| REPORT TO EXECUTIVE |
| --- |
| PORTFOLIO AREA: FINANCE |
| Date of Meeting: | 2 October 2009 |
| Public |  |
| Key Decision: | Yes | Recorded in Forward Plan: | No |
| Inside/Outside Policy Framework |

| Title: | ALLERDALE/COPELAND/CARLISLE REVENUES AND BENEFITS SHARED SERVICE |
| --- | --- |
| Report of: | The Director of Corporate Services |
| Report reference: | CORP41/09 |

Summary:

Recommendations:

1.	Members are asked to note the actions progressed/to be progressed in addressing observations made by Meritec, Members, Staff and Unions on the draft Business Case.  The actions being reflected in the updated Business Case and in the action plan set out in Appendix 6.

2.	Members are asked to note the extended timetable for implementing the shared service by 1 October 2010 including the appointment of the Partnership Manager during November/December 2009.

3.	Members are asked to note the revised financial appraisal summarised in 5.3 above, indicating savings of £510,000 over 6 year timeframe of the appraisal.

4.	Members are asked to note that eventually a supplementary estimate may be required of up to £158,000 to fund the Council’s share of ‘one off’ termination costs (funded from ongoing revenue savings).

5.	Members are asked to consider supporting the revised Revenues and Benefits Shared Service proposals to enable the tender from Capita to provide the ICT software and operating systems supporting the shared service to be accepted in October 2009.

| Contact Officer: | Peter Mason | Ext: | 7270 |
| --- | --- | --- | --- |

CITY OF CARLISLE

To:	The Executive							CORP41/09

2 October 2009

ALLERDALE / COPELAND / CARLISLE

REVENUES AND BENEFITS SHARED SERVICE

- INTRODUCTION

  - Resources Overview and Scrutiny Panel, at their meeting of 25 August 2009, and the Executive, at the meeting of 1 September 2009, considered the Allerdale / Copeland / Carlisle Revenues and Benefits Shared Services Business Case.  Also Meritec’s third party analysis/verification of the Business Case.

  - The report advises on how Meritec’s observations on the Business Case have been/will be addressed.

  - The report advises on feedback from consultation with staff and unions.

  - The report includes an updated financial appraisal taking account of all amendments made within the Business Case.

  - Finally it advises on the way forward in progressing the shared service.

- THE MAIN ISSUES MERITEC SUGGESTED REQUIRED ADDRESSING

  - The Ambitious 6-9 Months Timeframe

The implementation timetable has been extended to 12 months to allow additional time for the ambitious ICT programme supporting the shared service to be implemented.  Also Allerdale will fund a Project Manager to oversee the implementation, i.e. to draw up and progress an implementation project plan and to give early warning of potential delays in meeting timetable.  The implementation of the shared service staffing structure will also now be actioned over a longer timeframe timetabling full implementation for 1 October 2010 rather than 1 April 2010 in original proposals.  See amended implementation timetable, section 9.8 of Business Case (Appendix 1).

2.2	A Contingency May Be Required to Fund Additional Change Management Resources in the Short-Term

The financial appraisal now includes a £73,000 contingency to fund a temporary implementation team (seconded from within the service) to undertake change management requirements which will be mainly required for the ICT conversion and training of staff to operate to new working practices and procedures, i.e. Allerdale staff on Academy and Carlisle and Copeland staff on Civica DIP/Workflow.  See amended financial appraisal, section 9.6 of Business Case.

2.3	Proof of Concept of Slimline Management Located Locally but Managing Across Three Sites (Not Tested Nationally)

The revised Business Case has strengthened management resources by including a Deputy Manager in each location (but reducing team leader resources).  The manager now being mainly responsible for Performance or Revenues or Benefits service delivery across the three locations.  The Deputy Manager will be mainly responsible for line management of the teams within the location on a generic basis.  This addresses Meritec’s main concerns in this respect that the streamlined management structure of the manager having the duel role of Service Delivery and location management being too stretching and not tested nationally.  See amended staffing structure, sections 9.2 and 9.3 of Business Case.

2.4	Potential Downturn in Performance

2.4.1	In managing such a fundamental change in Revenues and Benefits service delivery, particularly in respect of ICT system downtime during the software conversion process, there will be some downturn in performance.

2.4.2	This usually manifests itself in delays in processing claims for Housing and Council Tax Benefit.

2.4.3	The shared service proposals mitigate the backlog and performance dip in two ways:

- Experienced technical staff with many years experience of operating the Academy Revenues and Benefits software (within Carlisle and Copeland) will assist Allerdale in providing user technical and training support in helping their conversion from Pericles to Academy run smoothly resulting in reduced downtime and less conversion problems.  Allerdale practitioners will provide similar support for Carlisle and Copeland’s conversion to Civica DIP/Workflow;

- The shared service arrangements will provide economies of scale, i.e. a larger number of experienced staff based at the three locations will be able to target Allerdale work backlogs allowing performance to get back to normal quicker;

- However there will still be backlogs and the 3 councils have ‘ringfenced’ DWP benefits administration grant available earmarked by the DWP to resource benefits work including backlogs during the recession in 2008/09 and 2009/10 should it be required.  Some of this ringfenced grant, say up to £300,000, will be used to buy in additional resources to help address the short-term backlog.  See Section 9.1.7 in Business Case.

2.5	The ‘Scoring’ of the Outsourced Option

Meritec suggest that whilst the rationale on assessing delivery options is robust, most commentators are likely to score the outsourcing option higher.  They also say that whilst it is likely to narrow the gap with the preferred joint service delivery option it will not necessarily compete with it.  Meritec are prepared to lead the ‘scoring’ team on re-scoring this option on a consultancy basis.  However this would delay consideration of the Business Case whilst as stated by Meritec not altering the result of the scoring exercise.  In any event if the shared service option fails the outsourcing option will be the only real long term alternative for Revenues and Benefits service delivery albeit evidence suggests that this will be more expensive in cost terms.  In the circumstances as set out, the shared services practitioner team has decided not to rescore the 4 potential service delivery options originally considered.  See section 4 of Business Case.

2.6	How the ‘Transformed Back Office’ Can Reconnect with Current Front Office Practices of the 3 Councils

A team has been set up which includes front and back office representation from within the 3 councils to draft a service level agreement between the proposed shared service and the 3 customer contact centres.  The service level agreement will include proposals to deliver the revised customer focused benefit KLOE’s in better designing the service around customer requirements, e.g. more local provision of advice and eventually simple determinations/assessment undertaken in the customer contact centre.  The team will also suggest training requirements within the 3 councils to deliver the SLA.  See section 9.8 of Business Case.

2.7	That ‘Joint Venture’ Governance Arrangements should be Considered

Legal advice will be sought on the benefits of setting up the shared service as a joint venture.  Such arrangements are likely to be progressed as a ‘Phase II’ initiative to be considered after the initial shared service is implemented.  In the short-term the Governance arrangements will follow those agreed under the ICT shared service between Carlisle and Allerdale.  See section 9.1.1 of Business Case.

2.8	To Seek Demonstrable Commitment from Key Stakeholders to Key Principles of the Business Case

Consultation is ongoing with members, staff/unions (see 3 and 4 below).  A joint meeting has been arranged with the relevant Portfolio Holders from the 3 councils on 25 September to go through the changes to the Business Plan set out in this report and confirm their commitment for the proposed shared service arrangements under consideration.

2.9	ICT External/Internal Costs

Several meetings have been held with ICT managers/practitioners within the 3 councils and Capita where the costs have been clarified or amended where required.  The only area of costings now still based on estimates is the cost of the networking infrastructure between Carlisle/Allerdale and Copeland to support the Revenues and Benefits shared service and other future shared services.  The revised costs are set out in the financial appraisal in section 9.6.

2.10	Programme Plan to Include Critical Decisions, Mission Milestones and Timescales to Mitigate Risk

A design ‘action’ plan has been drafted detailing area of work, responsible officer, timescale etc, covering work required to address all the issues raised by Meritec (and the Project Board) in preparing for the implementation of the shared service.  Progress against the design ‘action’ plan will be reported to the Project Board on a two weekly basis and senior management/Portfolio Holders within the 3 councils on an exception basis, i.e. potential problems.  See Appendix 6.

- STAFF CONSULTATION

  - Consultation with staff members has been held throughout the project and updates have been provided through newsletters, team briefings and workpackage meetings.  This formal consultation was conducted during the month of August 2009 where the draft business case, all appendices and other appropriate documents were made available to all staff for review, comment and question.

3.2	A number of questions were raised across the three authorities.  These have been answered both in meetings and two Q&A papers.  Quite a number of the questions received have been about the next stages within the project as staff are rightly concerned about their individual circumstances as well as the overall picture.  The Q&A papers are available on the Intranet link if members want to peruse.

  - The main concerns centred around the following:

- Do not want to lose jobs or to work at another office.

- Want to see how structures and jobs will work in practice.

- How will staff transfers be dealt with?  Assimilation of staff? TUPE?

- How will savings be dealt with?

- Timescale is very tight, can it all be done in time?

- Concerns over perceived reduction of fraud investigation officers.

- How may performance be affected by implementation of a shared service?

- Have all costs been taken into account – particularly if redundancies are made?

- Who will be the employing authority?

  - The majority of answers to the staffing concerns need to be dealt with in the next phase of the project which is to determine the employing authority (or whether the ‘secondment’ option considered), work out terms and conditions and draw up protocols for how staffing arrangements can be dealt with.

  - There are a number of actions around this which are shown in the design action plan at Appendix 6.  However some changes have already been made to the Business Case to address concerns, e.g. fraud officer resources have been addressed by increasing the number from 5 to 6.5 in response to staff concerns in this respect.

- UNION CONSULTATION

  - Unison have staff membership within revenues and benefits at the 3 councils, so have been consulted formally.  Throughout the project union members have been invited to meetings and briefings and have been updated with progress.

  - Unison Regional Office were invited to respond to the draft business case and also attended a meeting on 7 September to discuss the up to date situation.

  - Their response at this time is brief.  The main points being Unison is supportive of a proposal for a shared service for revenues and benefits that achieves efficiency savings and provides an improved service for members of the public whilst at the same time minimising adverse impact on staff.

  - They have raised a number of points:

- To consider the challenging timeframe and need to present robust reports to respective councils to ensure commitment to the shared service.

- To continue to maintain open and transparent dialogue with Unison.

- To work with Unison to look for alternatives to redundancy and maybe review need for TUPE and look at secondment instead.

- To ensure that an equality impact assessment is carried out on any proposed new structure.

  - Issues raised by the Unions have been either acted upon, e.g. challenging timeframe now extended or will be addressed as part of the design phase.

5.	FINANCIAL SUMMARY

  - The financial summary in 9.6 of the Business Case has been updated to reflect all the changes noted in this report.

  - The financial appraisal has been re-aligned over 6 years to reflect the extended implementation timetable which now runs to 30 September 2010.

  - Noted in Table 1 below is the summary position detailing costs and savings for Carlisle over the six year time period indicating cumulative savings of £510,000.

Table 1

Capital (2009/10 & 2010/11)					£000

Cost of DIP/Workflow						 195

Funded by Earmarked Funds in Capital Programme		(155)

Balance to be Funded by Benefits Grant				  (40)

Revenue (Non-Recurring)

Termination & Protection Costs (Est)				 158

Revenue (Recurring)

ICT Revenue Savings						  (12) pa

Staffing Savings							(137) pa

Total Savings								(149)

Already Taken Account of as part of the

Transformation Restructure					  (64) pa

Net Savings								  (85) pa (less for

2010/11)

  - It should be noted that the split of costs, savings and termination costs is subject to final agreement.  Currently the allocation is:

Allerdale	Carlisle	Copeland

%		%		%

Revenue

- Staff Savings		35		37		28

- Staff Redundancy	35		37		28

and Protection

and ICT costs (mainly capital) based on ICT Manager’s view on the fairest way to split costs.

  - Pay Back

In delivering the shared service savings of £85K pa (£510,000 over six year financial appraisal), the council will incur additional capital costs of £40,000 and termination (redundancy) and protection costs of £158,000 approx giving a payback period of approx 2.3 years.

5.6	As indicated, costs of redundancy have been estimated in the Business Case.  A supplementary estimate will eventually need to be approved to fund up-front costs (to be ‘repaid’ from ongoing revenue savings).

- WAY FORWARD

  - Design Phase

The design ‘action’ plan set out in Appendix 6 is currently being progressed.  Under the plan it is proposed to recruit the Partnership Manager during November/December 2009 initially to oversee the implementation of the shared service during the period December 2009 to September 2010.  See 9.2 in Business Case detailing the longer term role of the Partnership Manager.

  - ICT

It is proposed to agree Capita’s tender for providing the Revenues and Benefits ICT infrastructure to support the shared service in late October 2009.  It should be noted that if the shared service does not happen for any reason the ICT proposals stack up on their own, i.e. provide increased business continuity and networking infrastructure within current costs.

- RECOMMENDATIONS

7.1	Members are asked to note the actions progressed/to be progressed in addressing observations made by Meritec, Members, Staff and Unions on the Business Case.  The actions being reflected in the updated Business Case and in the action plan set out in Appendix 6.

7.2	Members are asked to note the extended timetable for implementing the shared service by 1 October 2010

7.3	Note the requirement to appoint a Partnership Manager during November/December 2009 – costs identified in financial appraisal.

7.4	Members are asked to note the revised financial appraisal summarised in 5.3 above, indicating savings of £510,000 over 6 year timeframe of the appraisal.

7.5	Members are asked to note that eventually a supplementary estimate may be required of up to £158,000 to fund the Council’s share of ‘one off’ termination costs (funded from ongoing revenue savings).

7.6	Members are asked to consider supporting the revised Revenues and Benefits Shared Service proposals to enable the tender from Capita to provide the ICT software and operating systems supporting the shared service to be accepted in October 2009.

- REASONS FOR RECOMMENDATIONS

The approval of the business case will mean that the implementation phase of the development of a shared Revenues and Benefits service with Allerdale and Copeland Borough Councils can commence resulting in an improved service at a lower overall cost to all 3 councils.

- IMPLICATIONS

- Staffing/Resources –  Addressed within the business case

- Financial – Addressed within the business case

- Legal – The Council has a number of powers upon which it may rely to enter into a shared service including the exclusive rights given to local authorities to undertake administrative arrangements of this nature in sections 101, 102, 112 and 113 of the Local Government Act 1972, and sections 19 and 20 of the Local Government Act 2000 and the regulations made under these Acts; together with the general power within section 2 of the Local Government Act 2000 and the supporting provisions within section 111 Local Government Act 1972.  In utilising section 2 of the Local Government Act 2000 the Council must have regard to its community strategy.

- Corporate – SMT have been consulted on the shared service initiative and any observations have been incorporated within the business case.

- Risk Management – Addressed within the business case, main issues being:

- Tight timescale may require phased implementation;

- Likely short term downturn in performance;

- ICT infrastructure delays, particularly networking, considerations may delay introduction;

- Shared service model proposed, i.e. making savings at management level and rationalisation of ICT, is untested elsewhere in local government (other shared services have made savings in processing staff rather than at management level);

- Competing initiatives may result in capacity issues, e.g. ICT shared service transformational agenda.

- Equality Issues – Unison has requested that an equality impact assessment is carried out on proposals to move staff to the new structure.

- Environmental – The proposed joint service delivery option enables the bulk of staff to continue to work in their current work location avoiding an increase in the use of private transport to travel to new office locations.

- Crime and Disorder – None.

- Impact on Customers – Improved Service envisaged in performance requirements, albeit there may be a drop in performance whilst the new services is being set up.

ANGELA BROWN

Director of Corporate Services

Contact Officer:	Peter Mason					Ext:	7270