| REPORT TO EXECUTIVE |
| --- |
| PORTFOLIO AREA: FINANCE |
| Date of Meeting: | 2 October 2009 |
| Public |  |
| Key Decision: | No | Recorded in Forward Plan: | No |
| Inside Policy Framework |

| Title: | 2010/11 TO 2014/15 BUDGET SUMMARY AND TIMETABLE |
| --- | --- |
| Report of: | The Director of Corporate Services |
| Report reference: | CORP38/09 |

Summary:

The Medium Term Financial Plan was approved by Council on the 15 September along with the Capital Strategy and Asset Management Plan.

This report provides the summary financial position and a summary of the main budget issues and provides a timetable of the actions that are required in order to produce a balance budget by the statutory deadline for setting the Council Tax of 11 March 2010.

Recommendations:

The Executive are asked to:

- Consider the issues contained within the report.

- Consider the budget timetable and actions required to be completed by the deadlines provided.

| Contact Officer: | Alison Taylor | Tel: | 7290 |
| --- | --- | --- | --- |

Note: in compliance with section 100d of the Local Government (Access to Information) Act 1985 the report has been prepared in part from the following papers: Medium Term Financial Plan (CORP35/09) and Capital Strategy (CORP36/09) - Council 15/09/09.

CITY OF CARLISLE

To:	The Executive									CORP38/09

2 October 2009

2010/11 TO 2014/15

BUDGET SUMMARY AND TIMETABLE

- BACKGROUND AND INTRODUCTION

  - The guiding principles for the formulation of the budget over the next five years are set out in the following Policy documents which were approved by Council on 15 September 2009 to form part of the Budget and Policy Framework:

- Medium Term Financial Plan and Charging Policy (MTFP)

- Capital Strategy (CS)

- Asset Management Plan (AMP)

1.2	This report summarises the current budget projections for the five -year period 2010/11 to 2014/15, and highlights a number of issues which will impact on the Council as the budget is developed.  The timetable at Appendix 1 provides a guide through the process.

1.3	Members are reminded that it is important that any figures and projections quoted in this report are seen in a broad policy context and are not used as a substitute for the detailed budgets that will be prepared and presented later in the year.

2.	THE 2010/11 TO 2014/15 BUDGET PROCESS

  - The detailed estimate work will now commence on the base budgets, potential budget pressures, efficiencies and savings and potential capital schemes.  A draft timetable has been prepared and is attached to this report (Appendix 1). The first budget reports will be considered by the Executive on 23 November and will be subject to consideration by both Senior Management Team and Strategic Planning Group prior to that date in accordance with the timetable.

3.	REVENUE BUDGET PROJECTIONS 2010/11 TO 2014/15

  - The current revenue projections as set out in the updated MTFP (report CORP35/09), considered by the Council on the 15 September 2009, indicate the following requirement to be taken from/(to) reserves over the next 5 years.

3.2	There are assumptions on significant issues included in the projections above that will need to be addressed as part of the 2010/11 budget process.  Some of these are set out in paragraph 4 below and these will be monitored carefully during the budget process.

4.	REVENUE BUDGET ASSUMPTIONS

4.1	Known potential pressures and cost assumptions requiring review

    - Pay and Workforce Strategy - Currently the above projections include a recurring cost projection of £1m per annum to 2010/11 (which in the short term can be met from the Projects Reserve) for the effects of the Pay and Workforce Strategy, which includes the Job Evaluation exercise which is continuing to progress towards implementation.

    - The three year Grant Settlement - The current three year settlement figures which end in 2010/11 are currently incorporated to the budget calculations.  No increase has been assumed for future years and this has been incorporated into the MTFP.  However, there is also a likelihood that there could be a reduction the formula grant payable. A 1% reduction would equate to a cost of £103,000.

    - Inflation - The assumption in the MTFP and the figures in the table above are for general inflation (based on CPI) at 2.8% over the 5-year period.  However CPI currently stands at 1.6% (August 2009) and is forecast to fall further.

    - Pay Award - Current assumptions are set at 2.5% for the life of the MTFP. However, a 1% pay award has been agreed for 2009/10 (excluding Craft workers and Chief Officers). It is therefore likely that the 2.5% currently built into the MTFP can be reduced.  A 1% change equates to £190,000 per annum.

    - Use of Capital Receipts or Borrowing - certain assumptions have been made regarding the use of receipts over the next five-year period.  Any change could significantly impact on the MRP savings and investment income currently included in the revenue budget.

    - Triennial Pension Revaluation - The next Triennial Pension Revaluation is due 2011/12, the third year of this plan.   Currently no increases have been incorporated to the requirements to 2010/11 onwards.  A 1% increase in the pension contribution would equate to approximately £137,000.

4.2	Efficiency Reviews

Progress against these reviews, monitored by the Council’s Efficiencies Working Group, will be crucial in meeting the Council’s budget position.  From 2010/11, the target for efficiency savings is to rise to 4% and this is likely to raise the Council’s target by £326,000.

  - Transformation

Savings of £1million have been built into the current MTFP projections above from 2010/11 as a result of the Transformation programme currently underway.

4.4	Other Initiatives

Some of the other initiatives which the Authority are involved with for which the implications will need to be considered include: Carlisle Renaissance - budgeted to 2010/11; Housing Strategy – budgeted to 2011/12; Tullie House Trust; Asset Management Review; Growth Point.

  - Budget Pressures arising from the Budget Monitoring Process

    - Shortfalls in Income - The monitoring process points to some shortfalls in income. In particular car parking are showing a significant shortfall.  The current total amounts to an estimated £156,000 in 2009/10.

5.	CAPITAL PROGRAMME PROJECTIONS 2010/11 TO 2014/15

  - A summary of the likely availability of capital resources together with current expenditure commitments required over the period is contained in the Capital Strategy as approved by Council on 15 September.  The forecast available resources are:

  - The available resources have to be seen in the context of the emerging capital spending pressures which are not included in the current programme and in particular:

- Sands Development

- Carlisle Renaissance

- Asset Management Review

- Housing Strategy

- Theatre

- Lonsdale

- Cycleways

- Tullie House Development Plan and Trust Proposals

- Carbon Reduction Programme

- Invest to save schemes

  - The figures in the table above assume an anticipated level of capital income and receipts that may need to be revised in light of new developments.  The current figures assume PRTB receipts of £400,000 for 2009/10 onwards, however, indications are that for 2009/10 this is likely to only achieve £250,000, leaving a shortfall of £150,000.

5.4	These emerging pressures will be assessed in the light of the Council’s priorities and available resources but it is evident that there are insufficient internal capital resources currently available to support all of the initiatives emerging. The impact on the Councils’ revenue funding from the utilisation of the capital resources would also need to be fully assessed. The Council will remain dependent on attracting external funding and partnership arrangements to deliver its aspirations.

5.5	A more rigorous assessment of any new capital projects will continue to take place via the Corporate Projects Board. This will take place prior to consideration by Members, so those Members have the full facts before them prior to making any capital investment decisions. Consideration will be given during consideration of all future potential capital projects to alternative sources of funding such as private sector investment, capital grants, and prudential borrowing.

5.6	Detailed proposals will then be submitted for consideration by the Executive and Resources Overview and Scrutiny Panel during the budget process.

- BALANCES AND RESERVE

6.1	The Council’s policy on balances and reserves is set out in full in the MTFP.  A summary of the main usable reserves (excluding specific earmarked Reserves) is set out in the table below:

6.2	The majority of Council Reserves can be used to fund capital or revenue expenditure, the main exception being capital receipts, which can only be used to fund capital expenditure. There is a strict definition of what constitutes capital expenditure, and this must be adhered to.

- The current medium term financial projections point to a significant call on Council reserves from 2009/10 onwards to fund the budget deficit.

7.	CONSULTATION

7.1	The Senior Management Team and Strategic Planning Group consider all budget issues prior to consideration by Members.

7.2	The Resources Overview and Scrutiny Panel will be consulted on relevant budget matters throughout the process and will consider this report on the 15 October 2009.

7.3	There is consultation on budget issues with various stakeholders throughout the budget process as appropriate.

8.	RECOMMENDATIONS

The Executive are asked to:

- Consider the issues contained within the report.

- Consider the budget timetable and actions required to be completed by the deadlines provided.

9.	IMPLICATIONS

- Staffing/Resources – Any issues arising will be considered in future budget reports.

- Financial – Included within the report.

- Legal – None at this stage.

- Corporate – SMT and the Strategic Planning Group have considered the issues raised in this report.

- Risk Management – the main risks attach to the potential scale of new initiatives and commitments that could require base level funding, together with the Council’s reliance on income from rental and fees and charges. Risks associated with the current economic climate.

- Equality Issues – Any issues arising will be considered in future budget reports.

- Environmental – As above.

- Crime and Disorder – As above.

A BROWN

Director of Corporate Services

Contact Officer:	Alison Taylor							Tel: 7290

APPENDIX 1

DRAFT OVERVIEW TIMETABLE – 2010/11 TO 2014/15 BUDGET

| Detail | Executive Meeting | Overview & Scrutiny and other Consultees | Council Meeting |
| --- | --- | --- | --- |
| Consideration of Policy Documents 2010/11 to 2014/15: Medium Term Financial Plan & Charging Policy Capital Strategy Asset Management Plan | 27/07/09 (draft) 01/09/09(final) | ROSP 25/08/09 | 15/09/09 |
| Consideration of Budget Timetable and Process | 02/10/09 | ROSP 15/10/09 |  |
| Consideration of first forecast of overall budget position including: Base Budgets and Summary Projections Charges Review Reports (Licensing Report to 14/10/09 Regulatory Panel first) Spending Pressures Saving Proposals Capital Programme proposals (including 10 year replacement plan) Repair & Maintenance Treasury Management | 23/11/09 | Com O&S 01/12/09 Infr O&S 03/12/09 ROSP 10/12/09 |  |
| Detail | Executive Meeting | Overview & Scrutiny and other Consultees | Council Meeting |
| Consideration of Overview and Scrutiny Feedback | 14/12/09 |  |  |
| Consideration of: Draft Revenue Support Grant Settlement Summary of Overall Budgetary Position for Revenue and Capital (to include Director of Corporate Services draft S25 report and Executive’s draft Budget Discipline) Draft Treasury Management & Investment Strategy (including Prudential Borrowing Indicators) Executive issue Draft Budget Proposals for Consultation (tabled at meeting) | 17/12/09 (Special) |  |  |
| Detail | Executive Meeting | Overview & Scrutiny and other Consultees | Council Meeting |
| Formal Consultation Period (period 17/12/09 to 13/01/10) Public Consultation Public Notice/Advert in local press Parish Councils Business Community (LEAG & NNDR payers) Corporate Resources Overview & Scrutiny - Staff and Trade Unions |  | TBA TBA TBA TBA ROSP 07/01/10 TBA |  |
| Consideration of: - Consultation Feedback - Final Budget Reports including Final Settlement figures - Treasury Management & Investment Strategy (including Prudential Borrowing Indicators) Executive Issue Final Budget Proposals (NB: If the Council budget meeting is held after 7th February in any year, then the Council decision on the night is binding) | 18/01/10 |  | 02/02/10 (Special) |
| Formal Setting of Council Tax (NB: Final Statutory date is 11th March) |  |  | 02/03/10 |