CORPORATE RESOURCES OVERVIEW AND SCRUTINY COMMITTEE

Committee Report

| Public |
| --- |
| Date of Meeting: | 3 April 2008 |
| Title: | SHARED SERVICES, IMPROVEMENT AND EFFICIENCY REVIEWS - PROGRESS REPORT |
| Report of: | The Director of Corporate Services |
| Report reference: | CORP6/08 (CORP99/07 to Executive on 17.3.08) |

Summary:

This report provides an update to Members on Shared Service initiatives and Efficiency and Improvement Reviews being progressed.

It covers progress on:

- Developing a Shared Services Strategy for Cumbria, including the Business Architecture Project;

- Revenues and Benefits Shared Management Arrangement with Copeland BC;

- ICT Shared Service proposals with Allerdale BC;

- Efficiency and Improvement Reviews.

Questions for / input required from Scrutiny:

Note the efficiency and improvement reviews outlined in section 5 of this report (see also Appendix B) and scrutinise the priority being given to reviews which are likely to produce quick results (see 5.3) and those required to deliver budget savings in 2008/09 onwards (see 5.5).

Recommendations:

Members are asked to:

1.	Note the work being undertaken towards developing a Cumbria - wide Shared Services Strategy and the purpose of the Business Architecture project, the results of which will be reported to Members in May and used to inform the progressing Strategy.

- Note the progress to date on Carlisle / Copeland Revenues and Benefits Shared Management Arrangement, as detailed in section 3 of this report.

- Approve the release £10,000 from the £200,000 set aside for developing shared services.   This will be Carlisle’s contribution towards meeting the cost of profiling a Carlisle / Allerdale ICT Shared Service business case, as detailed at 4.4 of this report.

| Contact Officer: | Peter Mason | Ext: | 7270 |
| --- | --- | --- | --- |

# CITY OF CARLISLE

To:	The Chairman and Members of						CORP6/08

#### The Corporate Resources Overview & Scrutiny Committee

#### 3 April 2008

##### SHARED SERVICES, IMPROVEMENT AND EFFICIENCY REVIEWS –

PROGRESS REPORT

- INTRODUCTION

  - This report provides an update to Members on Shared Service initiatives and Efficiency and Improvement Reviews being progressed.

  - It covers progress on:

- Developing a Shared Services Strategy for Cumbria, including the Business Architecture Project;

- Revenues and Benefits Shared Management Arrangement with Copeland BC;

- ICT Shared Service proposals with Allerdale BC;

- Efficiency and Improvement Reviews.

- DEVELOPING A SHARED SERVICES STRATEGY FOR CUMBRIA

  - The Connected Cumbria Partnership Strategic Board (CCPSB) has initiated a large-scale service transformation programme to improve local public service delivery to deliver significant value for money. This programme has not only been shaped by the strong messages emanating from central government but also from key local drivers such as: -

- A desire to change citizen’s views that local government in Cumbria is a bewildering patchwork of councils, services and access points – built around bureaucratic convenience rather than the needs of individuals and communities.

- A desire to deliver best value services that will be capable of matching the rising expectations of local communities.

- Difficulties in recruitment and retention of quality staff within local authorities.

  - In summary, CCPSB is keen to adopt a strategic approach to service delivery across the whole of Cumbria in order to significantly improve the quality of life of their customers. The transformation strategy and roadmap will provide the basis through which such an approach can be realised.

Business Architecture Project

  - At their meeting in June 2007, the Cumbria Local Authorities Strategic Board (CLASB) directed the CCPSB to develop a Cumbria-wide Shared Service Strategy. The programme office prepared an outline business case and proposal and successfully bid to the NorthWest Shared Service board for £53,700 to support the development the Strategy.

  - The CCPSB, through CLASB, has engaged Aperia Government Solutions to undertake a Business Architecture Project and the cost is being fully funded by the NorthWest Centre of Excellence.  This project will identify the relevant services of each Cumbrian authority, their methodology and outcomes, identify areas of duplication and present these in a common language.

  - Objectives of Business Architecture are: -

- To gather evidence to support the development of an informed Shared Service Strategy;

- To provide an improved understanding, both individually and across Cumbrian authorities, of service activity in order to identify areas of duplication, re-engineering opportunities and potential savings; and ,

- To provide a greater understanding of professional disciplines and assets and how they are currently deployed.

  - The City Council has arranged for a number of Directors, Heads of Service and officers to undertake an intensive training programme whose aim is to provide comprehensive operational details of the organisation by mid-March 2008.  Training will be delivered during the first week in March giving 10 days to complete the data capture exercise.

  - An analysis of the findings will be produced for each participating Council by the end of March 08, followed by a Cumbria-wide comparative report.

  - The outcomes will link into the Cumbria-wide Shared Services Strategy and provide each Council with a service map of their organisation.  More specifically, the Council will utilise the findings from this exercise to inform and further develop its approach to shared service and efficiency reviews in the medium term.

  - Carlisle has identified two service areas where potential shared services are in development.   An update on both of these is provided below:

- REVENUES AND BENEFITS SHARED MANAGEMENT ARRANGEMENT WITH     COPELAND BC

  - This shared management arrangement commenced in September 2007 for an initial 6 months period to 31st March 2008.   The overall objective of this interim arrangement is to potentially deliver a robust and complete ‘shared service’ arrangement for the management of Carlisle and Copeland’s Revenues and Benefits Services to:

- improve the service to both Carlisle and Copeland stakeholders (customers, DWP, Members etc)

- make efficiency savings for both councils.

- provide a potential model for extending throughout Cumbria under any Cumbria-wide shared services initiative

- build up managers’ and practitioners’ experience of working in a shared service environment.

  - The shared service business case will be produced based on the interim arrangements in place as they develop and these will be judged against predetermined criteria (referred to below).

  - The initial period of the management arrangement has recently been reviewed and it is proposed that Carlisle’s Revenues and Benefits Managers (on a contractor basis) will continue to manage Copeland’s Revenues and Benefits service to 30 September 2008 under the following terms:

- The Head of Revenue and Benefit Services will take the lead contractor role delivering Copeland’s requirements, i.e. evidencing performance, providing detailed costings of providing the management and technical support required (including input on any Member/Chief Officer reports on Revenues and Benefits matters, e.g. Local Housing Allowance).   Appendix A provides a list of specific management and technical support to be provided during the period 1 April to 30 September 2008.

The success of these interim arrangements will be judged on how performance continues to improve. The opportunity will be taken during this period to continue to assess whether the interim arrangements that are evolving can be developed into a longer-term shared service initiative for joint management of the two Councils’ services.

- Cost of service support provided by Carlisle is being charged based on corresponding salary and oncosts including 10% contribution towards Carlisle’s indirect costs. Copeland resources structure will be supported remotely by Carlisle staff to resource vacancies/gaps in service delivery and Carlisle staff working on Copeland work will keep detailed timesheets to support work charged for.  Any non-staff costs (travel and subsistence) charged on an actual basis.

  - Whilst it is not anticipated that there will be any major problems during the interim arrangements either Carlisle or Copeland can withdraw from the initiative subject to 3 months notice.

  - There will be costs associated with producing a robust business case should the current initiative progress to a full shared service.   A request will be made as part of the year-end carry forward requests to fund this work from income earned from the arrangements during 2007/08.

Note: budget savings of £25,000 have been included in the 2008/09 base budget, which is a result of management savings achieved by progressing this initiative.

- ICT SHARED SERVICE WITH ALLERDALE BC

  - Efforts to progress a Cumbria-wide ICT Shared Service have stalled.   In the meantime, investigations are progressing on converging some elements of the Council's ICT service with Allerdale.    It is recognised that there is a significant amount of similarity between the two ICT services in terms of both size, technical capability and service offering and both Councils see the merit of working together on continuing to develop a ICT Shared Service.   Directors are working together to see whether the two separate services could be combined to provide a single IT service for both Councils.

  - Two progress meetings have taken place with Allerdale BC, involving Directors and IT Managers from Carlisle and Allerdale.   The project would have two distinct phases:

(1)	To deliver a business case which would cover all aspects of joining the two ICT services together.  A joint project team is looking to deliver this by the end of June 08.

(2)	Upon delivery of the business case, both Councils would then consider whether to take the project forward. The business case will be put to the Executive for consideration at a future date.   Subject to the business case being approved, then the project would move to the second stage, looking to deliver a shared service by April 2009.

  - A meeting was held on the 3rd. March 2008 to consider the draft Project Initiation Document (PID) that has been under development since the original meeting on 20th February 08.  Both Councils supported this PID in principle (a copy of which can be made available if required).

  - The estimated cost for creating the business case would be £20,000.  The bulk of this cost would be required towards the end of the first stage of the project when the business case would be need to be subject to external verification.  This cost would be split equally between both Councils.    £10,000 from the budget of £200,000 set aside for developing shared services is requested to be released to support this piece of work.

- EFFICIENCY AND IMPROVEMENT REVIEWS

  - The role of the Shared Services and Efficiencies Working Group is to oversee shared services and efficiencies/improvement reviews carried out within the Council to the following terms of reference.

“To provide a forum to progress a detailed shared services strategy for delivery for the Council within the terms of the Shared Service Policy and to expand the remit of the group to cover wider efficiency and business improvement initiatives”.

  - Attached as Appendix B, is the monitoring schedule, which illustrates the broad range of reviews being undertaken by the Council (other reviews are also being undertaken as part of the Vacancy Management arrangements).

  - Efficiency reviews which are likely to generate short term savings (i.e. in 2008/09) and should therefore be given priority – these are:

|  | Target |
| --- | --- |
| Corporate review of printing and copying arrangements | £40,000 |
| Review of the TIC | £23,000 |
| Building Maintenance | Not quantified (review in progress) |

  - The other reviews are likely to take longer to generate efficiencies

  - Other efficiency / savings, which includes the review of Community Development and the Brampton Business and Tele-Centre, must be delivered in 2008/09 as they form part of the agreed budget proposal for 2008/09 onwards.  Due to their complex nature, these lengthy reviews should also be given priority during 2008/09.

- RECOMMENDATIONS

  - Members are asked to:

    - Note the work being undertaken towards developing a Cumbria - wide Shared Services Strategy and the purpose of the Business Architecture project, the results of which will be reported to Members in May and used to inform the progressing Strategy.

    - Note the progress to date on Carlisle / Copeland Revenues and Benefits Shared Management arrangement, as detailed in section 3 of this report.

    - Approve the release £10,000 from the £200,000 set aside for developing shared services.  This will be Carlisle’s contribution towards meeting the cost of profiling a Carlisle / Allerdale ICT Shared Service business case, as detailed at 4.4 of this report.

    - Note the efficiency and improvement reviews outlined in section 5 of this report (see also Appendix B) and scrutinise the priority being given to reviews which are likely to produce quick results (see 5.3) and those required to deliver budget savings in 2008/09 onwards (see 5.5).

- REASONS FOR RECOMMENDATIONS

  - To bring members up to date with matters concerning Shared Services and to request the release of capital funds to support the Council’s involvement in an ICT shared service initiative with Allerdale BC.

  - To update members on progress concerning the Council’s internal efficiency drive and ongoing improvement reviews.

- IMPLICATIONS

- Staffing/Resources – there are potential staffing / resources issues which may arise from individual shared services and improvement / efficiency reviews.  These will be reported if and when they emerge.

- Financial – Savings have been built into the 2008/09 base budget in relation to improvement and efficiency reviews. There is also a non-recurring budget provision of £200,000 for the period 2008/09 to 2010/11 which has been earmarked to achieve potential efficiency savings as a result of the Shared Services agenda, the release of which requires the approval of the Executive. If Executive approve this report, £10,000 can be released from the £100,000 allocated for 2008/09 to fund the costs of profiling a Carlisle and Allerdale ICT shared service business case.

- Legal - The Council has powers, particularly under the Local Government Act 2000, to do anything which it believes will achieve the improvement of the social, environmental or economic well being of its area and this includes entering into collaborative agreements with third parties. Other powers are available under the Local Authorities (Goods and Services) Act 1970 which provides additional powers to enter into arrangements with other local authorities. In each case the Council should be satisfied that a sound business case for the arrangements can be demonstrated and that, in the case of any use of its 2000 Act powers, it has regard to its own Community Strategy when deciding whether or not to use those powers.

- Corporate – SMT have been party to the observations set out in this report.

- Risk Management – None

- Equality and Disability – None

- Environmental – None

- Crime and Disorder – None

- Impact on Customers – A required outcome of shared service business cases is improved service to customers (either internal or external).

ANGELA BROWN

Director of Corporate Services

| Contact Officer: | Peter Mason | Ext: | 7270 |
| --- | --- | --- | --- |