OVERVIEW AND SCRUTINY MANAGEMENT COMMITTEE

Committee Report

| Public |
| --- |
| Date of Meeting: | 11 March 2004 |
| Title: | MONITORING OF AND CHANGES TO THE FORWARD PLAN |
| Report of: | Head of Legal and Democratic Services |
| Report reference: | LDS.15/04 |

Summary:	To inform Members of changes to the Executive’s Forward Plan for 1 February 2004 to 31 May 2004 since its publication on 16 January 2004.

Recommendations:	To note the modifications, deferrals and departures from the Forward Plan for 1 February 2004 to 31 May 2004.

| Contact Officer: | Elspeth MacKay | Ext: | 7034 |
| --- | --- | --- | --- |

- Background

1.1	The Overview and Scrutiny Management Committee on 22 November 2001 requested “That a standing item be included on future Agendas for this Committee identifying any deletions, modifications, deferrals and departures from the Forward Plan, together with the reasons”.

- Deletions, Modifications, Deferrals and Departures from the last Forward Plan

  - The Forward Plan for March to June 2004 was published in mid February 2004.  In addition to new items, it also contained some changes to the previous Plan.  Details of departures from, modifications to and deferrals in respect of the Forward Plan covering the period 1 February to 31 May 2004 are outlined in Appendix A of the report.

3.0	Recommendation

3.1	That the modifications, deferrals and departures from the Forward Plan for 1 February to 31 May 2004 be noted.

Contact Officer:		Elspeth MacKay						Ext:: 7034

1st February 2004 to 31 May 2004

| Reference Number: | Subject: Relevant Overview and Scrutiny Committee | Change: | Changed by: |
| --- | --- | --- | --- |
| KD.002/04 | Customer Contact Centre Funding Options Corporate Resources O&S Committee | Removed from the Forward Plan but may need to go back into a future Plan | CMT on 11.02.04 |
|  | Reason: Further work need to be done with Capita on the options to make a judgement on whether or not procurement savings can be used to part fund the Customer Contact Centre as described in their outline proposals. Only when this work is completed will we know whether or not a proposal can be put to members. |
| KD.110/03 | Benefits Advice Centre Community O&S Committee | Being considered by Executive on 4 February 2004, but now also being considered on 26 April 2004 | CMT on 26.01.04 |
|  | Reason: Following the completion of the Review, Executive will consider recommendations on 26 April 2004 |
| KD.004/04 | Management Options for the Museum and Arts Service Community O&S Committee | Removed from the Plan but may need to go back into a future Plan – timescales not yet finalised | CMT on 26.01.04 |
|  | Reason: The process is dependant on the Development Plan and the timetable for this has not been finalised. |
| KD.113/03 | Sheepmount Project Community O&S Committee | Considered by Executive on 19 January and 4 February 2004, but also now being considered at a Special meeting to be arranged in March 2004 | Head of Culture, Leisure and Sport and Executive Director |
|  | Reason: Consideration of the funding options will be dependant on the outcome of the Sport England funding bid on 8 March 2004. |