| REPORT TO EXECUTIVE |
| --- |
| PORTFOLIO AREA: FINANCE AND PERFORMANCE MANAGEMENT |
| Date of Meeting: | 2 July 2007 |
| Public |  |
| Key Decision: | Yes | Recorded in Forward Plan: | Yes |
| Inside Policy Framework |

| Title: | DRAFT CAPITAL STRATEGY 2008/09 TO 2010/11 |
| --- | --- |
| Report of: | The Director of Corporate Services |
| Report reference: | CORP20/07 |

Summary:

The Council’s draft Capital Strategy is intended to direct the Council’s Capital Programme and the allocation of resources for the three-year period 2008/09 to 2010/11. The guidance in this strategy complements and supplements the Medium Term Financial Plan.

The Executive on 31 May and Corporate Resources Overview and Scrutiny Committee on 14 June considered the draft and the Executive will then consider their comments at their meeting on 2 July, prior to making final recommendations to Council on 17 July 2007.

Recommendations:

The Executive is asked to consider the comments made by the Corporate Resources Overview and Scrutiny Committee on 14 June, prior to making final recommendations to Council on 17 July.

| Contact Officer: | Angela Brown | Ext: | 7299 |
| --- | --- | --- | --- |

Note: in compliance with section 100d of the Local Government (Access to Information) Act 1985 the report has been prepared in part from the following papers: Council Budget Resolution 19th February 2007.

CITY OF CARLISLE

To:	The Executive							CORP20/07

31 May 2007

DRAFT CAPITAL STRATEGY 2008/09 TO 2010/11

- BACKGROUND

  - The Capital Strategy is a key policy document, providing guidance on the Council’s Capital Programme and the use of capital resources.  The Strategy supplements guidance contained in the Medium Term Financial Plan (MTFP).

  - The Capital Strategy is reviewed annually alongside the MTFP, starting with the assumptions made in the Budget Resolution approved by Council on 19 February 2007. This position has been updated to reflect any known changes since that date and is continuously kept under review throughout the year.

- CONSULTATION

  - The draft Capital Strategy has been considered by the Senior Management Team and the Strategic Planning Group.

  - The Corporate Resources Overview and Scrutiny Committee will consider the report on 14 June 2007.

  - The Budget Process and Capital Strategy are also informed by consultation with wider stakeholder groups.

- RECOMMENDATIONS

3.1	The Executive is asked to consider the comments made by the Corporate Resources Overview and Scrutiny Committee on 14 June, prior to making final recommendations to Council on 17 July.

4.	IMPLICATIONS

- Staffing/Resources

- Financial / Legal

- Corporate					Included within the draft

- Risk Management			Capital Strategy as

- Equality Issues				attached

- Environmental

- Crime and Disorder

- Impact on Customers

ANGELA BROWN

Director of Corporate Services

CARLISLE CITY COUNCIL

DRAFT for consultation

CAPITAL STRATEGY

2008/09 TO 2010/11

MAY 2007

# CARLISLE CITY COUNCIL

## DRAFT CAPITAL STRATEGY 2008/09 to 2010/11

- Policy and Context

The Capital Strategy is a key policy document for the Council and provides guidance on the Capital Programme and the use of capital resources. The strategy reflects the links to other Council plans and is based on the guidance in the Medium Term Financial Plan (MTFP).

The objective of the Capital Strategy is to: -

- Ensure that capital investment decisions and capital resources contribute to the achievement of the Council’s corporate priorities.

- Co-ordinate the strategic priorities emerging from service planning and ensure that investment opportunities are maximised.

- Manage performance and decision-making processes to help achieve the best use of available capital resources.

- Set out processes to monitor and evaluate proposed and actual capital spending on projects to ensure that value for money is obtained.

Capital spending is strictly defined and is principally incurred in buying, constructing or improving physical assets such as buildings, land and vehicles, plant and machinery. It also includes grants and advances to be used for capital purposes.

- Overall Strategy Guidelines

The strategy has been developed using the following overarching guidelines: -

- Capital resources are held corporately and are allocated according to the priorities set out in the Corporate Improvement Plan (i.e. there is no automatic ringfencing of resources for specific purposes).

- The Council will seek to maximise the use of grants and external funding.

- Capital receipts, including PRTB receipts, will be allocated in accordance with Council priorities and in particular to support sustainable communities and the Housing Strategy.

- Redirection of capital resources from one project to another will be contained within existing budgets, unless increases can be justified through the budget process.

- Council Tax increases will be limited to fair and reasonable levels. This requires a full assessment of the revenue consequences of capital projects and their respective methods of finance.

- The Council is committed to deliver capital investment with partners to maximise benefits where this fits with Council priorities.

- Capital budgets are generally cash-limited i.e. no provision is made for inflation which effectively means that over time there is a real reduction in the value of resources allocated to specific capital projects.

- The Council’s Strategic Planning Framework

The strategic planning framework ensures that the financial and planning processes are aligned and consistent and that resources are directed to key priorities. The Strategic Planning Framework is set out in detail in the MTFP and is summarised below:

- Community Plan

The community plan is ‘owned’ by the Carlisle Partnership (our Local Strategic Partnership). It reflects and develops the aspirations of the communities of Carlisle and provides a strategic context for the partnership activities of all members of the CSP. For the City Council it is particularly important that the Corporate Improvement Plan enables delivery of the Community Plan; there must be congruence between the strategic objectives of both plans.

- Corporate Improvement Plan 2007 - 2010

The Corporate Improvement Plan explains how the City Council will contribute towards the Carlisle Strategic Partnership’s Community Plan and has been developed within an over-arching commitment to the Carlisle Renaissance agenda. Within this commitment, the Council has set out two priority areas for the basis of allocation of its revenue and capital resources:

-		The Learning City

-	Cleaner, Greener and Safer

- Directorate Service Plans

The primary purpose of a Service Plan is to provide a link between the resources used to deliver services and the delivery of agreed outputs. Service Plans are inextricably linked to each Directorate’s budget.

- Other Council Strategies, Plans and Policies

The Capital Strategy takes account of other Plans and Strategies which have a potential impact on the Council’s use of resources. Particularly consideration is given to the following key strategies: -

- The IT Strategy, which has been developed to plan the cost of replacing IT hardware and software to ensure effective service delivery.

- The Asset Management Plan, which provides forecasts of necessary capital investment in the Council’s land and property portfolio and provides information on assets which are surplus to requirements and can be disposed of to raise capital resources.

- The Housing Strategy, which provides details on the delivery of housing services within Carlisle including Supporting Vulnerable People, Decent Homes (including Empty Properties), Affordability and Balancing the Housing Market. There are significant financial implications relating to this Strategy with approximately £5m currently built into the Capital Strategy projections. Additional capital resources are also available to support Private Sector Renewal of £849,000 per annum.

# Capital Programme Forecasts

4.1	Current Forecasts

The Council has previously considered detailed proposals for capital spending and associated financing implications for the period 2007/08 to 2009/10. These are summarised in the Council Budget Resolution approved on 19 February 2007.

This report updates the information contained in that report for a further twelve months to 2010/11 and takes account of revisions to the capital programme and associated financing issues which have arisen since the last report.

The key assumptions in the projections are as follows:

- The Capital Programme considered by Council in February assumed a programme of £3.137m for 2008/09 and £3.275m for 2009/10. For the purposes of this strategy, it has been assumed that the capital programme for 2009/10, adjusted for non-recurring spending, will form the basis of the 2010/11 capital programme. Forward forecasts are currently limited to schemes that are either supported by known grants (such as the Regional Housing Grant and Disabled Facilities Grant) or have been in the existing programme for a number of years e.g. industrial estates and major repairs, play areas.

- The value of the 2010/11 programme calculated in this way is £2.131m and is attached at Appendix A and summarised by Council priority in Table 1 below.

Table 1 - Potential Capital Programme 2007/08 to 2010/11

| Priority | 2007/08 Budget £ | 2008/09 Budget £ | 2009/10 Budget £ | 2010/11 Budget £ |
| --- | --- | --- | --- | --- |
| Renaissance | 50,000 | 0 | 0 | 0 |
| Cleaner Greener Safer | 3,279,200 | 2,439,000 | 2,334,000 | 1,189,000 |
| Learning City | 189,300 | 0 | 0 | 0 |
| Other Council Services | 2,497,500 | 698,000 | 941,000 | 942,000 |
| TOTAL POTENTIAL PROGRAMME | 6,016,000 | 3,137,000 | 3,275,000 | 2,131,000 |

4.2	Future Forecasts

The current capital programme forecasts spending on capital projects of around   £2-3m p.a. for years 2008/09 – 2010/11. Past experience has indicated that actual spending will be far higher and this is due mainly to the fact that a number of initiatives are still at an early stage of development and so are not yet included in the projections. In particular, at this point no account has been taken of any future aspirations beyond 2007/08 for schemes under review. These schemes are currently the subject of feasibility studies and the results will be considered in accordance with the following timescales: -

Carlisle Renaissance – In May 2007 the City Council adopted the Development Framework and Movement Strategy (DF&MS) and agreed in principle to the establishment of a special purpose vehicle (SPV) to manage the delivery of Carlisle Renaissance. The DF&MS sets out a range of potential capital receipts to support the renaissance agenda that will form the basis of a long term capital programme that will be drawn up in 2007/08. The scale and scope of this programme will be determined in partnership with other stakeholders as potential funding partners. The establishment of an SPV will be subject to a detailed business planning and consultation process in 2007/08 and consideration will be given at this time to any ongoing revenue commitment by the City Council to its operation.

Tullie House Development and Trust Proposals  - Proposals have been prepared to move forward a development plan for Tullie House which has been supported in principle by the City Council. These have been submitted to the Heritage Lottery Fund who have supported further progress with a grant of £41,000. The next stage, subject to Council approval, would be to progress this scheme for final consideration and grant submissions.

Theatre Study – Following an initial study in 2006 to assess the demand and need to create Theatre and Performing Arts facilities in the City, the Council commissioned two further studies. One, which is scheduled for presentation to the Executive in June, will consider the size, shape and location of any new facilities together with the associated business plan and management arrangements. The second study is to assess the potential to amend the Sands to create an events venue and provide alternative facilities for any sports activities displaced as a result. This study is scheduled to report to the Executive in July.

Asset Review Programme – This is a systematic review that is being undertaken of the City Council’s property assets.  As part of this process, further investigation is underway to examine the suitability of a Local Asset Vehicle (LAV) to maximise the potential of the Council’s assets and help deliver the Council’s Renaissance agenda into the future.  The investigation will report in the autumn of 2007 and will inform the future direction of the Asset Management Plan.

Sports and Physical Activity Strategy – The Council, along with a range of partners, is contributing to the development of this strategy. The Council resolved to contribute (£50,000 one-off revenue) to the delivery of this strategy in 2007/08. Other issues which contribute to corporate priorities may emerge in the coming years.

Sports Facilities Study – Following the receipt of a study in 2006 the Council asked for further works to be undertaken to assess the future location and investment in the Pools. This will be reported back to the Executive in 2007.

IT Strategy – The Information Systems Group will consider and prioritise schemes for potential inclusion in the capital programme.

Play Strategy  - This strategy is currently being finalised for consideration by the Executive in July. Initially this will be used to shape the allocation of over £200,000 external grant funding.  £50,000 per annum is currently included for play areas.

Environmental Enhancements – In recent years the Council has made an annual contribution to environmental enhancements, both directly and in conjunction with other partners. Over the past 2 years individual small capital sums have been allocated to Members for environmental improvements. As neighbourhood working develops further and in response to significant community demands there will be ongoing pressure to continue capital investment for works of this nature.  Currently a  £40,000 budget is included per annum.

The position on the above schemes will need to be updated during the budget process when an indication of capital schemes coming to fruition and their timing can be made more accurately. The inclusion of any of these projects in the capital programme will be subject to the appraisal of a full business case, which will include an assessment of fit with corporate priorities, prior to formal approval for inclusion in the programme by Council.

- Capital Resource Forecasts

The Council’s capital programme can be financed, (or paid for), through a number of sources and the Director of Corporate Services will make recommendations on the most effective way of financing the Capital Programme to optimise the overall use of resources. Table 2 below shows the estimated level of capital resources the Council will have at its disposal over the next three years following completion of its capital programme.

Table 2 – Estimated Capital Resources

| Resources Available | 2008/09 | 2009/10 | 2010/11 |
| --- | --- | --- | --- |
|  | £000 | £000 | £000 |
| Capital Receipts |  |  |  |
| Estimated Balance brought forward | (12,479) | (13,156) | (13,390) |
| PRTB | (1,100) | (552) | (526) |
| Raffles | (500) | (500) | (500) |
| Sale of assets | (500) | (500) | (500) |
| Government Grants | (1,336) | (1,336) | (1,336) |
| Renewals Reserve | (378) | (621) | (622) |
| TOTAL | (16,293) | (16,665) | (16,874) |

The current assumptions included in this strategy for each of the available financing sources are as follows:

- Borrowing

Rules on borrowing have been relaxed over recent years following the introduction of the Prudential Code in April 2004. There has also been a change to government support in that support for assumed new borrowing is no longer provided via the revenue support grant but has instead been replaced by a specific capital grant for housing purposes. As a consequence, any new borrowing taken out is now known as unsupported borrowing. This effectively means that the Council can borrow as much as it wishes to pay for its capital programme, providing that repayments are affordable and can be met from the Council’s revenue budget. There are no proposals to use unsupported borrowing at the moment due to the level of other resources available to the Council for capital purposes, particularly capital receipts.  This does not rule out, however, the option for the future should a business case support a proposal that is both sustainable and affordable (e.g. an invest-to-save project).

- Capital Receipts

Capital Receipts arise principally from the sale of Council capital assets. Currently the bulk of the receipts are received from a Preserved Right to Buy (PRTB) sharing agreement with Carlisle Housing Association, following the transfer of the housing stock in December 2002. Capital receipts are forecast to remain fairly constant at around £1.5 - £2m p.a. for the period under review. This figure comprises: -

- £1.1m received from PRTB sales under the sharing agreement with Carlisle Housing Association in 2008/09, reducing to around £500,000 p.a. thereafter.

- £500,000 p. a. from receipts arising from the Raffles development, which it is forecast will continue to be generated for the next 12 years,

- An assumption that the Council will generate £500,000 p. a. over the next three years from the sale of other Council surplus assets (to be refined during the budget process).

Capital receipts, including PRTB receipts, will be allocated in accordance with Council priorities and in particular to support sustainable communities and the Housing Strategy.  ‘Sustainable communities’ has a wide ranging definition which is included at Appendix B for information.  There is an expectation from the Government that the PRTB receipts will be used to benefit the delivery of the sustainable community.

- Reserves and Balances

The Council currently maintains three reserves to support capital spending – the Projects Reserve, the Renewals Reserve and the Asset Investment Reserve. Further information on all of the Council reserves is set out in more detail in the Council’s Policy on the Use of Reserves contained within the MTFP.

- The Projects Reserve

This Reserve was set up originally to provide resources to supplement both the revenue budget of the Council and provide resources for major capital projects where necessary. The MTFP has proposed, as part of its policy on the use of reserves, to earmark the balance in hand at 31st March 2007 to meet forecast revenue deficits over the next three years pending identification of compensating savings.  The Council has no existing policy to replenish the balance in this reserve, as it relies on the receipt of “windfall” income and increases arising from under-spends on the Council’s revenue budget. Any additional balances generated this way could potentially be used for capital purposes but this strategy assumes that the Projects Reserve will be unable to provide finance for any further major capital projects over the period of this strategy.

- The Renewals Reserve

This Reserve was set up to provide resources for the replacement of vehicles and plant, equipment and IT requirements. This reserve is replenished by contributions from services’ revenue budgets to repay advances from the reserve over a specific period depending on the useful life of the capital assets purchased through the fund. Based on the current programme, this reserve will be used to finance the purchase of vehicles, plant and IT equipment shown in Table 3 below.

Table 3 – Vehicles, Plant and IT Equipment Purchases 2008/09 – 2010/11

| Scheme | 2008/09 £000 | 2009/10 £000 | 2010/11 £000 |
| --- | --- | --- | --- |
| Vehicles and Plant | 120 | 333 | 286 |
| IT Equipment | 258 | 288 | 336 |
| TOTAL POTENTIAL PROGRAMME | 378 | 621 | 622 |

It may be necessary to consider utilising capital receipts or other forms of capital resources e.g. leasing, prudential borrowing, etc to finance replacement items. This decision is delegated to the Director of Corporate Services and should be considered on annual basis and be informed by a full option appraisal for all items of a specialist nature. The revenue implications of such a decision would also need to be assessed.

- Asset Investment Reserve

The Asset Investment Reserve stands at £2m, the use of which is subject to Member approval. Part of the Reserve has been set aside to purchase strategic properties as part of the Carlisle Renaissance project. The reserve also includes  £1m built up from contributions from the Industrial Estates capital programme. Its use is currently the subject of an investment programme developed by Property Services, which was considered by the Executive on 20 February 2006.

- Government and Other Capital Grants and External Funding

- The Council currently receives capital grants to support its Disabled Facilities Grants programme and funds from the Regional Housing Pot for other housing related projects. The level of grants provided for these purposes over the period of this strategy is estimated at £226,000 and £1,100,000 respectively. Council spending on disabled facilities grants continues to be eligible for a 60% grant from the Government up to an approved limit. Capital spending on housing initiatives will continue to be supported by grant from the Regional Housing Pot provided by the Government. The rest of the schemes currently in the capital programme do not attract any grant assistance. However, the Council is committed to deliver capital investment with partners to maximise benefits where this option is a practical alternative and the investment fits with Council priorities. This has been a successful strategy in recent years with significant grants being received from DEFRA, the Sports Council and the Football Foundation. The strategy does however rely on match funding being provided by the Council, which can take the form of cash, contributions from assets such as land holdings or buildings, or in certain cases payments “in-kind” such as staff time.

- Revenue Contributions

The Council is free to make contributions from revenue to finance capital spending. In practice however, and given the severe restrictions on the level of revenue spending needed to keep Council Tax at acceptable levels, it is not anticipated that any revenue contributions will be made over the period 2008/09 – 2010/11 to provide resources for capital spending. Due to the pressure on the Councils Revenue budget and reserve projections, the opportunity will be taken wherever possible to maximise the use of capital resources rather than revenue resources. This is because capital resources can only be used to finance capital schemes, whereas revenue reserves and balances can be used to support both revenue and capital schemes and therefore gives more flexibility.

- Summary Capital Spending and Financing

As set out in the Table below, there is currently approximately £14m uncommitted estimated capital resources available to support any future capital programme.

| Summary Programme | 2008/09 £000 | 2009/10 £000 | 2010/11 £000 |
| --- | --- | --- | --- |
| Estimated Resources available (Table 2) | (16,293) | (16,665) | (16,874) |
| Current Proposed Programme (Table 1) | 3,137 | 3,275 | 2,131 |
| Projected (Surplus) in Resources | (13,156) | (13,390) | (14,743) |

- Council Budget Process

7.1	The Council operates a three-year budget cycle, which starts in May with consideration of the MTFP including this Capital Strategy. As the year progresses, services submit capital and revenue bids for service development or to address pressures identified in their respective service plans in accordance with Council priorities. Capital bids have a role to play in developing the Council’s revenue budget as in very many cases, a capital project will result in the Council having to budget for ongoing revenue [or running] costs in future years.

7.2	The Council has set up a formal appraisal system to assess individual capital projects before they are included in the capital programme, and therefore before committing revenue resources. The Capital Projects Board undertakes this to determine: -

- Whether the project meets corporate and service priorities,

- Whether all costs are reasonable and affordable,

- Whether all options to deliver the project have been considered.

- Impact on Revenue budget.

- Any VAT issues

Capital bids are only put forward to members as recommended schemes when this appraisal process is completed satisfactorily.

#### Evaluation and Monitoring of Capital Projects

8.1	The evaluation and monitoring of capital projects is important to enable the Council to determine: -

- If projects have met their individual objectives for service provision,

- If projects have been delivered on time and to budget, or whether lessons need to be learned to improve processes in the future,

- If projects have contributed to the overall aims and objectives of the Council.

8.2	To assist with these processes, the Council has a series of procedures in place as a capital project develops. These consist of: -

- Consideration of all aspects of a capital project by the Capital Projects Board, comprising senior officers of the Council, whose purpose is to lead on the prioritisation of capital investment through the consideration of business cases and the ongoing monitoring and evaluation of individual capital projects. All proposals for investment will be submitted to members for consideration as part of the normal budget process.

- The development of a risk-assessed project plan for every project, which is subject to regular monitoring against key milestones by a nominated project officer.

- Changes to capital budgets, scheme costs, the inclusion or removal of individual schemes and information on remedial action needed to bring projects back on track are reported to Council as required.

- The Senior Management Team and the Executive receive quarterly monitoring reports on the Capital Programme to review progress on the delivery of projects. This process also includes the evaluation of completed capital projects to assess if their individual aims and objectives have been met, and makes recommendations where necessary to improve the delivery of similar projects in the future.

- The Council’s Corporate Resources Overview and Scrutiny Committee also critically examines the performance in delivering capital projects on a quarterly basis.

#### 9.	Risk Assessment

Although the Council has adequate resources to pay for its capital programme in the foreseeable future, the past performance of the capital programme flags up some key risks that need to be addressed to ensure best use is made of the Council’s capital resources. The risk assessment for the capital programme is attached at Appendix C.

10.	Summary

This strategy is designed to outline the processes and risks the Council needs to consider to develop a capital programme that meets corporate and service objectives. It also provides information on the likely level of capital investment that the Council will be able to support over the next three years and gives an indication of the level of resources that will required, and that are available, to deliver this investment through the capital programme.

APPENDIX A

Current Capital Programme

| Capital Programme | 2007/08 £ | 2008/09 £ | 2009/10 £ | Projected 2010/11 £ |
| --- | --- | --- | --- | --- |
| Current Commitments: |  |  |  |  |
| Slippage from 2006/07 | 1,952 | 118 | 0 | 0 |
| Private Sector Housing Investment | 849 | 849 | 849 | 849 |
| Major Repairs to Council Property | 250 | 250 | 250 | 250 |
| Vehicles Plant & Equipment | 536 | 260 | 621 | 622 |
| Industrial Estate Maintenance | 200 | 200 | 200 | 200 |
| Desk Top Replacement | 120 | 120 | 120 | 120 |
| Housing Strategy | 1,250 | 1,250 | 1,145 | 0 |
| Heysham Park | 154 | 0 | 0 | 0 |
| Environmental Enhancements | 40 | 40 | 40 | 40 |
| Total Existing Commitments | 5,351 | 3,087 | 3,225 | 2,081 |
| New Spending Proposals: |  |  |  |  |
| Play Areas | 75 | 50 | 50 | 50 |
| Belah Community Centre | 320 | 0 | 0 | 0 |
| Environmental Enhancements | 160 | 0 | 0 | 0 |
| New Performance Information Systems | 50 | 0 | 0 | 0 |
| Small Scale Community Projects | 60 | 0 | 0 | 0 |
| Total New Proposals | 665 | 50 | 50 | 50 |
| TOTAL POTENTIAL PROGRAMME | 6,016 | 3,137 | 3,275 | 2,131 |

APPENDIX B

Sustainable Communities

In February 2003 the ODPM produced a document called ‘Sustainable Communities: building for the future’ which provided a summary of the key requirements of a sustainable community as shown below.

- A flourishing local economy to provide jobs and wealth;

- Strong leadership to respond positively to change;

- Effective engagement and participation by local people, groups and businesses, especially in the planning, design and long-term stewardship of their community, and an active voluntary and community sector;

- A safe and healthy local environment with well-designed public and green space;

- Sufficient size, scale and density, and the right layout to support basic amenities in the neighbourhood and minimise use of resources (including land);

- Good public transport and the transport infrastructure both within the community and linking it to urban, rural and regional centres;

- Buildings – both individually and collectively – that can meet different needs over time, and that minimise the use of resources;

- A well-integrated mix of decent homes of different types and tenures to support a range of household sizes, ages and incomes;

- Good quality local public services, including education and training opportunities, health care and community facilities, especially for leisure;

- A diverse, vibrant and creative local culture, encouraging pride in the community and cohesion within it;

- A ‘sense of place’;

- The right links with the wider regional, national and international community.

APPENDIX C

Capital Programme – Risk Assessment

| Risk | Likelihood | Severity | Type of Control |
| --- | --- | --- | --- |
| Capital projects are approved without a full appraisal of the project and associated business case. | Medium | Medium | Strengthen the role of Capital Projects Board when considering capital project appraisals, to include consideration of business cases |
| Full capital and revenue costs of a project not identified. | Medium/ Low | Medium | Capital spending must meet statutory definitions. Financial Services to regularly review spending charged to capital. Appraisals to identify revenue costs, including whole life costs to improve financial planning. |
| VAT exemption rules are not considered (potential cost c.£200K). | High/ Medium | High/ Medium | To be considered as part of Project Appraisals and assessed by Financial Services. A potential problem exists for 2007/08 and this will be reported further in the near future. |
| Capital projects are not delivered to time | Medium | Medium | Significant slippage in the current capital programme. Better project management skills to be introduced through PRINCE 2. Project managers to take more ownership and responsibility for the delivery of projects |
| Capital projects are not delivered to budget. Major variations in spending impact on the resources of the Council. | Medium | Medium | Improved capital programme monitoring through PRINCE 2 and monthly financial monitoring. Corrective action to be put in place where necessary. |
| Assumptions on external funding for capital projects are unrealistic | Low | Medium | Potential shortfalls arising from changes to external funding have to be met from other Council resources, so assumptions need to be backed by firm offers of funding before projects are submitted for appraisal. |
| Spending subject to specific grant approvals e.g housing improvement grants, disabled persons adaptations varies from budget | Low | Medium | Specific grants are generally cash limited so variations in projects supported by funding of this nature will be monitored closely to ensure target spend is achieved to avoid loss of grant or restrictions on subsequent years grant funding. |