| REPORT TO EXECUTIVE |
| --- |
| DRA PORTFOLIO AREA: FINANCE AND RESOURCES |
| Date of Meeting: | 20 JUNE 2005 |
| Public |  |
| Key Decision: | Yes | Recorded in Forward Plan: | Yes |
| Inside Policy Framework |

| Title: | PROVISIONAL CAPITAL OUTTURN 2004/05 AND REVISED CAPITAL PROGRAMME 2005/06 |
| --- | --- |
| Report of: | HEAD OF FINANCE |
| Report reference: | FS8/05 |

Summary:

The attached report:

- summarises the 2004/05 provisional out-turn for the Council’s Capital Programme;

- provides details of the revised Capital programme for 2005/06.

Recommendations:

The Executive is asked:

i	to note the 2004/05 out-turn, as detailed in Appendix 1;

ii	to agree the revised programme for 2005/06, as detailed in Appendix 2, for recommendation to Council on 19 July;

iii	to note that the information contained in this report is provisional and subject to the formal audit process.

| Contact Officer: | Alison Taylor | Ext: | 888040 |
| --- | --- | --- | --- |

CARLISLE CITY COUNCIL

To:	The Executive								FS8/05

20 June 2005

PROVISIONAL CAPITAL OUTTURN 2004/05 AND REVISED CAPITAL PROGRAMME 2005/06

- BACKGROUND INFORMATION AND OPTIONS

1.1	This report sets out the summarised financial out-turn for the Council’s Capital Programme as follows:

- The out-turn for individual schemes for 2004/05, summarised in Appendix 1

- The revised programme for 2005/06, summarised in Appendix 2

1.2	The report sets out the financial implications arising from the out-turn including the impact on capital resources for 2005/06.

1.3	Members should note that the information contained in this report is provisional and subject to the formal audit process.

1.4	Please note that throughout this report the use of brackets represents a favourable variance i.e. either an underspend or additional income received.

2.  	SUMMARY CAPITAL OUTTURN 2004/05

2.1		Appendix 1 details the out-turn for schemes included within the Council’s Capital programme compared to the revised budget approved by Council in February 2005 and other necessary budget adjustments, which is summarised in the following table:

|  | 2004/05 Revised Budget £ | 2004/05 Actual £ | 2004/05 Variance As at 31/03/05 £ | Committed Expenditure Carried forward to 2005/06 £ | 2004/05 Revised Variance £ |
| --- | --- | --- | --- | --- | --- |
| Capital Programme | 10,622,520 | 5,432,572 | (5,189,948) | 5,173,015 | (16,933) |

As at 31st  March 2005 actual expenditure was £5.4m against a revised budget for the year of £10.6m. The explanations for the variance of £5.2m (49%) at the financial year end can be found within Appendix 1; these schemes will be completed during 2005/06. The Head of Finance has delegated powers to approve carry forwards where the expenditure is committed and the use of the resource is restricted to the purpose the budget was originally provided for. Appendix 1 details brief reasons for the carry forward requests on each individual scheme and the Head of Finance is satisfied that budgets of £5.2m should be carried forward to 2005/06 subject to formal approval by Council to enable the schemes to be completed and subject to the points raised below. The Project Officers for individual capital schemes will be available to answer specific queries on schemes at the meeting.

The scheme for Industrial Estate maintenance has not proceeded during 2004/05 and has been delayed pending the finalisation of a Business case. A further report will be considered by a future meeting of the Executive once the Business Plan has been completed and until then it is recommended that the £500,000 budget provision for both 2004/05 and 2005/06 be allocated to an earmarked reserve.

3.  	EXPLANATION OF VARIANCES

  - The net underspend for 2004/05 after allowing for the committed expenditure carry forward of £5,173,015 as detailed in Appendix 1 can be summarised as follows:

| Scheme | £ | Note |
| --- | --- | --- |
| Bousteads Grassing | 69,291 | 1 |
| Planned Major repairs | (73,507) | 1 |
| Culverting Dowbeck | (4,000) | 2 |
| Miscellaneous items | (8,717) | 3 |
| Total | (16,933) |  |

Note 1	These variances are thought to be due to a system error and are currently being investigated and an update will be provided at the meeting.

Note 2	Expenditure on culverting Dowbeck was incurred and charged to revenue during 2003/04.

Note 3	As detailed on Appendix 1.

- FINANCING OF CAPITAL PROGRAMME 2004/05

4.1	Utilisation of resources to fund the Capital Programme in the light of the out-turn is	provisionally estimated as follows:

|  | Revised Budget £ | Provisional Out-turn £ |
| --- | --- | --- |
| Capital Programme expenditure in year | 10,622,520 | 5,432,572 |
| Add: Creditor provisions 2003/04 (note 1) | 1,231,422 | 1,231,422 |
| Total Expenditure to be financed | 11,853,942 | 6,663,994 |
| Financed By: |  |  |
| Capital Receipts (note 2) | 6,097,570 | 2,425,748 |
| Renewals Reserve | 1,065,501 | 459,810 |
| Projects Fund | 0 | 0 |
| Capital Grant | 3,268,525 | 2,364,939 |
| Borrowing (supported by RSG) | 1,222,000 | 1,222,000 |
| Specified Capital Grant (DFG) | 177,000 | 168,151 |
| Revenue Contributions | 23,346 | 23,346 |
| Total Financing | 11,853,942 | 6,663,994 |

Notes:

- With effect from 2004/05 capital financing is accounted for on an accruals basis rather than the previous cash basis.  The above amount represents works completed in 2003/04 but not invoiced nor financed until 2004/05.

2.	Usable capital receipts carried forward from 2003/04 and those generated during 2004/05 amount to £6,985,610 compared to the revised estimate figure of £6,097,570, an increase of £888,040. Of this sum £2,425,748 has been used to fund the General Fund Capital Programme in 2004/05, with the balance (£4,559,862) being carried forward to 2005/06.

5.	CAPITAL PROGRAMME 2005/06

  - The revised Capital Programme for 2005/06 totalling £12,981,866 is detailed in Appendix 2. This is based upon the programme as agreed by Council in February 2005 of £7,308,851, together with the commitments brought forward from the previous financial year as identified in this report of £5,173,015 but adjusted for the transfer of the Industrial Estates provision.  A further budget amendment of £1,500,000 has also been incorporated in relation to Private Sector Renewal, which is being funded from a grant from the ODPM to provide support towards private sector renewal work necessary as a consequence of flooding in January 2005. The on-going implications on the Capital Programme following the recent flood are still being assessed and any necessary amendments to the programme will be reported back at a later stage.

  - At this point in time it is suggested that the revised programme be financed as follows:

|  | Original Budget £ | Revised Budget £ |
| --- | --- | --- |
| Original Programme | 7,308,851 | 7,308,851 |
| Add: Carried forward from 2004/05 | 0 | 5,173,015 |
| Add: Private Sector Renewal | 0 | 1,500,000 |
| Less: transfers to earmarked reserve | 0 | (1,000,000) |
| Revised Programme | 7,308,851 | 12,981,866 |
| Total Expenditure to be financed | 7,308,851 | 12,981,866 |
| Financed by: |  |  |
| Borrowing (supported by RSG) | 1,109,700 | 1,109,700 |
| Specified Capital Grants (DFG) | 177,000 | 177,000 |
| Capital Receipts (note 1) | 4,586,510 | 7,249,239 |
| Capital Grants | 91,000 | 2,494,586 |
| Renewals Reserve | 1,344,641 | 1,951,341 |
| Projects Fund | 0 | 0 |
| Revenue Contributions (including HRA balances) | 0 | 0 |
| Total Financing | 7,308,851 | 12,981,866 |

Notes:

1.	The PRTB (Preserved Right to Buy) sharing agreement with Carlisle Housing Association generated a significant receipt of £5,280,296 relating to PRTB sales in 2004/05. This sum was received on 28April 2005, and under the Capital Accounting Regulations, capital receipts are only usable when actually received but must be accrued to comply with proper accounting practices. This agreement will continue for the first 15 years of the contract and there is an expectation of substantial receipts being received. These receipts will be used to fund initiatives that will benefit the delivery of the sustainable community.

5.3	The HRA will be formally closed as at 1 April 2005 and therefore as agreed by Council on 12 February 2004, the former HRA balances will be transferred into the Projects Reserve during 2005/06.

6.	CONSULTATION

6.1  	Consultation to Date.

The Strategic Financial Planning Group and the Corporate Management Team have considered the report and their comments have been incorporated into the report.

  - Consultation proposed.

Corporate Resources Overview and Scrutiny Committee will consider the report on 23 June 2005.

- RECOMMENDATIONS

7.1	The Executive is asked:

i	to agree the 2004/05 out-turn, as detailed in Appendix 1;

ii	to agree the revised programme for 2005/06, as detailed in Appendix 2, subject to approval by full Council;

iii	to note that the information contained in this report is provisional and subject to the formal audit process.

8.	REASONS FOR RECOMMENDATIONS

As stated above.

9.	IMPLICATIONS

- Staffing/Resources – Not applicable

- Financial – contained within the main body of the report.

- Legal – Not applicable

- Corporate – The Strategic Financial Planning Group and the Corporate Management Team have considered this report and their comments have been incorporated.

- Risk Management – Not applicable

- Equality Issues – Not applicable

- Environmental – Not applicable

- Crime and Disorder – Not applicable

ANGELA BROWN

Head of Finance

Contact Officer:	Alison Taylor				Ext:	888040