Carlisle City Council

| Report to:- | The Mayor and Members of Carlisle City Council |  |  |
| --- | --- | --- | --- |
| Date of Meeting:- | 03 August 2004 | Agenda Item No:- |  |
| Public | Policy | Delegated Yes |

| Accompanying Comments and Statements | Required | Included |
| --- | --- | --- |
| Environmental Impact Statement: | No | No |
| Corporate Management Team Comments: | No | No |
| Financial Comments: | Yes | Yes |
| Legal Comments: | No | No |
| Personnel Comments: | No | No |
| Impact on Customers: | No | No |
| Title:- | PROVISIONAL CAPITAL OUTTURN AND CAPITAL DETERMINATIONS 2003/04 AND REVISED CAPITAL PROGRAMME 2004/05 |
| Report of:- | The Head of Finance |
| Report reference:- | FS12/04 |

Summary:-

The attached report was considered by the Executive on 19 July and the Corporate Resources Overview and Scrutiny Committee on 22 July and sets out:

- the 2003/04 provisional out-turn for the Council’s Capital Programme;

- the Capital Determinations for 2003/04 as required by legislation;

- details of the revised Capital programme for 2004/05.

###### Recommendation:-

The Council is asked:

i	to agree the 2003/04 out-turn, as detailed in Appendix 1 and the carry forward of £3,213,220 of committed expenditure to 2004/05;

ii	to agree the Capital Determinations for 2003/04 as set out in the report;

iii	to agree the revised programme for 2004/05, as detailed in Appendix 3;

iv	to note that the information contained in this report is provisional and subject to the formal audit process.

| Contact Officer: | Alison Taylor | Ext: | 7289 |
| --- | --- | --- | --- |

Note: in compliance with section 100d of the Local Government (Access to Information) Act 1985 the report has been prepared in part from the following papers: None.

| REPORT TO EXECUTIVE |
| --- |
| DRA PORTFOLIO AREA: POLICY, PERFORMANCE MANAGEMENT, FINANCE AND RESOURCES |
| Date of Meeting: | 19 JULY 2004 |
| Public |  |
| Key Decision: | Yes | Recorded in Forward Plan: | Yes |
| Inside Policy Framework |

| Title: | PROVISIONAL CAPITAL OUTTURN AND CAPITAL DETERMINATIONS 2003/04 AND REVISED CAPITAL PROGRAMME 2004/05 |
| --- | --- |
| Report of: | HEAD OF FINANCE |
| Report reference: | FS12/04 |

Summary:

The attached report:

- summarises the 2003/04 provisional out-turn for the Council’s Capital Programme;

- summarises the Capital Determinations for 2003/04 as required by legislation;

- provides details of the revised Capital programme for 2004/05.

Recommendations:

The Executive is asked:

i	to agree the 2003/04 out-turn, as detailed in Appendix 1;

ii	to recommend that full Council agree the Capital Determinations for 2003/04 as set out in the report;

iii	to agree the revised programme for 2004/05, as detailed in Appendix 3, subject to 	approval by full Council;

iv	to note that the information contained in this report is provisional and subject to the formal audit process.

| Contact Officer: | Alison Taylor | Ext: | 7280 |
| --- | --- | --- | --- |

CARLISLE CITY COUNCIL

To:	The Executive								FS12/04

19 July 2004

PROVISIONAL CAPITAL OUTTURN AND CAPITAL DETERMINATIONS 2003/04 AND REVISED CAPITAL PROGRAMME 2004/05

- BACKGROUND INFORMATION AND OPTIONS

1.1	This report sets out the summarised financial out-turn for the Council’s Capital Programme as follows:

- The out-turn for individual schemes for 2003/04, summarised in Appendix 1

- The statutory Capital Determinations for 2003/04, summarised in Appendix 2

- The revised programme for 2004/05 , summarised in Appendix 3

1.2	The report sets out the financial implications arising from the out-turn including the impact on capital resources for 2004/05.

1.3	Members should note that the information contained in this report is provisional and subject to the formal audit process.

1.4	Please note that throughout this report the use of brackets represents a favourable variance i.e. either an underspend or additional income received.

2.  	SUMMARY CAPITAL OUTTURN 2003/04

2.1		Appendix 1 details the out-turn for schemes included within the Council’s Capital programme compared to the revised budget approved by Council in February 2004 and other necessary budget adjustments, which is summarised in the following table:

|  | 2003/04 Revised Budget £ | 2003/04 Actual £ | 2003/04 Variance as at 31/03/04 £ | Committed Expenditure Carried forward to 2004/05 £ | 2003/04 Revised Variance £ |
| --- | --- | --- | --- | --- | --- |
| Capital Programme | 8,515,090 | 5,296,206 | (3,218,884) | 3,213,220 | (5,664) |

As at 31st  March 2004 actual expenditure was £5.3m against a revised budget for the year of £8.5m. The reason for the variance of £3.2m (37%) at the financial year end is that many of the Capital schemes have been delayed for various reasons as discussed below and will be completed during 2004/05. The Head of Finance has delegated powers to approve carry forwards where the expenditure is committed and the use of the resource is restricted to the purpose the budget was originally provided for. Appendix 1 details brief reasons for the carry forward requests on each individual scheme and I am satisfied that budgets of £3.2m should be carried forward to 2004/05 subject to formal approval by Council to enable the schemes to be completed.

The necessary budget adjustments totalling £487,835 as shown on Appendix 1 can be broken down as follows:

- £200,000 – IEG grant from 2002/03 originally accounted for as income in advance.

- £252,565 – budgets which were carried forward from 2002/03 but were omitted in error from the VFM study recently undertaken.

- £35,270 – additional DEFRA grant awarded and received in relation to the Waste Minimisation and Recycling Scheme.

3.  	EXPLANATION OF VARIANCES

  - The net underspend for 2003/04 after allowing for the committed expenditure carry forward of £3,213,220 as detailed in Appendix 1 can be summarised as follows:

| Scheme | £ | Note |
| --- | --- | --- |
| Vehicles, Plant & Equipment | (3,660) | 1 |
| Miscellaneous items | (2,004) | 2 |
| Total | (5,664) |  |

Note 1	The underspend on the Renewals Reserve relates to nominal savings generated on individual items replaced during the year.

Note 2	As detailed on Appendix 1.

- FINANCING OF CAPITAL PROGRAMME 2003/04

4.1	Utilisation of resources to fund the Capital Programme in the light of the out-turn is	provisionally estimated as follows:

|  | Revised Budget £ | Provisional Out-turn £ |
| --- | --- | --- |
| Capital Programme expenditure in year | 8,027,255 | 5,296,206 |
| Further adjustments (note 1) | 487,835 | 0 |
| Less: Creditor provisions 2003/04 (note 2) | 0 | (1,231,422) |
| Add: Creditor provisions 2002/03 (note 3) | 175,601 | 175,601 |
| Add: Unfinanced Expenditure 2002/03 (note 4) | 91,500 | 91,499 |
| Total Expenditure to be financed | 8,782,191 | 4,331,884 |
| Financed By: |  |  |
| Capital Receipts (note 5) | 1,783,441 | 1,414,113 |
| Renewals Reserve | 1,211,908 | 895,582 |
| Projects Fund | 1,483,539 | 0 |
| Capital Grant | 1,905,909 | 524,669 |
| Loan (BCA) | 1,153,000 | 1,153,000 |
| Specified Capital Grant (DFG) | 177,000 | 99,217 |
| Revenue Contributions | 799,066 | 0 |
| Property/CTS Reserves | 268,328 | 245,303 |
| Total Financing | 8,782,191 | 4,331,884 |

Notes:

- Further necessary budget adjustments relating mainly to the use of the Renewals Reserve to fund items of vehicles, plant and equipment (£252,565).  Other adjustments refer to additional DEFRA grant awarded for the Waste Minimisation Scheme (£35,270) and the budget provision for IEG grant (£200,000) carried forward as income in advance from 2002/03.

- Works completed 2003/04 but not invoiced and therefore does not required financing until 2004/05.

- Works completed 2002/03 but not invoiced until 2003/04.

4. 	Outstanding grant claims in respect of Hammonds Pond.  The claim was approved and paid in June 2003 and a small balance is required to be financed by the City Council.

5.	Usable capital receipts carried forward from 2002/03 and those generated during 2003/04 amount to £2,124,833 compared to the revised estimate figure of £1,783,441, an increase of £341,390. Of this sum £1,414,113 has been used to fund the General Fund Capital Programme in 2003/04, with the balance (£710,720) being carried forward to 2004/05.	In addition to the balance carried forward of £710,720, a debtor provision has been made for the PRTB receipts receivable under the RTB sharing agreement with Carlisle Housing Association (£5.1m) and the sale of an area of land at Burgh Road (£0.171m). Under the Capital Accounting Regulations, capital receipts are only usable when actually received but must be accrued to comply with proper accounting practices.

- 1989 LOCAL GOVERNMENT AND HOUSING ACT DETERMINATIONS

  - Under the 1989 Local Government and Housing Act, local authorities are required to make certain determinations in respect of the preceding financial year.  These determinations as laid out in the Act, are:

- The use to be made of credit approvals (whether as authority to capitalise expenditure or to enter into a credit arrangement).

- The use to be made of usable capital receipts (whether to meet expenditure for capital purposes or as voluntary provision for credit liabilities or as credit cover to enter credit arrangements).

- The amounts to be set aside from revenue as provision for credit liabilities (including setting aside amounts from revenue for credit cover to enter credit arrangements).

- The amounts which have been taken into account in determining the authority's credit ceiling or initial credit ceiling and are to be treated as having been repaid by reference to amounts set aside as provision for credit liabilities.

e. 	Whether expenditure which is to be reimbursed or defrayed out of money provided by some other person is to be capitalised.

5.2	Information relating to these determinations is summarised in the following table 	with more detail provided at Appendix 2:

|  | General Fund £ | Housing General Fund £ | Housing Revenue Account £ | Total £ |
| --- | --- | --- | --- | --- |
| Use of Credit Approvals | 666,921 | 0 | 486,079 | 1,153,000 |
| Use of Usable Capital Receipts | 1,366,409 | 47,704 | 0 | 1,414,113 |
| Usable Capital Receipts Reserved to cover Credit Arrangements | 0 | 0 | 0 | 0 |
| Net Minimum Revenue Provision | (44,732) | 0 | 0 | (44,732) |
| Usable Capital Receipts used to repay Debt | 0 | 0 | 0 | 0 |
| Expenditure to be capitalised which is to be reimbursed or defrayed from money provided by some other person | 0 | 0 | 0 | 0 |

6.	CAPITAL PROGRAMME 2004/05

6.1	The revised Capital Programme for 2004/05 totalling £12,855,730 is detailed in Appendix 3. This is based upon the programme as agreed by Council in February 2004 of £8,654,540, together with the commitments brought forward from the previous financial year as identified in this report of £3,213,220.  A further budget amendment has also been approved in relation to the Sheepmount Project, which was approved by the Executive and full Council on 17 May 2004. This amounts to an additional gross cost of £637,970, which results in a further requirement of £258,090 from City Council funds. The 2004/05 IEG grant of £350,000 has also been included. At this stage the commitment to fund improvements to Fusehill Street has not been taken into account, which is subject to a report considered elsewhere on this agenda.

  - At this point in time it is suggested that the revised programme be financed as follows:

|  | Original Budget £ | Revised Budget £ |
| --- | --- | --- |
| Original Programme | 8,654,540 | 8,654,540 |
| Add: Carried forward from 2003/04 | 0 | 3,213,220 |
| Add: Sheepmount | 0 | 637,970 |
| Add: Customer Contact/IEG |  | 350,000 |
| Revised Programme | 8,654,540 | 12,855,730 |
| Add: Creditor Provisions from 2003/04 | 0 | 1,231,422 |
| Total Expenditure to be financed | 8,654,540 | 14,087,152 |
| Financed by: |  |  |
| Borrowing (supported by RSG) | 1,222,000 | 1,222,000 |
| Specified Capital Grants (DFG) | 177,000 | 177,000 |
| Capital Receipts (note 1) | 3,182,486 | 6,488,627 |
| Capital Grants | 1,300,000 | 3,268,525 |
| Renewals Reserve | 1,804,540 | 2,117,211 |
| Projects Fund | 968,514 | 790,443 |
| Revenue Contributions (including HRA balances) | 0 | 23,346 |
| Total Financing | 8,654,540 | 14,087,152 |

Notes:

1.	The PRTB sharing agreement with Carlisle Housing Association generated a significant receipt in 2003/04 (see paragraph 4.1 note 4). This agreement will continue for the first 15 years of the contract and there is an expectation of substantial receipts being received. However there is also an expectation from the ODPM that these receipts should be used to fund the Council’s housing strategy, whether by providing additional social housing or supporting private sector renewal, or in ways that will benefit the delivery of the sustainable community. For the purposes of this report the receipts received have been used to finance the 2004/05 programme on the basis that the schemes to which capital receipts funding has been applied will meet the definition of creating sustainable communities, which appears to have a wide definition.  If additional guidance is received from either the ODPM or the Audit Commission (who have consulted their Technical Section for advice) on the usage of these PRTB receipts then a further report will be presented to a future meeting of the Executive.

6.3	The HRA has not yet been formally closed and therefore the available HRA balances have not been used to fund the capital programme. It was agreed by Council on 12 February 2004 that, once formally closed, the former HRA balances which were to be transferred into the projects fund, be used to finance schemes of a housing nature in partnership with Carlisle Housing Association.

7.	CONSULTATION

7.1  	Consultation to Date.

The Strategic Financial Planning Group considered the report on 5 July 2004 respectively and their comments have been incorporated into the report.

  - Consultation proposed.

Corporate Resources Overview and Scrutiny Committee will consider the report on 22 July 2004.

- RECOMMENDATIONS

8.1	The Executive is asked:

i	to agree the 2003/04 out-turn, as detailed in Appendix 1;

ii	to recommend that full Council agree the Capital Determinations for 2003/04 as set out in the report;

iii	to agree the revised programme for 2004/05, as detailed in Appendix 3, subject to approval by full Council;

iv	to note that the information contained in this report is provisional and subject to the formal audit process.

9.	REASONS FOR RECOMMENDATIONS

As stated above.

10.	IMPLICATIONS

- Staffing/Resources – Not applicable

- Financial – contained within the main body of the report.

- Legal – Not applicable

- Corporate – The Strategic Financial Planning Group have considered this report and their comments have been incorporated.

- Risk Management – Not applicable

- Equality Issues – Not applicable

- Environmental – Not applicable

- Crime and Disorder – Not applicable

ANGELA BROWN

Head of Finance

Contact Officer:	Alison Taylor				Ext:	7280

APPENDIX 2

CAPITAL DETERMINATIONS 2003/04

CREDIT APPROVALS

Credit Approvals in 2003/04 were used as follows:

|  | General Fund £ | Housing General Fund £ | Housing Revenue Account £ | Total £ |
| --- | --- | --- | --- | --- |
| Basic Credit Approval | 666,921 | 0 | 486,079 | 1,153,000 |
| Supplementary Credit Approvals | 0 | 177,000 | 0 | 177,000 |
| Less Capital Grants received | 0 | 175,644 | 0 | 175,644 |
| Total net Credit Approvals | 666,921 | 1,356 | 486,079 | 1,154,356 |
| Use of Credit Approvals to fund Capital Expenditure | 666,921 | 0 | 486,079 | 1,153,000 |
| Credit Approvals Unutilised | 0 | 1,356 | 0 | 1,356 |

USE OF USABLE CAPITAL RECEIPTS

Usable capital receipts (i.e. those not required to be set aside for future debt redemption) were applied as follows in 2003/04:

|  | Receipts b/fwd 01/04/03 £ | Usable Receipts 2003/04 £ | Used to fund Capital Expenditure £ | Reserved to cover Credit Arrangements £ | Receipts C/fwd 31/03/04 £ |
| --- | --- | --- | --- | --- | --- |
| General Fund | 993,904 | 425,972 | 1,366,409 | 0 | 53,467 |
| Housing General Fund | 0 | 47,704 | 47,704 | 0 | 0 |
| Housing Revenue Account | 622,023 | 35,230 | 0 | 0 | 657,253 |
| Total | 1,615,927 | 508,906 | 1,414,113 | 0 | 710,720 |

MINIMUM REVENUE PROVISION (MRP)

Local authorities are obliged to make provision for a specified minimum level of principal repayment to the consolidated loans pool.  The current specified sums are 2% in respect of the H.R.A. credit ceiling and 4% in respect of the General Fund credit ceiling at the start of the financial year. The City Council is allowed to offset its total MRP liability by an adjustment relating to revenue grant commutation.  The credit ceiling of a local authority is its debt outstanding offset by reserved i.e. 'frozen' capital receipts.  In 2003/04 the relevant provisions were as follows:-

|  | General Fund £ | Housing Revenue Account £ |
| --- | --- | --- |
| Credit Ceiling as at 1 April 2003 Transfer Sub total | 11,001,404 -99,118 10,902,286 | -99,118 99,118 0 |
| Minimum Revenue Provision * | 436,091 | 0 |
| Deduct net adjustment re loss of revenue grant post commutation of improvement grants | (480,823) | 0 |
| Net Minimum Revenue Provision 2003/04 | (44,732) | 0 |

* Minimum Revenue Provision is based on the opening credit ceiling and calculated at 4%    on General Fund and 2% on Housing Revenue Account

USE OF RESERVED CAPITAL RECEIPTS TO REPAY DEBT

Reserved Capital Receipts used to repay debt in 2003/04:

General Fund	Nil

HRA			Nil

EXPENDITURE TO BE CAPITALISED WHICH IS TO BE REIMBURSED OR DEFRAYED FROM MONEY PROVIDED BY SOME OTHER PERSON

No expenditure fell within this category.