| REPORT TO CORPORATE RESOURCES OVERVIEW & SCRUTINY COMMITTEE |
| --- |
| PORTFOLIO AREA: CORPORATE RESOURCES |
| Date of Meeting: | Corporate Resources O & S THURSDAY 6 SEPTEMBER -2007 |
| Public |  |
| Key Decision: | No | Recorded in Forward Plan: | No |
| Inside Policy Framework |

| Title: | ICT Strategy Update |
| --- | --- |
| Report of: | Director of Corporate Services |
| Report reference: | CORP44/07 – ICT Strategy Update |

# Summary:

# This report contains an update on the Council’s current ICT Strategy.

# Recommendations:

The ICT Strategy was approved in January 2006 and was scheduled to run for three years.  Of the 15 Objectives identified in the ICT Strategy, 9 have now been fully met with several more scheduled to be completed during the next reporting period.  The objectives of the ICT Strategy are on target to be completed ahead of schedule.

O&S are asked to note and comment upon the progress being made in delivering the ICT Strategy.

| Contact Officer: | John Nutley | Ext: | x7250 |
| --- | --- | --- | --- |

- BACKGROUND INFORMATION AND OPTIONS

  - The Council’s Information and Communications Technology (ICT) Policy & Implementation Strategy was approved by the Executive on the 25th November 2005 and full Council on 17th January 2006.  O&S received updates on the progress of the strategy on 27th. July 2006 and 22nd. February 2007.  The purpose of this report is to update the Council on progress since then.

  - The ICT Implementation Strategy details 15 Objectives to be met during its lifetime. The Executive Summary, containing an overview of these objectives, is shown in Appendix A. As of 22nd. Feb 2007, 6 of these had been completed with 9 still outstanding.  Since then a further 3 have been completed. This report details the work that has been undertaken on the 9 objectives that were still outstanding on 22nd. Feb 2007 and updates this Committee on their current status.

- E-Government Programme

The two key targets behind the Government’s E-Government programme, BV157 and meeting National Priority outcomes, have now been effectively met.  Although the E-Government Programme has ended the ideas and thinking behind it continue to influence how services are developed within the Council.

Further work is required to ensure that customer take-up of electronic services is increased and the benefits of the e-government programme are fully realised.  In addition, work needs to continue so that services are further modernised through utilisation of the investment made as part of the IEG programme and the application of the lessons learnt during the process.

However, this objective can now be considered as having been met.

2) Support for the Information Strategy

A major element of the Information Strategy, the Intranet, has now been delivered.  Whilst this is only the first version it creates a firm foundation for subsequent phases as part of a cycle of improving and developing the Intranet itself.  There will need to be links to other projects such as Data Image Processing (DIP) and Electronic Records Database Management Systems (ERDBMS) in the future but for the purposes of the ICT Strategy.

This objective can now be considered as having been met.

5)  Infrastructure Update

Improvements in the Council’s general ICT infrastructure are continuing to take place.  Improvements are occurring when the opportunity arises, technology advances requires and budget permits.  The following is a summary of the main areas under consideration at the moment:-

- Network upgrades – To minimise disruption these take place as and when office moves occur.  Gigabit desktop connectivity – effectively 10 times that which was delivered under the previous strategy - is becoming the norm in the Civic Centre.  At other locations, it is the standard to which the network is designed and installed.

- Server Consolidation – The Bousteads Grassing UNIX server can’t be decommissioned until the legacy application it runs (Contractor Plus) is replaced.  This is not likely during the next report cycle.

- Disk Storage – A disk storage strategy is in the process of being developed and procurement is schedule to take place in early 2008.

- Project Access – Project Access is the NorthWest Development Agency scheme through which broadband is provided across Cumbria.  Most of the Council’s network in connected or is in the process of being connected to Project Access.  Some sites, chiefly the Brampton Telecentre will require extra funding to enable this to take place.  For home workers, connection to Project Access is the preferred method of connecting to the Council’s network.

- Security – A Council ICT Security Policy is in draft form for consideration by officers, Executive, CROS and, in due course, Council.

- Out of Office Hours Service – Proposals still need to be produced to cover out of office hour’s cover for the Council’s ICT service.  These will be made available during the next reporting cycle.

- Server Rationalisation – A product to “aggregate” the Council’s server computing power with a view to harnessing the underused computer resources of existing servers is being investigated.  Proposals to address the Councils server computing needs by contracting for different levels of computer power rather than by server procurement have still to be evaluated.  It is envisaged proposals in this are will be in available later this year.

- Personal Usage of IT Equipment – Producing Guidelines - This piece of work is still to start.

7) Corporate Document Image Processing (DIP)

Work has started on this project.  An initial process, invoice processing, has been identified as a possible candidate and volumetric measurements are underway to assess whether DIP’ing this process will yield the necessary Gershon cashable savings (£25k) that the project has promised.

8) Printer Rationalisation

This process has started on a small scale at Bousteads Grassing as a trial.  More detailed and accurate information about current printer usage will enable further improvements to take place which will result in future cost savings.

Work to review and rationalise the franking and “mail out” processes across the Council is still to start.

9) Desktop Strategy

The process of upgrading desktop software to the latest Microsoft versions has commenced and will be completed during the current reporting period.  The intention is to upgrade all desktops to Vista and Office 2007.  This is a significant piece of work for the Unit and substantial effort has gone into the planning process to ensure that the roll out of these services is carried out with the minimum of disruption.

The replacement hardware program for the current financial year has been completed ahead of schedule.

10) Disaster Recover

No action on working collaboratively with other Cumbrian Councils has yet been carried out though there is definite interest in taking this forward.

During the next reporting period a complete test of the ICT Disaster Recovery plan will take place

13) Information System Group (ISG)

This group is now established and is meeting on a regular basis to plan and support the work of the ICT Unit .

This objective can now be considered as having been met.

15) Community Support

Work has started on drafting a policy document to show the basis on which underused ICT assets may be offered for community uses and what, if any, charges would apply.  This policy was not completed during the current reporting cycle but will be addressed during the next reporting period.

All – This next section is the area where we have the opportunity to “display” any work we’ve undertaken since last Feb.  Contributions welcome.

1.3	Other Developments of note during the current reporting cycle

- A customer satisfaction survey of ICT was completed.  The results will be analysed with a view to driving through service improvements.  In general terms users of the Council’s ICT service rated it highly with the service being in the top third for all districts (22) surveyed in the last year.  Activities in the area of service management (ITIL) see below and service planning (ISG) will improve those areas where user satisfaction was lowest. .

- The ICT Unit are looking to improve the level of the service they are providing by adopting an industry standard known as ITIL (IT Infrastructure Library).  All staff have now gained ITIL accreditation and a project team has been established to oversee its implementation.

- Customer Contact Centre Development – Linking the CRM to the back office and the development of an electronic service to the public. – This project is now complete

- The procurement and implementation of a new environmental services software package – A software package from Civica has been selected and the project team is now working towards implementation

- The replacement of the Community Services Contractor+ software package. – The project team are looking to see if the existing MASS Property Database system will fulfil the requirements.

- The replacement of the Open Door Payroll & Personnel System – The payroll element went live without any problems in April.  Work is now ongoing to develop the HR modules of the produce.

- New version of ICT Strategy is starting development

- A Website Development Action Plan has been produced improvements identified for seven different areas of activity. Part of that action plan is that the web uptake statistics are reported upon as part of the regular ICT update to O&S.

- Desktop refresh of hardware and software across the organisation in a programmed manner centred on a needs basis.  – Has commenced roll out and will be completed during the next reporting cycle

- CONSULTATION

  - Consultation to Date.

  - Consultation proposed.

- RECOMMENDATIONS

The ICT Strategy was approved in January 2006 and was scheduled to run for three years.  Of the 15 Objectives identified in the ICT Strategy, 9 have now been fully met with several more scheduled to be completed during the next reporting period.  The objectives of the ICT Strategy are on target to be completed ahead of schedule.

O&S are asked to note and comment upon the progress being made in delivering the ICT Strategy.

- REASONS FOR RECOMMENDATIONS

- IMPLICATIONS

- Staffing/Resources –

Currently the ICT Strategy is being delivered within the available resources.  There are however a number of initiatives that may produce staffing and budget pressures and these will be reported through the budget process as required.

- Financial –

None

- Legal –

None

- Risk Management –

None

- Equality Issues –

None

- Environmental –

None

- Crime and Disorder –

None

Appendix A

## ICT Implementation Strategy

## Executive Summary

This Executive Summary highlights the key areas of work that will be addressed during the lifetime of the strategy and are presented as a series of strategy objectives within the main body of the document.

1) E-Government Programme

There are still 24 National Priority Outcomes to be completed and BVP157 remains fixed at 87%.  Both, as part of an e-government programme, need to be completed by March 2006 and will be achieved through completing the e-government programme.

- Support for the Information Strategy

A new system will be procured to support the development of a corporate Intranet to replace Public Folders as envisaged in the Council’s Information Strategy.  This will enable information to be keyed in once and used many times. Information will be easier to find, use and manage.  Plans will also be developed for a system to manage the information requirements that arise from the Information Audit to be carried out across the Council

3) Home Working

A Home Woking pilot is underway to prove the concept of permitting officers, where appropriate, to work from home.  A service for Members to enable them to use broadband at home will be developed as part of this pilot.

4) Mobile Computing

Mobile solutions to enable Officers and Members to access information and services “on the move” will be developed.  The future of Blackberry devices will be assessed.

5)  Infrastructure Update

A number of technical improvements are highlighted.  For the ordinary business users these will impact in the following areas:-

- Disk Storage – A combination of the Information Strategy and physical limits will mean users will need to be more careful on what information they save in the future and why.

- Personal Usage of IT Equipment – New guidelines to be produced

- Project Access – With the success of broadband implementation throughout the County it will be easier and cheaper to provide robust connections of adequate capacity to the Councils network from remote locations and network links will be upgraded to take advantage of this.  Additionally, new networked services will be developed to take advantage of the opportunities offered by Project Access

6) Core Products & Services

The need for the Council to continue standardise on a core set of technical products is re-emphasised.  These are listed in Appendix C.

7) Corporate Document Image Processing (DIP)

There is increasing interest in the use of DIP by Business Units and a corporate DIP system will be developed.

8) Printer Rationalisation

In future all types of printing devices will be grouped together and managed as a single class.  These include photocopiers, computer printers, fax machines and Print Room machines.  The Reprographics Team will manage these.  Software will be introduced to ensue printing will be more directed and costs more transparent.  The existing printer population will be re-assessed to ensure they are deployed in the best locations and are being used effectively.  Repairs & Renewals contributions for all printers & photocopiers will be centralised.

9) Desktop Strategy

A business case will be developed to replace Office 97, the electronic office suite of products, which is in common use within Carlisle.  This business case will detail the revenue cost associated with staying with the Microsoft suite of office products and replacing these under an Enterprise Licence agreement. Additionally, a review will be carried out to determine how and when desktop equipment is replaced with a view to enable Business Units to know with certainty when and through which route PC equipment will be replaced.  Again, any Repairs & Renewal contributions for desktop hardware will be centralised.

10) Disaster Recover

The Unit’s ICT Disaster Recovery Plan for desktop services (PC & e-mail) will be updated in the light of the January flood.  The possibility of working collaboratively with other Cumbrian Councils will be explored.

11) Voice & Data Convergence

The Council’s network infrastructure will be gradually updated to allow convergence i.e. voice and data traffic will be carried over the same cables simultaneously.  This Council will upgrade all telephony facilities over time to run Voice Over IP (VOIP).

12) Telephony Strategy

As a result of the floods it is necessary to procure a new telephone switch for the Civic Centre.  It will be a VOIP switch.

The current BT Featurenet service will be replaced during the course of this strategy.  It is likely to be succeeded by a new Cumbrian VOIP service.

The mobile phone contract will be renewed this year which give new handsets to all those coming under the new contract.  In addition, the future of Blackberries will be examined, to check if their use is still relevant or whether the business need can be filled in some other way.

Guidelines for the issue and usage of mobile phones will be produced.

13) Information System Group (ISG)

This group will continue to guide the direction of IT developments within the Council, recommending to EMG projects for consideration.  The current, known, identified workload of the Council is identified and profiled by the ISG.  There are five major projects which will commence this year and need to be highlighted:-

- Customer Contact Centre Development – Linking the CRM to the back office and the development of an electronic service to the public

- The procurement and implementation of a new environmental services package

- The replacement of the Commercial and Technical Services Streetscene package.

- The replacement of the Open Door Payroll & Personnel System

- Desktop refresh of hardware and software across the organisation in a programmed manner centred on a needs basis.

14) Staff Development

To make best use of the ICT service, the Council recognises that staff need to have the right knowledge and skills to use them effectively.  To this end:-

- Member Support and Employee Services (MSES) will continue to maintain and enhance the various programs to develop staff.

- ICT will review their contribution to the induction programme to ensure all new starters are aware of ICT facilities available to them

- It will also become mandatory that all project plans for implementing new, or upgrading existing, ICT systems will include training tasks appropriate for the staff who have to use and maintain those systems.

15) Community Support

During the life of this strategy the Council will regularise the situation under which community, voluntary and commercial organisations have access  to underused Council ICT assets and produce a protocol to govern this situation.