| REPORT TO EXECUTIVE |
| --- |
| PORTFOLIO AREA: FINANCE AND PERFORMANCE MANAGEMENT |
| Date of Meeting: | 18 December 2008 |
| Public |  |
| Key Decision: | Yes | Recorded in Forward Plan: | Yes |
| Inside Policy Framework |

| Title: | PROVISIONAL CAPITAL PROGRAMME 2009/10 TO 2013/14 |
| --- | --- |
| Report of: | DIRECTOR OF CORPORATE SERVICES |
| Report reference: | CORP69/08 |

Summary:

The report provides an update to CORP63/08, which was considered by the Executive on 24 November. It details the revised capital programme for 2008/09 together with the proposed method of financing as set out in Appendices A and B.

The report also summarises the proposed programme for 2009/10 to 2013/14 in the light of the capital bids submitted to date for consideration, and summarises the estimated capital resources available to fund the programme.

Recommendations:

The Executive is asked to:

- Note the revised capital programme and relevant financing for 2008/09 as set out in Appendices A and B;

- Make recommendations on the provisional Capital Programme from 2009/10 to 2013/14 in the light of the capital bids submitted to date, together with the estimated available capital resources, for budget consultation purposes;

- Note that any capital scheme approved by Council may only proceed after a full report, including business case and financial appraisal, has been approved.

| Contact Officer: | Alison Taylor | Ext: | 7280 |
| --- | --- | --- | --- |

CITY OF CARLISLE

To:	The Executive								CORP69/08

18 December 2008

PROVISIONAL CAPITAL PROGRAMME 2008/09 TO 2013/14

- INTRODUCTION

  - This report details the revised capital programme for 2008/09 together with the proposed methods of financing as set out in paragraph 3 and Appendix A and B.

  - The report also details the capital spending proposals for 2009/10 to 2013/14, together with the potential resources available to fund the programme.

1.3	A Corporate Projects Board of senior officers continues to take the lead on the prioritisation of investment and the monitoring and evaluation of schemes.  This is to improve performance monitoring and business case analysis of capital projects.

- CAPITAL RESOURCES

2.1	There are several sources of capital resources available to the Council to fund capital expenditure, the main ones being:

- Borrowing (Prudential Code - see paragraph 6.2)

- Capital Grants e.g. Lottery Commission, Sports England, DFG, RHG

- Capital Receipts e.g. proceeds from the sale of assets

- Council Reserves e.g. Projects Reserve

  - In accordance with the Capital Strategy, the Director of Corporate Services will make recommendations on the most effective way of financing the Capital Programme to optimise the overall use of resources.

  - It should be noted that capital resources can only be used to fund capital expenditure and cannot (with the exception of the Council’s own Reserves), be used to fund revenue expenditure.  There are strict definitions of what constitutes capital expenditure.

  - It should also be noted that the resources available to support the capital programme can only be estimated during the year.  The final position is dependent in particular on how successful the Council has been in achieving Capital Receipts from the sale of assets against its target i.e. the more capital receipts generated, the less is required to be taken from Borrowing and Council Reserves (and vice versa).

  - The cost of borrowing £1m to fund the capital programme will result in a charge to the revenue account in the next full year of approximately £85,000.  This is made up of £45,000 for the cost of the interest payable (4.5% of £1m equates to £45,000) and a principal repayment provision of 4% of the outstanding sum (4% of £1m equates to £40,000).

- REVISED CAPITAL PROGRAMME 2008/09

  - The capital programme for 2008/09 totalling £7,491,100 was approved by the Council on 26 June 2008 as detailed in the 2007/08 out-turn report (CORP32/08).

  - An initial attempt has been made to identify the progress to date of each scheme in the current financial year as detailed in the Quarterly Budget Monitoring report considered by the Executive on 17 November (CORP58/08).  That report also highlighted a significant underspend against the annual budget and an initial attempt was also made to identify slippage on individual schemes.  However the Corporate Projects Board continues to review the whole capital programme with a view to re-profiling the current programme over the next five years to provide a more realistic programme of works.  Therefore an accurate estimate of the value of slippage to 2009/10 is not yet available.

  - The revised capital programme for 2008/09 now totals £7,119,600 as detailed in Appendix A, whilst Appendix B details the anticipated use of capital resources. A summary of the revised programme for 2008/09 is shown below:

| Summary Programme | £ | Appx |
| --- | --- | --- |
| 2008/09 Original Capital Programme | 7,491,100 | A |
| Other adjustments | (371,500) | A |
| 2008/09 Revised Capital Programme | 7,119,600 | A |
| Estimated Capital Resources available | (17,507,087) | B |
| Projected (Surplus) capital resources | (10,387,487) |  |
| Less Earmarked to Asset Management Reserve Net (Surplus) of Capital Resources 31/03/09: Capital Receipts | 2,000,000 (8,387,487) |  |

  - It is anticipated that there will be a shortfall on anticipated capital receipts generated during 2008/09, estimated at a net figure of £2,600,000 under the current MTFP projections.  This is primarily in respect of the PRTB agreement with Carlisle Housing Association (shortfall of £2,100,000) and no receipts being received from the Lovells agreement in 2008/09 (shortfall of £500,000).

  - An additional £100,000 has been received from the DCLG in relation to Disabled Facilities Grants and has been included within the figures now presented. A further £133,000 has also been received in respect of the Regional Housing Pot, and discussions are taking place with the DCLG to confirm the nature of this allocation. Therefore until details of the grant allocation are received, the additional allocation has not been included within this report. Additional funding has been requested to fund DFG awards in 2008/09 and a virement request is considered elsewhere on the agenda.

  - The Council has received its capital allocation for Housing and Planning Delivery Grant which for 2008/09 totals £49,000. Confirmation of the 2009/10 allocation is still to be announced.

  - A virement has also been approved for the purchase of the refuse vehicle fleet following the decision to terminate the current leasing agreement early. This is for £131,000 and was approved by Council on 4 November.

- NEW CAPITAL SPENDING PROPOSALS 2009/10 TO 2013/14

  - During the previous budget cycle it was agreed to keep new capital schemes to a minimum to allow capacity resources to be directed to complete existing schemes. It also assisted the revenue position due to increased investment income. This policy has continued into the 2009/10-budget cycle.

  - The new capital spending proposals are summarised in the following table.

| Capital Scheme | App/ Para | 2009/10 £000 | 2010/11 £000 | 2011/12 £000 | 2012/13 £000 | 2013/14 £000 |
| --- | --- | --- | --- | --- | --- | --- |
| Current Commitments: |  |  |  |  |  |  |
| Carry Forwards from 2007/08 |  | 214 | 0 | 0 | 0 | 0 |
| Asset Investment Fund/Ind. Est. |  | 215 | 200 | 200 | 200 | 200 |
| Vehicles & Plant |  | 1,911 | 255 | 0 | 0 | 0 |
| IT Equipment |  | 283 | 322 | 0 | 0 | 0 |
| Desktop replacement |  | 108 | 108 | 108 | 108 | 108 |
| Private Sector Housing | 4.5 | 849 | 849 | 849 | 849 | 849 |
| Major Repairs |  | 250 | 250 | 250 | 250 | 250 |
| Hostel Replacement |  | 3,490 | 0 | 0 | 0 | 0 |
| Housing Strategy |  | 400 | 0 | 0 | 0 | 0 |
| Play Areas |  | 50 | 50 | 50 | 50 | 50 |
| Environmental Enhancements |  | 160 | 160 | 0 | 0 | 0 |
| Total Existing Commitments |  | 7,930 | 2,194 | 1,457 | 1,457 | 1,457 |
| New Spending Proposals |  |  |  |  |  |  |
| Private Sector Renewal |  | 400 | 700 | 700 | 700 | 700 |
| Housing Provision |  | 0 | 200 | 200 | 200 | 200 |
| Affordable Housing |  | 0 | 300 | 300 | 300 | 300 |
| Fuel Poverty/Decent Homes |  | 0 | 300 | 300 | 300 | 300 |
| Empty Property |  | 0 | 100 | 100 | 100 | 100 |
| CCTV |  | 70 | 35 | 20 | 50 | 50 |
| Municipal Buildings Projects |  | 50 | 50 | 50 | 50 | 50 |
| Carbon Trust Initiative |  | 161 | 0 | 0 | 0 | 0 |
| Old Town Hall Strategic – TIC |  | 150 | 0 | 0 | 0 | 0 |
| Vehicle Fleet Replacement |  | 99 | 0 | 0 | 0 | 0 |
| Vehicles & Plant | 4.6 | 59 | 60 | 1,048 | 327 | 260 |
| IT Replacement | 4.7 | 73 | 40 | 299 | 264 | 378 |
| ICT Shared Service | 4.7 | (163) | (12) | (162) | (183) | (293) |
| Total New Proposals |  | 899 | 1,773 | 2,855 | 2,108 | 2,045 |
| TOTAL POTENTIAL PROGRAMME |  | 8,829 | 3,967 | 4,312 | 3,565 | 3,502 |

  - Many of the proposals require further appraisal and strengthened Business Cases, which have not yet been considered by the Projects Board.  Therefore should they be approved for inclusion in the Council’s Capital Programme as part of this budget process, the release of any budget would be subject to verification of the business case by the Capital Projects Board and a report to the Executive as appropriate.

  - Details of the proposals for spend in these committed areas will be subject to a full report and Business Case to the Corporate Projects Board before the release of any budget.

  - The Private Sector Housing Investment budget is to cover Disabled Adaptations Grants, Renovations Grants and Minor Works Grants.

  - The anticipated budgets for the replacement of the Council’s vehicle fleet are included in the above table.  Previously these would have been funded from the Renewals reserve, but are now incorporated into the Capital Programme.  The replacement of the vehicle fleet was reviewed and a 10-year replacement plan has been produced.  The budgets shown above show the first 5-years of this plan.  There are currently budgets included in the MTFP for 2009/10 and 2010/11, and the figures shown in the above table show the additional requirement for replacement vehicles in these two years and then the full replacement requirement thereafter.

  - The IT replacement budget shows the additional amount in excess of the current MTFP required to bring the budget in line with the Allerdale Shared Services Business Case and also shows the potential savings that would accrue should the shared service proceed as planned with effect from 1 April 2009.

  - FUTURE COMMITMENTS

  - In addition to the spending proposals in the above table there are also potential capital implications arising from the following issues which will be reported on fully as details become available

- Carlisle Renaissance Action Plan

- Tullie House Development and Trust Implications

- Theatre and Arts Study

- Asset Review Programme

- Sports Facilities Study Implications

- Environmental/Climate Change Issues

- Housing Strategy

  - An earmarked reserve has been established for the Asset Investment Fund, which totals £2m after the 2007/08 contribution.

- POTENTIAL CAPITAL RESOURCES AVAILABLE

  - The table below sets out the estimated resources available to finance capital programme for 2009/10 to 2013/14.

| Source of Funding | Para | 2009/10 £000 | 2010/11 £000 | 2011/12 £000 | 2012/13 £000 | 2013/14 £000 |
| --- | --- | --- | --- | --- | --- | --- |
| Capital Grants: |  |  |  |  |  |  |
| Regional Housing Pot | 6.3 | (1,122) | (1,122) | (1,122) | (1,122) | (1,122) |
| Disabled Facilities Grant | 6.4 | (510) | (510) | (510) | (510) | (510) |
| Other Grants | 6.5 | (1,950) | 0 | 0 | 0 | 0 |
| Capital Receipts: |  |  |  |  |  |  |
| Generated in year – General | 6.6/ 6.7 | (850) | (1,200) | (1,000) | (1,000) | (1,000) |
| Generated in year – PRTB | 6.8 | (400) | (400) | (488) | (449) | (445) |
| TOTAL |  | (4,832) | (3,232) | (3,120) | (3,081) | (3,077) |

  - Since 1 April 2004, authorities have freedom to borrow to fund capital schemes subject to the over-riding principles of Affordability, Prudence and Sustainability (Prudential Code).  Whilst the new freedoms could significantly impact on the capital resources available to the Authority, the principles referred to in effect mean that the Council is limited by the ongoing cost of any borrowing (i.e. the cost of prudential borrowing falls to be met from the General Fund recurring expenditure).  The Prudential Code requires authorities to develop their own programmes for investment in fixed assets, based upon what the authority and local taxpayers can afford, and subject to a full Business Case and Options appraisal process.  Further details on the Code can be found elsewhere on the agenda in the Treasury Management Report (CORP 70/08).

The Council currently has no requirement to take on any prudential borrowing. However, the projections of capital receipts start to reduce considerably after 2009/10 and at this stage, the use of prudential borrowing to fund the capital programme may need to be considered.

  - The old system of capital funding of supported borrowing has now been removed from the Revenue Support Grant allocation and has been replaced by a separate capital grant funded from the Regional Housing Pot.   This is estimated at £1.122m for future years, although the actual allocation will not be received until January.

  - Disabled Facilities Grant allocation will not be announced until January 2009, and therefore the projection is based on current allocations.   A further report will be presented to the Executive in January 2009 once the 2009/10 allocation has been received.

  - A grant has been secured for the delivery of the Family Hostel replacement of £1,890,000.  It is anticipated that this will be received in 2009/10.

  - Capital receipts from the sale of fixed assets, including the sale of the Council’s interest in land on the Raffles estate and other specific asset disposals.  This also includes the anticipated receipt from the sale of the London Road hostel once the new hostel is built.

  - It is anticipated that there could potentially be a significant capital receipt to be realised by the Council in the following 5 years from the sale of Land at Morton. At the moment, this has not been included in any figures shown in this report.

  - The Preserved Right to Buy (PRTB) sharing arrangement with CHA is for a fifteen year period with the Council being entitled to a pre-agreed reducing percentage of the receipts.  Right to Buy sales are predicted to be significantly below the original projections due to the downturn in the housing market and the general economic climate.  Updated projections for the next five-year period have been incorporated in to the MTFP and it is unlikely that the level currently in the 2008/09 budget will be achieved within the current MTFP.

  - There is potential to capitalise any one-off costs arising from the shared management arrangements and other initiatives currently being assessed and if agreed by the DCLG via a Capitalisation Direction, will be added to the Capital Programme and will need to be funded from capital receipts. A report will be reported to a future Executive meeting, as the detail becomes clearer.

7.	SUMMARY PROVISIONAL CAPITAL PROGRAMME 2009/10 TO 2013/14

A summary of the estimated resources compared to the proposed programme year on year is set out below:

|  | 2009/10 £000 | 2010/11 £000 | 2011/12£000 | 2012/13 £000 | 2013/14 £000 |
| --- | --- | --- | --- | --- | --- |
| Estimated in year Resources available (para 6.1) | (4,832) | (3,232) | (3,120) | (3,081) | (3,077) |
| Proposed Programme (para 4.2) | 8,829 | 3,967 | 4,312 | 3,565 | 3,502 |
| Projected (Surplus)/Deficit | 3,997 | 735 | 1,192 | 484 | 425 |
| Cumulative B/Fwd Balance | (8,387) | (4,390) | (3,655) | (2,463) | (1,979) |
| Cumulative year end Position Capital Receipts | (4,390) | (3,655) | (2,463) | (1,979) | (1,554) |

8.	CONSULTATION

8.1	The Executives draft budget will be issued for consultation on 18 December. The consultation feedback will be considered by the Executive on 19 January, following which the Executive will make final budget recommendations to Council on 3 February 2009.

9.	RECOMMENDATIONS

The Executive is asked to:

- Note the revised capital programme and relevant financing for 2008/09 as set out in Appendices A and B;

- Make recommendations on the provisional Capital Programme from 2009/10 to 2013/14 in the light of the capital bids submitted to date, together with the estimated available capital resources, for budget consultation purposes;

- Note that any capital scheme approved by Council may only proceed after a full report, including a financial appraisal, has been approved by the Executive.

10.	IMPLICATIONS

- Staffing/Resources – as detailed on the individual appraisal forms

- Financial – included within the report

- Legal – none

- Corporate – SMT and SPG have considered the new spending proposals contained within this report.

- Risk Management – as detailed on the individual appraisal forms

- Equality Issues – none

- Environmental – as detailed on the individual appraisal forms

- Crime and Disorder –as detailed on the individual appraisal forms

ANGELA BROWN

Director of Corporate Services

| Contact Officer: | Alison Taylor | Ext: | 7280 |
| --- | --- | --- | --- |

REVISED CAPITAL PROGRAMME 2008/09					APPENDIX A

| Scheme | 2008/09 Original July £ | 2008/09 Revised Nov 2008 £ | Notes |
| --- | --- | --- | --- |
| Talkin Tarn | 43,200 | 43,200 |  |
| Cremators | 11,900 | 11,900 |  |
| Longtown MTI Business Grants | 10,000 | 10,000 |  |
| Multi Use Games Area - Hammonds | 7,400 | 7,400 |  |
| Cummersdale Play Area | 1,500 | 1,500 |  |
| Longtown MTI Townscape | 1,000 | 1,000 |  |
| Land & Property Gazateer | 14,100 | 14,100 |  |
| Gateway - General Expenses | 29,700 | 29,700 |  |
| Carlisle Leisure Ltd | 3,800 | 4,800 | 2 |
| GIS | 42,100 | 42,100 |  |
| Millennium Gallery General Expenses | 60,000 | 60,000 |  |
| EPS/CTS New system | 97,200 | 97,200 |  |
| Corporate IT Infrastructure | 17,900 | 17,900 |  |
| City Wi Fi | 13,300 | 13,300 |  |
| Synthetic Football Pitch | 308,500 | 333,000 | 2 |
| Renaissance Improvements | 48,700 | 61,200 | 2 |
| Environmental Improvements | 206,200 | 253,200 | 2 |
| Greystone Community Centre | 83,200 | 83,200 |  |
| Belah Community Centre | 294,900 | 304,900 | 2 |
| Performance Information System | 5,000 | 5,000 |  |
| Small Scale Community Projects | 53,400 | 73,400 | 2 |
| Petteril Riverbank Protection Work | 82,000 | 82,000 |  |
| Adelaide Street Allotment Fencing | 10,000 | 10,000 |  |
| Historic Quarter | 838,000 | 838,000 |  |
| Waste Minimisation | 0 | 42,300 | 2/4 |
| Kingstown Industrial Estate | 522,000 | 522,000 |  |
| Willowholme Industrial Estate | 9,300 | 9,300 |  |
| Durranhill Industrial Estate | 15,600 | 15,600 |  |
| Private Sector Grants | 1,230,600 | 1,330,600 | 4 |
| Planned Major Repairs | 260,000 | 250,000 | 2 |
| Vehicles, Plant & Equipment | 128,500 | 259,500 | 3 |
| IT Equipment | 299,400 | 299,400 |  |
| Desk top replacement | 130,300 | 130,300 |  |
| Housing Strategy | 1,321,200 | 471,200 | 1 |
| Play Area Developments | 65,100 | 15,100 | 2 |
| ODPM Private Sector Renewal | 18,500 | 63,500 | 2 |
| Sheepmount Development | 213,200 | 82,200 | 3 |
| Bousteads Depot | 4,200 | 4,200 |  |
| Bitts Park Depot | 4,200 | 4,200 |  |
| Ghyll Bank Gypsy & Traveller Site | 0 | 100,000 | 2 |
| Cycle Route Investigations | 0 | 8,000 | 2 |
| Heysham Park Play Area | 0 | 50,000 | 2 |
| Housing Foyer | 300,000 | 300,000 |  |
| MUGA & Sports Initiative | 105,000 | 95,000 | 2 |
| Hammonds CCTV | 25,000 | 25,000 |  |
| Caldew/City Centre Flood Defence | 21,000 | 21,000 |  |
| Kingmoor Nature Reserve | 40,000 | 40,000 |  |
| Family Hostel Replacement | 400,000 | 400,000 |  |
| Customer Services | 50,000 | 50,000 |  |
| Document Image Processing | 45,000 | 45,000 |  |
| Energy Efficiency – Carbon Trust | 0 | 3,000 |  |
| Chances Park | 0 | 11,200 | 4 |
| Eden Bridge Garden Scheme | 0 | 25,000 | 4 |
| Housing & Planning Delivery | 0 | 49,000 | 4 |
| TOTAL | 7,491,100 | 7,119,600 |  |

Notes:

- £750,000 carried forward to 2009/10 for funding of the hostel replacement.

- Other variations relate to virements between schemes or additional contributions received as set out in Executive reports CORP40/08 and CORP58/08.

- Virement of £131,000 to fund the purchase of the refuse vehicle fleet as approved by Council on 4 November.

- Grossing up schemes as a result of external contributions received.

APPENDIX B

REVISED CAPITAL PROGRAMME 2008/09 – PROPOSED FINANCING

| Source of funding | 2008/09 Original £ | 2008/09 Revised £ | Notes |
| --- | --- | --- | --- |
| Capital Grants: |  |  |  |
| RHP | 1,122,000 | 1,122,000 |  |
| DFG | 510,000 | 610,000 |  |
| General | 37,300 | 171,800 | 1 |
| Slippage from 2007/08 | 25,000 | 0 | 2 |
| Capital Receipts: |  |  |  |
| B/fwd from previous year | 9,721,069 | 12,538,387 | 3 |
| PRTB receipts | 2,400,000 | 300,000 | 4 |
| Generated in year | 1,000,000 | 500,000 | 5 |
| Capital Contributions |  |  |  |
| General | 62,300 | 264,900 | 6 |
| TOTAL FINANCE AVAILABLE | 14,877,669 | 15,507,087 |  |
| TOTAL PROGRAMME (SEE APP A) | 7,491,100 | 7,119,600 |  |
| PROJECTED SURPLUS CAPITAL RESOURCES AVAILABLE | 7,386,569 | 8,387,487 |  |

Notes:

- Capital Grants relate to ODPM, Synthetic Football Pitch, Longtown MTI Business Grants and Townscape, H&PDG and the Eden Bridge Garden Project.

- Slippage from 2007/08 was an error in original budget and no longer needed.

- The capital receipts balance at the end of 2007/08 was greater than anticipated.

- There is anticipated to be a shortfall in PRTB receipts for the year due to the decline in the housing market and the reduced number of anticipated sales in the year.  The revised projection for 2008/09 is that only 7 sales will occur realising a receipt of £300,000.

- For 2008/09, no receipts from the Lovells agreement will be received, as approved by Council on 4th November, producing a shortfall on income of £500,000.

- Contributions relate to Environmental Enhancements (£70,000), Waste Minimisation (£42,300), MUGA (£5,000), Belah Community Centre (£76,200), Greystone Community Centre (£14,200), Hammonds CCTV (£5,000), Kingmoor Nature Reserve (£40,000), Chances Park (£11,200) and Biits Park Airdome (£1,000).