UPDATED JULY 2006

| RISK 1 NO PROJECT MANAGEMENT |
| --- |
| RISK | IMPACT | LIKELIHOOD | TOTAL | ISSUES / MITIGATIONS | MONITORING | COST RANGE |
| 1.1 Lack of project management and detailed co-ordination. | 1 | 1 | 1 | Follow Council’s protocol on large projects by appointing project manager USING Prince 2 methodology. | Budget proposed to appoint project manager is included in accounts. CS have officers appointed now. M Beveridge appointed as lead officer. M Swindlehurst appointed as Construction Project Manager (Facilities Team) | Included in Financial budget |

| RISK 2 PROJECT SPECIFIC RISKS |
| --- |
| RISK | IMPACT | LIKELIHOOD | TOTAL | ISSUES / MITIGATIONS | MONITORING | COST RANGE |
| 2.1 Water Quality Quality of water generally good: above ‘bathing water’ directive. Blue/green algae. |  |  |  |  | Educate visitors: M Beveridge to liaise with local farmers. Phil Gray arranging signage | Included in Financial budget Included in Business Plan |
| 1. Human contact | 2 | 2 | 4 | Can feel ill / sick if digested. Signage / information – ban swimming | Signage – no swimming Aeration system with Environment Agency approval. |  |
| 2. Domestic animals | 3 | 3 | 9 | May harm animals. |  |  |
| 3. Livestock | 2 | 2 | 4 | May harm animals. | Agree appropriate protocol. Close liaison required with users and farmers. Also refer to Environmental Impact Statement. Need to manage expectations. There is no guarantee and likelihood that blue green algae will be eradicated. A silt extraction would be prohibitively costly. |  |
| 4. Run off | 1 | 1 | 2 | River Gelt contains algae, but diffused. Droughts and floods not considered a problem. |  |  |
| 5. Image / Reputation | 3 | 3 | 9 | As a community resource, its attractiveness is directly related to the water quality. Not unique to Talkin Tarn – best practice being developed in Lake District. |  |  |

| RISK | IMPACT | LIKELIHOOD | TOTAL | ISSUES / MITIGATIONS | MONITORING | COST RANGE |
| --- | --- | --- | --- | --- | --- | --- |
| 2.2 Falling & Fallen Trees |  |  |  | Trees require maintenance, especially over footpaths and car park. Consultant report recommends actions. | Programme of tree maintenance being established. Dangerous trees being removed. | Costs set out as in Business Plan |
| 1. Over pathways. | 1 | 1 | 1 |  |  |  |
| 2. Generally | 1 | 1 | 1 |  |  |  |
| 2.3 Inaccessibility to the Public 1. General maintenance | 1 | 1 | 1 | Paths in reasonable order and do not require much upgrade. Recommend a better level of standard from car parking to outside the café. Accept that the rest of the park will not be entirely DDA compliant. Improve signage for access for disabled users. Café will addressthis. | Survey / Audit of footpath is currently being carried out. Action Plans will be drawn up. | Cost range within budget (excluding paths). |
| 2. Disabled Discrimination requirements | 1 | 1 | 1 |  |  |  |
| 3. Rights of Way | 1 | 0 | 0 | Absolute requirement around the Tarn | Legal agreement to include appropriate rights of way. Public footpath around Tarn designated (2004). Has been included in Legal Agreement. | N/A |

| RISK | IMPACT | LIKELIHOOD | TOTAL | ISSUES / MITIGATIONS | MONITORING | COST RANGE |
| --- | --- | --- | --- | --- | --- | --- |
| 2.4 Difficult Neighbour relations Boundary fences / rabbits / agricultural tenancy issues / livestock | 1 | 2 | 2 | Capita undertake fencing management. Fencing conditions survey carried out 2004 – good standard generally. Farmers complain about rabbits: needs to be managed effectively. | Co-ordination between Council, Capita and farmers. Will be monitored on cyclical basis. | - |
| 2.5 Foot & Mouth Disease Recurrence | 3 | 1 | 3 | Talkin Tarn is a discreet area; no livestock were present in 2001 outbreak. | Contingency plan will be required in case of outbreak. | Not able to estimate |
| 2.6 Animals Chasing Humans | 1 | 1 | 1 | The uses between leisure / access / agriculture require careful management. | T T Manager monitor and arrange forum with local farmers. | - |

| RISK | IMPACT | LIKELIHOOD | TOTAL | ISSUES / MITIGATIONS | MONITORING | COST RANGE |
| --- | --- | --- | --- | --- | --- | --- |
| 2.7 Human Accidents Concerning Tarn Itself ie |  |  |  | Risk of people drowning. Assume an aim as an environmentally friendly resource – and not an intensification of sports. | Additional staff resources budget. Annual risk assessment required from appropriate specialist. Initial health & safety report obtained. Consistent protocol to be introduced. Updated “look out” required over lake. Rescue boat has been refurbished and new engine purchased. Regular hire boats maintenance essential. Indemnity’s to be reviewed. Safety equipment to be reviewed. Ban public bathing. Signage. | Health & Safety issues included in resource projections for increased staffing. Costs include additional staffing, health and safety issues and improvement. Provision included within Revenue budget will be reviewed by T T Manager |
| Bathing / paddling | 3 | 2 | 6 |  |  |  |
| Boating: Formal | 3 | 3 | 9 | The two formal clubs (sailing / rowing) are well-established and frequent users. Require consistent protocol / appropriately qualified instructors. There is also franchised boat hire facility. Although there is a rescue boat, it may not always be manned. Informal use of the lake needs careful management. There is a general landowner’s duty of care. School visits to have appropriately trained personnel. |  |  |
| Informal | 3 | 3 | 9 |  |  |  |
| Frozen water | 2 | 2 | 4 |  |  |  |
| Children’s visits | 3 | 3 | 9 |  |  |  |
|  |  |  |  | Council assume be able to devolve boat hire Health and Safety through franchising. People could be at risk from drowning under the influence of alcohol. Propose gate at entrance to estate to be locked after hours. Emergency services to have key for access. |  |  |
| Vandalism | 2 | 2 | 4 |  | To be included in duties of new staff. T T Manager will manage the above in conjunction with City Council Safety Officer |  |

| RISK 3 EXISTING SITE AND BUILDING CONDITIONS |
| --- |
| RISK | IMPACT | LIKELI-HOOD | TOTAL | ISSUES / MITIGATIONS | MONITORING | COST RANGE |
| 3.1 Inadequate Services | 1 | 1 | 2 | Drainage – septic tank / bio-disc system. Electric’s – electrical / mechanical costs included. Water Gas – Café uses bottled gas. | Building surveyor’s report commissioned as basis for estimates. Surveys completed Provision included in Contract to upgrade electric and drainage bio system. | Contingency of £15,000 for electric. Drainage Bio system cost within Capital budget. |
| 3.2 Failing Buildings |  |  |  |  |  |  |
| 1. Toilets | 3 | 1 | 3 | Current facilities failing. Replace with new block. Café has its own facility. | Plans and estimates provided. The construction improvement contract will include its own Risk register. Improvement works included in Capital works. | Cost within Capital budget. |
| 2. Café | 2 | 2 | 4 | Current building in reasonable condition but use could be updated. | Refurbishment. As 3.2 above. | Cost within Capital budget. |
| Alexander Boathouse improvements | 2 | 2 | 4 | Need to improve facility. | Improvements, to include possible Cumbria Wildlife Trust shared use, in time. As 3.2 above. | Cost within Capital budget. |

| RISK | IMPACT | LIKELI-HOOD | TOTAL | ISSUES / MITIGATIONS | MONITORING | COST RANGE |
| --- | --- | --- | --- | --- | --- | --- |
| 4. Educational Facility | 3 | 1 | 3 | Current facilities failing. Replace with new facility. Can produce income. | Project manage. Delays will be monitored as part of construction Risk Register. | Cost within Capital budget. |
| 5. Storage | 1 | 1 | 2 | Current facilities failing. Upgrade. | Project manage. Delays will be monitored as part of construction Risk Register. | Cost within Capital budget. |
| 6. Farlam Boathouse | 3 | 1 | 3 | Current facilities failing – cordoned off to public. Suggest underpin and upgraded as a bird hide in partnership with Cumbria Wildlife Trust rather than demolition. | Project manage. Delays will be monitored as part of construction Risk Register. | Cost within Capital budget. |
| 3.3 Decline in General repair and maintenance / cleaning. | 2 | 2 | 4 | Proactive repair and maintenance budget required for:- Repair / maintenance buildings Car Park Utilities Rates Cleaning | Facilities Management. Business plan includes for regular maintenance and building cleaning. Initial estimated cost within Revenue budget will review after year one. | Revenue included within costs. |

| RISK | IMPACT | LIKELI-HOOD | TOTAL | ISSUES / MITIGATIONS | MONITORING | COST RANGE |
| --- | --- | --- | --- | --- | --- | --- |
| 3.4 Inadequate Car Park of sufficient quality | 2 | 2 | 4 | General upgrading rather than wholesale re-surfacing. Improvement works included in scheme. | Warden’s to enforce with appropriate measures after training. Visitors may reduce to begin with. Usage will be monitored – some disruption will be encountered during building work. | Initial costs included in Capital budget. Income for car park maintenance built into business plan. (Business Plan assumes financial contribution in Revenue budget |

| RISK 4 LONG TERM ISSUES |
| --- |
| RISK | IMPACT | LIKELI-HOOD | TOTAL | ISSUES / MITIGATIONS | MONITORING | COST RANGE |
| 4.1 Lack of General Management Resource | 2 | 2 | 4 | Employees Water Landscaping Promotion Boat rescue General services Management & Admin | Costs reviewed with implications for City Council. Reflect appropriate risks concerning health & safety. Costs included with Business Plan will be monitored in light of operational experience (after 12 months detailed Review) | Budget included in Business plan but needs reviewed after 12 months by Head of Environmental Services |
| 4.2 Inadequate Road Access | 1 | 1 | 1 | Maintenance of access road. Regularly inspect roads provision made to patch repairs. Grit bins to be checked annually. | Site Manager | Included in Revenue budget |
| 4.3 Café | 2 | 2 | 4 | Accounts from County received. Business development consultant with knowledge of catering industry advised that it is a going concern. | Head of Environmental Services review on an on-going basis. | Cost neutral – should provide additional income over time. Review after 12 months. |

| RISK 5 COMMUNICATIONS |
| --- |
| RISK | IMPACT | LIKELI-HOOD | TOTAL | ISSUES / MITIGATIONS | MONITORING | COST RANGE |
| Public Consultation and Scrutiny | 2 | 2 | 4 | Establish Friends of Talkin Tarn + benefits. Work in partnership with Cumbria Wildlife Trust. Ongoing. Other external grant sources. Ongoing | Greenspace Manager currently developing proposals. Principal agreed and ongoing.. Meetings held user group/Brampton Parish Council. On-going. On-going. | Internal |

| RISK 6 OTHER CONSTRUCTION PROJECT RISKS |
| --- |
| RISK | IMPACT | LIKELI-HOOD | TOTAL | ISSUES / MITIGATIONS | MONITORING | COST RANGE |
| 6.1 Cost overrun /Programme overrun and related matters | 2 | 1 | 3 | Always a risk in building projects. Relatively simple construction programme. | Tenders received within budget -includes 5% construction contingencies. Programme / budget will be monitored on a monthly basis. Project will be managed under Prince 2. | Budgeted including contingency but will require review. |

| RISK 7 NO EXTERNAL FUNDING |
| --- |
| RISK | IMPACT | LIKELI-HOOD | TOTAL | ISSUES / MITIGATIONS | MONITORING | COST RANGE |
| 7.1 City Council contribution uncertainty | 2 | 1 | 2 | Costs defined. City Council presumed as key funder. County Dowry – now in writing to confirm this £40k contribution for 5 years. Other Income Estimates Car Park Charges – new charge, possible customer resistance. Potential grant sources available (small scale) | Revenue business plan to be reviewed by Head of Environmental Services |  |
| 7.2 Lack of longtern revenue support. | 3 | 3 | 9 | Council priorities may change Resource availability may change | Management and service level agreement – income and expenditure will require review as the scheme progresses because it is reliant on new income sources to fund the deficit. However, this is no different to the assumptions in the Council’s overall Medium Term Financial Strategy. | £70,000 recurring in Revenue Budget. To be reviewed in 12 months |

| RISK | IMPACT | LIKELI-HOOD | TOTAL | ISSUES / MITIGATIONS | MONITORING | COST RANGE |
| --- | --- | --- | --- | --- | --- | --- |
| 7.3 Cafe | 2 | 2 | 4 | There is a risk that the Café does not produce a net nil running cost. New area of business but has excellent potential. The City has been reliant on County Council information which indicates that costs and income balance. Because it is a catering trade, the employment and management of good staff is critical to the success of the venture as it is dependent upon good will. | MSES obtained costs of staff involved at the whole facility. Catering Consultant reports “a going concern” but this will require management. Performance to be reviewed over initial 6 months by Head of Environmental Services. |  |
| 7.4 Pensions Deficit | 1 | 0 | 0 | A Pensions Deficit may arise as the result of the current staff being ‘TUPEED’. | Have confirmed this is fully funded. | Nil |

| RISK 8 DEADLINES NOT MET |
| --- |
| RISK | IMPACT | LIKELI-HOOD | TOTAL | ISSUES / MITIGATIONS | MONITORING | COST RANGE |
| 8.1 County Council does not proceed. | 1 | 0 | 0 | Letter confirming terms received. | Property |  |
| 8.2 Legal agreement takes longer than envisaged. | 2 | 0 | 0 | Legal covenants may not be acceptable. Summary of title prepared by County. Some complex work. | Legal – (Sealed 31 March 2006). | Stamp Duty budget of £20,000 |
| 8.3 Planning and other statutory approvals delayed. | 2 | 0 | 0 | Planning in consultation. | Project manager (Initial English Nature objection removed). |  |
| 8.4 Regional Government regulations prohibit transfer. | 1 | 0 | 0 | Higher Authority may prohibit transfer now unlikely until | ODPM decision | - |
| 8.5 Audit Commission Queries | 2 | 0 | 0 | List of queries answered. | Property | - |
| 8.6 Risk – 2005/06 budget not carried forward due to delay in transferring site to Carlisle City Council | 3 | 0 | 0 | Transfer took place 31 March 2006 and has encroached into 2006/07 financial year. | 2005/06 budget provision needs carried forward into 2006/07 |  |