| Appendix to CROS Report CE01/09 - February 2009 Corporate Risk Register Last updated 29 January 2009 Note: Amendments in the last quarter are marked in red italics (or italics only on the printed version) |  |
| --- | --- |

| Risk | Description | Previous Risk Matrix Sept 2008 | Current Risk Matrix Jan 2009 | Current Risk Rating | Rating Description | Current Action Status/ Control Strategy | Managed By |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Pay and Workforce Strategy | Failure in the implementation of PWS -Financial impact -Impact on staff including -Low morale/demotivation -Retention difficulties -Increased call on resources -Impact on business/productivity -Failure to implement succession planning |  |  | 12 | Impact Catastrophic Likelihood Reasonably probable | Implementation Plan and Programme determined and published. Prince 2 methodology applied. Regular Staff updates via Management Briefing and newsletters. Continual monitoring of progress by Project Manager overseen by Project Board. Project developed and delivered in partnership with Unions. Job Evaluation Appeal panels are now completed. Final negotiated position has been reached with the Unions. | Deputy Chief Executive |
| Medium Term financial planning and maintaining asset values | Medium Term financial planning and maintaining asset values; failure leading to:- - Risk of systems and procedures failing to address MTFP objectives - Risk that expenditure not linked to key objectives and priorities - Fails to be forward looking and programmed - Failure to deliver savings assumptions approved as part of the budget could result in significant overspends - Lack of corporate ownership - Failure to achieve balanced budget through the budgetary process - Failure to match future commitments and aspirations compared to funding available - Maintaining asset values |  |  | 12 | Impact Catastrophic Likelihood Reasonably probable | The MTFP and Capital Strategy were approved by Council on 9th September 2008 for a five year period. The budget for 2008/09 was approved by Council in February 2008 and reviewed regularly in the light of current and new pressures arising. The 2009/10 budget has recently been proposed and will be considered by Council on 3rd February. There are significant and growing ongoing pressures on the budgets. As predicted the RSG settlement was well below inflation. The economic downturn that the Treasury Management forecasts and the impact this will have on income streams in particular is also a growing concern. There is also a specific risk in failing to achieve the identified savings to offset the spending pressures identified. The Strategic Planning Group is monitoring all of these aspects regularly prior to reporting formally through the Committee process and throughout the next budget process. Work will continue to ensure resource allocation to corporate priorities is further developed. The work of the Corporate Projects Board will support the improvements to financial and performance improvements regarding the capital programme. | Director of Corporate Services |
| Vacancy Management | There is a risk that the vacancy management target will not be met with a consequent impact on the council’s ability to manage the budget deficit. |  |  | 12 | Impact Critical Likelihood Probable | Alternative plans for substantial business change should be developed as a matter of urgency in order to deliver the required savings. These plans should be linked to the recurring impact of job evaluation as estimates for the forecast budget deficit will be refined once pay-modelling is complete. To be considered as part of the 2009/10 budget. | Deputy Chief Executive |
| Recession Planning New Risk | Economic data suggests that the economy will experience a sharp recession in 2008/09 (2.5%) and 2009/10 (2.8%). The impact of the recession on the Council needs to be quantified. The recession will impact on: - Service income – car parking, land charges, licensing, and rentals - Investment income - The cumulative cost in loss of income could be well over £1m in 2009/10 - Service provision in respect of residents, housing, Benefits, Customer Contact Centre - Businesses cash flow eg. Creditors, business rate discretions and rent arrears on Council owned commercial premises |  |  | 12 | Impact Critical Likelihood Probable | The early impact on income has been included in Medium term financial plan projections. Further impact from income streams not yet affected by the recession is yet to be factored into MTFP including a £70,000 reduction in recycling income. Additional actions to be determined particularly in respect of service provision and additional service costs eg £50,000 cost to Council of putting homeless into bed and breakfast accommodation. However, planning to pay local businesses earlier by the creditors system is progressing. To identify a set of local performance indicators to monitor the impact of the recession and mitigation identified/taken. It is intended to report the results of investigations to date to SMT of the 3rd February and Executive of the 16th February 2009. | Chief Executive |
| Absence/Sickness monitoring and management Reinstated Risk | Absence/Sickness monitoring and management - Failure to comply with indicators - Impact on business/productivity |  |  | 9 | Impact Critical Likelihood Reasonably probable | Sickness Action Plan produced and reported on quarterly to Members at CROS. Monitoring and management of absences - procedures reviewed and instigated. Directorate action plans in place. Data quality being investigated. | Deputy Chief Executive |
| Improvement and Efficiency Programme | Improvement and Efficiency Programme Failure to deliver the Council’s 3 year internal efficiency agenda, specifically: - Promised savings of 3% (shared services) 5% (internal efficiency reviews) not realised - Partners not engaging to an equal extent - Programme of service improvements and efficiency reviews not completed within financial timescales - Governance arrangements not responsive enough to allow changes to evolve / amendments to be made - Insufficient resources to deliver the programme of efficiencies / shared service |  |  | 9 | Impact Critical Likelihood Reasonably probable | A Shared Services Strategy was agreed by the Council in March 2007. This clearly articulates that no shared services arrangement will be entered into by the City Council unless there are clear benefits for the Council that can be demonstrated in a full business case (including meeting the efficiency requirements). A number of shared service initiatives are currently being explored; the most advanced of which is the ICT service. An internal Improvement and Efficiencies Working group (Members and Officers) advises on and oversees shared services and improvement/efficiencies reviews within the Council. There are currently 16 efficiency reviews being progressed. Corporate Services has set up a dedicated team to oversee the Council’s shared services and efficiencies agenda and provide progress reports to SMT, SPG and Members. | Director of Corporate Services |
| Carlisle Renaissance | There is a strategic risk associated with withdrawal of the support of key partners at a sub-regional, regional and national level, loss of momentum and resultant loss of confidence within the local resident and business community. Capacity and the availability of resources are critical to this as well as effective engagement and communication mechanisms. Failure will be expressed in - Reputational – failure to achieve stated objectives - Financial – failure to secure and utilise funds appropriately - Delivery – failure to manage a programme of growing scale and diversity. |  |  | 8 | Impact Catastrophic Likelihood Remote | Carlisle Renaissance Action Plan has been approved by Board and will now come forward for scrutiny and adoption. The Core Costs funding agreement issued by the Northwest Development Agency has been accepted. Change controls will be considered by NWDA in January, to gain approval for realigning expenditure, to better reflect the direction set by the Board. Arrangements for scrutiny by City Council Members have been agreed. The Collaboration Agreement that underpins the functions of the Board and the relationship to the founding partners, (which includes the City Council) remains outstanding in relation to the treatment of liabilities and confirmation of funding commitments. Recruitment of new team members has commenced. A communication strategy is under development and will be considered by the Board in January 2009. Website will be launched in January. | Director of Carlisle Renaissance |
| Carlisle Northern Development Route | The risk is that the Route is not built or substantially delayed, which will prevent the benefits from being achieved. |  |  | 6 | Impact Critical Likelihood Remote | Environmental works have commenced on the route of the road. Funding has been disrupted due to the economic climate. It is understood that the Government has provided gap funding and a decision from the preferred Contractors funders is anticipated in early 2009. In addition to the construction of the CNDR the 30 year concession includes the management and maintenance of:- A7 (Junction 44 to Scottish Border) A689 (Junction 44 to Brampton Bypass) A595 from Newby West, south A6071 (Brampton Bypass to Scottish Border) The completion of the CNDR would reduce pollution on Scotland Road to below the threshold level. | Director of Community Services |
| Financial Management Information | Financial Management Information provided must be accurate, robust & timely to enable Budget Holders to manage, failure leading to:- - Poor management decisions - Loss of credibility in information provided - Service Heads fail to focus on key objectives - Not linked to performance management - Failure to adopt best practice and achieve value for money - Specific risks identified associated with Contractor Plus system |  |  | 6 | Impact Critical Likelihood Remote | The Council’s Financial Management arrangements have been assessed as adequate in the Audit Commission’s Use of Resources judgement. An action plan has been developed to tackle the areas that need improving to raise the score. Work is ongoing with the Policy and Performance and Finance Teams to further improve linkages between use of resources and performance, and this is set out in the Direction of Travel Action Plan. A risk remains to the Council from the existing system utilised by the Community Services Directorate for ex DSO work and the ability to easily reconcile the system to the Councils core financial management system. A budget has been allocated and work is progressing to replace the Community Services system. A significant financial training programme has now been launched to improve the financial management standards throughout the authority. | Director of Corporate Services |
| Failure to focus on clear Corporate Priorities | Failure to focus on clear Corporate Priorities leading to:- - Resources wasted on lesser priorities - Key objectives not achieved |  |  | 6 | Impact Critical Likelihood Remote | New Corporate Priorities now determined :- Greener, Cleaner and Safer The Learning City Carlisle Renaissance Further work is in place to ensure that these are the drivers for focussing activity and expenditure. Refresh of Corporate Plan scheduled for April 2008. This was carried out by the Executive and Senior Management Team and the Priorities remain the same. | Chief Executive |
| Protection of IT E-records and data and hard copy information | Protection of IT E-records and data and hard copy information:- - Failure will have business/financial impact - Inability to meet legal/other obligation - Impact on resources / cost of re-establishment |  |  | 6 | Impact Critical Likelihood Remote | New work as part of the shared service with Allerdale will, when implemented, result in a more robust and resilient service. | Director of Corporate Services |
| Failure to implement an effective IT Strategy | Failure to implement an effective IT Strategy:- - Failure to maximise benefits of e-business and e-procurement - Increased security risks |  |  | 6 | Impact Critical Likelihood Remote | The Information Systems Group (ISG) is currently working upon revised strategy for 2008/2011 which will be considered by Corporate Resources Overview and Scrutiny Committee in due course. A new security policy is in development to deal with increased security risks and this will be considered by the Executive on 22nd September following consideration by Overview and Scrutiny. It was considered by Council on 4th November 2008 and accepted. This work will now be co-ordinated with the Shared ICT service work which is being developed with Allerdale. | Director of Corporate Services |
| Performance Management challenges | Performance Management challenges Failure to embed performance management in the culture of the Council at all levels - Inefficient and ineffective management - misdirected/wasted resources - Failure to meet target/continuous improvement |  |  | 6 | Impact Critical Likelihood Remote | Performance Management included in Directorate’s Service Plans. Performance Management Framework was published March 2007. New Performance Management system (Covalent) is now live and training is being delivered to officers. Covalent is now operational. | Deputy Chief Executive |
| Health & Safety management and systems failure | Health & Safety management and systems failure could lead to:- - Exposure to legal action - financial impact of failing to ensure recovery of all - Reputational impact on Council - Increased exposure of staff to H&S risks - Creation of image of non-proactive employer - Lack of understanding of Health and Safety Manager’s role |  |  | 6 | Impact Critical Likelihood Remote | Council’s Health and Safety Policy fully adopted Qualified H&S Manager employed in a corporate role Clear H&S management systems installed across the Council Health and Safety action plan regularly updated and ongoing auditing of current practices Developing local Performance Indicators which will be reported on in the Council’s performance management reports to Corporate Resources Overview & Scrutiny Committee Continuing training of staff as appropriate including mandatory training for newly appointed employees Role of Health and safety to be included in Service plans H&S strategy under development. | Deputy Chief Executive |
| Financial Reporting | Financial Reporting following comments of audit Commission on standard of financial reporting- Failure will lead - Reputational damage - Have an impact on overall CPA assessment - Poor relationship with District Audit |  |  | 6 | Impact Critical Likelihood Remote | The Audit Commission has judged the Council’s financial reporting standard for 2007/08 as part of the Use of Resources judgement to be adequate. Work will shortly commence on the 2008/09 closedown. The Risk remains from the Implementation of International Reporting Standards. | Director of Corporate Services |
| Partnerships | Partnerships (including framework agreement & collaborative working arrangements) Existing partnerships and New and proposed partnerships, failure to ensure compliance with existing arrangements leading to:- - Failure to meet stated objectives - Reputational and financial impact - Onerous terms and conditions, and inadequate exit strategy - Increased exposure to risk - Major review of compliance with partnership agreements or evidence of agreements not undertaken on a regular or structured basis |  |  | 6 | Impact Critical Likelihood Remote | The revised draft Partnership policy has been considered by the Executive and Corporate Resources Overview and Scrutiny Committee and has been approved by full Council. The new policy sets out responsibilities in this respect. Corporate Services Efficiency and Procurement team is responsible for the monitoring arrangements, this includes the update of the central register, completion of annual reviews of all significant partnerships, annual reports to members and quarterly progress reports to SMT. One to one assistance is given to officers when setting up new partnerships. Senior Management Team will ensure that their individual risks from partnership working arrangements should be included in Operational Risk Registers. The Use of Resources (good) 2008/09 score has highlighted the significant improvements in the Council's Partnership working arrangements. However, the new harder test Use of Resources KLOE's to be introduced in 2009/10 will require further work to be undertaken on our Partnership arrangements. | Director of Corporate Services |
| Flooding | The risk is the delay of construction of the defences and adequacy of contingency measures, until such time as the projects are completed. |  |  | 6 | Impact Critical Likelihood Remote | The flood defence project on the Eden is now substantially completed and will provide increased protection for properties in the Warwick Road area from river flooding. Work on the Caldew/ Eden scheme is progressing ahead of programme and at the moment it is envisaged works will be substantially completed in late 2009. There is some disruption during the works, particularly to some car parks. The major sewerage upgrade in the Willowholme area has now been completed. This will substantially reduce the risk of sewer flooding in the area and to the McVities factory. Works have started in the Lismore Place/ Warwick Road phase of improvements and United Utilities are making a presentation to Members in April 2009. Regular and effective communication and co-ordination are extremely beneficial, and Members/ Officers are updated regularly. The "Making Space for Water” group meets on a regular basis and flood response arrangements are reviewed regularly to provide an integrated response to incidents. | Director of Community Services |

Corporate Risk Register 29th January 2009

# Quality Control Document (changes since September 2008)

For consideration by Corporate Resources Overview and Resources Committee

| Risk | Score | Comments |
| --- | --- | --- |
| Pay and Workforce Strategy | 12= | Control strategy/action updated |
| Medium term financial planning | 12= | Control strategy/action updated |
| Vacancy management | 12= | Control strategy/action updated |
| Recession Planning | 12 | New Risk added |
| Absence/Sickness monitoring and management | 9 | Risk reinstated |
| Improvement and Efficiency Programme | 9= | No change |
| Carlisle Renaissance | 8= | Control strategy/action updated |
| Carlisle Northern Development Route | 6= | Control strategy/action updated |
| Financial Management Information | 6= | No change |
| Corporate Priorities | 6= | Control strategy/action updated |
| Protecting IT records | 6= | Control strategy/action updated |
| Implement Effective IT Strategy | 6= | Control strategy/action updated |
| Performance Management | 6= | Control strategy/action updated |
| Health and Safety | 6= | No change |
| Financial Reporting | 6= | Control strategy/action updated |
| Partnerships | 6= | Control strategy/action updated |
| Flooding | 6= | Control strategy/action updated |