Carlisle City Council

| Report to:- | Carlisle City Council |  |  |
| --- | --- | --- | --- |
| Date of Meeting:- | 2 February 2010 | Agenda Item No:- |  |
| Public |  |  |

| Title:- | PROVISIONAL CAPITAL PROGRAMME 2010/11 TO 2014/15 |
| --- | --- |
| Report of:- | Assistant Director (Resources) |
| Report reference:- | RD63/09 |

Summary:-

The report provides details of the revised capital programme for 2009/10 together with the proposed method of financing and summarises the proposed programme for 2010/11 to 2014/15 in the light of the capital bids submitted to date for consideration, and summarises the estimated capital resources available to fund the programme.

Although provisional estimates have been included, final confirmation of the grant allocations for Disabled Facilities and for the Regional Housing Pot are still outstanding. The Executive’s budget proposals considered by Council on 2 February will therefore be amended in the light of the final grant allocations if confirmation has been received.

###### Recommendation:-

The Council is asked to note the contents of the report noting that the financial implications of the report are reflected in the Executive’s budget proposals considered elsewhere on the agenda.

| Contact Officer: | Steven Tickner | Ext: | 7280 |
| --- | --- | --- | --- |

| REPORT TO EXECUTIVE |
| --- |
| PORTFOLIO ARE FINANCE |
| Date of Meeting: | 18 January 2010 |
| Public |  |
| Key Decision: | Yes | Recorded in Forward Plan: | Yes |
| Inside Policy Framework |

| Title: | PROVISIONAL CAPITAL PROGRAMME 2010/11 TO 2014/15 |
| --- | --- |
| Report of: | ASSISTANT DIRECTOR (RESOURCES) |
| Report reference: | RD63/09 |

Summary:

The report provides an update to CORP55/09, which was considered by the Executive on 17 December and has been updated to reflect the Executive’s budget proposals together with any other known changes.  It details the revised capital programme for 2009/10 together with the proposed method of financing and summarises the proposed programme for 2010/11 to 2014/15 in the light of the capital bids submitted to date for consideration, and summarises the estimated capital resources available to fund the programme.

Recommendations:

The Executive is asked to:

- Make recommendations on the revised capital programme and relevant financing for 2009/10 and the provisional Capital Programme from 2010/11 to 2014/15 in the light of the capital bids submitted to date, together with the estimated available resources, for recommendation to Council on 2 February including carry forwards of £4,787,200 and £1,049,800 to be returned to reserves.

- Recommend that any capital scheme approved by Council may only proceed after a full report, including business case and financial appraisal, has been approved by the Executive, following detailed consideration by the Corporate Projects Board.

| Contact Officer: | Steven Tickner | Ext: | 7280 |
| --- | --- | --- | --- |

CITY OF CARLISLE

To:	The Executive								RD63/09

18 January 2010

PROVISIONAL CAPITAL PROGRAMME 2009/10 TO 2014/15

- INTRODUCTION

  - This report provides an update to CORP55/09 which was considered by the Executive on 17 December and summarises the revised capital programme for 2009/10 and proposed capital programme for 2010/11 to 2014/15, together with the proposed methods of financing.  A robust review of the 2009/10 capital programme has been carried out to identify potential slippage into future years and potential savings that can be returned to capital reserves, the findings of which are incorporated into this report.

  - The report has been updated to reflect the Executive’s budget proposals for consultation purposes.

1.3	It should be noted that the Council is still awaiting Government Grant allocations in respect of Regional Housing Pot and Disabled Facilities Grants and therefore the projections at this stage are estimates.

1.4	The Corporate Projects Board (CPB) of senior officers which took the lead on the prioritisation of investment and the monitoring and evaluation of schemes, is being reviewed as part of the transformation programme.  Any changes introduced will maintain the terms of reference of the CPB of improving performance monitoring and business case analysis of capital projects.

- CAPITAL RESOURCES

2.1	There are several sources of capital resources available to the Council to fund capital expenditure, the main ones being:

- Borrowing (Prudential Code - see paragraph 6.2)

- Capital Grants e.g. Lottery Commission, Sports England, DFG, RHP

- Capital Receipts e.g. proceeds from the sale of assets

- Council Reserves e.g. Projects Reserve

  - In accordance with the Capital Strategy, the Assistant Director (Resources) will make recommendations on the most effective way of financing the Capital Programme to optimise the overall use of resources.

  - It should be noted that capital resources can only be used to fund capital expenditure and cannot (with the exception of the Council’s own Reserves), be used to fund revenue expenditure.  There are strict definitions of what constitutes capital expenditure.

  - It should also be noted that the resources available to support the capital programme can only be estimated during the year.  The final position is dependent in particular on how successful the Council has been in achieving Capital Receipts from the sale of assets against its target i.e. the more capital receipts generated, the less is required to be taken from Borrowing and Council Reserves (and vice versa).

  - The cost of borrowing £1m to fund the capital programme will result in a charge to the revenue account in the next full year of approximately £55,000.  This is made up of £15,000 for the cost of the interest payable (1.50% of £1m equates to £15,000) and a principal repayment provision of 4% of the outstanding sum (4% of £1m equates to £40,000).

- REVISED CAPITAL PROGRAMME 2009/10

  - The capital programme for 2009/10 totalling £12,900,500 was approved by the Council on 29 June 2009 as detailed in the 2008/09 out-turn report (CORP15/09).

3.2	An application has been submitted in December 2009 for a capitalisation direction to capitalise the one-off costs of the Transformation programme incurred in 2009/10.  If this is granted, capital resources would be required to fund this expenditure, but there would be a corresponding saving in the revenue account.  Any decision on the success of the application will not be know until late January 2010. A report will be reported to a future Executive meeting, as the detail becomes clearer.

3.3	The revised capital programme for 2009/10 now totals £9,654,900 as detailed in Appendix A, whilst Appendix B details the anticipated use of capital resources.  Appendix C details the review of the capital programme and the proposed level of carry forwards and potential savings identified.  A summary of the revised programme for 2009/10 is shown below:

3.4	An in depth review of the 2009/10 capital programme has now been carried out to identify potential slippage into future years and potential savings that can be returned to capital reserves.  Total carry forwards into 2010/11 have been identified totalling £4,787,200.  £1,049,800 has been identified as potential savings from 2009/10 and £1,100,000 has been identified as potential savings from schemes in 2010/11 to 2013/14.  These are detailed in Appendix C.

3.5	It is anticipated that there will be a shortfall on anticipated capital receipts generated during 2009/10, now estimated at a net figure of £150,000 under the current MTFP projections.  This is primarily in respect of the PRTB agreement with Riverside Group.

- NEW CAPITALSPENDING PROPOSALS 2010/11 TO 2014/15

  - During previous budget cycles it was agreed to keep new capital schemes to a minimum to allow capacity resources to be directed to complete existing schemes. It also assisted the revenue position due to increased investment income. This policy has continued into the 2010/11 budget cycle.

  - The new capital spending proposals are summarised in the following table:

  - Many of the proposals require further appraisal and strengthened Business Cases, which have not yet been considered by the Projects Board.  Therefore should they be approved for inclusion in the Council’s Capital Programme as part of this budget process, the release of any budget would be subject to verification of the business case by the Corporate Projects Board and a report to the Executive as appropriate.

  - Details of the proposals for spend in these committed areas will be subject to a full report and Business Case to the Corporate Projects Board before the release of any budget.

  - The Private Sector Housing Investment budget is to cover Disabled Adaptations Grants, Renovations Grants and Minor Works Grants.

  - The anticipated budgets for the replacement of the Council’s vehicle fleet are included in the above table.

  - The IT replacement budget shows the additional amount in excess of the current MTFP required to bring the budget in line with the Allerdale Shared Services Business Case and also shows the potential savings that would accrue.

  - Separate reports have been considered by the Executive with regard to the replacement Women’s Hostel and further reports will be required to outline the detail of the scheme.

  - The Old Town Hall and Roman Gateway projects are fully funded schemes and the Council resources required are already earmarked.  Further reports will need to be considered as to the details of the individual schemes.

  - Reports have been considered previously by the Executive to agree detailed project planning of the Sands Development.  A detailed business case will be produced that will identify costs and savings and once approved will be added to the Capital programme together with all the funding streams identified.

  - Appendix C details the level of carry forwards identified from 2009/10, and the potential savings to be returned to capital reserves.

  - FUTURE COMMITMENTS

  - In addition to the spending proposals in the above table there are also potential capital implications arising from the following issues which will be reported on fully as details become available

- Sands Development

- Caldew Riverside

  - An earmarked reserve has been established for the Asset Investment Fund, which totals £2m.

- POTENTIAL CAPITAL RESOURCES AVAILABLE

  - The table below sets out the estimated resources available to finance capital programme for 2010/11 to 2014/15.

  - A new system of capital finance (Prudential Code) was introduced on 1 April 2004, which gives authorities freedom to borrow to fund capital schemes subject to the over-riding principles of Affordability, Prudence and Sustainability.  Whilst the new freedoms could significantly impact on the capital resources available to the Authority, the principles referred to in effect mean that the Council is limited by the ongoing cost of any borrowing (i.e. the cost of prudential borrowing falls to be met from the General Fund recurring expenditure).  The Prudential Code requires authorities to develop their own programmes for investment in fixed assets, based upon what the authority and local taxpayers can afford, and subject to a full Business Case and Options appraisal process.  Further details on the Code can be found elsewhere on the agenda in the Treasury Management and Investment Strategy Report (RD71/09).

The Council currently has no need to take on any prudential borrowing.  However, the projections of capital receipts has started to reduce considerably and at this stage, the use of prudential borrowing to fund the capital programme may need to be considered especially in light of the major capital schemes being proposed, e.g. Sands Development, if further capital receipts cannot be generated.

  - The old system of capital funding of supported borrowing has now been removed from the Revenue Support Grant allocation and has been replaced by a separate capital grant funded from the Regional Housing Pot.   This is estimated at £1.122m for future years, although the actual allocation will not be received until January.  Early indications are that the level of grant may decrease in future years but as yet no details have been released.

  - Disabled facilities grant allocation will not be announced until January 2010, and therefore the projection is based on current allocations.   A further report will be presented to the Executive in January 2010 once the 2010/11 allocation has been received.

  - Grant applications are in the process of being submitted for the funding of the schemes for the Old Town Hall and Roman Gateway and Council funding has already been allocated to these schemes from LABGI funds.  Grants approved for the Centre of Excellence and Sub Regional Employment Sites are expected to slip into 2010/11.

  - Capital receipts from the sale of fixed assets, including the sale of the Council’s interest in land on the Raffles estate and other specific asset disposals.  This also includes an anticipated receipt from the sale of the London Road hostel if a new hostel is approved to be built.

  - The Preserved Right to Buy (PRTB) sharing arrangement with Riverside Group is for a fifteen year period with the Council being entitled to a pre-agreed reducing percentage of the receipts.

7.	SUMMARY PROVISIONAL CAPITAL PROGRAMME 2010/11 TO 2014/15

A summary of the estimated resources compared to the proposed programme year on year is set out below:

8.	CONSULTATION

8.1	As part of the budget consultation process the proposed Capital Programme has been considered by the Resources Overview and Scrutiny Panel, Trade Unions, Large Employers Affinity Group and Non-Domestic Rate payers.

8.2	The financial implications arising from this report will forma part of the Executive’s budget proposals, which will be considered by full Council on 2 February.

9.	RECOMMENDATIONS

The Executive is asked to:

(i)		Make recommendations on the revised capital programme and relevant financing for 2009/10 and the provisional Capital Programme from 2010/11 to 2014/15 in the light of the capital bids submitted to date, together with the estimated available resources, for recommendation to Council on 2 February including carry forwards of £4,787,200 and £1,049,800 to be returned to reserves.

(ii)		Recommend that any capital scheme approved by Council may only proceed after a full report, including business case and financial appraisal, has been approved by the Executive, following detailed consideration by the Senior Management Team.

10.	IMPLICATIONS

- Staffing/Resources – as detailed on the individual appraisal forms

- Financial – included within the report

- Legal – none

- Corporate – SMT and SPG have considered the new spending proposals contained within this report.

- Risk Management – as detailed on the individual appraisal forms

- Equality Issues – none

- Environmental – as detailed on the individual appraisal forms

- Crime and Disorder –as detailed on the individual appraisal forms

PETER MASON

Assistant Director (Resources)

| Contact Officer: | Steven Tickner | Ext: | 7280 |
| --- | --- | --- | --- |

REVISED CAPITAL PROGRAMME 2009/10					APPENDIX A

Notes:

- Women’s Hostel replacement scheme is subject to review.  Council agreed at its meeting on 10 November to return £690,000 to capital reserves for the Centre of Excellence scheme that will be earmarked for future housing projects.

- Other variations relate to virements between schemes or additional contributions received as set out in previous Executive reports.

- Carry forwards of £4,787,200 have been identified as detailed in paragraph 3.4.

- Savings of £1,049,800 have been identified as detailed in paragraph 3.4.

APPENDIX B

REVISED CAPITAL PROGRAMME 2009/10 – PROPOSED FINANCING

Notes:

- Additional Regional Housing Pot grant has been used to fund Disabled Facilities grant.

- These relate to additional external funding received during the year.

- These relate to grants and contributions received in 2008/09 for which the scheme was uncompleted and which are required in 2009/10 and were carried forward as capital grants unapplied at the year end.

- The capital receipts balance at the end of 2008/09 was greater than anticipated.

- There is anticipated to be a shortfall in PRTB receipts for the year due to the decline in the housing market and the reduced number of anticipated sales in the year.  The revised projection for 2009/10 is that few sales will occur realising a receipt of £250,000.

- For 2009/10, receipts from the Lovells agreement are anticipated to be received and general capital receipts are also expected to be achieved

- Changes to contributions relate to Vehicle and Plant (£13,900), Eden Bridge Garden Restoration (£20,000) and Trinity MUGA (£63,000) and Chances Park (£20,000).