Implementing Electronic Government Statement 2003 (IEG3)

Error! Unknown switch argument.      Error! Unknown switch argument.

Error! Unknown switch argument.

# IMPLEMENTING ELECTRONIC GOVERNMENT RETURN 2003 (IEG3)

- Priority Services

This Implementing Electronic Government statement (IEG3) is a joint submission by the Connected Cumbria Partnership, which comprises: Allerdale Borough Council, Barrow Borough Council, Carlisle City Council, Copeland Borough Council, Cumbria Association of Local Councils, Cumbria County Council, Cumbria Fire Service, Cumbria Police Authority, Eden District Council and South Lakeland District Council. The partnership supports the North West e-Government Group (NWeGG) aiming to accelerate the implementation of e-government in the region through partnership working. The partnership is represented on the NWeGG Executive Board. The Chairman of the NWeGG Programme Board is from the partnership and the partnership is represented on the NWeGG Strategic Support Board. The Partnership has worked collectively to address the seven shared priorities for local government and meet its local strategic priorities. Of particular importance locally are: Delivering services that attack exclusion and poverty, in both urban and remote rural areas to consistent standards. Obtaining best value from the information technology market in the area, which is less active and competitive than in many other parts of the United Kingdom. The schemes that relate specifically to the National priorities are described in a subsequent section. Current partnership initiatives to encourage and facilitate joint working include: Funding an e-Government unit to support the partnership in its work. Procuring content management systems to support the delivery of web sites, enabling shared content across the partners at a significant cost reduction. The partners benefit from shared product implementation and training. Tendering for the purchase and implementation of an e-forms tool, which will enable the shared development of a standard range of forms that all partners can adopt. These intelligent forms will make customer access to services much better. The planned roll out from the pilot will commence in January 2004. Working on a joint project to satisfy the new licensing legislation, using the eforms project as a base to develop the appropriate online application forms. A back office product to be used by all partners is also being procured. Developing the online Community Voice from the partners experience with the Citizens Panel. The new medium will support better consultation with our community. Involving Members in training and awareness days, which enable the partnership to promote its agenda, to develop a greater understanding of the national and local egovernment agenda and ensure that Members understand the agenda. Working together to develop a “Cumbria LLPG”, raising the awareness of GIS, supporting partners and establishing local naming standards and conventions which support the national standards. Developing pilot “contact centres” which will support improved service delivery, for example by extending opening hours. Sharing and disseminating lessons learnt to other partners. The partnership is addressing the national priorities in a number of ways: Raising standards across schools Cumbria County Council is currently implementing an Education Management System, which will support the integration and unification of services for children. The delivery of electronic white boards into schools (via CREDITS) to support teachers in the classroom to deliver interactive education in support of the National curriculum. The installation of 300 + laptops into schools to support teachers, providing improved communication within the teaching community and support the sharing of good practice. The planned rollout of Broadband connectivity to schools is currently at 52%, well ahead of the Governments target, despite the difficult terrain in Cumbria Improving the quality of life of children, young people, families at risk and older people Cumbria County Council plan the rollout of a secured network connection which will support Identification Referral Tracking (IRT) between Social and Health Services; address the principles of the governments green paper “every Child matters” in relation to sharing information and monitoring and identifying of children at risk. The partnership is working together to deliver intelligent electronic forms that will make customer application for services simpler. The use of GIS by the partners based around the delivery of a “Cumbria LLPG” will support service planning. Promoting healthier communities by targeting key local services such as health and housing. The secured network with help will support greater co-operation between health and social care. The deployment of a pilot project to the other partners connecting Building Control and the planning process to the Fire Service will promote safer building and homes. Creating safer and stronger communities. Providing active support and working with Local Strategic Partnerships namely Carlisle and Eden, Cumbria, Furness, South Lakeland and West Cumbria and. The development of the West Cumbria partnership web site will provide a pilot from which other LSP’s local web sites will evolve. The web site will provide the local community with a forum for the exchange of information and improved public consultation. The partnership is working on the delivery of a cross partnership licensing project, which will deliver a uniform product bringing together the District Council, the Fire Service and the Police addressing the Government’s new legislation in this area. The partners are all active in the multi agency Crime Reduction partnerships. Transforming our local environment Street scene requests (including waste collection and management) are being handled through local customer access channels, which include contact centres. Waste Management information is available through a new web site, which gives details of all local collection points across the County. Meeting transport needs effectively The planned use of the EMS to establish school travel patterns to enable better planning. The development of a shared database to support road situation reporting and knowledge between the police, fire and Highways authority. Establishment of County Council ‘Highways Hotline’ for public hazard reports and improvement suggestions. Promoting the economic vitality of local communities The partnership is leading on the development of content syndication with the NWDA and Cumbria Tourist Board. NWeGG, NWDA and the partnership are funding the project jointly. The purpose of the project is to deliver shared content across the partnership and to outside agencies. CIBI and Project Access – CIBI seeks to deliver broadband connectivity to 95% of the sub-region at metropolitan rates. Project Access is about raising awareness of Broadband with SME’s and developing potential usage of the broadband service in the sub-region. Business development – working with Business Link and NWDA on a project to identify SME’s with access to broadband to develop local e-procurement initiatives with the Local Authorities based around ‘Lets Buy It.Com” principles and use of the National Project outputs.

| Self-Assessment of Local e-Organisation |
| --- |
| Traffic Light Status: availability against 31 December 2005 target date for local e-government | Status at 31/03/02 | Status at 31/03/03 | Anticipated Status at 31/03/04 | Anticipated Status at 31/03/05 | Anticipated Status at 31/03/06 |  |
| Interactions Progress towards 2005 target for the 100% e-enablement of local services | Amber | Amber | Amber | Amber | Green | The partners will achieve 100% enablement of priority services as identified by this proforma guideline. |
| Access Channels Publication of approved strategy for development of access channels Local service websites (tailored to achievement of transactional status for corporate “.gov.uk” website) Specialist portals for local authority services in two-tier areas Contact centres (e-enabled & dealing with at least 80% of incoming telephone calls to the local authority) Establishment of fully e-enabled one stop shops for face-to-face customer contact Use of mobile technology for home visits / supported access services Establishment of Interactive Digital TV service E-democracy – participation in the electoral modernisation pilots for electronic voting or electronic counting E-mail & Internet access provided for all Members Engagement with intermediaries re delivery of e-government services (e.g. Citizens Advice Bureaux) | Black Red Red Red Red Black Black Black Red Green | Green Red Black Red Red Black Black Black Amber Green | Green Amber Black Amber Amber Black Black Black Green Green | Green Amber Black Green Amber Black Black Black Green Green | Green Green Black Green Green Black Black Black Green Green | The partnership strategy for access channels was published in the IEG2 statement and formally approved by each partner. The eForms and CMS (LGOL funded projects) will enable the partnership to achieve transactional status. The strategy of the partnership is to have a distributed approach providing local access to service. The partnership will participate in the NWeGG portal project. Partners are committed to the planning portal and submit a plan portal. See Appendix. The partnership does not have a strategic plan, however partners have implemented Contact Centres and this knowledge will be shared within the partnership. Because of the complexity Cumbria CC will take longer to implement. Contact centres will be established by the district partners, which will provide assisted use of existing systems. Cumbria CC will take longer to implement because of the complexity and confidentiality in service delivery of social services. At this point in time there is no partnership strategy for the use of mobile technology. See Appendix The partnership has not adopted a strategy relating to DTV because of the limited access to this channel of delivery within Cumbria. See Appendix The partnership is waiting for more information and government to provide a route map before determining a policy in this area. See Appendix Member take up has been positive in some of the Partners – Allerdale. Carlisle and Cumbria CC have implemented access. The other Partners are currently rolling out delivery. The partnership includes CALC representing the parish councils – seen by the partners and supporting initiatives to deliver an access channel in the rural communities via the parish councils. In view that the Northwest will be facing re-organisation this policy is seen as providing some sustainability and continuity in the access to services. |
| Trust & connections Use of Government Gateway (e.g. for secure authenticated transactions) (see http://www.govtalk.gov.uk/gateway_partnerlink) Compliance with Government Interoperability Framework (e-GIF), including the Government Metadata Standard (e-GMS) (see www.egifcompliance.org & www.govtalk.gov.uk) Adoption of Guidelines for UK Government Websites (see www.e-envoy.gov.uk/oee/oee.nsf/sections/webguidelines-handbook-top/$file/handbookindex.htm) Conformance with level AA of W3C Web Accessibility Initiative (WAI) standards on website accessibility (see http://www.w3.org/WAI) Compliance with Freedom of Information Act 2000, including responding to requests for information from individuals within a reasonable time period (see http://www.lcd.gov.uk/foi/foidpunit.htm & http://www.pro.gov.uk/recordsmanagement/access/default.htm) Establishment of corporate information management policy (e.g. covering management of information assets, evidence for accountability, security, assurance, disaster & contingency planning) Establishment of Public Services Trust Charter re the use of personal information collected to deliver improved services, including data sharing protocol framework (see http://www.lcd.gov.uk/consult/datasharing/datashare.htm & http://www.govtalk.gov.uk/documents/eTrustguidegovtalk.rtf) Establishment of partnerships for the joint (aggregated) procurement of broadband services Compliance with BS 7799 on information security management | Black Red Red Red Black Black Black Green Black | Black Amber Red Red Red Black Black Green Red | Black Green Amber Amber Amber Black Red Green Red | Black Green Green Green Green Red Amber Green Amber | Red Green Green Green Green Amber Green Green Green | The partnership is waiting for Government guidance on trust and connectivity and watching the outcomes of Councils currently developing access and use of the Gateway. The partnership has agreed that all its partners will purchase eGif compliant products. The partners are aware that not all products are fully eGif compliant and this will be implemented as part of the refresh strategy of the partnership. This is determined by product availability. The partnership has agreed to the adoption of existing e-GMS metadata standards in the development of information standards. The partnership have agreed to adopt the standards and working towards implementation Supported by the introduction of the CMS and eForms projects. The initial conformance was to A standard. The partnership is currently reviewing progress to this initial standard and will move to the new conformance as a policy. All partners will conform to the legislation by 2005. The partners are working at different levels and will share knowledge and experience in developing a partnership approach to this. The partnership does not have a response to this currently. A gap analysis undertaken by the partnership has highlighted the need for the partners to develop a model charter. The partnership supported the initiation of CIBI (Cumbria ICT Broadband Initiative) to develop a broadband infrastructure for the Cumbrian Sub Region. A strategy was developed and a market testing exercise is now underway through the European Journal – anticipated to deliver 2004 subjected to EU approval. The partnership will support the regional aggregation Bodies (RAB's) being established by Government The partnership will share knowledge and disseminate information to work towards compliance |
| Enablers Use of smart cards to support service development & delivery Corporate use of Customer Relationship Management (CRM) software Corporate use of Geographic Information Systems (GIS) (e.g. for map-based data presentation) Corporate ICT support and documented policy for home working (teleworking) by staff Use of telemetric systems for remote monitoring & signalling, e.g. helping older people remain in their homes Establishment of corporate Intranet Corporate use of Document Image Processing & Workflow systems Application of Knowledge Management (KM) systems & techniques for service improvement Establishment of corporate policy on electronic records management | Black Red Red Black Black Red Red Black Black | Black Red Amber Black Black Amber Amber Black Black | Black Red Amber Black Black Green Amber Black Black | Black Amber Green Black Black Green Amber Black Black | Black Green Green Black Black Green Green Black Black | The partnership is awaiting the outcome of the National project. However some partners are engaging with a transport smart initiative for concessionary fare travel. See Appendix The partnership is currently investigating CRM and will use the outputs from the National project and local projects implemented by two partners - Copeland and South Lakeland. The partnership has established a sub regional GIS group working on standards in addressing and providing mutual support for the development of the NLPG and developing best practice in the use of GIS. There is no partnership policy in place however the partners are exchanging information and best practice. There is some conflict between Health and Safety issues and encouraging home working and further guidance is required. See Appendix Whilst there is no partnership policy, two partners are working on vehicle tracking. Dissemination of information to the partnership from these projects will help in the determination of a policy. See Appendix All partners have developed intranets and the partnership is currently developing a partnership web presence to share information and promote its existence. The partners collectively purchased a workflow system and are now working to implement by sharing knowledge and best practice. Whilst the partners have no policy on DIP, many of the partners are working to implement DIP and through this the other partners will learn. This was a issue identified by the partnership as a weakness when undertaking a GAP analysis. See Appendix The partnership does not have a policy on this and it is not within the remit of the partnership currently. See Appendix |
| Core Systems Use of systems to enable e-procurement Upgrade of financial information systems to support e-government Upgrade of office systems to support e-government, e.g. web-enabling legacy systems Upgrade of Human Resources & payroll systems to support e-government Upgrade of asset management systems to support e-government Link to National Land & Property Gazetteer (NLPG) (http://www.nlpg.org.uk) Automated interface with National Land Information Service (NLIS) hub (http://www.nlis.org.uk) Upgrade of income collection systems to support e-government | Black Black Black Black Black Red Black Black | Black Black Black Black Black Amber Black Black | Red Black Black Black Black Amber Black Black | Red Black Black Black Black Amber Black Black | Amber Black Black Black Black Green Black Black | One of the partners (Carlisle) is effective in e-procurement, however the partnership is looking to the outcomes of the national project and a regional project established through NWeGG. This is not part of the partnership strategy and will be dealt with by individual partner submission. See Appendix This is not part of the partnership strategy and will be dealt with by individual partner submission. See Appendix This is not part of the partnership strategy and will be dealt with by individual partner submission. See Appendix This is not part of the partnership strategy and will be dealt with by individual partner submission. See Appendix The partnership has established a joint working group on standards and members help each other to support the delivery of the NLPG. The partnership is represented on the NWeGG CON29 project delivering an XML schema for the exchange of data between consultees and the responsible authority. See Appendix This is not part of the partnership strategy and will be dealt with by individual partner submission. See Appendix |
| People Circulation of National Strategy checklist to Chief Executive and all Councillors (see www.localegov.gov.uk/nationalstrategy) Establishment of formally constituted partnership working to help deliver e-government: Local Strategic Partnership (LSP) Partnership working with other local authorities Public Private Partnership (PPP) Incorporation of e-government into Community Strategy Appointment of member & officer e-champions Appointment of officer(s) to lead on corporate governance of information assets and information legislation (e.g. Freedom of Information Act) Documentation/agreement of corporate risk management strategy for roll-out of local e-government, including regular review of risk mitigation measures Use of customer consultation/research to inform development of corporate e-government strategy Establishment of policy for addressing social inclusion within corporate e-government strategy Establishment of internal targets & measures for e-services, including: Customer take up Customer satisfaction Value for money / cost effectiveness Use of project management methodologies (e.g. PRINCE2) Establishment of e-skills training programme for staff (e.g. European Computer Driving Licence) Use of networked technologies to support e-learning | Black Red Green Black Red Green Green Black Green Amber Black Red Black Black | Black Green Green Black Green Green Green Green Green Green Black Amber Black Black | Green Green Green Black Green Green Green Green Green Green Red Green Black Black | Green Green Green Black Green Green Green Green Green Green Amber Green Black Black | Green Green Green Black Green Green Green Green Green Green Green Green Black Black | All partners are working with the LSP and the partnership is working with the Cumbria Strategic Partnership (a collective of all the LSP’s) The partnership is actively working with the NWeGG (the North West e-Government Group) at board level and at project level. The partnership has no strategy in this area, however individual authorities are currently investigating various ventures. See Appendix This is embedded into the partnership aims and is actively pursued. The partnership works closely with the LSP’s. All partners have appointed officers and Members. All partners have appointed officers to deal with the legislation and share issues arising from the legislation. The risks and the management of the risk were identified within IEG2 The partnership has made effective use of the Cumbria wide citizen’s panel and will make use of the new Community Voice development. This is a new development based upon the experience of the citizen’s panel. The partnership’s IEG2 statement presented our policy in addressing this issue. The gap analysis undertaken by the partnership identified these as weak areas for the partnership. From the gap analysis the partnership will consider actions to be taken to address these deficiencies for the partnership. The partnership is currently reviewing the methodologies in use by the partners, and it will adopt a methodology based upon Prince 2. The Gap analysis showed that the partnership should address the issue. See Appendix. There is currently no partnership strategy for this area. See Appendix |

- BVPI 157

|  | Actual | Forecast |
| --- | --- | --- |
| BVPI 157 Interaction Type | 2001/2 | 2002/3 * | 2003/4 | 2004/5 | 2005/6 |
| Providing information: Total types of interaction e-enabled % e-enabled | 227 32 | 674 54 | 79 | 94 | 100 |
| Collecting revenue: total types of interaction e-enabled % e-enabled | 3 94 | 68 28 | 91 | 95 | 100 |
| Providing benefits & grants: total types of interaction e-enabled % e-enabled | 16 35 | 20 12 | 63 | 78 | 100 |
| Consultation: total types of interaction e-enabled % e-enabled | 44 12 | 124 39 | 47 | 82 | 100 |
| Regulation (such as issuing licences): total types of interaction e-enabled % e-enabled | 33 1 | 82 27 | 39 | 75 | 100 |
| Applications for services: total types of interaction e-enabled % e-enabled | 142 15 | 404 34 | 44 | 73 | 100 |
| Booking venues, resources & courses: total types of interaction e-enabled % e-enabled | 15 6 | 78 40 | 45 | 67 | 100 |
| Paying for goods & services: total types of interaction e-enabled % e-enabled | 57 44 | 250 57 | 74 | 79 | 100 |
| Providing access to community, professional or business networks: total types of interaction e-enabled % e-enabled | 34 32 | 69 24 | 66 | 80 | 100 |
| Procurement: total types of interaction e-enabled % e-enabled | 2 67 | 19 25 | 67 | 79 | 100 |
| TOTAL:TYPES OF INTERACTION E-ENABLED % E-ENABLED | 572 27 | 1787 40 |  |  |  |

*This table is an aggregation of the District’s IEG BVI 157. The County Council were unable to supply the information in a similar format.  However the BVPI figures for the County Council are appended to the main document.  The partnerships now use the ISD Toolkit to determine BVPI 157.

- Access Channel Take-Up

|  | Actual (‘000s) | Forecast (‘000s) | Comment |
| --- | --- | --- | --- |
| E-enablement & Main E-Access Channel Take-Up | 01/2 | 02/3 | 03/4 | 04/5 | 05/6 |  |
| Local Service Websites Page impressions (annual) Unique users, i.e. separate individuals visiting website (annual) Number of e-enabled payment transactions accepted via website Number of street light failure reports (county) / abandoned vehicle reports (district) accepted via website |  |  |  |  |  | See Appendix |
| Telephone (i.e. telephone interactions where officers can access electronic information and/or update records on-line there and then, including interactions in contact centres): Number of e-enabled payment transactions accepted by telephone Number of street light failure reports (county) / abandoned vehicle reports (district) accepted via telephone |  |  |  |  |  | See Appendix |
| Face To Face (i.e. front-line operations where officers can access electronic information and/or update records on-line there and then, including interactions at reception desks, One Stop Shops & home visits): Number of e-enabled payment transactions accepted via personal contact Number of street light failure reports (county) / abandoned vehicle reports (district) accepted via personal contact |  |  |  |  |  | See Appendix |
| Other Electronic Media (e.g. BACS, text messaging): Number of e-enabled payment transactions accepted via BACS or other electronic form Number of street light failure reports (county) / abandoned vehicle reports (district) accepted via other electronic media |  |  |  |  |  | See Appendix |
| Non Electronic (e.g. cash office, post) Number of payments accepted by cheque or other non-electronic form Number of street light failure reports (county) / abandoned vehicle reports (district) accepted via non-electronic form |  |  |  |  |  | See Appendix |

- Delivery of Key Technical Building Blocks & Priority Services

# A sliding scale from 1-5 (i.e. from 1=not useful, to 5=essential) should be used.

| National Project Technical Building Blocks & Priority Service Areas | Use of outputs from ODPM Pathfinder Project (please score between 1-5) | Use of outputs from ODPM National Project (please score between 1-5) | Partnership working with other local authorities (please score between 1-5) | Other Means (please score between 1-5) | Comment (please comment briefly on your plans for developing each named technical building block or priority service area) |
| --- | --- | --- | --- | --- | --- |
| Websites | 2 | 1 | 5 | 5 | The partnership has used the Aplaws Categorisation from the Pathfinder project and awaits outcomes from the national project on information management and how to implement Metadata standards. |
| Smart cards | 1 | 1 | 3 | 3 | Using NWeGG partnership to disseminate information about Project. The partners are rolling out the NOW card project – concessionary fare smart cards in partnership with Cumbria CC Blackpool, Burnley and Lancashire CC. |
| Interactive Digital TV | 1 | 1 | 1 | 1 | The consultation process through the Citizens panel identified limited take up of iDTV at present. There is limited access to iDTV within the geographic area. There is no helpful information from the National project yet however the partnership will monitor output from the project. |
| Mobile Technology (i.e. for home/site visits) |  | 1 | 1 | 1 | The police are using Airwave and mobile technology is being assessed by the fire Service and Police. There is limited information for the partnership to act upon. |
| Telemetry (i.e. remote, real time & signalling) |  | 1 | 1 | 1 | The partnership has no strategic direction on this. However Carlisle city are using the technology in its secure parking areas. Cumbria CC is using the technology to monitor road status. |
| Customer Relationship Management (CRM) | 3 | 1 | 2 | 4 | The partners are working together and have an active program of initiating customer contact centres to improve service delivery. South Lakeland and Copeland have implemented telephony based central contact centres other partners are actively working towards the same. |
| Knowledge Management | 1 | 1 | 1 | 2 | The partnership initiated a project on content syndication to share information between the partners and Cumbria tourist board. The NWDA and NWeGG support the project. |
| Workflow | 2 | 1 | 5 | 3 | The partnership undertook a joint procurement process to purchase eWorks. Partners are redesigning processes to share – sickness-recording, complaints monitoring. |
| e-Procurement | 1 | 2 | 1 | 3 | The partners are progressing e-procurement at different levels. The outputs from the national project will support the development. |
| Schools admissions |  | 1 | 1 | 2 | Supplier information more helpful. Cumbria CC has undertaken the procurement of a new admissions system and will monitor relevance of national project. |
| Local Planning Services | 2 | 2 | 1 | 4 | The partners are using National projects – The Planning Portal and Submit-a-plan - and are progressing the publishing of plans to web sites. |
| Electronic exchange of property information with Valuation Office Agency (VOA) for Council Tax & Business Rates |  | 1 | 1 | 1 | Limited awareness of project and with limited volumes of Council tax this does not form part of the partnership’s strategy. However a number of the partners are updating their Revenues and Benefits systems to comply with eGif standards. |
| Working with business |  | 1 | 4 | 4 | The partnership is working with the LSP Business link and developing a cross regional partnership project with the NWDA and supported by NWeGG. |
| Crime reduction / youth offending |  | 1 | 4 | 4 | The partnership will consider the implications of the Green paper subject to agreed protocols. The partners are active in the local crime and disorder partnership. |
| Claiming benefits |  | 1 | 1 | 1 | A number of partners are implementing new Revenues and Benefits systems. There is no awareness of the National project and what it is trying to achieve. |
| Local e-Government Standards & Accreditation | 3 | 4 | 3 | 3 | The partnership is aware of the need for standards such as eGMS. Working with NWeGG to implement standards. The partnership has agreed the use of the Prince 2 methodology across the partnership. |
| Fire Services |  | 3 | 3 | 3 | Awareness of National proposals. The streams have just been published and the fire service (a partner in CCP) is working towards its implementation. |
| Trading standards |  | 1 | 1 | 1 | Cumbria and Lancashire have developed a web site to provide information to the public and a call centre is being developed in line with current thinking. |
| Multi Agency Information Sharing | 1 | 3 | 3 | 3 | Local strategies are being developed between health and Social services to enable single referrals. Working with Business Link and Tourist Board on Information sharing Project. Working with the Fire and Police on the eForms project to deliver a single licence system for Cumbria. Working closely with Health on information sharing project. |
| e-Democracy |  | 3 | 1 | 1 | The development of the Community Voice is seen as a better way of accessing the community. The improvement in information availability with the use of a Content Management System. The partnership is awaiting the outcome of the national road map. Copeland BC participated in postal vote initiative |

- Resources

|  | Actual (£‘000s) | Forecast (£’000s) | Comment |
| --- | --- | --- | --- |
| Resources | 01/2 | 02/3 | 03/4 | 04/5 | 05/6 |  |
| £200,000 IEG money in 2002/3 and 2003/4 |  | 21 | 70 | 56 | 70 | Partners contributions from IEG monies |
| financial contributions from EU funding |  |  |  |  |  |  |
| financial contributions from other sources of Government funding, such as the Invest to Save Budget (ISB) |  | 90 | 400 |  |  | £90K LGOL Round 2 developing egovernment unit, development of IEG” and Content Management procurement £400K LGOL Round 3 – eForms and Business Development |
| financial contribution from public-private partnerships |  |  |  |  |  |  |
| financial contribution to or from partnership projects undertaken with other organisations, including ongoing project work using ODPM Local e-Government Partnership Programme funding and work with other government departments or agencies that have an element of service e-enabling |  |  |  |  |  |  |
| resources being applied from internal revenue and capital budgets to improve the quality of services through e-enablement |  |  | 110 |  |  | £110 NWeGG funding for Content syndication partnership working with NWDA and Tourist Board. |
| other resources (e.g. training) (please specify) |  |  |  |  |  |  |
| Sub total |  | 111 | 580 | 56 |  |  |
| less current and projected savings produced from e-government investment |  |  |  |  |  |  |
| TOTAL |  | 111 | 580 | 56 |  |  |

# Each partner has submitted four tables supplementing the partnership IEG 3 submission:

- Table 2 - Self-Assessment of Local e-Organisation

- Table 3 - BVPI 157

- Table 4 - Access Channel Take-Up

- Table 6 - Resources

# The Appendices are:

Appendix 1	Allerdale District Council

Appendix 2	Barrow Borough Council

Appendix 3	Carlisle City Council

Appendix 4	Copeland Borough Council

Appendix 5	Cumbria County Council

Appendix 6	Cumbria Fire Service

Appendix 7	Eden District Council

Appendix 8	South Lakeland District Council

Appendix 1

Allerdale District Council

Table 2 - Self-Assessment of Local e-Organisation

| Traffic Light Status: availability against 31 December 2005 target date for local e-government | Status at 31/03/02 | Status at 31/03/03 | Anticipated Status at 31/03/04 | Anticipated Status at 31/03/05 | Anticipated Status at 31/03/06 |  |
| --- | --- | --- | --- | --- | --- | --- |
| Access Channels Specialist portals for local authority services in two-tier areas Use of mobile technology for home visits / supported access services Establishment of Interactive Digital TV service E-democracy – participation in the electoral modernisation pilots for electronic voting or electronic counting | Red Black Black Black | Black Black Black Black | Black Red Black Black | Black Red Black Black | Black Amber Black Black | Allerdale is very supportive of the strategic approach adopted by the CCP, to have a distributed approach to providing local access to service. As part of our implementation of a new Revenues and Benefits system we will be investigating remote access to the system for visiting benefits officers. We are also awaiting feedback from the County Council’s work in this area. DTV is not a priority area for Allerdale due to limited access to this channel of delivery within Cumbria. Allerdale is waiting for more information and government guidance before determining a policy in this area. A recent by-election was successfully conducted as a fully postal vote. |
| Enablers Use of smart cards to support service development & delivery Corporate ICT support and documented policy for home working (teleworking) by staff Use of telemetric systems for remote monitoring & signalling, e.g. helping older people remain in their homes Application of Knowledge Management (KM) systems & techniques for service improvement Establishment of corporate policy on electronic records management | Black Red Black Black Black | Black Amber Black Black Black | Black Amber Black Black Amber | Black Green Black Black Green | Black Green Black Black Green | Allerdale is currently investigating the possibility of joining the Cumbria/Lancashire ‘Nowcard’ transport smart initiative for concessionary fare travel. We are also closely following the progress of the National Project. The Executive has agreed a policy. Where possible we ensure that new systems being procured offer the capability for home working i.e. browser based where possible. This is not a priority area for Allerdale. As Cumbria is two tier, most of the services requiring this technology are currently provided by the County Council e.g. Social Services. Allerdale has also outsourced its housing. To enable us to develop our strategy and plans we are closely following the progress of the Knowledge Management National Project. We are planning to develop a corporate policy based on the ‘e-Government Policy Framework for Electronic Records Management’ V2. |
| Core Systems Upgrade of financial information systems to support e-government Upgrade of office systems to support e-government, e.g. web-enabling legacy systems Upgrade of Human Resources & payroll systems to support e-government Upgrade of asset management systems to support e-government Automated interface with National Land Information Service (NLIS) hub (http://www.nlis.org.uk) Upgrade of income collection systems to support e-government | Red Amber Red Black Green Amber | Red Amber Red Red Green Green | Amber Amber Amber Amber Green Green | Green Amber Green Green Green Green | Green Green Green Green Green Green | Allerdale are currently engaged in a procurement exercise to upgrade our financial systems. The new system will be fully eGIF compliant. Allerdale has a programme to replace existing legacy back-office systems. The revenues and benefits system is currently in the process of being replaced. A new democratic services system was installed in Sep 03 and a new decriminalised parking system went live in Oct 03. We are also currently engaged in a procurement exercise to enable us to upgrade our Planning, Building Control, Environmental Health systems. Our existing HR system is programmed for replacement in 2004. Initial investigations have been carried out in 2003. A procurement process has been initiated with investigations underway into suitable systems. It is likely that implementation would either link to, or follow implementation of the Planning, Building Control and Environmental Health systems, linking to our corporate LPG. Level 3 interface with NLIS through MVM system. Allerdale installed a new cash receipting system in 2002. This has enabled payments to be taken via intranet, Internet and automated 24hr telephone response. |

# Appendix 1

# Allerdale Borough Council

# Table 3 - BVPI 157

|  | Actual | Forecast |
| --- | --- | --- |
| BVPI 157 Interaction Type | 2001/2 | 2002/3 | 2003/4 | 2004/5 | 31/12/05 |
| Providing information: Total types of interaction e-enabled % e-enabled | 242 86% | 139 71% | 139 71% | 167 85% | 196 100% |
| Collecting revenue: Total types of interaction e-enabled % e-enabled | 0 0% | 2 100% | 2 100% | 2 100% | 2 100% |
| Providing benefits & grants: Total types of interaction e-enabled % e-enabled | 0 0% | 4 31% | 4 31% | 8 61% | 13 100% |
| Consultation: Total types of interaction e-enabled % e-enabled | n/a n/a% | 16 76% | 16 76% | 18 86% | 21 100% |
| Regulation (such as issuing licences): Total types of interaction e-enabled % e-enabled | 0 0% | 0 0% | 12 50% | 18 75% | 24 100% |
| Applications for services: Total types of interaction e-enabled % e-enabled | 6 11% | 29 39% | 29 39% | 52 70% | 74 100% |
| Booking venues, resources & courses: Total types of interaction e-enabled % e-enabled | 22 35% | 0 0% | 0 0% | 6 40% | 15 100% |
| Paying for goods & services: Total types of interaction e-enabled % e-enabled | 0 0% | 27 90% | 27 90% | 29 97% | 30 100% |
| Providing access to community, professional or business networks: Total types of interaction e-enabled % e-enabled | n/a n/a% | 6 67% | 6 67% | 8 89% | 9 100% |
| Procurement: Total types of interaction e-enabled % e-enabled | n/a n/a% | 2 100% | 2 100% | 2 100% | 2 100% |
| TOTAL: TYPES OF INTERACTION E-ENABLED % E-ENABLED | 39% | 223 58% | 237 62% | 310 81% | 386 100% |

NB SOCITM version 1 methodology was used to measure BVPI157 on 2001-02, which didn’t provide the complete list of categorisations in the ESD-Toolkit spreadsheet (used subsequently in 2002-03). For 2003-04 the assessment will use the recently released and revised ESD-Toolkit PID list. This is likely to result in changes to the number of interaction types that could be, and are e-enabled.

# Appendix 1

# Allerdale District Council

# Table 4 - Access Channel Take-up

|  | Actual (‘000s) | Forecast (‘000s) | Comment |
| --- | --- | --- | --- |
| E-enablement & Main E-Access Channel Take-Up | 01/2 | 02/3 | 03/4 | 04/5 | 05/6 |  |
| Local Service Websites Page impressions (annual) Unique users, i.e. separate individuals visiting website (annual) Number of e-enabled payment transactions accepted via website Number of street light failure reports (county) / abandoned vehicle reports (district) accepted via website | 175 7 0 0 | 666 32 0.072 0 | 1200 64 0.9 0.040 | 2400 128 1.8 0.060 | 4800 256 3.6 0.080 | Website launched Oct 2001 Website payments system launched September 2002 |
| Telephone (i.e. telephone interactions where officers can access electronic information and/or update records on-line there and then, including interactions in contact centres): Number of e-enabled payment transactions accepted by telephone Number of street light failure reports (county) / abandoned vehicle reports (district) accepted via telephone | 0 0. 330 | 3.08 0.373 | 6 0.380 | 12 0.415 | 24 0.460 | These figures are for automated payments only, no officer interaction. ATP launched June 2002. |
| Face To Face (i.e. front-line operations where officers can access electronic information and/or update records on-line there and then, including interactions at reception desks, One Stop Shops & home visits): Number of e-enabled payment transactions accepted via personal contact Number of street light failure reports (county) / abandoned vehicle reports (district) accepted via personal contact | 0 0 | 5.8 0 | 7.0 0 | 8.3 0 | 10 0 | These figures are for intranet payments and card transactions performed by staff on behalf of customers. Intranet payments facility for staff launched August 2002. |
| Other Electronic Media (e.g. BACS, text messaging): Number of e-enabled payment transactions accepted via BACS or other electronic form Number of street light failure reports (county) / abandoned vehicle reports (district) accepted via other electronic media | 212 0 | 212 0 | 212 0 | 212 0 | 212 0 | Figures are for Council Tax and NNDR |
| Non Electronic (e.g. cash office, post) Number of payments accepted by cheque or other non-electronic form Number of street light failure reports (county) / abandoned vehicle reports (district) accepted via non-electronic form | 197 0 | 209 0 | 212 0 | 205 0 | 190 0 | These figures are for cash and cheque transactions. |

# Appendix 1

# Allerdale Borough Council

# Table 6 – Resources

|  | Actual (£‘000s) | Forecast (£‘000s) |
| --- | --- | --- |
| Resources | 01/2 | 02/3 | 03/4 | 04/5 | 05/6 |
| £200,000 IEG money in 2002/3 and 2003/4; | 0 | 200 | 200 | 200 | 90 |
| financial contributions from EU funding; | 0 | 0 | 0 | 0 | 0 |
| financial contributions from other sources of Government funding, such as the Invest to Save Budget (ISB); | 0 | 9 | 131 | 0 | 0 |
| financial contribution from public-private partnerships; | 0 | 0 | 0 | 0 | 0 |
| financial contribution to or from other partnership projects undertaken with other organisations, including ongoing project work with government departments or agencies that have an element of service e-enabling. | 0 | 54 | 304 | 50 | 50 |
| resources being applied from internal revenue and capital budgets to improve the quality of services through e-enablement | 40 | 270 | 1100 | 1500 | 50 |
| reinvestment of savings produced from early e-government investment | 0 | 0 | 10 | 20 | 30 |
| other resources (e.g. training) (please specify) | 0 | 0 | 0 | 0 | 0 |
| TOTAL | 40 | 533 | 1745 | 1770 | 220 |

# Appendix 2

# Barrow Borough Council

# Table 2 – Self-Assessment of Local e-Organisation

| Traffic Light Status: availability against 31 December 2005 target date for local e-government | Status at 31/03/02 | Status at 31/03/03 | Anticipated Status at 31/03/04 | Anticipated Status at 31/03/05 | Anticipated Status at 31/03/06 |  |
| --- | --- | --- | --- | --- | --- | --- |
| Access Channels Specialist portals for local authority services in two-tier areas Use of mobile technology for home visits / supported access services Establishment of Interactive Digital TV service E-democracy – participation in the electoral modernisation pilots for electronic voting or electronic counting | Red Black Black Black | Red Black Black Black | Amber Amber Black Black | Green Green Black Black | Green Green Black Black | The partnership is to have a distributed approach providing local access to services and will participate in the NWeGG portal project. Barrow is committed to the Planning portal and Submit a plan portal. It is hoped that the County Council will also participate in these projects. Our partner, Liberata, for use in connection with Benefits, is developing mobile technology. Barrow does not have any plans relating to DTV because of the limited access. We will however keep this under review Barrow has introduced e-enabled registration renewal procedures but on voting and counting, we are awaiting outcomes nationally before formulating plans. |
| Enablers Use of smart cards to support service development & delivery Corporate ICT support and documented policy for home working (teleworking) by staff Use of telemetric systems for remote monitoring & signalling, e.g. helping older people remain in their homes Application of Knowledge Management (KM) systems & techniques for service improvement Establishment of corporate policy on electronic records management | Black Black Black Black Black | Black Black Black Black Black | Red Black Black Red Black | Green Black Black Amber Black | Green Black Black Green Black | Barrow is participating in the “NOW” smartcard scheme for concessionary fare travel. Following outcomes of the national project it is hoped to extend this to other areas Barrow does not have a policy in place at present. The ICT support is however being introduced via a project to support members. As a District there is limited scope for these technologies and Barrow have no plans at present. However this will be kept under review. Barrow expects to introduce some form of KM as a second phase of our CRM development (Barrow are proposing joint development of CRM with South Lakeland). Barrow’s corporate EDMS has capability to implement ERM but Barrow has not yet formulated plans for its introduction. Whilst of high importance, we see other priorities as more critical. |
| Core Systems Upgrade of financial information systems to support e-government Upgrade of office systems to support e-government, e.g. web-enabling legacy systems Upgrade of Human Resources & payroll systems to support e-government Upgrade of asset management systems to support e-government Automated interface with National Land Information Service (NLIS) hub (http://www.nlis.org.uk) Upgrade of income collection systems to support e-government | Green Red Red Red Red Red | Green Amber Amber Amber Amber Green | Green Green Amber Green Green Green | Green Green Amber Green Green Green | Green Green Green Green Green Green | Barrow’s FIS already capable. Barrow’s main systems are already e-enabled and we are re-engineering legacy admin systems to deliver via intranet. HR is an internal system and many function are already linked via the Intranet. Payroll (3rd party) is not seen as a high priority but some development has already been initiated (eg sickness/absence, mileage claims) New Asset Mgt System currently being implemented with live date Dec 2003. VPN link installed and implementation being finalised. Systems updated last year and web/telephone payment modules added. |
| People Establishment of formally constituted partnership working to help deliver e-government: Public Private Partnership (PPP) Establishment of e-skills training programme for staff (e.g. European Computer Driving Licence) Use of networked technologies to support e-learning | Black Red Red | Black Green Green | Black Green Green | Black Green Green | Black Green Green | Barrow have no PPP plans specific to e-government although we work with other partners to deliver services and these are being e-enabled (eg Liberata for Revenues and Benefits, WS Atkins for Housing Repairs) ECDL training is a key part of or strategy in Barrow. The training is being provided both internally and externally, testing is provided by two local agencies. Facilities in place (part of ECDL project above) but have not proved popular. Mostly seen as backup for other channels. |

# Appendix 2

# Barrow Borough Council

# Table 3 – BVPI 157

|  | Actual | Forecast |
| --- | --- | --- |
| BVPI 157 Interaction Type | 2001/2 | 2002/3 | 2003/4 | 2004/5 | 2005/6 |
| Providing information: Total types of interaction e-enabled % e-enabled |  | 144 51% | 90% | 100% | 100% |
| Collecting revenue: total types of interaction e-enabled % e-enabled |  | 6 100% | 100% | 100% | 100% |
| Providing benefits & grants: total types of interaction e-enabled % e-enabled |  | 13 100% | 100% | 100% | 100% |
| Consultation: total types of interaction e-enabled % e-enabled |  | 0 0% | 50% | 100% | 100% |
| Regulation (such as issuing licences): total types of interaction e-enabled % e-enabled |  | 5 13% | 25% | 80% | 100% |
| Applications for services: total types of interaction e-enabled % e-enabled |  | 46 31% | 50% | 75% | 100% |
| Booking venues, resources & courses: total types of interaction e-enabled % e-enabled |  | 0 0% | 0% | 100% | 100% |
| Paying for goods & services: total types of interaction e-enabled % e-enabled |  | 46 96% | 98% | 100% | 100% |
| Providing access to community, professional or business networks: total types of interaction e-enabled % e-enabled |  | 11 79% | 95% | 100% | 100% |
| Procurement: total types of interaction e-enabled % e-enabled |  | 11 46% | 60% | 75% | 100% |
| TOTAL:TYPES OF INTERACTION E-ENABLED % E-ENABLED | (26%)* | 282 51% | 75% | 90% | 100% |

* Note: The figure for 2001/02 was calculated via a different methodology (prior to adoption of the IDeA Toolkit so breakdown does not correspond.

# Appendix 2

# Barrow Borough Council

# Table 4 – Access Channel Take-Up

|  | Actual (‘000s) | Forecast (‘000s) | Comment |
| --- | --- | --- | --- |
| E-enablement & Main E-Access Channel Take-Up | 01/2 | 02/3 | 03/4 | 04/5 | 05/6 |  |
| Local Service Websites Page impressions (annual) Unique users, i.e. separate individuals visiting website (annual) Number of e-enabled payment transactions accepted via website Number of street light failure reports (county) / abandoned vehicle reports (district) accepted via website | 511 36 0 0 | 480 72 0 0 | 600 96 1 0 | 700 108 1 0.025 | 800 120 2 0.035 |  |
| Telephone (i.e. telephone interactions where officers can access electronic information and/or update records on-line there and then, including interactions in contact centres): Number of e-enabled payment transactions accepted by telephone Number of street light failure reports (county) / abandoned vehicle reports (district) accepted via telephone | 3 0 | 5 0 | 10 0 | 10 0.155 | 11 0.255 |  |
| Face To Face (i.e. front-line operations where officers can access electronic information and/or update records on-line there and then, including interactions at reception desks, One Stop Shops & home visits): Number of e-enabled payment transactions accepted via personal contact Number of street light failure reports (county) / abandoned vehicle reports (district) accepted via personal contact | 3 0 | 5 0 | 6 0 | 6 0.025 | 7 0.04 |  |
| Other Electronic Media (e.g. BACS, text messaging): Number of e-enabled payment transactions accepted via BACS or other electronic form Number of street light failure reports (county) / abandoned vehicle reports (district) accepted via other electronic media | 183 0 | 194 0 | 219 0 | 227 0 | 236 0 |  |
| Non Electronic (e.g. cash office, post) Number of payments accepted by cheque or other non-electronic form Number of street light failure reports (county) / abandoned vehicle reports (district) accepted via non-electronic form | 191 0.284 | 174 0.313 | 161 0.345 | 156 0.175 | 154 0.130 |  |

# Appendix 2

# Barrow Borough Council

# Table 6 – Resources

|  | Actual (£‘000s) | Forecast (£’000s) | Comment |
| --- | --- | --- | --- |
| Resources | 01/2 | 02/3 | 03/4 | 04/5 | 05/6 |  |
| £200,000 IEG money in 2002/3 and 2003/4 |  | 200 | 200 |  |  |  |
| financial contributions from EU funding |  |  |  |  |  |  |
| financial contributions from other sources of Government funding, such as the Invest to Save Budget (ISB) |  |  |  |  |  | See joint submission |
| financial contribution from public-private partnerships |  |  |  |  |  |  |
| financial contribution to or from partnership projects undertaken with other organisations, including ongoing project work using ODPM Local e-Government Partnership Programme funding and work with other government departments or agencies that have an element of service e-enabling |  |  |  |  |  | See joint submission |
| resources being applied from internal revenue and capital budgets to improve the quality of services through e-enablement | 111 | 115 | 174 | 100 | 50 |  |
| other resources (e.g. training) (please specify) | 17 |  | 26 | 235 | 150 | 01/02 Home Office, 02/03 Planning Improvement Fund, 04/05 and 05/06 sources yet to be identified |
| Sub total | 128 | 315 | 400 | 335 | 200 |  |
| less current and projected savings produced from e-government investment |  |  |  | 15 | 25 |  |
| TOTAL | 128 | 315 | 400 | 320 | 175 |  |

# Appendix 3

# Carlisle City Council

# Table 2 - Self-Assessment of Local e-Organisation

| Traffic Light Status: availability against 31 December 2005 target date for local e-government | Status at 31/03/02 | Status at 31/03/03 | Anticipated Status at 31/03/04 | Anticipated Status at 31/03/05 | Anticipated Status at 31/03/06 |  |
| --- | --- | --- | --- | --- | --- | --- |
| Core Systems . Use of mobile technology for home visits/supported access Use of Smart Cards to support service developm,ent & delivery Corporate ICT support and documented policy for home working(teleworking) by staff. Establishment of corporate policy on electronic records management. Upgrade of financial information systems to support e-government. Upgrade of office systems to support e-government, e.g. web-enabling legacy systems. Upgrade of Human Resources & payroll systems to support e-government. Upgrade of asset management systems to support e-government Link to National Land & Property Gazetteer (NLPG) (http://www.nlpg.org.uk) Automated interface with National Land Information Service (NLIS) hub (http://www.nlis.org.uk) Upgrade of income collection systems to support e-government. Establishment of formally constituted partnership working to help deliver e-government: Public Private Partnership (PPP) Establishment of e-skills training programme for staff (e.g European Computer Driving Licence) Use of networked technologies to support e-learning. | Black Red Red Black Black Black Black Black Black Black Red Black Black Black | Black Amber Amber Black Red Black Black Red Black Black Green Black Black Black | Red Green Green Red Amber Amber Red Amber Amber Amber Green Amber Red Green | Amber Green Green Amber Green Green Amber Green Green Green Green Green Amber Green | Green Green Green Amber Green Green Green Green Green Green Green Green Green Green | Deployed but not exploited. Corporate policy planned. New financial system linked to DIP and e-procurement by 31/03/04 Delivered as part of PPP initiative. New asset management system planned. Will have entered into a significant contract with private sector partner to deliver e-enabled Contact Centre. Provided when demand manifests itself. |

# Appendix 3

# Carlisle City Council

# Table 3 - BVPI 157

| BVPI forecast at Sept 2003 | Actual | Forecast |
| --- | --- | --- |
| Transaction Type | 2001/2 | 2002/3 | 2003/4 | 2004/5 | 31/12/05 |
| Providing information: Total types of interaction % e-enabled | 273 50% | 59 71% | 50 90% | 28 100% | 100% |
| Collecting revenue: Total types of interaction % e-enabled | 61 0% | 12 20% | 9 35% | 24 75% | 16 100% |
| Providing benefits & grants: Total types of interaction % e-enabled | 94 10% | 3 13% | 11 25% | 14 50% | 47 100% |
| Consultation: Total types of interaction % e-enabled | 144 39% | 26 57% | 36 75% | 26 100% | 100% |
| Regulation (such as issuing licences): Total types of interaction % e-enabled | 121 30% | 30 55% | 36 85% | 19 100% | 100% |
| Applications for services: Total types of interaction % e-enabled | 240 55% | 57 79% | 15 85% | 36 100% | 100% |
| Booking venues, resources & courses: Total types of interaction % e-enabled | 107 67% | 0 67% | 14 80% | 22 100% | 100% |
| Paying for goods & services: Total types of interaction % e-enabled | 99 26% | 0 26% | 20 45% | 35 80% | 20 100% |
| Providing access to community, professional or business networks: Total types of interaction % e-enabled | 102 43% | 0 43% | 18 60% | 19 80% | 20 100% |
| Procurement: Total types of interaction % e-enabled | 40 3% | 0 3% | 5 15% | 15 50% | 20 100% |
| TOTAL: TYPES OF INTERACTION IDENTIFIED % E-ENABLED | 1181 32.3% | 43.4% | 59.5% | 83.5% | 100% |

# Appendix 3

# Carlisle City Council

# Table 4 - Access Channel Take-up

|  | Actual (‘000s) | Forecast (‘000s) | Comment |
| --- | --- | --- | --- |
| E-enablement & Main E-Access Channel Take-Up | 01/2 | 02/3 | 03/4 | 04/5 | 05/6 |  |
| Local Service Websites Page impressions (annual) Unique users, i.e. separate individuals visiting website (annual) Number of e-enabled payment transactions accepted via website Number of street light failure reports (county) / abandoned vehicle reports (district) accepted via website | 1 2 0 0 | 189 20 0 0 | 330 31 1 0 | 350 40 5 0 | 370 50 7 0 |  |
| Telephone (i.e. telephone interactions where officers can access electronic information and/or update records on-line there and then, including interactions in contact centres): Number of e-enabled payment transactions accepted by telephone Number of street light failure reports (county) / abandoned vehicle reports (district) accepted via telephone | 0 0 | 0 0 | 4 | 4 | 4 |  |
| Face To Face (i.e. front-line operations where officers can access electronic information and/or update records on-line there and then, including interactions at reception desks, One Stop Shops & home visits): Number of e-enabled payment transactions accepted via personal contact Number of street light failure reports (county) / abandoned vehicle reports (district) accepted via personal contact | 0 0 | 0 0 | 1 0 | 1 0 | 1 0 |  |
| Other Electronic Media (e.g. BACS, text messaging): Number of e-enabled payment transactions accepted via BACS or other electronic form Number of street light failure reports (county) / abandoned vehicle reports (district) accepted via other electronic media | 250 0 | 266 0 | 280 0 | 285 0 | 285 0 |  |
| Non Electronic (e.g. cash office, post) Number of payments accepted by cheque or other non-electronic form Number of street light failure reports (county) / abandoned vehicle reports (district) accepted via non-electronic form |  | 200 | 200 | 20 | 10 |  |

# Appendix 3

# Carlisle City Council

# Table 6 – Resources

|  | Actual (£‘000s) | Forecast (£’000s) | Comment |
| --- | --- | --- | --- |
| Resources | 01/2 | 02/3 | 03/4 | 04/5 | 05/6 |  |
| £200,000 IEG money in 2002/3 and 2003/4 | Nil | 200 | 200 |  |  |  |
| financial contributions from EU funding | Nil | Nil | Nil | Nil | Nil |  |
| financial contributions from other sources of Government funding, such as the Invest to Save Budget (ISB) | Nil | nil | 30 | Nil | Nil | Potentially to claim matched funding up to 140,000 re:Hub Project |
| financial contribution from public-private partnerships | Nil | Nil | Nil | Nil | Nil |  |
| financial contribution to or from partnership projects undertaken with other organisations, including ongoing project work using ODPM Local e-Government Partnership Programme funding and work with other government departments or agencies that have an element of service e-enabling | Nil | 13 | T.B.D. | T.B.D. | T.B.D. | Connected Cumbria Partnership contributions egov office support |
| resources being applied from internal revenue and capital budgets to improve the quality of services through e-enablement | nil | 85 | 175 | 600 | -- | Projects include: New Cash Receipting System 02-03 Info centre software, Content Management, Contact centre, Cumbria Hub, LLPG&GIS 03-04 New Contact Management Centre |
| other resources (e.g. training) (please specify) |  |  |  |  |  |  |
| Sub total |  |  |  |  |  |  |
| less current and projected savings produced from e-government investment |  |  |  |  |  |  |
| TOTAL |  |  |  |  |  |  |

# Appendix 4

# Copeland Borough Council

# Table 2 - Self-Assessment of Local e-Organisation

| Traffic Light Status: availability against 31 December 2005 target date for local e-government | Status at 31/03/02 | Status at 31/03/03 | Anticipated Status at 31/03/04 | Anticipated Status at 31/03/05 | Anticipated Status at 31/03/06 |  |
| --- | --- | --- | --- | --- | --- | --- |
| Access Channels Specialist portals for local authority services in two-tier areas Use of mobile technology for home visits / supported access services Establishment of Interactive Digital TV service E-democracy – participation in the electoral modernisation pilots for electronic voting or electronic counting | Red Black Black Black | Red Red Black Red | Amber Amber Black Amber | Amber Amber Black Amber | Amber Amber Black Amber | The Council has helped develop the Local Strategic Partnership website www.westcumbrialive.com and is hosting this locally for the partnership. The Council is planning to accept customer requests and send information to field operatives via SMS text messaging fully integrated through our contact centre. Interactive Digital television is not available anywhere in the Borough. We will be able to learn from National Projects when this service is available. The Council conducted a pilot all postal election in May 2003. This was very successful with a 55% turnout. We will wait for the outcome of other pilots to evaluate electronic voting and counting |
| Enablers Use of smart cards to support service development & delivery Corporate ICT support and documented policy for home working (teleworking) by staff Use of telemetric systems for remote monitoring & signalling, e.g. helping older people remain in their homes Application of Knowledge Management (KM) systems & techniques for service improvement Establishment of corporate policy on electronic records management | Black Black Black Black Black | Red Red Red Black Black | Amber Amber Amber Black Black | Green Green Amber Black Black | Green Green Amber Black Black | The Council is a partner in the North West transport smart card project for concessionary fare travel. Implementation will begin in March 2004. Dial-in facilities are available to staff and members and VPN access is currently being rolled out. Support is available during normal working hours. The Council has installed on vehicle tracking systems to help deliver services more efficiently by targeting vehicles closest to service requests. We have no current plans for knowledge management and hope to be informed by national projects. We have no corporate policy on electronic records management and hope to be informed by national projects. |
| Core Systems Upgrade of financial information systems to support e-government Upgrade of office systems to support e-government, e.g. web-enabling legacy systems Upgrade of Human Resources & payroll systems to support e-government Upgrade of asset management systems to support e-government Automated interface with National Land Information Service (NLIS) hub (http://www.nlis.org.uk) Upgrade of income collection systems to support e-government | Red Red Black Black Red Red | Red Amber Red Amber Red Amber | Red Amber Red Green Amber Amber | Red Amber Amber Green Amber Green | Red Amber Green Green Green Green | We are putting the review of financial systems on holding pending regional government proposals. We are replacing legacy systems as we can justify change through a full business case. Environmental Health, Planning, Building Regulations and Land Charges will be replaced in 2004. Revenues and Benefits will be replaced in 2004. A new Licensing system will be implemented to conform to the 2003 Licensing Act. The payroll system is currently under review. An automatic system is in place for monitoring software installed across the network. The Council is committed to linking to the NLIS hub. This will be facilitated by continued development of the LLPG and installation of a new (MVM) Land Charges system in 2004. The Council currently accepts electronic payments via telephone. In 2004 we plan to enable electronic payments through our contact centre and via the web and an automated telephone response. |
| People Establishment of formally constituted partnership working to help deliver e-government: Local Strategic Partnership (LSP) Partnership working with other local authorities Public Private Partnership (PPP) Establishment of e-skills training programme for staff (e.g. European Computer Driving Licence) Use of networked technologies to support e-learning | Red Green Black Black Black | Green Green Black Black Black | Green Green Black Red Black | Green Green Black Amber Black | Green Green Black Amber Black | All partners are working with the LSP and the partnership is working with the Cumbria Strategic Partnership (a collective of all the LSP’s) The partnership is actively working with the NWeGG (the North West e-Government Group), at board level at project s sponsored by NWeGG and with the programme and support boards. The Council will learn from pilot projects within the Connected Cumbria partnership. |

# Appendix 4

# Copeland Borough Council

# Table 3 - BVPI 157

| BVPI forecast at Sept 2003 | Actual | Forecast |
| --- | --- | --- |
| Transaction Type | 2001/2 | 2002/3 | 2003/4 | 2004/5 | 31/12/05 |
| Providing information: Total types of interaction % e-enabled | 270 12% | 270 16% | 65% | 85% | 100% |
| Collecting revenue: Total types of interaction % e-enabled |  | 2 100% | 2 100% | 2 100% | 2 100% |
| Providing benefits & grants: Total types of interaction % e-enabled |  | 17 0% | 20% | 60% | 100% |
| Consultation: Total types of interaction % e-enabled |  | 39 0% | 10% | 60% | 100% |
| Regulation (such as issuing licences): Total types of interaction % e-enabled |  | 42 0% | 25% | 75% | 100% |
| Applications for services: Total types of interaction % e-enabled | 265 1% | 265 1% | 45% | 65% | 100% |
| Booking venues, resources & courses: Total types of interaction % e-enabled |  | 32 0% | 16 50% | 80% | 100% |
| Paying for goods & services: Total types of interaction % e-enabled | 120 100% | 120 100% | 100% | 100% | 100% |
| Providing access to community, professional or business networks: Total types of interaction % e-enabled |  | 68 0% | 10 15% | 50% | 100% |
| Procurement: Total types of interaction % e-enabled |  | 2 100% | 100% | 100% | 100% |
| TOTAL: TYPES OF INTERACTION IDENTIFIED % E-ENABLED | 655 23% | 857 20% | 52% | 76% | 100% |

# Appendix 4

# Copeland Borough Council

# Table 4 - Access Channel Take-up

|  | Actual (‘000s) | Forecast (‘000s) | Comment |
| --- | --- | --- | --- |
| E-enablement & Main E-Access Channel Take-Up | 01/2 | 02/3 | 03/4 | 04/5 | 05/6 |  |
| Local Service Websites Page impressions (annual) Unique users, i.e. separate individuals visiting website (annual) Number of e-enabled payment transactions accepted via website Number of street light failure reports (county) / abandoned vehicle reports (district) accepted via website | 1.5 1 0 0 | 394 40 0 0 | 395 54 0 0 | 493 70 4 0.01 | 590 100 8 0.02 |  |
| Telephone (i.e. telephone interactions where officers can access electronic information and/or update records on-line there and then, including interactions in contact centres): Number of e-enabled payment transactions accepted by telephone Number of street light failure reports (county) / abandoned vehicle reports (district) accepted via telephone | 0 0.04 | 2 0.04 | 2 .03 | 10 0.05 | 15 0.05 | Using our new Contact Centre from April 2003. |
| Face To Face (i.e. front-line operations where officers can access electronic information and/or update records on-line there and then, including interactions at reception desks, One Stop Shops & home visits): Number of e-enabled payment transactions accepted via personal contact Number of street light failure reports (county) / abandoned vehicle reports (district) accepted via personal contact | 0 0 | 100 0 | 100 .01 | 30 .01 | 20 .01 | Using our new Contact Centre from April 2003. Housing transfer in Feb 2004 will cause fall in face-to-face payments. |
| Other Electronic Media (e.g. BACS, text messaging, direct debit): Number of e-enabled payment transactions accepted via BACS or other electronic form Number of street light failure reports (county) / abandoned vehicle reports (district) accepted via other electronic media | 110 0 | 120 0 | 130 0 | 120 .01 | 120 0.01 | Housing transfer in Feb 2004 will cause direct debit decline |
| Non Electronic (e.g. cash office, post) Number of payments accepted by cheque or other non-electronic form Number of street light failure reports (county) / abandoned vehicle reports (district) accepted via non-electronic form | 90 .01 | 95 .01 | 85 .01 | 50 0 | 40 0 |  |

# Appendix 4

# Copeland Borough Council

# Table 6 – Resources

|  | Actual (£‘000s) | Forecast (£‘000s) |
| --- | --- | --- |
| Resources | 01/2 | 02/3 | 03/4 | 04/5 | 05/6 |
| £200,000 IEG money in 2002/3 and 2003/4; | 0 | 200 | 200 | 200 |  |
| financial contributions from EU funding; | 0 | 0 | 0 | 0 | 0 |
| financial contributions from other sources of Government funding, such as the Invest to Save Budget (ISB); DWP performance standard fund | 0 | 0 | 0 | 233 | 0 |
| financial contribution from public-private partnerships; | 0 | 0 | 0 | 0 | 0 |
| financial contribution to or from other partnership projects undertaken with other organisations, including ongoing project work with government departments or agencies that have an element of service e-enabling. | 0 | 90 | 300 |  |  |
| resources being applied from internal revenue and capital budgets to improve the quality of services through e-enablement | 40 | 261 | 155 | 300 |  |
| reinvestment of savings produced from early e-government investment | 0 | 0 | 0 | 0 | 0 |
| other resources (e.g. training) (please specify) | 0 | 0 | 0 | 0 | 0 |
| TOTAL | 40 | 551 | 655 | 733 |  |

# Appendix 5

# Cumbria County Council

# Table 2 – Self-Assessment of Local e-Organisation

| Traffic light status: availability against 31 December 2005 target date for local e-government | Status at 31/03/02 | Status at 31/03/03 | Status at 31/03/04 | Status at 31/03/05 | Status at 31/03/06 | Comments |
| --- | --- | --- | --- | --- | --- | --- |
| Access Channels: Specialist portals for local authority services in two-tier areas Use of mobile technology for home visits / supported access services Establishment of Interactive Digital TV service E-democracy – participation in the electoral modernisation pilots for electronic voting or electronic counting Trust & Connections: Use of Government Gateway (e.g. for secure authenticated transactions) (see http://www.govtalk.gov.uk/gateway_partnerlink) Enablers: Use of smart cards to support service development & delivery Corporate ICT support and documented policy for home working (teleworking) by staff Use of telemetric systems for remote monitoring & signalling, e.g. helping older people remain in their homes Application of Knowledge Management (KM) systems & techniques for service improvement Establishment of corporate policy on electronic records management Core Systems: Use of systems to enable e-procurement Upgrade of financial information systems to support e-government Upgrade of office systems to support e-government, e.g. web-enabling legacy systems Upgrade of Human Resources & payroll systems to support e-government Upgrade of asset management systems to support e-government Automated interface with National Land Information Service (NLIS) hub (http://www.nlis.org.uk Upgrade of income collection systems to support e-government People: Establishment of formally constituted partnership working to help deliver e-government: Public Private Partnership (PPP) Establishment of e-skills training programme for staff (e.g. European Computer Driving Licence) Use of networked technologies to support e-learning | Black Black Red Black Black Red Red Red Black Black Red Red Red Red Red Red Red Green Red Red | Red Red Red Black Black Red Amber Red Red Red Red Red Red Red Red Red Amber Green Red Red | Amber Amber Red Red Red Amber Amber Red Amber Red Red Red Red Red Red Amber Amber Green Red Red | Green Amber Amber Red Amber Amber Amber Amber Amber Amber Amber Amber Amber Amber Amber Green Green Green Amber Amber | Green Green Green Red Green Green Green Green Green Green Green Green Green Green Green Green Green Green Green Green | The schools portal provides an environment for information sharing between the LEA and the 350 schools in Cumbria and allows the head teachers and administrators to exchange sensitive data with the LEA. The portal is currently in deployment stage and is being rolled out to schools. There are also Extranet portals for Homecare and Supporting People. Heads of Service are being equipped with laptops and docking stations. All officers in the Early Years Unit have laptops, docking stations and remote access to the office network. Hand held mobile technology is used by Education Welfare Officers when making site or residential visits. The Social Services Department has piloted hand-held devices for social workers via Home Care MIS. This will save considerable time by removing the need to complete paperwork after the site visit and improve upon the current scanning method used. Digital TV is recognised as one of the under exploited channels for communication directly with the citizen. Through the work of the ICT partnership we envisage that a range of initiatives will be brought forward over the next three years including both dissemination and gathering of information through the digital TV channel. Cumbria County Council are investigating measures well suited to encouraging turnout in a predominantly rural area. Currently under investigation. Cumbria County Council introduced smart cards for retired people early this year in April. The pilot, ‘Rural wheels’ introduced 2400 smart cards and 100 transactions per week. Cumbria County Council is currently rolling out a corporate wide area network (WAN) based on BT’s MetroVPN. This will provide a considerable part of the technical infrastructure necessary to support tele-working. Additionally, all officers in the Early Years Unit have laptops, docking stations and remote access to the office network. This has greatly improved flexibility of working arrangement and the unit considers itself as an example to other employers in the county who are being encouraged to introduce child-friendly working arrangements. Cumbria County Council does not make significant use of telemetry, but we are examining the deployment of GPS in the social services department to track the movement of social service workers to provide security when they are working in an at risk and remote environment and to allow more efficient planning of resources. The County council have already made significant strides in Knowledge management with the purchase of an enterprise content management system called Tridion R5. This system allows our users to personalize information. Policy to be developed by February 2004. E-Procurement is currently being reviewed within CCC. Plans are in place to establish a procurement portal through an e-tendering business web site as part of the project pilot. Cumbria County Council is currently reviewing Financial Management Systems, including its general ledger, an in-house developed system called FIMS. The review will report back to Council in December 2003. This is being carried out as part of a corporate technology refresh process We have a well established financial and payroll system and an effective system for managing human resources (PWA) managed by Capita (DBS) Out of the best value process, capital funding has been provided in the current year to implement an authority asset management system. This is part of our overall asset management strategy, which is particularly important aspect of operating with dispersed council offices. Paying for goods and services is currently being investigated. A working group has been formed in Community Economy and Environment (CEE) to review the possibilities for credit and debit card transactions. Electronic ordering and payments is already in places on some areas of the council. The County Council is an active participant in the NWeGG Con29 project Books for libraries can already be ordered and paid for electronically through a specialist supplier. In Social Services Department, in cases where direct payments are made in place of care packages, these can be delivered electronically. Certain internal business functions, e.g. Payroll, HR and Pensions have been devolved to Capita (DBS) This is under investigation for delivery by the Cumbria County Council strategic ICT partnership. This is under investigation for delivery by the Cumbria County Council strategic ICT partnership. |

# Appendix 5

# Cumbria County Council

# Table 3 - BVPI 157

|  | Actual | Forecast |
| --- | --- | --- |
| Interaction Type | 2001/2 | 2002/3 | 2003/4 | 2004/5 | 31/12/05 |
| Providing information: Total types of interaction e-enabled | 61 | 99 | 120 | 162 | 185 |
| % e-enabled | 33% | 54% | 64% | 87% | 100% |
| Collecting revenue: Total types of interaction e-enabled | 0 | 0 | 0 | 0 | 0 |
| % e-enabled |  |  |  |  |  |
| Providing benefits & grants: Total types of interaction e-enabled | 2 | 4 | 20 | 32 | 39 |
| % e-enabled | 5% | 10% | 51% | 82% | 100% |
| Consultation: Total types of interaction e-enabled | 0 | 5 | 12 | 18 | 21 |
| % e-enabled | 0% | 24% | 53% | 78% | 100% |
| Regulation (such as issuing licences): Total types of interaction e-enabled | 0 | 3 | 7 | 11 | 13 |
| % e-enabled | 0% | 23% | 53% | 84% | 100% |
| Applications for services: Total types of interaction e-enabled | 6 | 7 | 48 | 84 | 91 |
| % e-enabled | 7% | 8% | 50% | 86% | 100% |
| Booking venues, resources & courses: Total types of interaction e-enabled | 0 | 11 | 13 | 17 | 22 |
| % e-enabled | 0% | 58% | 60% | 80% | 100% |
| Paying for goods & services: Total types of interaction e-enabled | 2 | 3 | 35 | 56 | 70 |
| % e-enabled | 3% | 4% | 50% | 80% | 100% |
| Providing access to community, professional or business networks: total types of interaction e-enabled | 0 | 0 | 2 | 2 | 4 100% |
| % e-enabled | 0% | 0% | 50% | 50% | 100% |
| Procurement: total types of interaction e-enabled | 0 | 8 | 56 | 90 | 113 |
| % e-enabled | 0% | 7% | 50% | 80% | 100% |
| TOTAL: TYPES OF INTERACTION E-ENABLED | 71 | 140 | 281 | 450 | 555 |
| % E-ENABLED | 13% | 25% | 50% | 80% | 100% |

# Appendix 5

# Cumbria County Council

# Table 4 - Access Channels

|  | Actual (‘000s) | Forecast (‘000s) | Comment |
| --- | --- | --- | --- |
| E-enablement & Main E-Access Channel Take-Up | 01/2 | 02/3 | 03/4 | 04/5 | 05/6 |  |
| Local Service Websites Page impressions (annual) Unique users, i.e. separate individuals visiting website (annual) Number of e-enabled payment transactions accepted via website Number of street light failure reports (county) / abandoned vehicle reports (district) accepted via website | -- -- 0 0 | 2400 28 0 0 | 2500 30 0 0 | 2600 35 0 0 | -- -- 1 1 | Taken from web server log analysis tool. Not yet using payment server technology. Email only. |
| Telephone (i.e. telephone interactions where officers can access electronic information and/or update records on-line there and then, including interactions in contact centres): Number of e-enabled payment transactions accepted by telephone Number of street light failure reports (county) / abandoned vehicle reports (district) accepted via telephone | N/K 4 | N/K 5 | N/K 6 | N/K 8 | N/K 10 | Cumbria County Council takes credit/debit card payments at certain business units, e.g. Higham Hall & Birdoswald. Although all payments are recorded, there are currently no mechanisms in place for counting the number of transactions. Year 01-02, total calls to Buildings/Highways Helpdesk 41,066. |
| Face To Face (i.e. front-line operations where officers can access electronic information and/or update records on-line there and then, including interactions at reception desks, One Stop Shops & home visits): Number of e-enabled payment transactions accepted via personal contact Number of street light failure reports (county) / abandoned vehicle reports (district) accepted via personal contact | 0 0 | 0 0 | 0 0 | 0 0 | 0 0 | Cumbria County Council takes credit/debit card payments at certain business units, e.g. Higham Hall & Birdoswald. Although all payments are recorded, there are currently no mechanisms in place for counting the number of transactions. The Highways Hotline Call Centre is not equipped for face-to-face contact. |
| Other Electronic Media (e.g. BACS, text messaging): Number of e-enabled payment transactions accepted via BACS or other electronic form Number of street light failure reports (county) / abandoned vehicle reports (district) accepted via other electronic media | N/K 0 | N/K 0 | N/K 0 | N/K 0 | N/K 0 | No processes are in place to count transactions. |
| Non Electronic (e.g. cash office, post) Number of payments accepted by cheque or other non-electronic form Number of street light failure reports (county) / abandoned vehicle reports (district) accepted via non-electronic form | N/K 0 | N/K 0 | N/K 0 | N/K 0 | N/K 0 | Cumbria County Council takes cash payments for schools meals, library issues and fines, tourist and heritage related activities and other miscellaneous sources. Although all payments are recorded, there are currently no mechanisms in place for counting the number of transactions. Although the Highways Hotline will accept letters, customers are being persuaded to use the telephone as the first choice. |

# Appendix 5

# Cumbria County Council

# Table 6 – Resources

|  | Actual (£‘000s) | Forecast (£’000s) | Comment |
| --- | --- | --- | --- |
| Resources | 01/2 | 02/3 | 03/4 | 04/5 | 05/6 |  |
| £200,000 IEG money in 2002/3 and 2003/4 | Nil | 200 | 200 | NYK | NYK |  |
| financial contributions from EU funding | Nil | Nil | Nil | NYK | NYK |  |
| financial contributions from other sources of Government funding, such as the Invest to Save Budget (ISB) | Nil | 97 | 33 | NYK | NYK | Cumbria Information Hub Project |
| financial contribution from public-private partnerships | Nil | Nil | Nil | NYK | NYK |  |
| financial contribution to or from partnership projects undertaken with other organisations, including ongoing project work using ODPM Local e-Government Partnership Programme funding and work with other government departments or agencies that have an element of service e-enabling | Nil | 13 | 13 | 13 | 13 | Connected Cumbria Partnership contributions |
| resources being applied from internal revenue and capital budgets to improve the quality of services through e-enablement | 386 | 513 | 456 | 435 | 410 | Projects include: MS Exchange roll out (Members e-mail), Education Management System, Social Services CareFirst, Workflow, e-Forms, Wide Area Network, Content Management System and Community Voice Website. |
| other resources (e.g. training) (please specify) | -- | 50 | 20 | 20 | 20 | MS Exchange Training in 02/03 additional egov training as required, i.e. Content Management. |
| Sub total | 386 | 873 | 522 | 468 | 443 |  |
| less current and projected savings produced from e-government investment |  |  |  |  |  |  |
| TOTAL | 386 | 873 | 522 | 468 | 443 |  |

# Appendix 7

# Cumbria Fire Service

Table 2 - Self-Assessment of Local e-Organisation

| Traffic Light Status: availability against 31 December 2005 target date for local e-government | Status at 31/03/02 | Status at 31/03/03 | Anticipated Status at 31/03/04 | Anticipated Status at 31/03/05 | Anticipated Status at 31/03/06 |  |
| --- | --- | --- | --- | --- | --- | --- |
| Progress towards 2005 target for the 100% e-enablement of local services | Amber | Amber | Amber | Amber | Green | The Brigade anticipates that in accord with its partners it will achieve 100% enablement of priority services as identified by this pro-forma guideline. |
| Access Channels Publication of approved strategy for development of access channels | Black | Red | Red | Amber | Green | In April 2002 a survey was conducted to identify citizens preferences for accessing Cumbria County Council services. This survey was converted to a strategy to provide access channels in accordance with these preferences. CFS does not intend to develop a separate access channel/strategy from its parent Cumbria County Council as this would duplicate effort and contravene the principles of joined up working. |
| Establishment of ".gov.uk" or “.uk.org” website for the fire and rescue authority Local service websites (tailored to achievement of 100% e-enablement of fire & rescue services) Specialist portals for local authority services in two-tier areas Contact centres (e-enabled & dealing with at least 80% of incoming telephone calls to the local authority) Establishment of fully e-enabled one stop shops for face-to-face customer contact | Red Red Red Amber Black | Red Amber r Red Amber Red r | Amber Amber Red Amber Red | Amber Amber Red Green Red | Amber Amber Green Green Amber | The eForms and CMS (LGOL funded projects) will enable the partnership to achieve transactional status Website utilised for real-time operational incident updates for the media and the public. Full e-enablement will be achieved in tandem with Cumbria Council strategy timescales. Currently piloting web access by media and citizen. Intend to comply with e-Fire stream 5 when delivered. Currently receiving 14000 emergency calls and 5000 highways defect calls The fire authority strategy forms part of Cumbria County Council’s strategy, which anticipates delays in implementation due to preservation of confidentiality for Social Services. |
| Use of mobile technology to improve efficiency and reduce costs Establishment of Interactive Digital TV service | Green Red | Green Red | Green Red | Green Amber | Green Green | Alerters, pagers. laptops, and mobile data systems are core facilities within the brigade’s ICT provision. Cumbria County Council’s Access Channel Strategy identified that citizen’s preferences rarely included iDTV as a preferred access method. In addition, there is limited access to iDTV within Cumbria to allow take-up. |
| E-mail & Internet access provided for all Members | Green | Green | Green | Green | Green | Email and internet access implemented by Cumbria County Council for all members by 2002. |
| Engagement with intermediaries re delivery of e-government services (e.g. Citizens Advice Bureaux) | Red | Amber | Amber | Amber | Amber | Dumfries and Galloway Fire Brigade are empowered to mobilise the brigade’s resources in the event of catastrophic failure of the mobilising system. It is anticipated that e-enablement of service delivery with other agencies will be developed in harmony with regional collaboration, which should culminate in the delivery of the Firelink project. |
| Trust & connections |  |  |  |  |  |  |
| Use of Government Gateway (e.g. for secure authenticated transactions) (see http://www.govtalk.gov.uk/gateway_partnerlink) | Black | Black | Black | Black | Red | The Fire Authority will implement government gateways following the outcome of government guidance on trust and connectivity. |
| Compliance with Government Interoperability Framework (e-GIF), including the Government Metadata Standard (e-GMS) (see www.egifcompliance.org & www.govtalk.gov.uk) | Red | Amber | Green | Green | Green | The Fire Authority’s policy is linked to the County Council’s policy, which requires full compliance with e-GIF standards. |

# Appendix 7

# Cumbria Fire Service

# Table 3 – BVPI 157

| Cumbria Fire Service | Actual | Forecast |
| --- | --- | --- |
| BVPI 157 Interaction Type | 2001/2 | 2002/3 | 2003/4 | 2004/5 | 2005/6 |
| Providing information: Total types of interaction e-enabled % e-enabled | 8 15% | 11 20% | 13 25% | 31 60% | 52 100% |
| Collecting revenue: total types of interaction e-enabled % e-enabled | 0 0% | 0 0% | 3 20% | 11 70% | 15 100% |
| Providing benefits & grants: total types of interaction e-enabled % e-enabled |  |  |  |  |  |
| Consultation: total types of interaction e-enabled % e-enabled | 2 5% | 4 10% | 11 26% | 29 70% | 42 100% |
| Regulation (such as issuing fire certificates, licences): total types of interaction e-enabled % e-enabled | 0 0% | 0 0% | 3 15% | 15 75% | 20 100% |
| Applications for services: total types of interaction e-enabled % e-enabled | 8 20% | 10 23% | 11 26% | 31 80% | 42 100% |
| Booking venues, resources & courses: total types of interaction e-enabled % e-enabled | 4 20% | 7 35% | 9 45% | 16 80% | 20 100% |
| Paying for goods & services: total types of interaction e-enabled % e-enabled | 1 10% | 3 20% | 4 29% | 11 80% | 14 100% |
| Providing access to community, professional or business networks: Total types of interaction e-enabled % e-enabled | 9 20% | 12 25% | 13 28% | 32 70% | 46 100% |
| Procurement: total types of interaction e-enabled % e-enabled | 5 20% | 8 35% | 10 45% | 18 80% | 22 100% |
| TOTAL: TYPES OF INTERACTION E-ENABLED % E-ENABLED | 37 14% | 55 20% | 77 29% | 194 71% | 273 100% |

|  | Actual (‘000s) | Forecast (‘000s) | Comment |
| --- | --- | --- | --- |
| E-enablement & Main E-Access Channel Take-Up | 01/2 | 02/3 | 03/4 | 04/5 | 05/6 |  |
| Local Service Websites Page impressions (annual) Unique users, i.e. separate individuals visiting website (annual) Number of online appointments to schedule site visits to assess fire certificate applications accepted via website | Not Av Not Av 0 | Not Av Not Av 0 | 100 Not Av 0 | 200 Not Av 0 | 400 Not Av 0.04 | It is envisaged that with the advent of e-Forms some applications will be e-enabled. |
| Telephone (i.e. telephone interactions where officers can access electronic information and/or update records on-line there and then, including interactions in contact centres): Number of e-enabled appointments to schedule site visits to assess fire certificate applications accepted via telephone | 0 | 0 | 0 | 0 | 0 | The main electronic access route for fire certificate applications is envisaged to be through web-enabled e-forms. |
| Face To Face (i.e. front-line operations where officers can access electronic information and/or update records on-line there and then, including interactions at reception desks, One Stop Shops & home visits): Number of e-enabled appointments to schedule site visits to assess fire certificate applications accepted via personal contact | 0 | 0 | 0 | 0 | 0 | The main electronic access route for fire certificate applications is envisaged to be through web-enabled e-forms. |
| Other Electronic Media (e.g. e-mail, text messaging): Number of e-enabled appointments to schedule site visits to assess fire certificate applications accepted via e-mail or other electronic form | 0 | 0 | 0 | 0 | 0 | The main electronic access route for fire certificate applications is envisaged to be through web-enabled e-forms. |
| Non Electronic (e.g. post) Number of appointments to schedule site visits to assess fire certificate applications accepted by post or other non-electronic form | 0.1 | 0.08 | 0.09 | 0.09 | 0.05 | It is envisaged that with the advent of e-Forms some applications will be e-enabled. |

# Appendix 7

# Cumbria Fire Service

Table 4 - Access Channel Take up

# Appendix 7

# Cumbria Fire Service

Table 6 – Resources

|  | Actual (£‘000s) | Forecast (£’000s) | Comment |
| --- | --- | --- | --- |
| Resources | 01/2 | 02/3 | 03/4 | 04/5 | 05/6 |  |
| £50,000 Fire IEG grant money in 2003/04 | 0 | 0 | 50 | 50 | 50 | Money has currently been spent on the development of a managed network (MetroVPN) and it is anticipated that Cumbria County Council will invest future monies towards its development. Assuming that future funds are pass ported to the fire service, we anticipate investing in the benefits of the e-fire project. |
| financial contributions from EU funding | 0 | 0 | 0 | 0 | 0 |  |
| financial contributions from other sources of Government funding, such as the Invest to Save Budget (ISB) | 0 | 0 | 0 | 0 | 0 | The Brigade has benefited via its relationship with Cumbria County Council and its partnership with Connected Cumbria where funds were obtained via LGOL Round 2 and Round 3 for IEG and CMS procurement. However, this funding spent on CMS and e-forms business development cannot be disaggregated to the individual partners. |
| financial contribution from public-private partnerships | 0 | 0 | 0 | 0 | 0 | Cumbria County Council are likely to be outsourcing future ICT services to an external provider, which means we will not have budgetary control. This makes meaningful budgetary predictions impossible. |
| financial contribution to or from partnership projects undertaken with other organisations, including ongoing project work using ODPM Local e-Government Partnership Programme funding and work with other government departments or agencies that have an element of service e-enabling | 0 | 0 | 0 | 0 | 0 | Although no specific funding has been given, it has been acknowledged that the Connected Cumbria Partnership has brought intangible benefits to the organisation. |
| resources being applied from internal revenue and capital budgets to improve the quality of services through e-enablement | 0 | 38 | 75 | 0 | 0 | Cumbria County Council are likely to be outsourcing future ICT services to an external provider, which means we will not have budgetary control. This makes meaningful budgetary predictions impossible. Cumbria County Council has spent money on MS Exchange, workflow e-Forms, wide area network, CMS etc. |

# Appendix 7

# Eden District Council

# Table 2 - Self-Assessment of Local e-Organisation

| Traffic Light Status: availability against 31 December 2005 target date for local e-government | Status at 31/03/02 | Status at 31/03/03 | Anticipated Status at 31/03/04 | Anticipated Status at 31/03/05 | Anticipated Status at 31/03/06 |  |
| --- | --- | --- | --- | --- | --- | --- |
| Core Systems Note: Successful e-government comes from integrating corporate office support and processes with e-enabled services. Core systems refer to the core business processes of the e-enabled organisation. Use of systems to enable e-procurement Upgrade of financial information systems to support e-government Upgrade of office systems to support e-government, e.g. web-enabling legacy systems Upgrade of Human Resources & payroll systems to support e-government Upgrade of asset management systems to support e-government Link to National Land & Property Gazetteer (NLPG) (http://www.nlpg.org.uk) Automated interface with National Land Information Service (NLIS) hub (http://www.nlis.org.uk) Upgrade of income collection systems to support e-government | Black Red Black Black Black Red Red Black | Black Amber Black Red Amber Amber Amber Red | Red Green Red Green Green Green Green Amber | Red Green Amber Green Green Green Green Green | Red Green Green Green Green Green Green Green | Not seen as a priority Replacement project underway Current plan is to replace all major legacy systems by 2005 Replacement project underway Replacement project underway Maintenance mode achieved |
| E-enablement & Main E-Access Channel Take-Up |  |  |  |  |  |  |
| Specialist portals for local authority services in two-tier areas | Red | Red | Red | Amber | Green | Will make use of national portals such as planning portal; keeping watching brief on regional (NWeGG) portals. |
| Use of mobile technology for home visits / supported access services | Black | Black | Black | Red | Amber | Not currently a priority |
| Establishment of Interactive Digital TV service | Black | Black | Black | Black | Black | Low availability of digital TV in Eden |
| E-democracy – participation in the electoral modernisation pilots for electronic voting or electronic counting | Black | Black | Black | Black | Black | Awaiting outcomes of national pilots and emerging standards |
| Use of smart cards to support service development & delivery | Black | Black | Black | Black | Red | Current pilot scheme in the NW unsuitable for rural areas. |
| Corporate ICT support and documented policy for home working (teleworking) by staff | Black | Black | Red | Amber | Green | Current project to provide IT for Councillors is leading the way |
| Use of telemetric systems for remote monitoring & signalling, e.g. helping older people remain in their homes | Black | Black | Black | Black | Black | Possible texting project |
| Application of Knowledge Management (KM) systems & techniques for service improvement | Black | Black | Black | Red | Red | Not a priority |
| Establishment of corporate policy on electronic records management | Black | Black | Red | Amber | Green |  |

# Appendix 7

# Eden District Council

# Table 3 - BVPI 157

|  | Actual | Forecast |
| --- | --- | --- |
| BVPI 157 Interaction Type | 2001/2 | 2002/3 | 2003/4 | 2004/5 | 2005/6 |
| Providing information: Total types of interaction e-enabled % e-enabled | 102 62% | 104 62% | 132 79% | 167 100% | 167 100% |
| Collecting revenue: (see note 1) total types of interaction e-enabled % e-enabled | 5 12% | 3 100% | 3 100% | 3 100% | 3 100% |
| Providing benefits & grants: (see note 1) total types of interaction e-enabled % e-enabled | 3 17% | 4 21% | 4 21% | 12 84% | 19 100% |
| Consultation: total types of interaction e-enabled % e-enabled | 2 10% | 2 10% | 2 10% | 12 60% | 20 100% |
| Regulation (such as issuing licences): total types of interaction e-enabled % e-enabled | 1 3% | 1 3% | 23 64% | 23 64% | 36 100% |
| Applications for services: total types of interaction e-enabled % e-enabled | 6 6% | 6 6% | 41 41% | 69 70% | 99 100% |
| Booking venues, resources & courses: total types of interaction e-enabled % e-enabled | 0 0% | 0 0% | 1 8% | 1 8% | 13 100% |
| Paying for goods & services: (see note 1) total types of interaction e-enabled % e-enabled | 7 39% | 9 20% | 9 20% | 9 20% | 46 100% |
| Providing access to community, professional or business networks: (see note 1) total types of interaction e-enabled % e-enabled | 1 8% | 13 52% | 13 52% | 13 52% | 25 100% |
| Procurement: (see note 1) total types of interaction e-enabled % e-enabled | 0 0% | 1 50% | 1 50% | 1 50% | 2 100% |
| TOTAL:TYPES OF INTERACTION E-ENABLED % E-ENABLED | 127 29% | 143 33% | 229 53% | 310 72% | 430 100% |

Note 1: The numbers of transactions counted as belonging to these types was recalculated between 2001 and 2002

# Appendix 7

# Eden District Council

# Table 4 - Access Channel Take-up

|  | Actual (‘000s) | Forecast (‘000s) | Comment |
| --- | --- | --- | --- |
| E-enablement & Main E-Access Channel Take-Up | 01/2 | 02/3 | 03/4 | 04/5 | 05/6 |  |
| Local Service Websites Page impressions (annual) Unique users, i.e. separate individuals visiting website (annual) Number of e-enabled payment transactions accepted via website Number of street light failure reports (county) / abandoned vehicle reports (district) accepted via website | 1 1 0 0 | 255 25 0 0 | 305 46 0 0 | 325 70 1 0 | 420 100 2 0.08 | Initial website launched 2002; revised 2003/04 Introduction of new Revenues & Benefits system 2004/5 |
| Telephone (i.e. telephone interactions where officers can access electronic information and/or update records on-line there and then, including interactions in contact centres): Number of e-enabled payment transactions accepted by telephone Number of street light failure reports (county) / abandoned vehicle reports (district) accepted via telephone | 0 0 | 0 0 | 0 0 | 1 0 | 2 0.08 |  |
| Face To Face (i.e. front-line operations where officers can access electronic information and/or update records on-line there and then, including interactions at reception desks, One Stop Shops & home visits): Number of e-enabled payment transactions accepted via personal contact Number of street light failure reports (county) / abandoned vehicle reports (district) accepted via personal contact | 0 0 | 0 0 | 0 0 | 1 0 | 1 0 |  |
| Other Electronic Media (e.g. BACS, text messaging): Number of e-enabled payment transactions accepted via BACS or other electronic form Number of street light failure reports (county) / abandoned vehicle reports (district) accepted via other electronic media | 147 0 | 167 0 | 207 0 | 210 0 | 211 0 |  |
| Non Electronic (e.g. cash office, post) Number of payments accepted by cheque or other non-electronic form Number of street light failure reports (county) / abandoned vehicle reports (district) accepted via non-electronic form | 77 .033 | 65 .049 | 23 .1 | 20 .125 | 19 .04 | Changes in legislation will increase numbers |

# Appendix 7

# Eden District Council

# Table 6 - Resources

|  | Actual (£‘000s) | Forecast (£‘000s) |
| --- | --- | --- |
| Resources | 01/2 | 02/3 | 03/4 | 04/5 | 05/6 |
| £200,000 IEG money in 2002/3 and 2003/4; | 0 | 200 | 200 | 200 | 90 |
| financial contributions from EU funding; | 0 | 0 | 0 | 0 | 0 |
| financial contributions from other sources of Government funding, such as the Invest to Save Budget (ISB); | 0 | 0 | 0 | 0 | 0 |
| financial contribution from public-private partnerships; | 0 | 0 | 0 | 0 | 0 |
| financial contribution to or from other partnership projects undertaken with other organisations, including ongoing project work with government departments or agencies that have an element of service e-enabling. | 0 | 47 | 50 | 50 | 50 |
| resources being applied from internal revenue and capital budgets to improve the quality of services through e-enablement | 585 | 909 | 740 | 762 | 785 |
| reinvestment of savings produced from early e-government investment | 0 | 0 | 0 | 0 | 0 |
| other resources (e.g. training) (please specify) | 0 | 0 | 0 | 0 | 0 |
| TOTAL |  |  |  |  |  |

# Appendix 8

# South Lakeland District Council

# Table 2 - Self Assessment of Local e-Organisation

| Traffic Light Status: availability against 31 December 2005 target date for local e-government | Status at 31/03/02 | Status at 31/03/03 | Anticipated Status at 31/03/04 | Anticipated Status at 31/03/05 | Anticipated Status at 31/03/06 |  |
| --- | --- | --- | --- | --- | --- | --- |
| Access Channels Specialist portals for local authority services in two-tier areas Use of mobile technology for home visits /supported access services Establishment of Interactive Digital TV service E-democracy – participation in the electoral modernisation pilots for electronic voting or electronic counting | Black Black Black Black | Black Black Black Black | Red Red Black Black | Amber Amber Black Black | Green Green Black Black | The Council are committed to the Planning Portal and the Submit-a-plan portal. The Council will participate through CCP in the support of NWeGG portal project. The Council as part of the roll out of the new Revenues and Benefits system will deploy mobile technology to support home visits. Mobile technology will be deployed into Refuse vehicles to support improved reaction to customer reports into the Contact Centre. The Council has not adopted a strategy relating to DTV because of the limited access to this channel of delivery within its geographic area. The Council is waiting for more information and government to provide a route map before determining a policy in this area. |
| Enablers Use of smart cards to support service development & delivery Corporate ICT support and documented policy for home working (teleworking) by staff Use of telemetric systems for remote monitoring & signalling, e.g. helping older people remain in their homes Application of Knowledge Management (KM) systems & techniques for service improvement Establishment of corporate policy on electronic records management | Red Black Black Black Black | Amber Red Black Black Red | Amber Amber Black Red Amber | Green Amber Red Red Amber | Green Green Amber Amber Green | The Council is awaiting the outcome of the National project. In the interim the Council are implementing a Cumbria and Lancashire wide transport smart card initiative for concessionary fare travel. The project will provide Council with a better understanding of the technology. The Council has no firm policy in place. The Council will consider this aspect of working within its strategic direction The Council are developing a view on home working. There would appear to be some conflict between Health and Safety issues and encouraging home working and further guidance is required. There is no Council policy in this area. Dissemination of information from the partnership and the National projects will influence future policy. The Council are committed to the development of the intranet as a central repository of information for the Council – procedures and policies, minute’s, reports provide a starting point for the development of a knowledge management system. In line with the FOIA the Council have determined a corporate policy on all records. The task for the Council now is to implement this policy, manage and monitor the implementation of the policy |
| Core Systems Use of systems to enable e-procurement Upgrade of financial information systems to support e-government Upgrade of office systems to support e-government, e.g. web-enabling legacy systems Upgrade of Human Resources & payroll systems to support e-government Upgrade of asset management systems to support e-government Link to National Land & Property Gazetteer (NLPG) (http://www.nlpg.org.uk) Automated interface with National Land Information Service (NLIS) hub (http://www.nlis.org.uk) Upgrade of income collection systems to support e-government | Black Black Red Black Black Red Red Red | Black Red Red Red Amber Amber Amber Amber | Black Amber Amber Amber Green Green Amber Green | Amber Green Green Amber Green Green Green Green | Amber Green Green Green Green Green Green Green | The Council are tracking the national and regional initiatives The Council is increasing functionality in line with it support for egovernment however, supplier progress towards eGif compliance is slow Whilst the Council has a commitment to the upgrade Suppliers of legacy systems are slow to implement and support Government initiatives The Council has committed resources to the upgrade of the HR system however the planned implementation has been delayed to meet a commitment to implement Job Evaluation and single status. The Council have concluded a joint procurement with Barrow BC and Lancaster City Council for a system that will meet its requirements in this area. Joint training and financial benefit has been gained through this process. Implementation to target Currently at level 1. It is the intention of the Council to jump to level 3. The Council are currently undertaking a data conversion exercise to implement a fully electronic land charges system. Implementation to target Telephone and Apacs in place, Internet access available by end of December. |
| People Establishment of formally constituted partnership working to help deliver e-government: Public Private Partnership (PPP) Establishment of e-skills training programme for staff (e.g. European Computer Driving Licence) Use of networked technologies to support e-learning | Black Black Black | Black Black Black | Black Red Black | Black Amber Red | Black Green Amber | The Council has no strategic direction working in this area. The Council will learn from others within the partnership and determine a policy direction. The Council’s e-strategy identifies the need to implement ECDL as a baseline qualification for all staff. The Council will consider the pilot projects undertaken within the partnership and learn from the experiences. The strategic approach to drive this aspect of e-learning will be driven by the development of a training program for internal staff towards ECDL. |

# Appendix 8

# South Lakeland District Council

# Table 3 – BVPI 157

|  | Actual | Forecast |
| --- | --- | --- |
| BVPI 157 Interaction Type | 2001/2 | 2002/3 | 2003/4 | 2004/5 | 2005/6 |
| Providing information: Total types of interaction e-enabled % e-enabled | 239 13% | 312 60% | 65% | 80% | 100% |
| Collecting revenue: total types of interaction e-enabled % e-enabled | 2 100% | 2 100% | 100% | 100% | 100% |
| Providing benefits & grants: total types of interaction e-enabled % e-enabled | 16 6% | 15 0% | 40% | 65% | 100% |
| Consultation: total types of interaction e-enabled % e-enabled | 58 21% | 64 19% | 40% | 75% | 100% |
| Regulation (such as issuing licences): total types of interaction e-enabled % e-enabled | 44 2% | 60 2% | 25% | 75% | 100% |
| Applications for services: total types of interaction e-enabled % e-enabled | 176 8% | 217 15% | 50% | 65% | 100% |
| Booking venues, resources & courses: total types of interaction e-enabled % e-enabled | 13 0% | 22 0% | 25% | 50% | 100% |
| Paying for goods & services: total types of interaction e-enabled % e-enabled | 78 22% | 92 22% | 60% | 80% | 100% |
| Providing access to community, professional or business networks: total types of interaction e-enabled % e-enabled | 76 8% | 80 8% | 45% | 65% | 100% |
| Procurement: total types of interaction e-enabled % e-enabled | 2 100% | 6 33% | 100% | 100% | 100% |
| TOTAL: TYPES OF INTERACTION E-ENABLED % E-ENABLED | 704 12% | 870 30% | 45% | 74% | 100% |

NB ESD toolkit localised version was used to measure BVPI157 on 2001-02, which didn’t provide the complete list of categorisations in the ESD-Toolkit spreadsheet (used subsequently in 2002-03). For 2003-04 the assessment will use the recently released and revised ESD-Toolkit PID list. This is likely to result in changes to the number of interaction types that could be, and are e-enabled.

# Appendix 8

# South Lakeland District Council

# Table 4 – Access Channel Take-up

|  | Actual (‘000s) | Forecast (‘000s) | Comment |
| --- | --- | --- | --- |
| E-enablement & Main E-Access Channel Take-Up | 01/2 | 02/3 | 03/4 | 04/5 | 05/6 |  |
| Local Service Websites Page impressions (annual) Unique users, i.e. separate individuals visiting website (annual) Number of e-enabled payment transactions accepted via website Number of abandoned vehicle reports (district) accepted via website | 100* 0 0 | 204* 0 0 | 444 100 1 0 | 550 150 1 0.25 | 750 140 2 0.35 | The Council’s corporate web site was launched in April 2003. This information is derived from Economic and Tourist web sites. E-enabled payments are currently being tested and will go live later this month. The Council encourages all reports relating to abandoned vehicles via its contact centre. |
| Telephone (i.e. telephone interactions where officers can access electronic information and/or update records on-line there and then, including interactions in contact centres): Number of e-enabled payment transactions accepted by telephone Number of abandoned vehicle reports (district) accepted via telephone | 0 0 | 0 .364 | 2.5 .376 | 5 .380 | 7 .400 | Touch-tone telephone payments have recently being introduced which update customer’s accounts automatically. A customer contact centre was opened in September to handle a range of customer requests including abandoned vehicles Other Contact Centre service requests examples to date are: Dog Control 60 (monthly) Fly Tipping 83 (monthly) Noise Complaints 56 (monthly) Pest Control 174 (monthly) Bulk Items 976 (monthly) |
| Face To Face (i.e. front-line operations where officers can access electronic information and/or update records on-line there and then, including interactions at reception desks, One Stop Shops & home visits): Number of e-enabled payment transactions accepted via personal contact Number of abandoned vehicle reports (district) accepted via personal contact | 1 0.2 | 1.5 0.2 | 2 0 | 4 0 | 5 0 | Customers encouraged to use Contact Centre to report incidents from September 2003 |
| Other Electronic Media (e.g. BACS, text messaging): Number of e-enabled payment transactions accepted via BACS or other electronic form Number of abandoned vehicle reports (district) accepted via other electronic media | 400 0 | 420 0 | 430 0 | 435 0 | 440 0 | Customers encouraged to use Contact Centre to report incidents from September 2003. Web site will become transactional during 2004/5. |
| Non Electronic (e.g. cash office, post) Number of payments accepted by cheque or other non-electronic form Number of abandoned vehicle reports (district) accepted via non-electronic form | 190 0.1 | 181 0.1 | 179 0 | 169 0 | 159 0 | Customers encouraged to use Contact Centre to report incidents from September 2003 |

# Appendix 8

# South Lakeland District Council

# Table 6 – Resources

|  | Actual (£‘000s) | Forecast (£’000s) | Comment |
| --- | --- | --- | --- |
| Resources | 01/02 | 02/3 | 03/04 | 04/5 | 05/6 |  |
| £200,000 IEG money in 2002/3 and 2003/4 |  | 200 | 200 |  |  |  |
| financial contributions from EU funding |  |  |  |  |  |  |
| financial contributions from other sources of Government funding, such as the Invest to Save Budget (ISB) |  |  |  |  |  | See joint submission |
| financial contribution from public-private partnerships |  |  |  |  |  |  |
| financial contribution to or from partnership projects undertaken with other organisations, including ongoing project work using ODPM Local e-Government Partnership Programme funding and work with other government departments or agencies that have an element of service e-enabling |  |  |  |  |  | See joint submission |
| resources being applied from internal revenue and capital budgets to improve the quality of services through e-enablement | 185 | 166 | 406 | 400 | 200 | Contact Centre (03/4) GIS (03/4) Revenues system replacement (04/5) Contact centre expansion (05/6) |
| other resources (e.g. training) (please specify) |  |  | 5 | 10 | 10 | IT for Members training Officer Training (ECDL) |
| Sub total | 185 | 366 | 611 | 410 | 210 |  |
| less current and projected savings produced from e-government investment |  |  |  | 10 | 15 |  |
| TOTAL | 185 | 366 | 611 | 400 | 195 |  |