CORPORATE RESOURCES OVERVIEW AND SCRUTINY COMMITTEE

Committee Report

| Public |
| --- |
| Date of Meeting: | 12 June 2003 |
| Title: | FINANCIAL LEDGERS - SUMMARY UPGRADE PROPOSALS |
| Report of: | Head of Finance |
| Report reference: | FS14/03 |

Summary:

At its meeting on the 20 February the Head of Revenues and Benefits stated that consideration was being given to reviewing the existing debtors system with a view to replacing it with a more effective and efficient software at a future date.

Members requested that the Head of Finance ‘be asked for a Project Plan and dates for the implementation of this new software’.   Members also requested that  progress on other issues in improving Sundry Debtors administration.

The process of updating the ledger system is in its very early stages and this report provides the initial thoughts re the project plan.

Recommendations:

- Members note the report.

- Members accept the verbal briefing from the Head of Revenues & Benefits on progress to date on debt recovery issues and the producing of a Sundry Debtors Procedures Manual.

| Contact Officer: | Shelagh McGregor | Ext: | 7290 |
| --- | --- | --- | --- |

- BACKGROUND INFORMATION AND OPTIONS

  - The Executive approved the proposals for the upgrading of the Financial Ledgers system, which included the Debtors system at its meeting 28 April 2003.

1.2	The target date for the completion of the implementation of the whole upgrade is

June 2004.  There are various elements of the project that will require progressing some of which will be in parallel.  Whilst the detailed project plan is in the process of being agreed initial indications are that the various elements of the process will occur as follows:

Commencement		Target Completion

Review of Coding		Early June 2003

Purchase & Build Servers	Early June 2003		Early July 2003

Install Software		Early July 2003		Early July 2003

Train Key Staff		Mid July 2003		Mid July 2003

Bank Reconciliation		Mid July 2003		Early September 2003

Creditor Payments 		Mid July 2003		Late October 2003

Electronic Purchasing	Mid July 2003 		Late October 2003

General Ledger		Mid July 2003 		1 April 2004

Debtors			Early October 2003 	Late June 2004

1.3	A project team consisting of members with the relevant skills and expertise to  deliver the project has been set up, encompassing a project manager who will monitor progress against an agreed plan, and the risk assessment.

1.4	After full consultation with the Customer & Information Services and Legal & Democratic Services Business Units the contract for Radius to commence the upgrade was signed by both parties week commencing 26 May 2003.

2.	CONSULTATION

  - Consultation to Date.

The Head of Customer & Information Services and relevant technical staff have been consulted in getting the contract together.

  - Consultation proposed.

The project team includes representation from the Customer & Information Services Business Unit.  Business Units will be involved in setting out their requirements from the system.  Recommendations from the Debtors VFM will be considered.

All Business Units will be invited to participate in a Consultative Group to provide dialogue during the progress of the project.

A User Group is being set up for the authorities using Radius Financials.

- STAFFING/RESOURCES COMMENTS

Resources to implement training and IT assistance required will be identified within the detailed worked up project plan.

4.	HEAD OF FINANCE COMMENTS

Included.

- LEGAL COMMENTS

Included.

6.	CORPORATE COMMENTS

7.	RISK MANAGEMENT ASSESSMENT

Risk Assessment has been completed and will be monitored by the project manager with the project team.

8.	EQUALITY ISSUES

Not applicable

9.        ENVIRONMENTAL IMPLICATIONS

Not applicable

10.      CRIME AND DISORDER IMPLICATIONS

Not applicable

- RECOMMENDATIONS

That the Committee note the report.