audit COMMITTEE

Committee Report

| Public |
| --- |
| Date of Meeting: | 22 June 2007 |
| Title: | PROVISIONAL CAPITAL OUTTURN 2006/07 AND REVISED CAPITAL PROGRAMME 2007/08 |
| Report of: | The Director of Corporate Services |
| Report reference: | CORP16/07 |

Summary:

The attached report summarises the 2006/07 provisional out-turn for the Council’s Capital Programme and provides details of the revised Capital programme for 2007/08 which was considered by the Executive on 11 June 2007 and CROS on 14 June 2007.

Recommendations:

Members are asked to note the report.

| Contact Officer: | Jackie Grierson | Ext: | 7289 |
| --- | --- | --- | --- |

CARLISLE CITY COUNCIL

To:	The Chairman and Members of the					CORP16/07

Audit Committee

22 June 2007

PROVISIONAL CAPITAL OUTTURN 2006/07

AND REVISED CAPITAL PROGRAMME 2007/08

- BACKGROUND INFORMATION AND OPTIONS

1.1	This report sets out the summarised financial out-turn for the Council’s Capital Programme as follows:

- the out-turn for individual schemes for 2006/07, summarised in Appendix A

- the revised programme for 2007/08, and the provisional programme for 2008/09 and 2009/10, summarised in Appendix B.

1.2	The report sets out the financial implications arising from the out-turn including the impact on capital resources for 2007/08.  Members should note that the information contained in this report is provisional and subject to the formal audit process. Any necessary changes required following the approval of the 2006/07 accounts will, if required, be reported verbally at a future Executive meeting.

1.3	Please note that throughout this report the use of brackets represents a favourable variance i.e. either an underspend or additional income received.

- SUMMARY CAPITAL OUTTURN 2006/07

  - The original capital programme of £9.746m for 2006/07 was approved in February 2006. Since then funding has been received towards additional capital schemes and in accordance with correct accounting treatment it is necessary to gross up the expenditure budgets to properly reflect the total cost of the schemes. The revised programme for 2006/07 of £11.601m is a result of the following funding streams:		       							       			       £

Original 2006/07 programme 						7,657,600

Agreed carry forwards from 2005/06 (November 2005)		2,464,200

Commitments carried forward from 2005/06 (Year end)		3,821,600

Agreed carry forwards to 2007/08 (November 2006)		          (2,070,100)		Schemes funded from flood in 2006/07					1,439,700	 Schemes slipped into future years 				          (2,753,500)

External contributions/grants						   521,500

Additional schemes							          	   520,600

Revised 2006/07 programme					         11,601,600

2.2 	The provisional out-turn position for the 2006/07 capital programme is shown below:

| Directorate | Revised Annual Budget £ | Total Expenditure £ | Variance £ | Carry Forwards to 2007/08 £ | Carry Forwards to 2008/09 £ | Final Variance £ |
| --- | --- | --- | --- | --- | --- | --- |
| Community Services | 5,493,300 | 3,667,221 | (1,826,079) | 1,776,800 | 49,300 | 21 |
| Corporate Services | 1,829,500 | 1,372,343 | (457,157) | 456,000 | 0 | (1,157) |
| Development Services | 3,953,200 | 4,095,832 | 142,632 | (167,600) | 25,000 | 32 |
| Legal & Democratic Services | 136,700 | 47,000 | (89,700) | 89,700 | 0 | 0 |
| People, Policy & Performance Services | 188,900 | 154,979 | (33,921) | 34,000 | 0 | 79 |
| Total | 11,601,600 | 9,337,375 | (2,264,225) | 2,188,900 | 74,300 | (1,025) |

2.3	The above table shows that the capital programme for 2006/07 has been contained within the overall budget. There are no reasons for concerns overall; however, some schemes have not been completed to the original timescales which has resulted in the request for carry forwards. Further details for each directorate are included in Appendices A1-A5.

3.	CARRY FORWARD REQUESTS

  - The Director of Corporate Services has delegated powers to approve carry forwards where the budget is committed and the use of the resource is restricted to the purpose for which the budget was originally provided.

  - The Executive has already approved carry forwards of £2.0m to future years in November 2006. Further carry forwards at the end of the year have been analysed to assess the year of potential expenditure to enable better profiling of budgets for future years. As shown in paragraph 2.2, it is estimated that £2,188,900 will be spent in 2007/08 and the remaining £74,300 will be spent in 2008/09.

  - Whilst this report does indicate a significant degree of slippage into future years, it should be noted that the regular capital budget monitoring summaries have consistently indicated a considerable level of underspend that would entail a carry forward request. Many of the carry forwards are due to budget profiles; these are continually updated as information is received on the progress of individual schemes, but have been skewed at the year end with the final allocation of flood monies to capital projects.

  - Two schemes are carrying forward negative budgets. This occurs when expenditure has been incurred ahead of the 2007/08 allocation, and the overspend has first call on the following year’s budget. The schemes are as follows:

- Planned Major Repairs - £24,400

Work on the refurbishment of the Civic Centre has been underway since the flood, and has been funded from both capital receipts and insurance monies. Due to the scope of the work carried out, some projects have been completed which were not originally planned until 2007/08 and therefore have used funding allocated to next year.

(ii)	Housing Strategy - £729,000

The budget is £1,250,000 per year for five years, and a decision was taken in 2006/07 to defer £845,000 to year five to allow the activities within the scheme to be reassessed.  During the course of the year the Council has attained the Government’s Decent Homes targets set for 2009/10, and a decision will now be required regarding the reallocation of this funding to other Housing Strategy projects.  Much of the expenditure within the Housing Strategy budgets is for grant work, and it is difficult to determine exactly when monies will be paid out.  Grants already approved and committed will be taken into account when making awards in 2007/08.

  - The City Council is installing two new cremators during 2007/08 at a cost of £780,000.  As the activity is exempt for VAT purposes, expenditure on this scheme will impact on the Council’s partial exemption calculation and may result in a limit on the amount of VAT recoverable by the Council.  The Council can recover any VAT incurred on exempt activities subject to a 5% limit.  Once this limit is breached, all the VAT incurred must be repaid to HMRC which will be a call on the revenue account.  Therefore all capital schemes which are classified as exempt activities (cremators and industrial estates are the main exempt projects in 2007/08) need to be monitored closely so that the impact on the Council’s 5% limit can be assessed.

3.6	The effect on the implications for VAT is further exacerbated by the carrying forward of budgets relating to exempt schemes. The Cremators project is already underway but work relating to three industrial estates is being considered as one scheme for 2007/08 in a report to be submitted to the Executive later in the year.  Expenditure on this area may need to be restricted so that the limit for 2007/08 (still to be calculated) is not breached. Further reports on this issue will be made in due course.

4.	FINANCING OF CAPITAL PROGRAMME 2006/07

4.1	Utilisation of resources to fund the 2006/07 Capital Programme in the light of the out-turn is	provisionally estimated as follows:

|  | Revised Budget £ | Provisional Out-turn £ |
| --- | --- | --- |
| Capital Programme expenditure in year | 11,601,600 | 9,337,375 |
| Release of provision re 2005/06 scheme | 0 | (47,000) |
| Amount to be financed | 11,601,600 | 9,290,375 |
| Financed By: |  |  |
| Capital Grants |  |  |
| Regional Housing Pot | 1,503,000 | 1,503,000 |
| DFG | 280,000 | 279,694 |
| General (note 1) | 712,900 | 502,124 |
| Capital Receipts (note 2) | 6,576,200 | 6,170,824 |
| Reserves & Balances |  |  |
| Renewals Reserve | 799,300 | 496,679 |
| Revenue funding (note 3) | 1,402,900 | 0 |
| Contributions from other bodies | 327,300 | 338,054 |
| Total Financing | 11,601,600 | 9,290,375 |

Notes:

- The shortfall on capital grants applied relates to the fact that some schemes funded by the £1.5m grant from the ODPM are not yet complete.

- Usable capital receipts carried forward from 2005/06 and those generated during the year amount to £18,784,439 compared to the revised estimate figure of £15,851,594, an increase of £2,932,845. This increase is due to a reduced call on capital receipts in previous years due to slippage and additional receipts generated in 2006/07. Of the total sum available, £6,170,824 has been used to fund the General Fund Capital Programme in 2006/07, with the balance (£12,613,615) being carried forward to 2007/08.

3.	This budget principally relates to the revenue funding of the flood recovery capital work, together with some small revenue funded leisure schemes. Because the Council’s forward projections of revenue reserves are fully committed, the strategy is to maximise the use of capital resources wherever possible. The relevant capital work incurred in 2006/07 totalling £736,127.28 has therefore been provisionally funded from capital receipts and the unutilised revenue funding will be a corresponding increase in revenue balances.

5	THREE YEAR CAPITAL PROGRAMME

5.1	A three-year Capital Programme for 2007/08 to 2009/10 is detailed in Appendices B1-B2.

5.2	The programme for 2007/08 totalling £8,205,200 is based upon the programme as agreed by Council in February 2007 of £4,064,000, the carry forwards already approved by the Executive in November 2006 of £1,952,300 and the commitments brought forward from 2006/07 as identified above of £2,188,900.

  - It has been recognised that carry forwards may impact on the authority’s ability to deliver the next year’s capital programme.  To this end, the 2007/08 programme has been kept to a level that takes account of these capacity issues.

5.4	It is suggested that the revised programme for 2007/08 is financed as follows:

|  | Original Budget £ | Revised Budget £ |
| --- | --- | --- |
| Original Programme | 4,064,000 | 4,064,000 |
| Add: Carried forward from 2006/07 | 1,952,300 | 1,952,300 |
| Add: Commitments brought forward from 2006/07 | 0 | 2,188,900 |
| Total Expenditure to be financed | 6,016,300 | 8,205,200 |
| Financed by: |  |  |
| Capital Grants |  |  |
| Regional Housing Pot | 1,519,000 | 1,519,000 |
| DFG | 226,000 | 226,000 |
| General | 300,000 | 646,400 |
| Capital Receipts (note 1) | 3,432,300 | 5,262,900 |
| Reserves & Balances |  |  |
| Renewals Reserve | 536,000 | 536,000 |
| Contributions from other bodies | 3,000 | 14,900 |
| Total Financing | 6,016,300 | 8,205,200 |

5.5	The proposed programme for 2008/09 totalling £3,211,100 is based upon the  agreed by Council in February 2007 of £3,019,000, the carry forwards already approved by the Executive in November 2006 of £117,800 and the commitments brought forward from 2006/07 as identified above of £74,300.

5.6	The proposed programme for 2009/10 totalling £3,275,000 is based upon the programme as agreed by Council in February 2007.

- CONSULTATION

6.1  	Consultation to Date.

SPG, SMT, Executive and CROS have considered the issues raised in this report.

  - Consultation proposed.

Audit Committee to note the report on 22 June 2007.

7.	RECOMMENDATIONS

7.1	Members are asked to:

(i)	note the 2006/07 out-turn, as detailed in Appendix A;

(ii)	agree the revised programme for 2007/08, as detailed in Appendix B, for recommendation to Council on 18 July;

(iii)	note that the information contained in this report is provisional and subject to the formal audit process.

8.	REASONS FOR RECOMMENDATIONS

As stated above.

9.	IMPLICATIONS

- Staffing/Resources – Not applicable

- Financial – contained within the main body of the report.

- Legal – Not applicable

- Corporate – SPG and SMT have been involved in the preparation of this report.

- Risk Management – Individual capital schemes have different risks attached.

- Equality Issues – Not applicable

- Environmental – Not applicable

- Crime and Disorder – Not applicable

ANGELA BROWN

Director of Corporate Services

Contact Officer:	Jackie Grierson				Ext:	7289