| REPORT TO EXECUTIVE |
| --- |
| PORTFOLIO AREA: POLICY, PERFORMANCE MANAGEMENT, FINANCE AND RESOURCES |
| Date of Meeting: | 24 November 2003 |
| Public |  |
| Key Decision: | Yes | Recorded in Forward Plan: | Yes |
| Inside Policy Framework |

| Title: | PROVISIONAL CAPITAL PROGRAMME 2004/05 TO 2006/07 |
| --- | --- |
| Report of: | Head of Finance |
| Report reference: | FS45/03 |

Summary:

The report details the revised capital programme for 2003/04 together with the proposed method of financing as set out in Appendices A and B.

The report also summarises the proposed programme for 2004/05 to 2006/07 in the light of the capital bids submitted to date for consideration, and agreed in principle by the Executive on 4 November 2003. It also summarises the estimated capital resources available to fund the programme.

Recommendations:

The Executive is asked to:

- Approve the revised capital programme and relevant financing for 2003/04 as set out in Appendices A and B;

- Note the provisional capital programme for 2004/05 to 2006/07 in the light of the capital bids submitted to date and previously agreed in principle by the Executive, together with the estimated capital resources available.

- Note that capital schemes may only proceed after a full report, including a financial appraisal, has been approved by the Executive and Council.

| Contact Officer: | Alison Taylor | Ext: | 7280 |
| --- | --- | --- | --- |

CITY OF CARLISLE

To:	The Executive								FS45/03

24 November 2003

PROVISIONAL CAPITAL PROGRAMME 2004/05 TO 2006/07

- BACKGROUND INFORMATION AND OPTIONS

  - This report details the revised capital programme for 2003/04 together with the proposed methods of financing as set out in paragraph 3 and Appendix A and B.

  - The report also details the capital bids for 2004/05 previously considered by the Executive on 4 November 2003, together with the potential resources available to fund the programme from 2004/05 to 2006/07.

- CAPITAL RESOURCES

2.1	There are several sources of capital funding available to the Council to fund capital expenditure as listed below:

- Borrowing (see paragraph 2.2)

- Capital Grants e.g. Lottery Commission, Sports England, DFG

- Capital Receipts e.g. proceeds from the sale of assets

- Capital reserves e.g. Large Projects Fund, Renewals Reserve

- Revenue reserves e.g. General Fund balances, DSO reserve, HRA balances

2.2	A new system of capital finance (Prudential Code) will be introduced from 1st April 2004, and this will impact on the capital resources available to the Authority. A brief overview of the new system is contained in report FS44/03 Local Government Act 2003, elsewhere on the agenda. The implications of the new system are currently being assessed, and will be reported back to a future meeting.

2.3	The actual application of resources to support the capital programme can only ever be estimated during the year. The final position is dependent in particular on how successful the Council has been in achieving Capital Receipts from the sale of assets against its target i.e. the more capital receipts generated, the less is required to be taken from other Reserves (and vice versa).

- REVISED CAPITAL PROGRAMME 2003/04

  - The capital programme for 2003/04 totalling £7,706,330 was approved by the Executive in July 2003 as detailed in the 2002/03 out-turn report (FS19/03). Appendices A and B  detail the revised capital programme for 2003/04 totalling £8,108,120 in the light of the latest forecast of current commitments in this financial year together with the anticipated use of capital resources as summarised below:

| 2003/04 Revised Capital Programme | £ | Para |
| --- | --- | --- |
| Proposed Programme (Appendix A) | 8,108,120 | 3.2 |
| Estimated Capital Resources available (Appendix B) | 8,597,525 | 2.3 |
| Projected (Surplus) capital resources | (489,405) | 3.3 |
| Breakdown of Projected Surplus Capital Resources: Large Projects Fund Capital Receipts | (216,919) (272,486) |  |

  - It should be noted that there has been no estimation made at this stage of the actual physical progress to date of each scheme in the current financial year, and whether it is anticipated that all of the budget will be expended within the year. Based on the latest quarterly monitoring report of the capital programme, the expectation must be that there may be a significant carry forward of budget required into 2004/05 (albeit the total budget approved will not be exceeded).

  - It should be noted that the surplus resources relate to specific Capital resources available, and does not include resources that may be available from the Council’s Revenue Reserves to support the Capital Programme. Recommendations on the use, level and type of reserves that the City Council should hold will be considered by a future meeting of the Executive and will require formal approval by Council.

- CAPITAL BIDS 2004/05

  - The capital bids which have either already been approved as part of previous Council decisions (i.e. current commitments) or which have been considered by the Executive on 4 November and approved in principle (i.e. new bids) are set out in the table shown overleaf.

  - Project Appraisal forms for any new bids have been produced in accordance with the Council’s Capital Strategy for all new schemes over £30,000, and have been considered by the Strategic Financial Planning Group. All schemes are in accordance with the Council’s agreed priorities.

  - In some cases the detailed proposals for expenditure are subject to further information and investigation, and as such will be subject to further report to both the Executive and Council before release of any monies approved.

| Capital Scheme | 2004/05 £ | 2005/06 £ | 2006/07 + £ |
| --- | --- | --- | --- |
| Current Commitments: |  |  |  |
| Raffles Vision | 158,000 | 0 | 0 |
| Leisuretime Investment | 270,000 | 250,000 | 0 |
| Sheepmount | 2,000,000 | 100,000 | 0 |
| Petteril Bank Community Project | 30,000 | 0 | 0 |
| Shaddonmill | 24,000 | 24,210 | 12,360 |
| Asset Investment Fund | 200,000 | 200,000 | 200,000 |
| Vehicles Plant & Equipment | 632,000 | 391,000 | 391,000 |
| Millennium Artefacts | 0 | 60,000 | 0 |
| Private Sector Renewal | 768,000 | 768,000 | 768,000 |
| Recycling (DEFRA) | 1,000,000 | 0 | 0 |
| New Bids (FS35/03): |  |  |  |
| Industrial Estate Maintenance | 500,000 | 500,000 | 500,000 |
| Leabourne Road Regeneration | 100,000 | 100,000 | 0 |
| Newark Road Car Park | 150,000 | 0 | 0 |
| DDA | 100,000 | 0 | 0 |
| Major Repairs to Council Property | 250,000 | 250,000 | 250,000 |
| Corporate IT Infrastructure | 35,000 | 0 | 0 |
| Cremator Replacements | 0 | 0 | 200,000 |
| Litter Bins | 50,000 | 0 | 0 |
| Street Lighting | 50,000 | 0 | 0 |
| Document Image Processing | 45,000 | 0 | 0 |
| TOTAL | 6,362,000 | 2,643,210 | 2,321,360 |

  - In addition to the bids detailed above there are also potential capital implications arising from the following issues which will be reported on fully as details become available:

- Civic Centre Accommodation

- Implications of Sports Feasibility Study

- Impact of Three Rivers Study

- Talkin Tarn

- Disabled Facilities Grants

- POTENTIAL CAPITAL RESOURCES AVAILABLE

  - The table below sets out the estimated resources available to finance capital expenditure for 2004/05 to 2006/07.

| Source of funding | Para | 2004/05 £ | 2005/06 £ | 2006/07 £ |
| --- | --- | --- | --- | --- |
| Borrowing | 5.3 | 1,153,000 | 1,153,000 | 1,153,000 |
| Capital Grants: |  |  |  |  |
| DFG | 5.4 | 177,000 | 177,000 | 177,000 |
| Sports England/Football Foundation | 5.5 | 1,300,000 | 91,000 | 0 |
| DEFRA | 5.6 | 1,000,000 | 0 | 0 |
| Capital Receipts: |  |  |  |  |
| B/fwd from previous year |  | 272,486 | 77,486 | 180,486 |
| Generated in year | 5.7 | 850,000 | 850,000 | 850,000 |
| Capital Reserves: |  |  |  |  |
| Large Projects Fund | 5.8 | 216,919 | 192,919 | 108,709 |
| Renewals Reserve | 5.9 | 632,000 | 391,000 | 391,000 |
| Revenue Reserve Requirement: | 5.10 |  |  |  |
| GF Balances |  | 873,000 | 0 | 0 |
| DSO Reserve |  | 0 | 0 | 0 |
| HRA Balances |  | 158,000 | 0 | 0 |
| TOTAL |  | 6,632,405 | 2,932,405 | 2,860,195 |

  - For the purposes of this report the assumption is that the capital borrowing will continue at its existing level i.e. in line with the BCA. The Prudential Code requires the Council to calculate a Capital Financing Requirement (CFR) in future. The Prudential Code also requires Authorities to develop their own programmes for investment in fixed assets, based upon what the authority and local taxpayers can afford. A series of prudential indicators will be established and need to be approved by Council before the beginning of the financial year. Further details on the Code can be found elsewhere on the agenda.

  - Disabled facilities grant allocation will not be announced until December 2003. This sum is based upon current allocations. A further report will therefore be presented to the Executive in January 2004 once the allocation has been received.

  - External grants have been secured in relation to the Sheepmount development.

  - DEFRA grant has also been approved for the Recycling scheme.

  - Capital receipts from the sale of fixed assets are estimated at £500,000 per annum. The RTB sharing arrangement with CHA is expected to generate an additional £350,000 per annum effective from 2004/05 (subject to ODPM advice re the set aside regulations).

  - Utilised on the Millennium Artefacts and Shaddonmill lease agreement.

  - An earmarked reserve for use on the replacement of Vehicles, Equipment and Plant. A VFM study has recently been undertaken by Internal Audit on the use of this reserve which will be considered at a future meeting of Corporate Resources Overview & Scrutiny.

  - This is the estimated requirement to be taken from Revenue balances. Some of this amount has already been approved by Council to fund non-recurring capital bids and commitments from prior years i.e. Raffles Vision, and the balance is required to make up the shortfall between the capital programme and the specific capital resources available.

6.	SUMMARY PROVISIONAL CAPITAL PROGRAMME 2004/05 TO 2006/07

A summary of the estimated resources compared to the proposed programme is set out below.

|  | 2004/05 £ | 2005/06 £ | 2006/07 £ |
| --- | --- | --- | --- |
| Estimated Resources available (para 5) | 6,632,405 | 2,932,405 | 2,860,195 |
| Proposed Programme (para 4) | 6,362,000 | 2,643,210 | 2,321,360 |
| Projected Surplus/(deficit) Comprised of: Large Projects Fund Capital Receipts | 270,405 192,919 77,486 | 289,195 108,709 180,486 | 538,835 96,349 442,486 |

7.	CONSULTATION

  - The financial implications arising from this report will form part of the draft budget proposals issued by the Executive, which will be subject to public consultation.

8.	RECOMMENDATIONS

The Executive is asked to:

- Approve the revised capital programme and relevant financing for 2003/04 as set out in Appendices A and B;

- Note the provisional capital programme for 2004/05 to 2006/07 in the light of the capital bids submitted to date and previously agreed in principle by the Executive, together with the estimated capital resources available.

(iv)	Note that capital schemes may only proceed after a full report, including a financial appraisal, has been approved by the Executive and Council.

9.	REASONS FOR RECOMMENDATIONS

To ensure that a balanced and affordable capital budget is approved.

10.	IMPLICATIONS

- Staffing/Resources – as detailed on the individual appraisal forms

- Financial – included within the report

- Legal – none

- Corporate – SFPG have considered the report

- Risk Management – as detailed on the individual appraisal forms

- Equality Issues – none

- Environmental – as detailed on the individual appraisal forms

- Crime and Disorder –as detailed on the individual appraisal forms

ANGELA BROWN

Head of Finance

| Contact Officer: | Alison Taylor | Ext: | 7280 |
| --- | --- | --- | --- |

REVISED CAPITAL PROGRAMME 2003/04					APPENDIX A

| Scheme | 2003/04 (per FS19/03 – July 2003) £ | 2003/04 Revised Nov 2003 £ | Notes |
| --- | --- | --- | --- |
| Leisuretime Investment | 630,000 | 630,000 |  |
| IEG | 200,000 | 200,000 |  |
| Crematorium Refurbishment | 225,000 | 225,000 |  |
| Asset Investment Fund | 200,000 | 200,000 |  |
| Vehicles Plant & Equipment | 1,218,542 | 1,188,140 | 1 |
| DDA | 384,020 | 384,020 |  |
| Major Repairs | 238,500 | 238,500 |  |
| NLPG/NLIS | 117,000 | 117,000 |  |
| Ledger Replacement | 100,000 | 100,000 |  |
| Private Sector Renewal | 936,940 | 936,940 |  |
| Petteril Bank Community project | 90,000 | 90,000 |  |
| CCTV Cameras | 125,000 | 0 | 2 |
| Sheepmount Development | 560,100 | 560,100 |  |
| Kerbside Recycling | 150,000 | 150,000 |  |
| Customer Contact | 500,000 | 500,000 |  |
| Raffles Vision | 542,790 | 542,790 |  |
| Car Park Improvements | 123,000 | 123,000 |  |
| Asset Database | 80,000 | 80,000 |  |
| Civic Centre Space Planning | 87,500 | 109,500 | 3 |
| Millennium Scheme | 910,718 | 911,350 | 4 |
| Bousteads Grassing Improvements | 232,060 | 232,060 |  |
| Shaddonmill | 55,160 | 55,720 | 4 |
| Bitts Park Paddling Pool | 0 | 394,000 | 5 |
| Sheepmount (changing rooms) | 0 | 140,000 | 5 |
| TOTAL | 7,706,330 | 8,108,120 |  |

Notes:

- Revised requirement is £30,402 less than forecast based on an update of vehicles and equipment that require replacing during 2003/04.

- The cameras were actually funded during 2002/03, and therefore have been deleted (together with the grant funding) from the 2003/04 programme.

- Additional funding required as approved by Executive on 29 September 2003.

- As approved by Council on 4th November 2003.

- Formal approval will be sought from Council on 13th January 2004.

APPENDIX B

REVISED CAPITAL PROGRAMME 2003/04 – PROPOSED FINANCING

| Source of funding | 2003/04 (per FS19/03) £ | 2003/04 Revised £ | Notes |
| --- | --- | --- | --- |
| Borrowing | 1,153,000 | 1,153,000 |  |
| Capital Grants: |  |  |  |
| DFG | 156,000 | 177,000 | 1 |
| Sports England/Football Foundation | 325,000 | 325,000 |  |
| IEG | 200,000 | 200,000 |  |
| CCTV | 125,000 | 0 | 2 |
| Capital Receipts: |  |  |  |
| B/fwd from previous year | 1,294,303 | 1,490,632 | 3 |
| Generated in year | 500,000 | 500,000 | 4 |
| Capital Reserves: |  |  |  |
| Large Projects Fund | 1,398,818 | 1,671,456 | 5 |
| Renewals Reserve | 1,543,545 | 1,513,143 | 6 |
| Revenue Reserves: |  |  |  |
| GF Balances | 210,500 | 767,130 | 7 |
| DSO Reserve | 232,060 | 232,060 |  |
| Property Surplus | 33,000 | 33,000 |  |
| HRA Balances | 535,104 | 535,104 |  |
| TOTAL FINANCE AVAILABLE | 7,706,330 | 8,597,525 |  |
| TOTAL PROGRAMME (SEE APP A) | 7,706,330 | 8,108,120 |  |
| PROJECTED SURPLUS CAPITAL RESOURCES C/F TO 2004/05 |  | (489,405) |  |

Notes:

- Additional £21,000 DFG awarded requiring a necessary redirection of resources.

- The scheme was completed in 2002/03

- Now includes the anticipated surplus as at March 2004 and reflects a necessary redirection of resources in 2003/04.

- Currently the Usable Capital Receipts generated in 2003/04 total £247,761and so the target of £500,000 appears achievable.

- Reflects a redirection of resources for 2003/04 and includes the anticipated surplus as at March 2004.

- To reflect a reduction of £30,402 in the replacement programme for 2003/04.

- This is the estimated requirement to be taken from Revenue balances during 2003/04.