A Draft

# Local Development Scheme

# for Carlisle

2005 – 2008

## CONTENTS

|  |  | Page No. |
| --- | --- | --- |
| Introduction | A brief overview of the purpose and function of the LDS | 2 |
| Schedule | A table showing each LDD to be produced, its purpose, timetable and position in the chain of conformity | 3 |
| Programme | The outline programme is shown on a chart which sets out timetables and key stages in the production of each LDD. | 9 |
| Supporting Statement | A brief supporting statement is given explaining how: The LDF is structured The evidence base will be managed Monitoring and review will be undertaken Supplementary Planning Guidance will be reviewed under the new system. | 10 |
| Profiles | A brief profile for each LDD is given, setting out its role, geographical coverage, status, timetables for production, resource requirements and the approach to involving stakeholders | 13 |
| Terminology | A glossary of terms used in this document | 22 |

## INTRODUCTION

This first Local Development Scheme (LDS) provides information on how Carlisle City Council intends to produce its Local Development Framework (LDF) over the period 2005-2008.  The Planning and Compulsory Purchase Act 2004 introduced major changes to the operation of the planning policy system. It replaced the development plan system of structure and local plans with a new system of regional spatial strategies and Local Development Documents (LDDs).  The LDS serves two purposes:

- It sets out the documents that form the development plan for the Carlisle District area;

- It sets out the programme for the preparation of local development documents over a 3 year period including timetables for the various preparation stages of the LDDs.

The Regional Spatial Strategy sets the spatial context for local planning policies.  This is contained within RPG 13 although a review to produce a Regional Spatial Strategy in line with revised government guidance is now underway.  New documents produced in the LDS must have regard to the RSS.

A Cumbrian perspective to the regional spatial strategy is provided by the Joint Structure Plan prepared by Cumbria County Council and the Lake District National Park Authority.  Carlisle’s planning policies must conform with this higher level of guidance.  The Structure Plan has been revised and will be a saved document during this first phase of the LDS.

The adopted Carlisle District Local Plan is scheduled to remain in force for determining planning applications until its end date of April 2006.  The review of this plan is currently ongoing.  The Carlisle District Local Plan 2001-16 is the review of the adopted Local Plan and will become a ‘saved’ document for at least three years from the date of adoption (2006).  The new LDF will incorporate the Local Plan with additional documents being adopted to provide additional guidance and keep the policies and proposals up-to-date.

Initially the Local Plan will provide the spatial context and any documents must have regard to the plan’s strategy.  This part of the Plan will be replaced by a separate Core Strategy document and all other documents must conform with this Core Strategy.

The Council has a number of existing Supplementary Planning Guidance documents.  Where these are to be updated/revised they will be reproduced as Supplementary Planning Documents and listed in the attached schedule.  Some development briefs i.e. for sites that have now been developed will not be updated.

Local Development Scheme – Schedule of Proposed Local Development Documents

| Document title | Status (i.e. DPD/ SPD) | Role and content | Geographical coverage | Chain of conformity | Dates for presubmission consultation | Date for public Participation on preferred options (DPD), draft (SPD) and sustainability appraisal report | Date for submission to Secretary of State | Proposed date for adoption |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Carlisle District Local Plan 2001-2016 | DPD | Document setting out the spatial strategy and detailed policies for the control of development for the area | Whole authority area | Consistent with Regional Spatial Strategy and Joint Structure Plan (saved document) |  |  |  |  |
| Proposals Map | N/A | Will illustrate the LDF site specific policies and proposals on an Ordnance Survey base | Whole Authority Area with a number of Inset Plans for greater detail | Consistent with all DPDs |  |  |  |  |
| Statement of community involvement | N/A | Document setting out standards and approach to involving the community and stakeholders in the production of the local development framework. | Whole authority area | N/A |  |  |  |  |
| Core strategy | DPD | Sets out the spatial vision, spatial objectives and strategy for the development of the area and framework for development control. | Whole authority area | Consistent with national planning policy and general conformity with regional spatial strategy. |  |  |  |  |

| Document title | Status (i.e. DPD/ SPD) | Role and content | Geographical coverage | Chain of conformity | Dates for presubmission consultation | Date for public participation on preferred options (DPD), draft (SPD) and sustainability appraisal report | Date for submission to Secretary of State | Proposed date for adoption |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Carlisle South Area Action Plan | DPD | Contains the detailed policies and site proposals aimed at regeneration of the most deprived wards in the urban area | The four urban wards of Botcherby, Currock, Harraby and Upperby | To conform with the Core Strategy |  |  |  |  |
| Caldewgate/ Shaddongate Area Action Plan | DPD | Contains the detailed policies and proposals for redevelopment of this important edge of city centre gateway area | Caldewgate and Shaddongate areas of Carlisle | To conform with the Core Strategy |  |  |  |  |
| Achieving well designed Housing | SPD | To provide more detail on the policies in the Local Plan in relation to design in new housing developments | Whole Authority Area | To conform with Local Plan policies and Core Strategy | N/A |  | N/A |  |
| Affordable Housing | SPD | To provide more detail on the policies in the Local Plan in relation to the need for affordable housing | Whole Authority Area | To conform with Local Plan policies and Core Strategy | N/A |  | N/A |  |
| Document title | Status (i.e. DPD/ SPD) | Role and content | Geographical coverage | Chain of conformity | Dates for presubmission consultation | Date for public participation on preferred options (DPD), draft (SPD) and sustainability appraisal report | Date for submission to Secretary of State | Proposed date for adoption |
| Areas of Outstanding Natural Beauty Planning Guidance | SPD | Expands on the planning policy elements of the AONB Management Plans | North Pennines AONB and Solway Coast AONB | To conform with the Local Plan and Core Strategy | N/A |  | N/A |  |
| Countryside Design | SPD | To provide more detail on the policies in the Local Plan in relation to Countryside design | Whole authority area outwith the urban area of Carlisle | To conform with Local Plan policies and Core Strategy | N/A |  | N/A |  |
| Designing Out Crime | SPD | To provide more detail on the policies in the Local Plan in relation to designing out crime in all new developments | Whole authority area | To conform with Local Plan policies and Core Strategy | N/A |  | N/A |  |
| Development in Conservation Areas | SPD | To provide more detail on the policies in the Local Plan in relation to Conservation Areas and character analysis | Conservation areas within the whole authority area | To conform with Local Plan policies and Core Strategy | N/A |  | N/A |  |
| Document title | Status (i.e. DPD/ SPD) | Role and content | Geographical coverage | Chain of conformity | Dates for presubmission consultation | Date for public participation on preferred options (DPD), draft (SPD) and sustainability appraisal report | Date for submission to Secretary of State | Proposed date for adoption |
| Development and Environmental Capacity | SPD | To provide more detail on the policies in the Structure Plan in relation to Environmental Capacity | County wide | To conform with Structure Plan, Local Plan policies and Core Strategy | N/A |  | N/A |  |
| North Pennines Area of Outstanding Natural Beauty Design Guidance | SPD | Expands on the design implications of planning policies for AONBs regarding new development including both conversion and new build | North Pennines AONB | To conform with the Local Plan policies and Core Strategy | N/A |  | N/A |  |
| Open Space Standards and provision | SPD | To provide more detail on the policies in the Local Plan in relation to open space provision. | Whole authority area | To conform with Local Plan policies and Core Strategy | N/A |  | N/A |  |
| Planning Obligations | SPD | To provide more detail and consolidate the policies in the Local Plan in relation to planning obligations | Whole authority area | To conform with Local Plan policies and Core Strategy | N/A |  | N/A |  |
| Document title | Status (i.e. DPD/ SPD) | Role and content | Geographical coverage | Chain of conformity | Dates for presubmission consultation | Date for public participation on preferred options (DPD), draft (SPD) and sustainability appraisal report | Date for submission to Secretary of State | Proposed date for adoption |
| Trees on Development Sites | SPD | To provide more detail on the policies in the Local Plan in relation to trees on development sites | Whole authority area | To conform with Local Plan policies and Core Strategy | N/A |  | N/A |  |
| Wind energy | SPD | To provide more detail on the policies in the Structure Plan in relation to Wind energy | County wide | To conform with Structure Plan, Local Plan policies and Core Strategy | N/A |  | N/A |  |
| Burgh by Sands Parish Design Statement | SPD | To provide design guidance for new development in the parish of Burgh-by-Sands | Burgh-by-Sands Parish | To conform with Local Plan policies and Core Strategy | N/A |  | N/A |  |
| Denton Holme Parish Plan Planning Statement | SPD | To provide additional planning guidance on issues identified in the Parish Plan | Denton Holme Ward of Carlisle | To conform with Local Plan policies and Core Strategy |  |  |  |  |
| Document title | Status (i.e. DPD/ SPD) | Role and content | Geographical coverage | Chain of conformity | Dates for presubmission consultation | Date for public participation on preferred options (DPD), draft (SPD) and sustainability appraisal report | Date for submission to Secretary of State | Proposed date for adoption |
| Carlisle Airport Masterplan | SPD | To provide additional guidance on airport related development | Carlisle Airport | To conform with Local Plan policies and Core Strategy | N/A |  | N/A |  |
| Kingmoor Park Masterplan | SPD | To provide additional guidance on employment and related development in the City’s main employment area | Kingmoor Park and Brunthill area | To conform with Local Plan policies and Core Strategy | N/A |  | N/A |  |
| Development Briefs/Concept Statements | SPD | To provide additional guidance in relation to sites and small areas declared surplus to requirement through the Council’s asset management process. | To be determined through the asset management plan | To conform with Local Plan policies and Core Strategy | N/A |  | N/A |  |
| Parish Plan planning statements | SPD | To provide additional planning guidance on issues identified in the Parish Plan | Dependent on Parish Plan production | To conform with Local Plan policies and Core Strategy |  |  |  |  |

PROGRAMME

(To be compiled in Gantt chart format)

HOW THE LDF IS STRUCTURED

The LDF will comprise of the Development Plan Documents (DPDs) identified in the previous schedule and contained in more detail in the profiles. The adopted Local Plan is currently being reviewed to ensure continuous policy coverage during this transitional period.  This will provide a “saved” plan until at least 2009. Any DPDs required to update policies at the end of this period will need to be in place by the end of the “saved” period in 2009 and will be commenced towards the end of this current scheme.

Some SPDs will be prepared with direct links to saved policies in the Local Plan as outlined in the schedule.

Statement of Community Involvement (SCI)

The SCI will be prepared at the start of the process and monitored and kept up-to-date via the Annual Monitoring Report. It’s relationship with the DPDs/SPDs is that it identifies the processes by which the community will be engaged in consultation on each type of document and at every stage of it’s preparation. In addition the SCI will also identify how the community will be engaged in the consideration of major development control decisions.

Strategic Environmental Assessment (SEA)/

Sustainability Appraisal (SA)

SEA/SA is a process that will ensure that social, economic, and environmental considerations are fully taken into account at every stage of preparation for each DPD produced. All DPDs will need to undergo SEA/SA as required by legislation.

Core Strategy

Following the expiry of the “saved” plan, the core strategy becomes the principal document in the LDF and will contain the Council’s vision and spatial strategy for the future development of the District. It will identify the development needs for the District and the broad locations for new developments to meet these needs. A key diagram will be used to illustrate this strategy. It will be prepared to be in conformity with RPG/RSS and will have regard to the Community Strategy. The preparation of the Core Strategy is the LDD with which all other DPDs/SPDs need to be in conformity.

Generic Development Control Policies

The core strategy will not contain the generic development control policies. These will be contained in the saved Local Plan. Policies within this document will be applicable District wide. These policies will provide a discrete and succinct basis for which the detail of specific development proposals can be considered.

Presentation of LDF

The LDF will be presented as a wallet with each of the DPD/SPDs identifiable. This will enable the documents to be amended and updated easily without the necessity of having to reprint the whole LDF each time. It also means that all of the District Council’s planning policies will be contained within one folder at all times. There will still however be a need to have regard to the Minerals and Waste LDFs produced by the County Council, and the RSS produced by GONW, all of which will be published separately to the Carlisle City Council LDF. The full version of the LDF will

also be placed on the internet.

THE EVIDENCE BASE

The principal technical studies which will be used in the preparation of the LDF and their anticipated timetable for review/updating is given in the table below:

| Study Last | updated/reviewed | Future review/update |
| --- | --- | --- |
| Urban Capacity Study | October 2001/2003 | Winter 2004/2005 |
| Housing Needs Study |  | Summer 2004/5 |
| Retail Capacity Study | August 2000 | 2008 |
| Open Space Audit and Assessment | Commenced 2001 | Autumn/Winter 2004 |
| Strategic Flood Risk Assessment | Partially undertaken | Autumn 2005 |
| Housing Land Study | October 2004 | April 2005 (and 6-monthly thereafter) |
| Employment Land Study | April 2004 | April 2005 (and 6-monthly thereafter) |

The Council will via the Annual Monitoring Report monitor the need to update these studies and when appropriate commission new studies.

Evidence on other issues and topics will be obtained from other sources as required.

MONITORING AND REVIEW

Monitoring systems are already in operation to monitor the Local Plan including a fulltime Monitoring Officer.  These are being revised for the production of the reviewed Local Plan to ensure not only that the implementation of the LDF is achieved but also to ensure that the evidence upon which the LDF is based is still relevant and up to date. This information will be collated via the AMR. The format of the AMR is still to be determined in accordance with guidance.

Monitoring will be undertaken by the Local Plans and Conservation Section, using other internal or external resources where necessary or appropriate.

The AMR will include an assessment of

- whether policies and related targets or milestones in LDDs have been met or progress is being made towards achieving them, or the reasons why they are not being met.

- what impact the policies are having on national, regional and local targets and any other targets identified in LDDs;

- whether the policies in the LDDs need adjusting or replacing because they are not working as intended or are not achieving sustainable development objectives; and

- if policies or proposals need changing, suggested actions to achieve this.

A structured approach to identifying revisions to the LDF will be taken linking

the review programme to the AMR and LDS annual update. This does not, however, preclude revisions at other times if circumstances deem it necessary.

Supplementary Planning Guidance

There are proposals to replace some current SPGs with SPDs and these are contained in the schedule. There are four SPGs that are to be updated as SPD in the future, and these are

- Trees on Development Sites

- Countryside Design

- Designing out Crime in Residential Areas

- Burgh-by-Sands Parish Design Statement

Any new guidance will take the form of SPD.

PROFILES FOR EACH LOCAL DEVELOPMENT DOCUMENT

Carlisle District Local Plan 2001-2016

| Document Details | This sets out the spatial strategy and detailed policies for the control of development for the area. DPD Consistent with Regional Spatial Strategy and Joint Structure Plan (saved document) District wide. |
| --- | --- |
| Timetable | Pre-deposit consultation has been undertaken (Spring 2003) and consultation on first deposit (Summer 2004) with revised deposit scheduled for April 2005. It is intended to adopt the Plan by April 2006 in order to succeed the adopted September 1997 Local Plan. |
| Production | Lead by the Local Plans and Conservation Section of Planning Services. Developed through Infrastructure Overview and scrutiny Committee. The Local Plan will be prepared in accordance with the Development Plan Regulations and transitional arrangements under new LDF Guidelines. The new system means that the Inspector’s Report will be binding. External printing and publication, Inquiry and other costs being met by a specified Local Plan budget. |

Proposals Map

| Document Details | Illustrates the LDF site specific policies and proposals on an Ordnance Survey Base Conforms with all LDDs Whole Authority coverage with a number of Inset Maps for greater detail. |
| --- | --- |
| Timetable | Timetable currently being prepared as part of the Carlisle District Local Plan (see above) |
| Production | External printing and publication costs being met by a specified Local Plan budget. |

Statement of Community Involvement

| Document Details | Setting out the standards and approach to involving the community and stakeholders in the production of the local development framework. Coverage relates to the whole authority area |
| --- | --- |
| Timetable |  |
| Production |  |

Core Strategy

| Document Details | The Core Strategy will set out the spatial vision, spatial objectives and strategy for the development of the area. DPD Consistent with national planning policy and general conformity with the regional spatial strategy Relates to the whole authority area |
| --- | --- |
| Timetable | The Core Strategy will be started in 2007 with publication of a consultation version in early 2008 in order that it can be adopted to succeed the “saved” plan in 2009 It will update the “saved” Local Plan. It will also include a number of Core Policies from the plan. |
| Production | This will comply with the SCI |

Carlisle South Area Action Plan

| Document Details | Contains the detailed policies and site proposals aimed at regeneration of the most deprived wards in the urban area. DPD To conform with the core strategy The four urban wards of Botcherby, Currock, Harraby and Upperby. |
| --- | --- |
| Timetable |  |
| Production |  |

Caldewgate/Shaddongate Area Action Plan

| Document Details | Contains the detailed policies and proposals for the redevelopment of this important edge of city centre gateway area DPD To conform with the core strategy Caldewgate and Shaddongate areas of the City |
| --- | --- |
| Timetable |  |
| Production |  |

Achieving Well Designed Housing

| Document Details | To provide more detail on the policies in the Local Plan in relation to design in new housing developments SPD To conform with the Local Plan and Core Strategy Whole authority area |
| --- | --- |
| Timetable |  |
| Production |  |

Affordable Housing

| Document Details | This will expand on the policies in the Local Plan and sets out details from additional needs surveys as these are undertaken. The SPD will cover affordable housing including discounted and social housing. SPD To conform with the Local Plan and Core Strategy Whole authority area |
| --- | --- |
| Timetable |  |
| Production |  |

AONB Planning Guidance

| Document Details | Expands on the planning policy elements of the AONB Management Plans SPD To conform with the Local Plan and Core Strategy Both AONB areas |
| --- | --- |
| Timetable |  |
| Production |  |

Countryside Design

| Document Details | To provide more detail on the policies in the Local Plan in relation to Countryside design. This sets out the development requirements for development in the rural parts of the district to ensure good design. SPD To conform with the Local Plan and Core Strategy Whole authority area outside the urban area. |
| --- | --- |
| Timetable |  |
| Production |  |

Designing Out Crime SPD

| Document Details | To provide more detail on the policies in the Local Plan in relation to designing out crime in all new developments. The existing SPG only relates to residential development and this will be extended to cover all forms of development. SPD To conform with the Local Plan policies and Core Strategy Whole authority area |
| --- | --- |
| Timetable |  |
| Production |  |

Development in conservation areas

| Document Details | To provide more detail ont eh policies in the Local Plan in relation to conservation areas and character analysis. SPD To conform with the Local Plan policies and Core Strategy All conservation areas within the district. |
| --- | --- |
| Timetable |  |
| Production |  |

Development and Environmental Capacity

| Document Details | To provide more detail on the policies in the Structure Plan and Local Plan in relation to environmental capacity SPD To conform with the Structure Plan, Local Plan and Core Strategy County wide |
| --- | --- |
| Timetable |  |
| Production | To be led by the County Council |

North Pennines AONB Design Guidance

| Document Details | Expands on the design implications of planning policies for the AONBs regarding new development including both conversion and new build SPD To conform with the Local Plan policies and Core Strategy |
| --- | --- |
| Timetable |  |
| Production | This will be prepared jointly by all six District Councils. |

Open Space Standards and Provision

| Document Details | To provide more detail on the policies set out in the Local Plan in relation to open space provision. This follows completion of the Audit and Assessment of open space. SPD To conform with the Local Plan policies and Core Strategy Whole Authority area |
| --- | --- |
| Timetable |  |
| Production |  |

Planning Obligations

| Document Details | To provide more detail and consolidate the policies in the Local Plan in relation to planning obligations SPD To conform with the Local Plan and Core Strategy Whole authority area |
| --- | --- |
| Timetable |  |
| Production |  |

Trees on Development Sites

| Document Details | To provide more detail on the policies in the Local Plan in relation to trees on development sites SPD To conform with the Local Plan and ore Strategy Whole Authority Area |
| --- | --- |
| Timetable |  |
| Production |  |

Wind Energy

| Document Details | To provide more detail on the policies in the Structure Plan in relation to wind energy SPD To conform with the Structure Plan, Local Plan and Core Strategy County wide |
| --- | --- |
| Timetable |  |
| Production | To be led by the County Council |

Burgh-by-Sands Parish Design Statement SPD

| Document Details | To provide design guidance for new development in the parish of Burgh-by-Sands SPD To conform with the Local Plan and Core Strategy Burgh-by-Sands Parish |
| --- | --- |
| Timetable |  |
| Production | Initiated by Burgh-by-Sands Parish Council |

Denton Holme Parish Plan Planning Statement

| Document Details | To provide additional planning guidance on issues identified in the Parish Plan SPD To conform with the Local Plan and the Core Strategy Denton Home Ward of the urban area |
| --- | --- |
| Timetable |  |
| Production | Initiated by Denton Holme Neighbourhood Forum |

Carlisle Airport Masterplan

| Document Details | To provide additional guidance on airport related development SPD To conform with the Local Plan and Core Strategy Carlisle Airport |
| --- | --- |
| Timetable |  |
| Production | To be initiated by consultants on behalf of the airport operator |

Kingmoor Park Masterplan

| Document Details | To provide additional guidance on employment and related development in the City’s main employment area SPD To conform with the Local Plan and Core Strategy Kingmoor Park and Brunthill Area |
| --- | --- |
| Timetable |  |
| Production | To be initiated by consultants on behalf of the land owner |

Development Briefs/Concept Statements SPD

| Document Details | To provide additional guidance in relation to sites and small areas declared surplus to requirement through the Council’s asset management process. SPD To conform with the Local Plan and Core Strategy City Council owned land within the whole Authority Area as required |
| --- | --- |
| Timetable |  |
| Production |  |

Parish Plan Planning Statements

| Document Details | To provide additional planning guidance on issues identified in the Parish Plan SPD To conform with the Local Plan and Core Strategy Parishes within the whole authority area as required |
| --- | --- |
| Timetable |  |
| Production | Initiated by the Parish Councils in preparation of their parish plans |

TERMINOLOGY

AAP	Area Action Plan	This Plan will focus on implementation, providing an important mechanism for ensuring development of an appropriate scale, mix and quality for key area of opportunity, change and conservation

AMR	Annual Monitoring Report	Authorities are required to produce AMRs to assess the implementation of the LDS and the extent to which Policies in LDDs are being achieved.

DPD	Development Plan Document	The Documents that a local planning authority must prepare, and which have to be subject to rigorous procedures of community involvement, consultation and independent examination.  It will include the following elements:

- Core strategy

- Site specific allocations of land

- Area action plans; and

- Proposals map (with insets)

LDF	Local Development Framework	The LDF will contain a portfolio of LDDs which will provide the local Planning authority’s policies for meeting the community’s economic, environmental and social aims for the future of their area where this affects the development of land

LDD	Local Development Document	LDDs will comprise DPDs, SPDs, the SCI and the SEA/SA

LDS	Local Development Scheme	The LDS sets out the programme for preparing the LDDs

PPS	Planning Policy Statement	Government statements of national policy which are being phased in to supersede Planning Policy Guidance

RSS	Regional Spatial Strategy	The RSS, incorporating a regional transport strategy, provides a spatial framework to inform the preparation of local development documents, local transport plans and regional and sub- regional strategies and programmes that have a bearing on land use activities.

SA	Sustainability Appraisal	Assessment of the social, economic and environmental impacts of the policies and proposals contained in the LDF.

SCI	Statement of Community	Document explaining to stakeholders

Involvement	and the community, how and when they will be involved in the preparation of the LDF and the steps that will be taken to facilitate this involvement.

SEA	Strategic Environmental	Assessment of the environmental

Assessment	impacts of the policies and proposals

Contained in the LDF.

SPD	Supplementary Planning 	SPDs are intended to elaborate on

Document 	the policy and proposals in DPDs.