RESOURCES OVERVIEW AND SCRUTINY PANEL

Panel Report

| Public |
| --- |
| Date of Meeting: | 17 June 2010 |
| Title: | PROVISIONAL CAPITAL OUTTURN 2009/10 AND REVISED CAPITAL PROGRAMME 2010/11 |
| Report of: | Assistant Director (Resources) |
| Report reference: | RD10/10 |

Summary:

This report summarises the 2009/10 provisional out-turn for the Council’s capital programme and provides details of the revised capital programme for 2010/11 which was considered by Executive on 4 June 2010.

Questions for / input required from Scrutiny:

Members are asked to scrutinise the outturn position including the approved slippage of schemes and the resulting impact on the 2010/11 capital programme.

Recommendations:

Members of the Resources Overview and Scrutiny Panel are asked to considered this report.

| Contact Officer: | Emma Gillespie | Ext: | 7289 |
| --- | --- | --- | --- |

| REPORT TO EXECUTIVE |
| --- |
| PORTFOLIO AREA: GOVERNANCE & RESOURCES |
| Date of Meeting: | 4 June 2010 |
| Public |  |
| Key Decision: | Yes | Recorded in Forward Plan: | Yes |
| Inside Policy Framework |
| Title: | PROVISIONAL CAPITAL OUTTURN 2009/10 AND REVISED CAPITAL PROGRAMME 2010/11 |
| Report of: | ASSISTANT DIRECTOR (RESOURCES) |
| Report reference: | RD 10/10 |

Summary:

This report summarises the 2009/10 provisional out-turn for the capital budget and provides details of the revised capital programme for 2010/11. The out-turn shows that the net underspend for Council Services as at 31 March 2010 once committed expenditure totalling £1,459,100 is taken into account is £73,614.

It should be noted that the information contained in this report is provisional subject to the formal audit process. The Statement of Accounts for 2009/10 will be presented to the Audit Committee on 22 June and Council on 29 June, followed by a three-month audit process.

Recommendations:

The Executive is asked to:

- Note the net underspend as at 31 March 2010 of £73,614 which includes committed expenditure to be met in 2010/11 totalling £1,459,100,which have been approved under delegated powers by the Assistant Director (Resources);

- Make recommendations to Council on 29 June on the use of the Sheepmount Reserve in 2009/10 to fund expenditure on Sheepmount Drainage;

- Consider the revised programme for 2010/11, as detailed in Appendix B, for recommendation to Council on 29 June;

- Note the reduction of the Regional Housing Pot capital grant in 2010/11, noting that steps have been taken to mitigate the impact of the reduction on the capital programme by re-profiling the Housing Strategy scheme over five years, considered elsewhere on the agenda.

| Contact Officer: | Emma Gillespie | Ext: | 7289 |
| --- | --- | --- | --- |

CARLISLE CITY COUNCIL

To:	The Executive								RD 10/10

4 June 2010

PROVISIONAL CAPITAL OUTTURN 2009/10

AND REVISED CAPITAL PROGRAMME 2010/11

- BACKGROUND INFORMATION AND OPTIONS

1.1	This report sets out the summarised financial out-turn for the Council’s Capital Programme as follows:

- the out-turn for individual schemes for 2009/10, summarised in Appendix A

- the revised programme for 2010/11, and the provisional programme for 2011/12 to 2014/15, summarised in Appendix B.

1.2	The report sets out the financial implications arising from the out-turn including the impact on capital resources for 2010/11.  Members should note that the information contained in this report is provisional and subject to the formal audit process. Any significant changes required following the approval of the 2009/10 accounts will, if required, be reported to a future Executive meeting.

1.3	Please note that throughout this report the use of brackets represents a favourable variance i.e. either an underspend or additional income received.

- SUMMARY CAPITAL OUTTURN 2009/10

  - The original capital programme of £8,829,500 for 2009/10 was approved in February 2009.  Since then, additional capital funding has been received and in accordance with correct accounting treatment it is necessary to gross up the expenditure budgets to properly reflect the total cost of the schemes including those fully funded from external grant/contributions.

The revised programme for 2009/10 of £11,082,100 is a result of the following funding streams:

  - The provisional out-turn position for the 2009/10 capital programme is shown below:

  - The position for 2009/10 after committed carry forwards have been taken into account is an underspend of £73,614.

  - Currently included in the Revenue Outturn is £712,700 of Highways Claimed Rights Expenditure and £712,700 Highways Claimed Rights income that relates to capital schemes.  In accordance with Capital Finance Regulations, this expenditure and income should be included in the Council’s Capital Programme.  There will be no impact on the overall bottom line in the Revenue and Capital Outturn as the expenditure is fully funded, however, this needs to be reflected correctly in the accounts.  This is not currently reflected in the figures presented in this report.

  - This will also have an impact in future years and once the amounts are known, the relevant changes to revenue and capital budgets will be made and reported in the regular monitoring reports.

  - Some schemes resulted in overspends in the year and the main ones are summarised below:

  - Negative carry forwards occur when expenditure has been incurred ahead of the 2010/11 allocation, and the overspend has first call on the following year’s budget.

Otherwise there are no reasons for concern, although some schemes have not been completed to the original timescales which has resulted in the request for carry forwards.

  - Some schemes resulted in underspends (after carry forward requests) in the year and the main ones are summarised below:

  - Further details for each directorate are included in Appendices A1-A4.

3.	CARRY FORWARD REQUESTS

  - In accordance with the Council’s Constitution, any net underspending/savings on service estimates under the control of the Assistant Director may be carried forward. This is to facilitate the achievement of more strategic five year budgeting which requires greater flexibility of budgets between years as set out in the Medium Term Financial Plan.  Approval of carry forwards is subject to the following as contained in the Council’s Constitution:

- the authorisation of the Assistant Director of Resources where the request relates to a specific committed item of expenditure where, due to external or other factors, the Assistant director has been unable to spend the approved budget by 31 March. The use of the resource will be restricted to the purpose for which the estimate was originally intended.  The carry forward will only be approved by the Assistant Director of Resources if the expenditure is within both the Directorate’s and the Authority’s budget as approved for that year. Any carry forward which would result in an over-spend for the Authority will require authorisation by the Council.

- any overspending on service estimates in total on budgets under the control of the Assistant Director must be carried forward to the following year, and will constitute the first call on service budgets in the following year, unless the Council determines otherwise by way of a supplementary estimate. The Assistant Director of Resources will report the extent of overspending carried forward to the Executive, Resources Overview and Scrutiny Panel and to the Council.

The delegated power applies only in so far as the carry forwards do not take the Council into an overspend position.

  - Carry forwards at the end of the year have been analysed to assess the year of potential expenditure to enable better profiling of budgets for future years. As shown in paragraph 2.2, it is estimated that £1,459,100 (net) will be spent in 2010/11.

4.	FINANCING OF CAPITAL PROGRAMME 2009/10

4.1	Utilisation of resources to fund the 2009/10 Capital Programme in the light of the out-turn is	provisionally estimated as follows:

Notes:

- Usable capital receipts carried forward from 2008/09 and those generated during the year amount to £12,896,595 compared to the revised estimate figure of £13,644,363, a decrease of £747,768. This is due to lower than anticipated receipts being generated in 2009/10. Of the total sum available, £3,155,291 has been used to fund the Capital Programme in 2009/10, with the balance (£9,741,304) being carried forward to 2010/11 and held within the Capital Adjustment Account.

- An additional £118,000 was awarded from DCLG in relation to Disabled Facilities Grants for 2009/10.

- The use of capital receipts has been optimised in order to fund 2009/10 capital expenditure.  Direct revenue funding, S106 receipts and one earmarked reserve specifically set up to fund capital expenditure has also been used to fund capital expenditure in 2009/10.   £13,222 has been funded from reserves in relation to Sheepmount Drainage, £43,783 has been funded from S106 receipts in relation to Lowry Hill, and £80,882 has been funded through direct revenue financing for RBS Shared Service (£40,000), Talkin Tarn (£31,021), DDA Accessibility Improvements (£5,535) and Small Scale Community Projects (£4,326).

5	FIVE YEAR CAPITAL PROGRAMME

5.1	A five-year Capital Programme for 2010/11 to 2014/15 is detailed in Appendices B1-B2.

  - The programme for 2010/11 totalling £12,803,500 is based upon the programme as agreed by Council in February 2010 of £11,334,200, the commitments brought forward from 2009/10 as identified above of £1,459,100, £6,000 brought forward from 2011/12 and £4,200 other adjustments relating to additional external contributions and direct revenue funding identified to fund the early replacement of a vehicle in 2010/11.

  - It has been recognised that the carry forwards from 2009/10 has increased the 2010/11 capital programme to £12.8m and a further review is recommended to ensure that the Council has the capacity to deliver this level of capital programme.  To this end, the 2010/11 programme needs to be reviewed by Project Officers to ensure that schemes can be completed in line with both the projected budget and projected timescales.  One further possibility is the setting up of specific earmarked reserves for schemes not yet started so that schemes do not sit in the Capital Programme and be reported as underspends at the year end.

  - It is suggested that the revised programme for 2010/11 as detailed in Appendix B1 is financed as follows:

Notes:

- The replacement of a vehicle in 2011/12 has been brought forward to 2010/11and direct revenue financing and external contributions have been identified to make up the shortfall in budget required.

- Notification was received during April 2010 of the Regional Housing Pot grant for 2010/11 of £768,000, a decrease of £354,000 over original projections.  Steps have been taken to mitigate this reduction by re-profiling the Housing Strategy scheme, considered elsewhere on the agenda.

  - The proposed programme for 2011/12 as detailed in Appendix B2 totalling £5,345,800 is based upon the programme agreed by Council in February 2010 of £5,351,800, less £6,000 carried forward into 2010/11.  There are no commitments brought forward from 2009/10 as identified in paragraph 2.2.

  - The proposed programme for 2012/13 as detailed in Appendix B2 totalling £3,104,800 is based upon the programme as agreed by Council in February 2010.

  - The proposed programme for 2013/14 as detailed in Appendix B2 totalling £2,951,800 is based upon the programme as agreed by Council in February 2010.

  - The proposed programme for 2014/15 as detailed in Appendix B2 totalling £1,307,000 is based upon the programme as agreed by Council in February 2010.

  - Future capital programmes still need to be updated for the re-profiling of the Housing Strategy scheme considered elsewhere on the agenda, and a further review of the overall capital programme is proposed to ensure the programme is deliverable.

- CONSULTATION

6.1  	Consultation to Date.

Portfolio Holders and SMT have considered the issues raised in this report.

  - Consultation proposed.

Resources Overview and Scrutiny Panel will consider the report on 17th June 2010.

7.	RECOMMENDATIONS

  - The Executive is asked to:

- Note the net underspend as at 31 March 2010 of £73,614 which includes committed expenditure to be met in 2010/11 totalling £1,459,100 which have been approved under delegated powers by the Assistant Director (Resources);

- Make recommendations to Council on 29 June on the use of the Sheepmount Reserve in 2009/10 to fund expenditure on Sheepmount Drainage;

- Consider the revised programme for 2010/11, as detailed in Appendix B, for recommendation to Council on 29 June;

- Note the reduction of the Regional Housing Pot capital grant in 2010/11, noting that steps have been taken to mitigate the impact of the reduction on the capital programme by re-profiling the Housing Strategy scheme over five years, considered elsewhere on the agenda.

8.	REASONS FOR RECOMMENDATIONS

As stated above.

9.	IMPLICATIONS

- Staffing/Resources – Not applicable

- Financial – contained within the main body of the report.

- Legal – Not applicable

- Corporate – SMT have been involved in the preparation of this report.

- Risk Management – Individual capital schemes have different risks attached.

- Equality Issues – Not applicable

- Environmental – Not applicable

- Crime and Disorder – Not applicable

10. 	IMPACT ASSESSMENTS

Does the change have an impact on the following?

| Equality Impact Screening | Impact Yes/No? | Is the impact positive or negative? |
| --- | --- | --- |
| Does the policy/service impact on the following? |  |  |
| Age | No | N/A |
| Disability | No | N/A |
| Race | No | N/A |
| Gender/ Transgender | No | N/A |
| Sexual Orientation | No | N/A |
| Religion or belief | No | N/A |
| Human Rights | No | N/A |
| Social exclusion | No | N/A |
| Health inequalities | No | N/A |
| Rurality | No | N/A |

If you consider there is either no impact or no negative impact, please give reasons:

This report summarises the 2009/10 provisional out-turn for the capital budget and provides details of the revised capital programme for 2010/11.  The report gives reasons for variances and has no direct impact on the above.

If an equality Impact is necessary, please contact the P&P team.

PETER MASON

Assistant Director (Resources)

Contact Officer:	Emma Gillespie				Ext:	7289