RESOURCES OVERVIEW AND SCRUTINY PANEL

Panel Report

| Public |
| --- |
| Date of Meeting: | 29th July 2010 |
| Title: | CAPITAL BUDGET OVERVIEW AND MONITORING REPORT: APRIL TO JUNE 2010 |
| Report of: | Assistant Director (Resources) |
| Report reference: | RD30/10 |

Summary:

This report provides an overview of the Council’s budgetary position on the capital programme for the period April to June 2010. As well as monitoring the progress of the schemes within the capital programme, the report includes details of the capital resources available to the authority, how the 2010/11 programme is financed, and information regarding balance sheet management.

Members’ attention is drawn to the budgetary position as at June 2010 which shows an underspend of £184,808.  A full review of the capital programme over the life of the MTFP is to be undertaken over the next couple of months to identify accurate project profiles and potential savings that can be made.

Senior Management Team Members are currently reviewing and updating the comments on the status of individual capital schemes and an addendum detailing these comments will be circulated to Resources Overview and Scrutiny Members on 22nd July 2010.

Questions for / input required from Scrutiny:

Members are asked to note the variances contained within the report.

Recommendations:

Members of the Resources Overview and Scrutiny Panel are asked to note the overall budgetary position for the period April to June 2010.

| Contact Officer: | Emma Gillespie | Ext: | 7289 |
| --- | --- | --- | --- |

CITY OF CARLISLE

To:	Resources Overview & Scrutiny Panel						RD30/10

29 July 2010

CAPITAL BUDGET OVERVIEW AND MONITORING REPORT

APRIL TO JUNE 2010

- BACKGROUND INFORMATION AND OPTIONS

  - In accordance with the City Council’s Financial Procedure Rules, the Assistant Director (Resources) is required to report to the Executive on the overall budget position, the monitoring and control of expenditure against budget allocations and the exercise of virement on a regular basis. It is the responsibility of individual Directors/Assistant Directors to control income and expenditure within their areas of responsibility and to monitor performance, taking account of financial information provided by the Assistant Director (Resources).

Due to the timing of the period end it was not possible to prepare this report to meet the deadlines of the Executive meeting on 26th July.  The Joint Management Team of 22nd July will however consider this report.

  - All Managers receive a monthly budget monitoring report covering their areas of responsibility.  Information is collated from the main accounting system and then adjusted to correct any known budget profiling trends, timing differences and commitments. The report has been developed in line with the need to provide sound financial management information to inform the decision making process.

1.3	Throughout the report, the use of brackets indicates a credit or income budget, and the term underspend also relates to additional income generated.

  - It is important to understand the distinction between capital and revenue expenditure.

The general rule is that all expenditure must be treated as revenue expenditure unless it meets strict criteria allowing it to be treated as capital expenditure.

Capital expenditure is for fixed assets such as acquisition of land and buildings, construction, conversion or enhancement of existing buildings, or the purchase of new technology, vehicles, plant, machinery or equipment that yields benefits to the Council and the services it provides for more than one year.

Revenue expenditure is for the day to day running costs of providing Council services such as staff costs, premises, transport, and goods and services used in the delivery of services.

2.	CAPITAL BUDGET OVERVIEW

  - The following statement shows the annual capital programme for 2010/11:

  - A breakdown of the revised capital programme can be found in Appendix A.

3.		2010/11 BUDGET MONITORING

  - The position statement as at June 2010 can be summarised as follows:

A detailed analysis of the schemes within each directorate can be found in Appendices B to F with the main issues for each directorate being summarised in the paragraphs below.

  - As at the end of June 2010, expenditure of £1,284,757 has been incurred.  When considered against the profiled budget of £1,469,565 this equates to an underspend of £184,808.

Council approved carry forwards of £1,459,100 from 2009/10 into the 2010/11 capital programme in June 2010 (RD10/10).  Expenditure of £304,449 has been incurred against this budget leaving £1,154,651 carried forward from 2009/10 unspent as at June 2010.

  - The balance remaining of the annual budget of £12,458,500 is £11,173,743.  This reflects a significant underspend as at June 2010.  A full review of the capital programme over the life of the MTFP is to be undertaken over the next couple of months to identify accurate project profiles and potential savings that can be made.  To date, £1,716,300 has been identified as needing reprofiled into future years (Community Resource & Training Centre £575,000, Hostel Replacement £160,000, and Roman Frontier £981,300).  Carry forwards will be limited to the amount of underspend at the year end.

  - The budget within Governance relates to the Millennium Gallery and there is no significant variance to report.

  - The variance in Resources is attributable to Enhancements to Council Property including the Civic Centre.  Expenditure remains within the annual budget and a report was considered by the Executive on 26th July requesting the release of the 2010/11 budget allocation.

  - Community Engagement is responsible for over half of the City Council’s 2010/11 capital programme.  The variance in Community Engagement is attributable to the Roman Frontier project.  The funding package for this scheme is currently being finalised and expenditure profiles will need revised accordingly.  Funding agreements from North West Development Agency and European Regional Development Fund have been received, but there is still uncertainty surrounding the security of the grant awards.

  - The variance in Economic Development is attributable to the Sub Regional Employment Sites scheme.  Additional work relating to asbestos was required due to damage caused to the site through vandalism.  This was over and above the level of expenditure agreed to be funded within the funding agreement and other sources of finance are being investigated.  A claim has been submitted to the Council’s insurers to try and recover the additional costs incurred.  If unsuccessful, the Council may have to fund this additional expenditure as North West Regional Development Agency has confirmed they are unable to make any contributions towards them.

  - The variance in Local Environment is mainly attributable to the following:

- An underspend on Environmental Enhancements.  The 2010/11 allocation has still to be allocated to individual schemes which will amend the current budget profile.

- An underspend on Kingstown Industrial Estate Roads due to this project continuing to be significantly delayed.

- An underspend on Willowholme industrial Estate Roads which is currently on hold.  Information is required regarding a revised start date.

- An underspend on Castle Street Public Realm.  This project has however now started with construction beginning on 7th June.

- An overspend on Waste Minimisation relating to the purchase of replacement wheeled bins for those stolen or damaged.  Funding options for this service are currently being investigated.

  - A number of schemes are included in the capital programme for 2010/11 that require reports to be presented to the Executive for the release of funding before the scheme can go ahead.

Note:

- A report was presented to Executive on 26th July 2010 requesting the release of this money.

  - Schemes currently being developed include the Sands Development, development of the Old Town Hall, Roman Frontier, Caldew Riverside and Rickerby Park.  These will be considered through the 2011/12 budget process and the review of the capital programme which is due to take place shortly.

- FINANCING

  - The 2010/11 capital programme can be financed as follows:

5.	CAPITAL RESOURCES

The following table shows the position as at June 2010 of the capital resources due to be received during 2010/11:

Notes:

- Receipts in 2010/11 are anticipated to be received from the Lovells agreement (£250,000), the sale of a hostel (£450,000), and general capital receipts (£500,000).  The receipt from the hostel may be delayed if the new build is not started in 2010/11.

- PRTB income for the year is received on 28 April following the year-end but is accrued into the relevant year. It should be noted that information has been received from Riverside Group forecasting that the income from PRTB receipts for 2010/11 is likely to be around £385,000 with a maximum of 10 sales projected during the year.  As at 30 June there has been 1 sale to date.

- Notification was received during April 2010 of the Regional Housing Pot grant for 2010/11 of £768,000, a decrease of £354,000 which is now reflected in the revised funding of the capital programme.

- Grant from North West Development Agency (NWDA) has been awarded in respect of the Sub Regional Employment Sites project.

- The funding package for the Old Town Hall is still being developed and is not yet secure.  The budgets will be revised accordingly once confirmation of grants have been received.

- NWDA has awarded £515,000 and European Regional Development Fund (ERDF) has awarded £1million for Roman Gateway.  Although funding agreements have been issued, these grants are still at risk of withdrawal.  The full funding package is currently being finalised and further reports are required to the Executive requesting the release of the capital budget and to update Members on the final funding for the scheme.

- Grant from Heritage Lottery Fund has been awarded in respect of Chances Park

- Grants are expected towards the cost of West Wall Enhancements (£5,000).

- Contributions from other organisations are expected towards the cost of Trinity Church MUGA (£78,000), and vehicle replacements (£2,400).

- BALANCE SHEET MANAGEMENT

  - In line with CIPFA guidance and best practice, information relating to significant capital items on the Council’s balance sheet is provided in this section. The information concentrates on those items that may have a material impact on the Council if not reviewed on a regular basis and will ensure that the Council is using its resources effectively and that appropriate governance arrangements are in place around the use of Council assets and liabilities.

  - Fixed assets are revalued on a five-year rolling programme to ensure that an up to date value is held in the balance sheet. The revaluation programme is the responsibility of the Property section. It should be noted that some expenditure will be incurred during the course of the year which can be correctly classified as capital expenditure, but which will not increase the value of any of the Council’s assets. This expenditure is written off to the revaluation reserve or through the Income and Expenditure Account as appropriate.

  - The value of fixed assets is a significant part of the balance sheet. In the 2009/10 accounts, fixed assets totalled £154million (2008/09 £143million). This represents 89% of the net current assets of the City Council.

6.4	Debtors

This relates to the amount of income due to the Council that has not yet been received. For capital items, this mainly relates to grants and contributions that the Council is able to claim towards funding capital expenditure, and receipts for the Council’s share of the PRTB (Preserved Right to Buy) agreement. Generally capital debtors arise due to timing differences where a cut off point occurs (e.g. the financial year-end) and/or expenditure has been incurred in advance of making the grant claim. As at 30 June 2010 debtors of £1.024million (£2.07million at 31 March 2010) were outstanding for capital grants, contributions and receipts.  PRTB receipts for 2009/10 were received in May in accordance with the agreement.

6.5	Creditors

This is the amount of money due to be paid by the Council for goods and services received from its external customers and contractors. For capital schemes this also includes retentions i.e. the amount due to the contractor after a specified period (normally one year) following the completion of a project; this time is used to assess and correct any defects outstanding on the scheme. Amounts earmarked for retention as at June 2010 totalled £178,688 (£328,874 at 31 March 2010).

- PERFORMANCE

  - The 2010/11 programme has been kept to a level that takes account of the Council’s ability to deliver schemes with regard to capacity and available resources. A full review of the capital programme over the life of the MTFP is to be undertaken over the next couple of months to identify accurate project profiles and potential savings that can be made.  The robust review of the 2010/11 capital programme will reduce the level of carry forwards required at year end, but it is likely there will still be a requirement for some carry forwards at the end of the year due to further slippage and delays on projects in the remainder of the year.

  - Senior Management Team will provide strategic overview and monitor the effectiveness of the overall programme of work in delivering the organisations priorities and objectives. Technical project support and quality assurance of business cases and associated project management activities will be managed by a Project Assurance Group chaired by the Deputy Chief Executive. Decisions to proceed or otherwise with proposed projects will be made in the usual way in accordance with the Council decision making framework.

  - A review of all capital expenditure incurred is ongoing to ensure that the expenditure has been correctly allocated between revenue and capital schemes. This will facilitate the year end classification of assets.

- CONSULTATION

8.1	Consultation to Date.

JMT will consider the issues raised in this report on 22nd July 2010.

8.2	Consultation Proposed.

None.

- RECOMMENDATIONS

- Note the overall budgetary position for the period April to June 2010 of the capital programme.

10.	REASONS FOR RECOMMENDATIONS

As stated above.

11.	IMPLICATIONS

- Staffing/Resources – Not applicable

- Financial – Contained within the main body of the report

- Legal – Not applicable

- Corporate – SMT have been involved in the preparation of this report.

- Risk Management – Not applicable

- Equality Issues – Not applicable

- Environmental – Not applicable

- Crime and Disorder – Not applicable

12.	IMPACT ASSESSMENTS

Does the change have an impact on the following?

| Equality Impact Screening | Impact Yes/No? | Is the impact positive or negative? |
| --- | --- | --- |
| Does the policy/service impact on the following? |  |  |
| Age | No | N/A |
| Disability | No | N/A |
| Race | No | N/A |
| Gender/ Transgender | No | N/A |
| Sexual Orientation | No | N/A |
| Religion or belief | No | N/A |
| Human Rights | No | N/A |
| Social exclusion | No | N/A |
| Health inequalities | No | N/A |
| Rurality | No | N/A |

If you consider there is either no impact or no negative impact, please give reasons:

This report summarises the 2010/11 capital programme.  The report gives reasons for variances and has no direct impact on the above.

If an equality Impact is necessary, please contact the P&P team.

PETER MASON

Assistant Director (Resources)

Contact Officer: 	Emma Gillespie				Ext:	7289