| REPORT TO EXECUTIVE AMENDED |
| --- |
| PORTFOLIO AREA: POLICY, PERFORMANCE MANAGEMENT, FINANCE AND RESOURCES |
| Date of Meeting: | 1 February 2005 |
| Public |  |
| Key Decision: | Yes | Recorded in Forward Plan: | Yes |
| Inside Policy Framework |

| Title: | PROVISIONAL CAPITAL PROGRAMME 2005/06 TO 2007/08 (amended) |
| --- | --- |
| Report of: | Head of Finance |
| Report reference: | FS50/04 |

Summary:

The report provides an update to FS43/04, which was considered by the Executive on 20 December. It details the revised capital programme for 2004/05 together with the proposed method of financing as set out in Appendices A and B.  It also summarises the proposed programme for 2005/06 to 2007/08 in the light of the new capital proposals submitted to date and the estimated capital resources available to fund the programme.

Recommendations:

The Executive is asked to:

- Approve the revised capital programme and relevant financing for 2004/05 as set out in Appendices A and B, for recommendation to Council on 10 February 2005.

- Make recommendations to Council on the proposed capital programme for 2005/06 to 2007/08 in the light of the capital bids submitted to date, together with the estimated capital resources available, for budget purposes.

- Note that due to the recent flood and storm damage affecting the City, many of the schemes in the 2005/06 Capital Programme will be affected and the Executive is asked to approve the earmarked provisions for 2005/06 subject to further reports being considered by the Executive and Council.

| Contact Officer: | Alison Taylor | Ext: | 888048 |
| --- | --- | --- | --- |

CITY OF CARLISLE

To:	The Executive								FS50/04

1 February 2005								(amended)

PROVISIONAL CAPITAL PROGRAMME 2005/06 TO 2007/08

- BACKGROUND INFORMATION AND OPTIONS

  - This report provides an update to FS43/04 which was considered by the Executive on 20 December, and details the Council’s proposed capital programme together with the proposed methods of financing.

  - Members should note that this report has been amended to reflect the Executive’s draft budget proposals issued on 20 December. Members should also note that, due to the recent flood and storm damage affecting the City, the 2005/06, and indeed the 2004/05, Capital Programme may need to be adjusted.  The impact on the programme has not yet been assessed and this will be reported back at a later stage. Because of this the Executive is asked to approve the earmarked provisions for 2005/06 subject to further reports being considered by the Executive and Council.

- CAPITAL RESOURCES

2.1	There are several sources of capital funding available to the Council to fund capital expenditure, the main ones being:

- Borrowing (Prudential Code - see paragraph 5.2)

- Capital Grants e.g. Lottery Commission, Sports England, DFG

- Capital Receipts e.g. proceeds from the sale of assets

- Reserves & Balances e.g. Projects Fund, Renewals Reserve

2.2	It should be noted that capital resources can only be used to fund capital expenditure and cannot (with the exception of the Council’s own Reserves), be used to fund revenue expenditure. There are strict definitions of what constitutes capital expenditure.

2.3	It should also be noted that the resources available to support the capital programme can only ever be estimated during the year. The final position is dependent in particular on how successful the Council has been in achieving Capital Receipts from the sale of assets against its target i.e. the more capital receipts generated, the less is required to be taken from Borrowing and Council Reserves (and vice versa).

- REVISED CAPITAL PROGRAMME 2004/05

  - The capital programme for 2004/05 totalling £12,855,730 was approved by the Council on 3 August 2004 as detailed in the 2003/04 out-turn report (FS12/04). Appendices A and B  detail the revised capital programme for 2004/05 totalling £10,622,520 in the light of the latest forecast of current commitments in this financial year together with the anticipated use of capital resources as summarised below:

| 2004/05 Revised Capital Programme | £ | App |
| --- | --- | --- |
| Proposed Programme | 10,622,520 | A |
| Estimated Capital Resources available | (12,565,658) | B |
| Projected (Surplus) capital resources | (1,943,138) |  |
| Surplus Comprised of: Projects Fund Capital Receipts | (1,374,784) (568,354) |  |

  - The main changes in the above projections over the previous report presented is in relation to the replacement of vehicles and plant in 2004/05 which has now been reviewed (reduction of £1,051,710 in 2004/05 replacements required).

  - A further change is that an outstanding query following the LSVT process has been resolved in relation to the value of the Pension Fund deficit for staff transferring to CHA. The Actuary has provided the final deficit figure, which has resulted in entitlement to additional capital receipts from PRTB sales anticipated to be approximately £262,000. This has been incorporated into the figures shown in the table above and in Appendix B.

  - An initial attempt has been made to identify the progress to date of each scheme in the current financial year. Based on the latest budget monitoring information, it is anticipated that unless significant progress is made in the next three months, there will be a significant carry forward of budget required into 2005/06 (albeit the total budget approved will not be exceeded).

- NEW CAPITAL SPENDING PROPOSALS 2005/06 TO 2007/08

  - The new capital spending proposals are summarised in the following Table. Some of the proposals require further appraisal, and therefore should they be approved for inclusion in the Council’s Capital Programme as part of this budget process, the release of any budget would be subject to a further full report to the Executive.

| Capital Scheme | Para | 2005/06 £000 | 2006/07 £000 | 2007/08 £000 | Future £000 |
| --- | --- | --- | --- | --- | --- |
| Current Commitments: |  |  |  |  |  |
| Leisuretime Investment |  | 250 | 0 | 0 |  |
| Sheepmount Development |  | 100 | 0 | 0 |  |
| Millennium Artefacts |  | 60 | 0 | 0 |  |
| Shaddonmill |  | 24 | 12 | 0 |  |
| GIS |  | 85 | 91 | 0 |  |
| Private Sector Housing Investment | 4.2 | 768 | 768 | 768 |  |
| Major Repairs to Council Property | 4.2 | 250 | 250 | 250 |  |
| Asset Investment Fund |  | 200 | 200 | 200 |  |
| Vehicles Plant & Equipment | 4.3 | 1,345 | 293 | 437 |  |
| Industrial Estate Maintenance |  | 500 | 500 | 0 |  |
| Cremator Replacements |  | 0 | 200 | 0 |  |
| Total Existing Commitments |  | 3,582 | 2,314 | 1,655 |  |
| New Spending Proposals: |  |  |  |  |  |
| Information Systems: Customer Services City Wi Fi Desk Top Replacement Payroll / Personnel System |  | 150 20 120 160 | 0 0 120 0 | 0 0 120 0 |  |
| Cremator Replacements (additional) |  | 0 | 250 | 0 | 330 |
| Housing Strategy (5 Year) |  | 1,250 | 1,250 | 1,250 | 1,550 |
| Talkin Tarn |  | 1,059 | 474 | 0 | 0 |
| Heysham Park |  | 100 | 100 | 154 | 0 |
| Bitts Park Play Area |  | 165 | 0 | 0 | 0 |
| Hardwick Circus Fountain |  | 20 | 0 | 0 | 0 |
| California Road Football Pitch |  | 10 | 0 | 0 | 0 |
| Dale End Road Football Pitch |  | 10 | 0 | 0 | 0 |
| Fusehill Street Play Area |  | 62 | 0 | 0 | 0 |
| Sheepmount Bridge |  | 450 | 50 | 0 | 0 |
| Street Lighting | 4.4 | 40 | 0 | 0 | 0 |
| Litter Bins | 4.4 | 20 | 0 | 0 | 0 |
| Kingmoor Nature Reserve | 4.5 | 15 | 0 | 0 | 0 |
| Recycling | 4.4 | 76 | 0 | 0 | 0 |
| Total New Proposals |  | 3,727 | 2,244 | 1,524 | 1,880 |
| TOTAL POTENTIAL PROGRAMME |  | 7,309 | 4,558 | 3,179 | 1,880 |

  - These schemes can be broken down as follows:

| Scheme | 2005/06 £ |
| --- | --- |
| Private Sector Housing Investment: Renovation Grants Disabled Facilities Grants Minor Works Grants Energy Efficiency Grant Total | 367,000 295,000 47,000 59,000 768,000 |
| Major Repairs to Council Property: Town Dyke Orchard – toilet refurbishment Hostel Homeshares refurbishment Civic Centre – window replacement Asbestos Work Condition Surveys Civic Centre – fire upgrade work Total | 50,000 30,000 50,000 50,000 20,000 50,000 250,000 |

  - A partial review of the Renewals Fund has been completed, but further work is required particularly in relation to IT replacements.

  - Proposed at the Executive meeting 15th November 2004.

  - Commitment given during 2004/05 as part of land sale agreement.

  - In addition to the spending proposals in the Table above there are also potential capital implications arising from the following issues which will be reported on fully as details become available:

- Greystone Community Centre

- Implications of Sports Feasibility Study

- Impact of Three Rivers Study

- University

- Tullie House

- Back Lanes

- Property Rationalisation

- Asset Management Fund

- Information Systems Group Proposals

- POTENTIAL CAPITAL RESOURCES AVAILABLE

  - The table below sets out the estimated resources available on a year on year basis  (i.e. not cumulative) to finance capital expenditure for 2005/06 to 2007/08.

| Source of funding | Para | 2005/06 £000 | 2006/07 £000 | 2007/08 £000 |
| --- | --- | --- | --- | --- |
| Borrowing | 5.2 | (1,110) | (1,110) | (1,110) |
| Capital Grants: |  |  |  |  |
| DFG | 5.3 | (177) | (177) | (177) |
| Sports England/Football Foundation | 5.4 | (91) | 0 | 0 |
| Capital Receipts: |  |  |  |  |
| Generated in year – General | 5.5 | (500) | (500) | (500) |
| Generated in year – PRTB | 5.6 | (5,100) | (2,000) | (1,400) |
| Reserves & Balances: |  |  |  |  |
| Projects Fund | 5.7 | (2,806) | 694 | 1,840 |
| Renewals Reserve | 5.8 | (1,345) | (293) | (437) |
| TOTAL |  | (11,129) | (3,386) | (1,784) |

  - A new system of capital finance (Prudential Code) was introduced on 1st April 2004, which gives authorities freedom to borrow to fund capital schemes subject to the over-riding principles of Affordability, Prudence and Sustainability. Whilst the new freedoms could significantly impact on the capital resources available to the Authority, the principles referred to in effect mean that the Council is limited by the ongoing cost of any borrowing (i.e. the cost of prudential borrowing falls to be met from the General Fund recurring expenditure). The Prudential Code requires authorities to develop their own programmes for investment in fixed assets, based upon what the authority and local taxpayers can afford, and subject to a full Business Case and Options appraisal process. Further details on the Code can be found elsewhere on the agenda in the Treasury Management Strategy Statement (FS 51/04).

The Council currently has no need to take on any unsupported (prudential) borrowing due to the level of capital receipts it is currently generating. However, the projections of capital receipts start to reduce considerably after 2008/09 and at this stage, the use of unsupported borrowing to fund the capital programme may need to be considered. For the purposes of this report the assumption is that the Council’s borrowing will continue at its existing level i.e. at the level at which the ongoing cost is estimated to be supported by the Revenue Support Grant, and that no unsupported borrowing will be undertaken. However, this decision may need to be reconsidered as a result of the recent flood and storm damage affecting the City.

  - This is the final figure for the Disabled Facilities Grant allocation for 2005/06. It should be noted that the DFG grant covers 60% of the expenditure, with the Council meeting 40% from its own resources.

  - External grants have been secured in relation to the Sheepmount development.

  - Capital receipts from the sale of fixed assets as a result of the Council’s Surplus Land Policy are estimated at £500,000 per annum.

  - The Preserved Right to Buy (PRTB) sharing arrangement with CHA is for a fifteen year period with the Council being entitled to a pre-agreed reducing percentage of the receipts. Right to Buy sales have been running at considerably above original projections, and the Table above sets out the current projections of receipts anticipated over the three-year period. In terms of the use of these receipts, previous advice from the ODPM suggested that the ‘expectation’ was that the receipts would be used on sustainable communities. However, current belief is that there is no such restriction, which is confirmed by regulations produced by the ODPM following the introduction of the Local Government Act 2003. Regulation 23 states that capital receipts (non-housing receipts and any housing receipts not falling under the pooling arrangements i.e. PRTB receipts) may be used to finance ‘any kind of capital expenditure’. Confirmation on this has been requested from the ODPM.

It should be noted that a further capital receipt could be generated by the sale of the City Council’s investment in Kingmoor Park Properties, however this has not been taken into account in the figures as now presented. Future capital receipts are also expected once Phase 1 of the Raffles development agreement becomes operational. Again this has not been taken into account in the figures as now presented.

  - This is the estimated requirement to be taken form the Projects Fund. It includes the amount estimated to be transferred from the Housing Revenue Account Balances on 31 March 2005. It also takes account of the revenue budget shortfall projected as part of the 2004/05 budget setting process, which is a first call on the Projects Fund, and also any potential call on balances to meet the current revenue budget projections.

  - The Renewals Reserve is an earmarked fund to be used for the replacement of Vehicles, Equipment and Plant. The summary programme of replacements for the next three years is attached at Appendix C, with total replacements due in 2005/06 shown in the table below.

| Item | 2005/06 renewals £ |
| --- | --- |
| Equipment | 372,305 |
| IT Equipment | 272,186 |
| Vehicles & Plant | 700,150 |
| TOTAL | 1,344,641 |

  - A VFM study has recently been undertaken by Internal Audit on the use of this reserve, and Corporate Resources Overview & Scrutiny considered this in January 2004. Following that study a partial review of the replacement plan has been undertaken and the result of that review is attached at Appendix C. Replacement values and years of replacement have been amended where necessary. Items omitted from the original programme have also now been included, whilst in several instances items have been necessarily removed from the plan. Members should note that this review is merely the start of the process and further work is required. As mentioned in paragraph 4.6 above the proposals of the Information Systems Group are not yet reflected in the figures now presented.

  - An option appraisal exercise has recently been undertaken and as a result the Head of Finance has recommended under delegated powers that replacements, effective from 2004/05, should be purchased as opposed to being funded from operational lease. However option appraisals will be undertaken for all groups of vehicles and plant which are of a specialist nature.

6.	SUMMARY PROVISIONAL CAPITAL PROGRAMME 2005/06 TO 2007/08

A summary of the estimated resources compared to the proposed programme year on year is set out below:

| Summary Programme | 2004/05 £000 | 2005/06 £000 | 2006/07 £000 | 2007/08 £000 |
| --- | --- | --- | --- | --- |
| Proposed Programme (para 4) | 10,622 | 7,309 | 4,558 | 3,179 |
| Estimated Resources available (para 3.1 and 5.1) | (12,565) | (11,129) | (3,386) | (1,784) |
| Projected (Surplus)/deficit Breakdown Year on Year: Projects Fund Capital Receipts Cumulative Position | (1,943) (1,375) (568) (1,943) | (3,820) (2,806) (1,014) (5,763) | 1,172 694 478 (4,591) | 1,395 1,840 (445) (3,196) |

7.	CONSULTATION

  - As part of budget consultation process the proposed Capital Programme has been considered by Corporate Resources Overview & Scrutiny, Trade Unions, Non-Domestic Ratepayers.

  - The financial implications arising from this report will form part of the Executive’s budget proposals which will be considered by Council on 10 February 2005.

8.	RECOMMENDATIONS

The Executive is asked to:

- Approve the revised capital programme and relevant financing for 2004/05 as set out in Appendices A and B, for recommendation to Council on 10 February 2005.

- Make recommendations to Council on the provisional capital programme for 2005/06 to 2007/08 in the light of the capital bids submitted to date, together with the estimated capital resources available, for budget purposes.

- Note that due to the recent flood and storm damage affecting the City, many of the schemes in the 2005/06 Capital Programme will be affected and the Executive is asked to approve the earmarked provisions for 2005/06 subject to further reports being considered by the Executive and Council.

9.	REASONS FOR RECOMMENDATIONS

To ensure that a balanced and affordable capital budget is approved.

10.	IMPLICATIONS

- Staffing/Resources – as detailed on the individual appraisal forms

- Financial – included within the report

- Legal – none

- Corporate – CMT, EMG and SFPG have considered the new spending proposals contained within this report.

- Risk Management – as detailed on the individual appraisal forms

- Equality Issues – none

- Environmental – as detailed on the individual appraisal forms

- Crime and Disorder –as detailed on the individual appraisal forms

- Impact on the Customer – capital schemes will have various impacts on the customer.

ANGELA BROWN

Head of Finance

| Contact Officer: | Alison Taylor | Ext: | 888048 |
| --- | --- | --- | --- |

REVISED CAPITAL PROGRAMME 2004/05					APPENDIX A

| Scheme | 2004/05 Original August £ | 2004/05 Revised Nov 2004 £ | Notes |
| --- | --- | --- | --- |
| Leisuretime Investment | 372,100 | 372,100 |  |
| IEG | 305,000 | 305,000 |  |
| Crematorium Refurbishment | 19,060 | 19,060 |  |
| Asset Investment Fund | 400,000 | 400,000 |  |
| Vehicles Plant & Equipment | 2,080,620 | 1,028,910 |  |
| DDA | 375,290 | 375,290 |  |
| Major Repairs | 322,600 | 322,600 |  |
| NLPG | 65,000 | 65,000 |  |
| NLIS | 17,890 | 17,890 |  |
| Ledger Replacement | 11,670 | 11,670 |  |
| Private Sector Renewal | 1,326,920 | 1,326,920 |  |
| Petteril Bank Community project | 120,000 | 120,000 |  |
| Sheepmount Development | 3,502,900 | 3,502,900 |  |
| Customer Contact | 466,660 | 466,660 |  |
| Raffles Vision | 250,150 | 250,150 |  |
| Car Park Improvements | 7,020 | 7,020 |  |
| Asset Database | 16,900 | 16,900 |  |
| Millennium Scheme | 429,710 | 429,710 |  |
| Bousteads Grassing Improvements | 15,000 | 15,000 |  |
| Shaddonmill | 24,000 | 24,000 |  |
| Bitts Park Paddling Pool | 140,000 | 140,000 |  |
| Industrial Estate Maintenance | 500,000 | 500,000 |  |
| Leabourne Road Regeneration | 100,000 | 0 | 1 |
| Newark Street Car Park | 150,000 | 74,500 | 1 |
| Corporate IT Infrastructure | 35,000 | 35,000 |  |
| Litter Bins | 50,000 | 50,000 |  |
| Street Lighting | 50,000 | 50,000 |  |
| GIS | 256,000 | 256,000 |  |
| Document Image Processing | 45,000 | 45,000 |  |
| Electricity Supply | 1,000,000 | 0 | 1 |
| Civic Centre | 191,240 | 191,240 |  |
| Disabled Grants | 150,000 | 150,000 |  |
| Culverting Dow Beck | 60,000 | 4,000 | 1 |
| Sheepmount Bridge | 0 | 50,000 | 2 |
| TOTAL | 12,855,730 | 10,622,520 |  |

Notes:

- Schemes not progressing as approved by Council November 2004.

- Supplementary estimate for Sheepmount Bridge approved by the Executive on 19 July 2004.

APPENDIX B

REVISED CAPITAL PROGRAMME 2004/05 – PROPOSED FINANCING

| Source of funding | 2004/05 Original £ | 2004/05 Revised £ | Notes |
| --- | --- | --- | --- |
| Borrowing (supported by RSG) | (1,222,000) | (1,222,000) |  |
| Capital Grants: |  |  |  |
| DFG | (177,000) | (177,000) |  |
| Sports England/Football Foundation | (2,004,880) | (2,004,880) |  |
| IEG | (350,000) | (350,000) |  |
| Capital Receipts: |  |  |  |
| B/fwd from previous year | (5,685,057) | (5,600,260) |  |
| Generated in year | (500,000) | (762,094) | 1 |
| Capital Reserves: |  |  |  |
| Projects Fund | (1,526,451) | (1,374,784) | 2 |
| Renewals Reserve | (2,111,350) | (1,059,640) | 3 |
| Revenue Reserves: |  |  |  |
| GF Balances | 0 | 0 |  |
| DSO Reserve | (15,000) | (15,000) |  |
| Property Surplus | 0 | 0 |  |
| HRA Balances | 0 | 0 |  |
| TOTAL FINANCE AVAILABLE | (13,591,738) | (12,565,658) |  |
| TOTAL PROGRAMME (SEE APP A) | 12,855,730 | 10,622,520 |  |
| PROJECTED SURPLUS CAPITAL RESOURCES C/F TO 2005/06 | (736,008) | (1,943,138) | 4 |

Notes:

- Additional income of £262,000 anticipated in respect of PRTB receipts as a result of receiving the Pension Fund deficit information from the Actuary which still requires further analysis. Based upon current sales the Council’s Surplus Land Policy target of £500,000 also appears achievable.

- Reflects the £43,540 funding for the Sheepmount scheme approved as a supplementary estimate in May 2004.

- Subject to a fundamental review of the Reserve as detailed in paragraph 5.8-5.9

- The increase in projected surplus resources available is mainly due to the release of funds for the schemes set out in paragraph 3.3.

| RENEWALS RESERVE SUMMARY |  |  |  |  |  |  |  | APPENDIX C |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | 2004/05 |  | 2005/06 |  | 2006/07 |  | 2007/08 |  |  |  |  |  |  |  |  |  |  |
| Opening balance on fund |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Equipment & IT |  | (1,258,802) |  | (1,231,902) |  | (963,151) |  | (1,246,805) |  |  |  |  |  |  |  |  |  |  |
| Vehicles & Plant |  | (1,211,670) |  | (1,211,670) |  | (1,211,670) |  | (1,211,670) |  |  |  |  |  |  |  |  |  |  |
| Contributions to fund in year |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Equipment |  | (171,530) |  | (171,530) |  | (171,530) |  | (171,530) |  |  |  |  |  |  |  |  |  |  |
| IT |  | (204,210) |  | (204,210) |  | (204,210) |  | (204,210) |  |  |  |  |  |  |  |  |  |  |
| Vehicles & Plant |  | (657,000) |  | (700,150) |  | (200,500) |  | (115,950) |  |  |  |  |  |  |  |  |  |  |
| Expenditure during year |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Equipment |  | 207,640 |  | 372,305 |  | 20,320 |  | 131,505 |  |  |  |  |  |  |  |  |  |  |
| IT |  | 195,000 |  | 272,186 |  | 71,766 |  | 189,779 |  |  |  |  |  |  |  |  |  |  |
| Vehicles & Plant |  | 657,000 |  | 700,150 |  | 200,500 |  | 115,950 |  |  |  |  |  |  |  |  |  |  |
| Closing balance Equipment & IT |  | (1,231,902) |  | (963,151) |  | (1,246,805) |  | (1,301,261) |  |  |  |  |  |  |  |  |  |  |
| Closing balance Vehicle & Plant |  | (1,211,670) |  | (1,211,670) |  | (1,211,670) |  | (1,211,670) |  |  |  |  |  |  |  |  |  |  |
| Total in cumulative funds |  | (2,443,572) |  | (2,174,821) |  | (2,458,475) |  | (2,512,931) |  |  |  |  |  |  |  |  |  |  |