OVERVIEW AND SCRUTINY MANAGEMENT COMMITTEE

Committee Report

| Public |
| --- |
| Date of Meeting: | 29 January 2004 |
| Title: | MONITORING OF AND CHANGES TO THE FORWARD PLAN |
| Report of: | Head of Legal and Democratic Services |
| Report reference: | LDS.07/04 |

Summary:	To inform Members of changes to the Executive’s Forward Plan for 1 January 2004 to 30 April 2004 since its publication on 18 December 2003.

Recommendations:	To note the modifications, deferrals and departures from the Forward Plan for 1 January 2004 to 30 April 2004.

| Contact Officer: | Elspeth MacKay | Ext: | 7034 |
| --- | --- | --- | --- |

- Background

1.1	The Overview and Scrutiny Management Committee on 22 November 2001 requested “That a standing item be included on future Agendas for this Committee identifying any deletions, modifications, deferrals and departures from the Forward Plan, together with the reasons”.

- Deletions, Modifications, Deferrals and Departures from the last Forward Plan

  - The Forward Plan for February to May 2004 was published in mid January 2004.  In addition to new items, it also contained some changes to the previous Plan.  Details of departures from, modifications to and deferrals in respect of the Forward Plan covering the period 1 January to 30 April 2004 are outlined in Appendix A of the report.

3.0	Recommendation

3.1	That the modifications, deferrals and departures from the Forward Plan for 1 January to 30 April 2004 be noted.

Contact Officer:		Elspeth MacKay						Ext:: 7034

1st January 2004 to 30 April 2004

| Reference Number: | Subject: Relevant Overview and Scrutiny Committee | Change: | Changed by: |
| --- | --- | --- | --- |
| A number of items changed as the Executive was originally scheduled to meet on 2 or 5 February 2004 but these meetings have bee rescheduled for 4 and 5 February 2004 |
| KD.084/03 | Licensing Policy Community O&S Committee | Deferred from 24 November 2003 to 18 December 2003 and then deferred to 1 March 2004, then deferred to March or April 2004 | Corporate Management Team on 12.01.04 |
|  | Reason: Government Guidance is still awaited – not yet issued by Government |
| KD.072/03 | Procurement Strategy Corporate Resources O & S Committee | The full report in March or April 2004 | Corporate Management Team on 12.01.04 |
|  | Reason: Delays in consultations on the content of the Strategy |
| KD.068/03 | Solway Coast Area of Outstanding Natural Beauty (AONB) Management Plan Infrastructure O & S Committee | Deferred from 19 January 2004 to 2 February 2004 then deferred to 1 March 2004 | Head of Planning Services |
|  | Reason: Delays in publication of the Management Plan. |
| KD.107/03 | Joint Carlisle and Eden Community Strategy Community O&S Committee | Removed from the Plan – may need to go back into a future Plan covering June 2004 onwards | Corporate Management Team on 12.01.04 |
|  | Reason: Concerns about the current draft strategy were raised by all 3 O&S Committees, and Head s of Business Units, Executive Directors and the Town Clerk and Chief Executive and then at a meeting of the partners. The issues raised were significant in terms of content, style and prioritisation criteria used in the Strategy. It was unlikely it could be amended in that format and required a complete rewrite, consequently its submission to the Executive has been delayed. |
| KD.111/03 | Housing Strategy – Hostels Review Community O&S Committee | Item has been removed from the Forward Plan | Head of Environmental Protection Services |
|  | Reason: The matter has been subsumed within the new Forward Plan item KD.116/03 – CPA Action Plan – Balancing Housing Markets: Diagnostic Assessment |
| KD.101/03 | Comprehensive Performance Assessment Action Plan Corporate Resources O&S Committee | Deferred from December 2003 to January 2004 then deferred to March 2004 | Corporate Management Team on 12.01.04 |
|  | Reason: Delays in discussion on the Action Plan |
| KD.073/03 | Best Value Review of Risk Management and Health and Safety and Corporate Risk Register Corporate Resources O&S Committee | Deferred from 24 November 2003 to 01 March 2004 and then deferred to April 2004 | Corporate Management Team on 12.01.04 |
|  | Reason: Due to staff shortages and other workload priorities, this matter has been deferred |