Overview & Scrutiny – corporate resources

| Public |
| --- |
| Date of Meeting: | 8th September 2005 |
| Title: | Internal Audit Progress Report – First Quarter 2005/06 |
| Report of: | Head of Finance |
| Report reference: | Financial Memo FS21/05 |

# Summary:

# This report summarises the work undertaken by Internal Audit Services for the period from 1st April to 1st July 2005.

Recommendations:

Members are asked to note the progress made against the Annual Audit Plan for 2005/06.

| Contact Officers: | Ian Beckett, Audit Services Manager |  | Ext 7292 |
| --- | --- | --- | --- |

AUDIT SERVICES MANAGER’S PROGRESS REPORT

FIRST QUARTER

2005 – 2006

I	INTRODUCTION

This report summarises the work carried out by the Internal Audit Section for the period from 1st April to 1st July 2005.

The figure for “days allocated” is the annual total divided by 4 in each case, rounded to the nearest day.

2	AUDIT PERFORMANCE FOR THE 1st QUARTER 2005 - 2006

  - The analysis of actual time against budgeted time for the Section is shown below (also rounded to the nearest day):-

| AUDIT AREA | DAYS ALLOC. | DAYS TAKEN | DIFF. | REFER TO |
| --- | --- | --- | --- | --- |
| Planned Core Systems | 40 | 66 | 26 | 2.2 below |
| Other Planned Chargeable | 91 | 74 | -17 |  |
| Unplanned Chargeable | 6 | 18 | 12 | 2.3 below |
| VFM Studies | 25 | 0 | -25 | 2.4 below |
| Computer Audit | 5 | 1 | -4 | 2.5 below |
| Contract Audit | 8 | 1 | -7 | 2.6 below |
| Follow-up Reviews | 3 | 5 | 2 |  |
| Total Chargeable Time (A) | 178 | 165 | -13 |  |
| Leave | 38 | 42 | 4 | 2.7 below |
| Training | 11 | 12 | 1 |  |
| Sickness | 6 | 8 | 2 | 2.8 below |
| Management/Admin | 59 | 58 | -1 | 2.9 below |
| Total Overhead (B) | 114 | 120 | 6 |  |
| Grand Total (C) | 292 | 285 | -7 | 2.10 below |
| Performance (A/C) x 100% | 60.9% | 57.9% |  |  |

  - The time charged against Core systems was used to complete the core reviews for 2004/05.  It had proved to be impossible, due to a combination of sick-leave, a vacancy and of course the flood, to complete all of these reviews by 31st March 2005.  In the event, an agreement was reached with the Audit Commission Manager that these reviews would be completed (i.e. draft reports issued) by 30th April.  This revised deadline was achieved.

  - The 18 days shown as “unplanned chargeable” time were spent as follows:-

Car leasing (issues carried forward from 2004/05)			7 days

Corporate charge-card (“Variation” issued)				4 days

LSVT – outstanding issues							1 day

Financial Procedure Rules							1 day

Total						13 days

The balance (5 days) comprises a number other minor unforeseen demands on Audit time, varying from 0.5 hours to 3 hours per occasion.

N.B. It is to be noted that the total time allowed for unplanned work for the whole year is only 25 days.

  - No time has been taken against the allowance for VFM studies, as this time has been held for work on the VFM section of the Use of Resources Statement, and to support/review “Gershon” savings.

  - The time shown against Computer audit is for preparation for the “Ethical Hacking” exercise due to take place this year.

  - The time for Contract Audit is for undertaking financial appraisals of proposed tenants/contractors.

  - “Leave” is a fixed figure for the year, and the 4 days “over” will be recovered through the balance of the year.

  - Sickness” includes 3 days for doctors/dentist/hospital appointments.

  - The time spent on “admin” is within allocation, but there will be extra time required for the move back to the Civic Centre in due course, which may adversely affect the figures for next quarter.

  - The overall variance of 7 days is due to the usual combination of flexi-balances and “roundings”.

3	PROGRESS AGAINST THE AUDIT PLAN FOR  2004  - 2005

  - The table shown on the following page shows the main areas of work undertaken in the quarter.

WORK COMPLETED/IN PROGRESS – AS AT 1ST JULY 2005

| AUDIT REVIEW | STATUS | COMMENTS |
| --- | --- | --- |
| Core Reviews |  |  |
| Main Accounting | Complete | Note 1 |
| Sundry Debtors | Complete | Note 1 |
| Council Tax | Complete | Note 1 |
| NNDR | Complete | Note 1 |
| Treasury Management | Complete | Note 1 |
| Housing Benefits | Complete | Note 1 |
| Cash Collection | Complete | Note 1 |
| Payroll | Complete | Note 1 |
| Creditor Payments | Complete | Note 1 |
| Other Planned Reviews |  |  |
| Corporate Governance | Ongoing | Note 2 |
| Automated payments system | Ongoing |  |
| Carlisle Leisure – Client | Ongoing |  |
| Highways maintenance – claimed rights | Ongoing | New area for review |
| E-government | Ongoing | New area for review |
| Media Relations, PR, Corporate Identity and Marketing | Ongoing | New area for review |
| Telephones | Ongoing |  |
| Performance indicators | Ongoing | Annual review |

Note I – All of the 2004/05 core reviews were completed to draft stage, and the draft reports were issued, by the 30th April.

Note 2 – This is not an audit per se – the time is to support EMG in relation to SIC,

COCG, DoT, Use of Resources etc.

- Audit Opinion

  - In accordance with the CIPFA “Code of Practice for Internal Audit in Local Government”, the Head of Internal Audit is required to appraise Members of any emerging issues which will be covered in the formal Annual Report.  No such issues have arisen during the period under review  - it has not been necessary to draw Members’ attention to any disputed recommendations, nor to any instances of failure to implement recommendations.

- Summary

  - Although the performance for the first quarter is below the overall annual target, this is not (at this stage of the year) any particular cause for concern.  Despite the “knock-on” effects of the problems encountered during the last quarter of 2004/05, the performance was significantly better than for the same period in the previous 2 years (2003/04 was 42.8%; 2004/05 was 46.3%).

I. Beckett

Audit Services Manager

17th  August 2005

IB/X41/Audit Plan 2005 – 2006