| REPORT TO EXECUTIVE |
| --- |
| PORTFOLIO AREA: FINANCE AND PERFORMANCE MANAGEMENT |
| Date of Meeting: | 20 November 2006 |
| Public |  |
| Key Decision: | Yes | Recorded in Forward Plan: | Yes |
| Inside Policy Framework |

| Title: | PROVISIONAL CAPITAL PROGRAMME 2006/07 TO 2009/10 |
| --- | --- |
| Report of: | DIRECTOR OF CORPORATE SERVICES |
| Report reference: | CORP54/06 |

Summary:

The report details the revised capital programme for 2006/07 together with the proposed method of financing as set out in Appendices A and B.

The report also summarises the proposed programme for 2007/08 to 2009/10 in the light of the capital bids submitted to date for consideration, and summarises the estimated capital resources available to fund the programme.

Recommendations:

The Executive is asked to:

- Note the revised capital programme and relevant financing for 2006/07 as set out in Appendices A and B;

- Give initial consideration and views on the capital spending requests for 2007/08 to 2009/10 contained in this report in the light of the estimated available resources;

- Note that any capital scheme approved by Council may only proceed after a full report, including business case and financial appraisal, has been approved.

| Contact Officer: | Alison Taylor | Ext: | 7280 |
| --- | --- | --- | --- |

CITY OF CARLISLE

To:	The Executive								CORP54/06

20 November 2006

PROVISIONAL CAPITAL PROGRAMME 2006/07 TO 2009/10

- INTRODUCTION

  - This report details the revised capital programme for 2006/07 together with the proposed methods of financing as set out in paragraph 3 and Appendix A and B.

  - The report also details the capital spending proposals for 2007/08 to 2009/10, together with the potential resources available to fund the programme. Members are asked to give initial consideration to the spending proposals, details of which are contained in the pro forma Appendices C1 to C4 attached to this report.

  - The guiding principles for the formulation of the capital programme over the next three year planning period are set out in the following policy documents that were approved by Council on 18 July 2006:

- Capital Strategy (Report FS13/06)

- Asset Management Plan (Report DS37/06)

1.4	A Capital Projects Board of senior officers has been established to take the lead on the prioritisation of investment and the monitoring and evaluation of schemes. The intention is to improve performance monitoring and business case analysis of capital projects. The Business Case Methodology and guidance notes used during the 2007/08-budget cycle is repeated at Appendix D.

- CAPITAL RESOURCES

2.1	There are several sources of capital resources available to the Council to fund capital expenditure, the main ones being:

- Borrowing (Prudential Code - see paragraph 6.2)

- Capital Grants e.g. Lottery Commission, Sports England, DFG, RHG

- Capital Receipts e.g. proceeds from the sale of assets

- Council Reserves e.g. Projects Fund, Renewals Reserve

  - It should be noted that capital resources can only be used to fund capital expenditure and cannot (with the exception of the Council’s own Reserves), be used to fund revenue expenditure. There are strict definitions of what constitutes capital expenditure.

  - It should also be noted that the resources available to support the capital programme can only be estimated during the year. The final position is dependent in particular on how successful the Council has been in achieving Capital Receipts from the sale of assets against its target i.e. the more capital receipts generated, the less is required to be taken from Borrowing and Council Reserves (and vice versa).

  - The cost of borrowing £1m to fund the capital programme will result in a charge to the revenue account in the next full year of approximately £87,500.  This is made up of £47,500 for the cost of the interest payable (4.75% of £1m equates to £47,500) and a principal repayment provision of 4% of the outstanding sum (4% of £1m equates to £40,000).

- REVISED CAPITAL PROGRAMME 2006/07

  - The capital programme for 2006/07 totalling £13,153,400 was approved by the Council on 18 July 2006 as detailed in the 2005/06 out-turn report (FS15/06).

  - An initial attempt has been made to identify the progress to date of each scheme in the current financial year. However it should be noted that the Quarterly Budget Monitoring report to September 2006, considered elsewhere on the agenda (CORP48/06), highlights that there is a significant underspend against the annual budget. An initial attempt has also been made to identify slippage on individual schemes. However the Capital Projects Board is currently reviewing the whole capital programme with a view to re-profiling the current programme over the next three years to provide a more realistic programme of works. However an accurate estimate of the value of slippage to 2007/08 if not yet available.

  - The revised capital programme for 2006/07 now totals £11,749,070 as detailed in Appendix A, whilst Appendix B details the anticipated use of capital resources. A summary of the revised programme for 2006/07 is shown below:

|  | £ | App |
| --- | --- | --- |
| 2006/07 Original Capital Programme | 13,153,400 | A |
| Other adjustments | (1,404,330) | A |
| 2006/07 Revised Capital Programme | 11,749,070 | A |
| Estimated Capital Resources available | (24,832,409) | B |
| Projected (Surplus) capital resources | (13,083,339) |  |
| Projected Surplus Capital Resources as at 31/03/07: Projects Fund Capital Receipts | (3,302,245) (9,781,094) |  |

  - It is anticipated that additional capital receipts will be generated during 2006/07, which have been estimated at £2,225,000 over and above current projections. This has been built into the Capital resources figure available to fund the capital programme.

- NEW CAPITAL SPENDING PROPOSALS 2007/08 TO 2009/10

  - The new capital spending proposals are included on the pro-formas attached to this report, and are summarised in the following Table.

  - Because of the large anticipated slippage on the 2006/07 schemes the Executive are being recommended to keep new capital scheme approvals for 2007/08 to a minimum. This will allow capacity resources to be directed to complete existing schemes. It will also help the revenue position due to increased investment income.

| Capital Scheme | App/ Para | 2007/08 £000 | 2008/09 £000 | 2009/10 £000 | Future £000 |
| --- | --- | --- | --- | --- | --- |
| Current Commitments: |  |  |  |  |  |
| 2006/07 Slippage Housing Strategy | A | 0 | 0 | 845 |  |
| Private Sector Housing Investment | 4.4/4.5 | 814 | 814 | 814 |  |
| Major Repairs to Council Property | 4.4/4.6 | 250 | 250 | 250 |  |
| Vehicles & Plant | 4.4/4.6 | 130 | 120 | 333 |  |
| IT Equipment | 4.4/4.6 | 310 | 141 | 288 |  |
| Equipment | 4.4/4.6 | 96 | 0 | 0 |  |
| Industrial Estate Maintenance | 4.7 | 200 | 200 | 200 |  |
| Desk Top Replacement | 4.4/4.8 | 120 | 120 | 120 |  |
| Housing Strategy (5 Year) |  | 1,250 | 1,250 | 300 |  |
| Heysham Park |  | 154 | 0 | 0 |  |
| Environmental Enhancements |  | 40 | 40 | 40 |  |
| Total Existing Commitments |  | 3,364 | 2,935 | 3,190 |  |
| New Spending Proposals |  |  |  |  |  |
| Belah Community Centre | C1 | 320 | 0 | 0 |  |
| Environmental Enhancements | C2 | 160 | 0 | 0 |  |
| New Performance Information Systems | C3 | 50 | 0 | 0 |  |
| Play Areas | C4 & 4.9 | 75 | 50 | 50 | 50 |
| Total New Proposals |  | 605 | 50 | 50 | 50 |
| TOTAL POTENTIAL PROGRAMME |  | 3,969 | 2,985 | 3,240 | 50 |

  - Many of the proposals require further appraisal and strengthened Business Cases, which have not yet been considered by the Projects Board. Therefore should they be approved for inclusion in the Council’s Capital Programme as part of this budget process, the release of any budget would be subject to verification of the business case by the Capital Projects Board and a report to the Executive as appropriate.

  - Details of the proposals for spend in these committed areas will be subject to a full report and Business Case to the Capital Projects Board before the release of any budget.

  - The Private Sector Housing Investment budget is to cover Disabled Adaptations Grants, Renovations Grants and Minor Works Grants.

  - The budgetary implications relating to the Major Repairs to Council Property and the fundamental review of the Renewals Reserve are considered elsewhere on the agenda.

  - It was previously agreed to contribute £200,000 per annum to provide a fund to maintain the Industrial Estates.  This was a recommendation that arose from the Best Value Review of Property Services.  The budget is to cover minor works needed and a programme of works will be prepared for approval.

  - The IT systems desktop replacement programme is in the course of being developed.  Early indications are that a 4-year replacement programme will require  £120,000 per annum.

  - A draft Play Area strategy has been prepared which the Executive considered on 20 March 2006. Members may wish to consider to allocating resources in 2007/08 in the light of that draft strategy.

5.	FUTURE COMMITMENTS

5.1		In addition to the spending proposals in the above Table there are also potential

capital implications arising from the following issues which will be reported on fully as details become available

- Carlisle Renaissance Development Plan Implications

- Tullie House Development Plan Implications

- Sports Feasibility Study Implications

- Three Rivers Implication

- Swimming Pool

- Theatre/Performing Arts

- Asset Review Programme

5.2	An earmarked reserve has been established for the Asset Investment Fund which totals £2m after the 2006/07 contribution.  A business case is in the course of being prepared to show how it is planned to utilise that resource.

- POTENTIAL CAPITAL RESOURCES AVAILABLE

  - The table below sets out the estimated resources available to finance capital programme for 2007/08 to 2009/10.

| Source of Funding | Para | 2007/08 £000 | 2008/09 £000 | 2009/10 £000 | Future £000 |
| --- | --- | --- | --- | --- | --- |
| Capital Grants: |  |  |  |  |  |
| Regional Housing Pot | 6.3 | (1,110) | (1,110) | (1,110) |  |
| Disabled Facilities Grant | 6.4 | (205) | (205) | (205) |  |
| General | 6.5 | (120) | 0 | 0 |  |
| Capital Receipts: |  |  |  |  |  |
| Generated in year – General | 6.6 | (2,962) | (1,000) | (1,000) |  |
| Generated in year – PRTB | 6.7 | (1,200) | (1,100) | (552) |  |
| Reserves: |  |  |  |  |  |
| Projects Fund | 6.8 | 1,841 | 1,709 | 1,771 |  |
| Renewals Reserve | 6.9 | (536) | (261) | (621) |  |
| TOTAL |  | (4,292) | (1,967) | (1,717) |  |

  - A new system of capital finance (Prudential Code) was introduced on 1st April 2004, which gives authorities freedom to borrow to fund capital schemes subject to the over-riding principles of Affordability, Prudence and Sustainability. Whilst the new freedoms could significantly impact on the capital resources available to the Authority, the principles referred to in effect mean that the Council is limited by the ongoing cost of any borrowing (i.e. the cost of prudential borrowing falls to be met from the General Fund recurring expenditure). The Prudential Code requires authorities to develop their own programmes for investment in fixed assets, based upon what the authority and local taxpayers can afford, and subject to a full Business Case and Options appraisal process. Further details on the Code can be found elsewhere on the agenda in the Treasury Management Report (CORP 49/06).

The Council currently has no need to take on any prudential borrowing due to the level of capital receipts it is currently generating. However, the projections of capital receipts start to reduce considerably after 2009/10 and at this stage, the use of prudential borrowing to fund the capital programme may need to be considered.

  - The old system of capital funding of supported borrowing has now been removed from the Revenue Support Grant allocation and has been replaced by a separate capital grant funded from the Regional Housing Pot. This is estimated at £1.110m for future years, although the actual allocation will not be received until January.

  - Disabled facilities grant allocation will not be announced until December 2006, and therefore the projection is based on current allocations. A further report will be presented to the Executive in January 2007 once the 2007/08 allocation has been received. It should be noted that the DFG grant covers 60% of the expenditure, with the Council meeting 40% from it’s own resources.

  - This relates specifically to a capital grant anticipated in respect of the Belah Community Centre scheme. If the grant applications are not successful then the overall project will need to be revised to ensure that the Council’s contribution does not exceed £200,000.

  - Capital receipts from the sale of fixed assets, including the sale of the Council’s interest in land on the Raffles estate and other specific asset disposals, as a result of the Councils Surplus Land Policy are estimated at £1,000,000 per annum.

  - The Preserved Right to Buy (PRTB) sharing arrangement with CHA is for a fifteen year period with the Council being entitled to a pre-agreed reducing percentage of the receipts. Right to Buy sales have been running at considerably above original projections, and the Table above sets out the current projections of receipts anticipated over the three-year period.

  - This is the estimated requirement to be taken from the Projects Reserve. It also takes account of the revenue budget shortfall projected as part of the 2007/08 budget setting process, which is a first call on the Projects Reserve. All supplementary estimates approved to date have been funded from the Projects Reserve, these include Raffles Vision budget of £32,500 and the Planning Standards Authority of £315,000 over the next three year period approved by the Executive on 12 June 2006.

  - The Renewals Reserve is an earmarked reserve for the replacement of Vehicles, Equipment and Plant. The level and usage of the reserve is subject to a full review considered elsewhere on the agenda (CORP 56/06).

7.	SUMMARY PROVISIONAL CAPITAL PROGRAMME 2007/08 TO 2009/10

A summary of the estimated resources compared to the proposed programme year on year is set out below:

|  | 2006/07 £000 | 2007/08 £000 | 2008/09 £000 | 2009/10 £000 |
| --- | --- | --- | --- | --- |
| Estimated Resources available (para 3.1 and 5.1) | (24,832) | (4,292) | (1,967) | (1,717) |
| Proposed Programme (para 4) | 11,749 | 3,969 | 2,985 | 3,240 |
| Projected (Surplus)/deficit Transfer to earmarked reserve Year on Year use of Resources: Projects Reserve Capital Receipts Cumulative year end Position Projects Reserve Capital Receipts | (13,083) 0 (13,083) (3,302) (9,781) (3,302) (9,781) (13,083) | (323) 0 (323) 1,841 (2,164) (1,461) (11,945) (13,406) | 1,018 0 1,018 1,709 (691) 248 (12,636) (12,388) | 1,523 0 1,523 1,771 (248) 2,019 (12,884) (10,865) |

8.	CONSULTATION

8.1	The Corporate Resources, Infrastructure and Community Overview and Scrutiny Committees will consider the requests for their areas of responsibility at their meetings in November. Feedback of any comments on the proposals will be made to the Executive on 11 December prior to the Executive issuing their draft budget proposals for wider consultation on 18 December.

9.	RECOMMENDATIONS

The Executive is asked to:

- Note the revised capital programme and relevant financing for 2006/07 as set out in Appendices A and B;

- Give initial consideration and views on the capital spending requests for 2007/08 to 2009/10 contained in this report in the light of the estimated available resources.

- Note that any capital scheme approved by Council may only proceed after a full report, including a financial appraisal, has been approved by the Executive.

10.	IMPLICATIONS

- Staffing/Resources – as detailed on the individual appraisal forms

- Financial – included within the report

- Legal – none

- Corporate – SMT and SPG have considered the new spending proposals contained within this report.

- Risk Management – as detailed on the individual appraisal forms

- Equality Issues – none

- Environmental – as detailed on the individual appraisal forms

- Crime and Disorder –as detailed on the individual appraisal forms

ANGELA BROWN

Director of Corporate Services

| Contact Officer: | Alison Taylor | Ext: | 7280 |
| --- | --- | --- | --- |

REVISED CAPITAL PROGRAMME 2006/07					APPENDIX A

| Scheme | 2006/07 Original July £ | 2006/07 Revised Nov 2006 £ | Notes |
| --- | --- | --- | --- |
| Land & Property Gazateer | 33,700 | 33,700 |  |
| Bitts Park Water Feature | 4,300 | 4,300 |  |
| Leisuretime Investment | 91,500 | 91,500 |  |
| Shaddonmill | 22,000 | 22,000 |  |
| Industrial Estate Maintenance | 200,000 | 200,000 |  |
| Asset Investment Fund | 27,200 | 27,200 |  |
| Vehicles Plant & Equipment | 1,398,400 | 849,870 | 1 |
| DDA | 21,200 | 21,200 |  |
| Major Repairs | 346,600 | 346,600 |  |
| Kingmoor Nature Reserve | 8,000 | 8,000 |  |
| Hardwick Circus Fountain | 20,000 | 20,000 |  |
| City Wi Fi | 20,000 | 20,000 |  |
| Desk Top replacement | 120,000 | 120,000 |  |
| Payroll/personnel replacement | 158,900 | 190,900 | 2 |
| Private Sector Renewal | 1,629,600 | 1,629,600 |  |
| Sheepmount Development | 50,000 | 50,000 |  |
| Customer Contact | 59,100 | 59,100 |  |
| Customer Services | 150,000 | 150,000 |  |
| Cremator Replacements | 778,000 | 778,000 |  |
| Raffles Vision | 181,800 | 0 | 3 |
| Car Park | 39,100 | 39,100 |  |
| Play Areas | 50,000 | 50,000 |  |
| Millennium Scheme | 136,700 | 136,700 |  |
| Civic Centre | 20,300 | 20,300 |  |
| Back Lanes | 56,300 | 106,300 | 4 |
| Willowholme Industrial estate | 172,200 | 172,200 |  |
| California Road Football pitch | 8,700 | 8,700 |  |
| Dale End Road Football pitch | 8,700 | 8,700 |  |
| Fusehill Street Play Area | 58,800 | 58,800 |  |
| Corporate IT Infrastructure | 35,000 | 35,000 |  |
| Synthetic Football Pitch | 250,000 | 250,000 |  |
| Renaissance Improvements | 100,000 | 100,000 |  |
| GIS | 239,900 | 239,900 |  |
| Document Image Processing | 45,000 | 45,000 |  |
| ODPM Private Sector Renewal | 695,800 | 695,800 |  |
| Flood recovery Civic Centre | 195,000 | 195,000 |  |
| Bitts Park Play Area | 162,800 | 162,800 |  |
| Heysham Park | 165,700 | 165,700 |  |
| Sheepmount Bridge | 103,200 | 103,200 |  |
| Housing Strategy | 2,110,100 | 1,265,100 | 5 |
| Multi Use Games Area | 29,000 | 29,000 |  |
| Multi Use Games area (Hammonds) | 0 | 67,000 | 6 |
| Environmental Improvements | 100,000 | 300,000 | 7 |
| Waste Minimisation | 905,000 | 905,000 |  |
| Electronic Documents Records Sys | 353,000 | 353,000 |  |
| CTS/EPS IT system | 130,000 | 130,000 |  |
| Greystone Community centre | 90,000 | 90,000 |  |
| Chances Park | 40,000 | 40,000 |  |
| Software Licences | 240,000 | 0 | 8 |
| Small Scale Community Projects | 60,000 | 60,000 |  |
| Energy efficiency | 0 | 62,000 | 9 |
| Talkin Tarn | 1,018,500 | 1,018,500 |  |
| TOTAL | 13,153,400 | 11,749,070 |  |

Notes:

- Reduction in the replacement programme following the Renewals Reserve review considered elsewhere on the agenda (CORP 56/06)

- Increase in the scheme of £32,000 funded from revenue contributions as approved by the Executive on 29 August 2006 (FS40/06)

- Budget no longer required as reported to the Executive on 12 June 2006 (CS28/06)

- Anticipated contribution of £50,000 expected from external sources

- Re-profiling of overall Housing strategy budgets deferring £845,000 to 2009/10 as agreed by the Executive on 25 September 2006 (DS58/06)

- Additional MUGA scheme which is funded from external contributions

- £200,000 supplementary estimate approved by Council on 18 July 2006

- Charged to the Revenue budget

- £62,000 supplementary estimate approved by Council on 12 September 2006

APPENDIX B

REVISED CAPITAL PROGRAMME 2006/07 – PROPOSED FINANCING

| Source of funding | 2006/07 Original £ | 2006/07 Revised £ | Notes |
| --- | --- | --- | --- |
| Capital Grants: |  |  |  |
| RHP | 1,503,000 | 1,503,000 |  |
| DFG | 205,000 | 205,000 |  |
| Sports England/Football Foundation | 724,800 | 724,800 |  |
| Capital Receipts: |  |  |  |
| B/fwd from previous year | 11,971,594 | 11,971,594 |  |
| PRTB receipts | 1,400,000 | 2,500,000 | 1 |
| Generated in year | 2,480,000 | 3,605,000 | 1 |
| Capital Reserves: |  |  |  |
| Projects Fund | 3,390,145 | 3,302,245 | 2 |
| Renewals Reserve | 1,397,800 | 849,870 | 3 |
| Revenue Reserves: |  |  |  |
| GF Balances | 0 | 0 |  |
| External contributions | 21,500 | 170,900 | 4 |
| Property Surplus | 0 | 0 |  |
| HRA Balances | 0 | 0 |  |
| TOTAL FINANCE AVAILABLE | 23,093,839 | 24,832,409 |  |
| TOTAL PROGRAMME (SEE APP A) | 13,153,400 | 11,749,070 |  |
| PROJECTED SURPLUS CAPITAL RESOURCES C/F TO 2007/08 | (9,940,439) | (13,083,339) |  |

Notes:

- Increase in projections as a result of actual receipts received to date and higher than expected sale of assets, by both the Council and CHA

- Reduction in the level of Projects Reserve to support the Capital programme as a result of supplementary estimates approved during the year; £55,400 for Planning Standards Authority and £32,500 for Raffles Vision revenue costs

- Reduction in the use of the Renewals Reserve following the fundamental review of the reserve considered elsewhere on the agenda (CORP 56/06)

- Increased use of external contributions to finance capital expenditure; £50,000 Back Lanes, £32,000 Payroll/personnel system, £67,000 MUGA scheme, rounding of £400

## Reference C1

[Finance use only]

CAPITAL PROGRAMME PRO-FORMA 2007/08 – 2009/10

Please complete the pro-forma and return to Shelagh McGregor as soon as possible but  no later than the 11 August.  Should you need any assistance please contact Shelagh McGregor (7290) or Alison Taylor (7280).

PLEASE NOTE THAT ALL PROJECTS OVER £60,000 WILL BE CONSIDERED BY THE CAPITAL PROJECTS BOARD

| DIRECTORATE: | Community Services |
| --- | --- |
| PORTFOLIO: | Leisure Culture & Heritage |
| PORTFOLIO HOLDER: | Cllr Knapton |
| SERVICE HEAD: | Mike Battersby |
| PROJECT TITLE | Belah Community Centre Re-furbishment |

| Brief Description of Scheme: To re-design and re-furbish the Belah Community Centre appropriate to the level of funding available |
| --- |
| Objective and Outcome: To bring the premises up to the standards expected of a modern, accessible, fit for purpose community facility which will provide a wider range of opportunities for local people to use. |
| Specific Impact on Corporate Priorities and Service Standards: The proposed development will have a positive impact on the following corporate priorities and service standards; Develop the Council’s capacity to meet the needs of the urban communities of Carlisle To provide high quality services Provision of quality support to the City’s 12 Community centres To provide quality services and opportunities for participation for children and young people in a safe, secure and entertaining environment To ensure Carlisle is …a place where people can feel they belong Increase community engagement and access to local services Improve cultural, leisure and sporting facilities Improve people’s sense of well being Target improvements in residential areas for community use Promote healthy living In partnership, help alleviate deprivation and social exclusion. |
| Will, or has, the proposal been the subject of a separate report to Members, including Overview and Scrutiny? Not yet |
| Other Strategic Considerations: Investment in this project will help meet an identified increase in service demand |
| Options Appraisal Process: There has been extensive consultation with the local community and potential partners, carried out by independent Consultants, on the options which might be available to meet the needs identified by the local community and the proposal which forms the subject of this bid was the preferred option |
| Risk Assessment: |
| Risk | Likelihood | Impact | Action to mitigate risk |
| The new facility will not get used | low |  | The Council’s Community Support Unit will work with the Centres Management Committee on the marketing of the facility and development of a programme of activity |
| The Council may be requested to fund an increase in revenue cost | low |  | The increased use of the Centre and the installation and implementation of a series of energy and efficiency savings in the operation and management of the building will help produce a financial balance. Any additional revenue costs shall be met by the Centre management |
| The project will take up too much Council officer time | low |  | Officers of the Community Services Directorate will support the management Committee in the development of a project management plan |
| No action on this project will result in a negative reputational risk for the Council and increased revenue costs on the building maintenance budget as the building will continue to deteriorate until it is no longer fit for purpose | high |  | This proposal will remedy the position and also other funding partners are being sought, notably, Carlisle Housing Association and independent grant giving trusts. |
| Insufficient capital investment to make an impact for users | High |  | Provide adequate funding to achieve the expectations of the scheme, acquiring grant funding as required |
| Budget Implications: This proposal suggests a one-off capital expenditure. There should be no implications for the Council’s revenue budget arising from the progress of this project. Officer time spent on supporting the centre management Committee may be defined when the scale of the project is agreed. Any work carried out by Building Surveyors etc will be covered by a re-charge for ‘professional fees’. |
| Capital Payments Refurbishment Work Fees Total/Gross Capital Cost [A] Capital Grants & Contributions Applications for grant aid will be made to a variety of funding bodies to help make up the shortfall between the Council’s contribution and the estimated total cost. A realistic expectation might be in the region of ………………………………… Total Grants & Contributions [B] NET COST TO BE MET FROM CARLISLE RESOURCES [A] – [B] Revenue Costs Total/Gross Revenue Cost [C] Income Total Revenue Income [D] NET REVENUE COST TO BE INCLUDED in the BUDGET [C] – [D] | 2007/08 £’000s 298 22 320 120 120 200 0 0 0 0 0 | 2008/09 £’000s 7 1 8 0 8 0 0 0 0 0 | 2009/10 £’000s | After 2009/10 £’000s |
| Value Added Tax: No exemption from VAT |
| Impact on the Gershon Annual Efficiency Plan The refurbishment will incorporate high standards of thermal insulation and result in reduced energy consumption. |
| Contact Officer: Rob Burns |  |
| Telephone: 7325 |
| e-mail: |

Proposal agreed by Director and Date:

Reference C2

[Finance use only]

CAPITAL PROGRAMME PRO-FORMA 2007/08 – 2009/10

Please complete the pro-forma and return to Shelagh McGregor as soon as possible but  no later than the 11 August.  Should you need any assistance please contact Shelagh McGregor (7290) or Alison Taylor (7280).

PLEASE NOTE THAT ALL PROJECTS OVER £60,000 WILL BE CONSIDERED BY THE CAPITAL PROJECTS BOARD

| DIRECTORATE: | COMMUNITY SERVICES |
| --- | --- |
| PORTFOLIO: |  |
| PORTFOLIO HOLDER: |  |
| SERVICE HEAD: | LES TICKNER |
| PROJECT TITLE | ENVIRONMENTAL ENHANCEMENTS |

| Brief Description of Scheme: The budget is requested to continue with the current level and programme of public realm environmental enhancements. |
| --- |
| Objective and Outcome: Environmental Improvements Requests for improvements show no sign of reducing and demand far outstrips our ability to provide. This comes in the form of members requests, customer referrals and requests, partner requests. The introduction of new facilities and refurbishment of existing provision all have a positive effect on customers and the public realm as well as contributing to our corporate priority of Clean, Green and Safe. The majority of requests are for the following Environmental Improvements. Removal of grass verges and replacement with parking bays Improved lighting New lighting Additional litter bins Replacement gullies More dropped kerbs Improvements to back lanes both adopted and unadopted More CCTV cameras Alley gates Removal of old brick and concrete planters to be replaced by parking bays Designing out opportunities for fly tipping and vehicle abandonment |
| Specific Impact on Corporate Priorities and Service Standards: The work undertaken contributes to the renaissance travel plans as well as the environmental policy and sustainability agenda. |
| Will, or has, the proposal been the subject of a separate report to Members, including Overview and Scrutiny? The proposals have been subject to Member reports including Executive and Overview and Scrutiny. |
| Other Strategic Considerations: The introduction of these improvements result in many cases in a reduction in maintenance costs particularly the change of use from grass verges to parking bays and change of use from planters to parking bays. Reduce light pollution and energy costs associated with new lighting installations. Reduce d street sweeping and fly tipping due to increased litterbin provision. Reduction in crime and the fear of crime due to increased CCTV provision. |
| Options Appraisal Process: The Authority has already agreed a budget of £200K for 2006/2007 and £40K for 2007/2008 and £40K for 2008/2009. The request is for an increase to £200K for 2007/2008. This will enable an accelerated programme of works with the resultant improvements in the environment. |
| Risk Assessment: Existing provision has been agreed at which point the risks were assessed. |
| Risk | Likelihood | Impact | Action to mitigate risk |
| Budget Implications: 2007/2008 existing budget of £40K to be increased by £160K to £200K. |
| Capital Payments Total/Gross Capital Cost [A] Capital Grants & Contributions Total Grants & Contributions [B] NET COST TO BE MET FROM CARLISLE RESOURCES [A] – [B] Revenue Costs Total/Gross Revenue Cost [C] Income Total Revenue Income [D] NET REVENUE COST TO BE INCLUDED in the BUDGET [C] – [D] | 2007/08 £’000s | 2008/09 £’000s | 2009/10 £’000s | After 2009/10 £’000s |
| Value Added Tax: |
| Impact on the Gershon Annual Efficiency Plan |
| Contact Officer: | LES TICKNER |
| Telephone: 01228 525034 |
| e-mail: LesT@carlisle-city.gov.uk |

Proposal agreed by Director and Date:

REFERENCE C3

Carlisle City Council IT Project request for ISG Approval

ISG code

Department/Section

Contact/Owner

Enhancement to Existing System, No

If so which System?

Detail of Project

Timescales /Significant Dates

Resources (Staff/Cost etc)

CRM/E-government Implications

GIS Implications

IT Comments

Date to ISG

ISG Comments

Approved/Rejected

Reference C4

[Finance use only]

CAPITAL PROGRAMME PRO-FORMA 2007/08 – 2009/10

Please complete the pro-forma and return to Shelagh McGregor as soon as possible but  no later than the 11 August.  Should you need any assistance please contact Shelagh McGregor (7290) or Alison Taylor (7280).

PLEASE NOTE THAT ALL PROJECTS OVER £60,000 WILL BE CONSIDERED BY THE CAPITAL PROJECTS BOARD

| DIRECTORATE: | Community Services |
| --- | --- |
| PORTFOLIO: | Leisure Culture & Heritage |
| PORTFOLIO HOLDER: | Cllr R Knapton |
| SERVICE HEAD: | Mark Beveridge |
| PROJECT TITLE | Play Area Development |

| Brief Description of Scheme: Provision was made in the current capital budget for £50k linked to the implementation of the Play Area Strategy. This bid is also linked to that Council Strategy to enable the improvement work to continue. |
| --- |
| Objective and Outcome: If approved the renewal and refurbishment of play areas as identified in the Council Strategy will continue to be implemented. This will ensure all play areas owned by the Council achieve a good standard of provision, meeting the criteria set out in the strategy. |
| Specific Impact on Corporate Priorities and Service Standards: This bid is linked to Cleaner, Greener & Safer as it ensures the play areas can where appropriate be designed to help hinder anti-social behaviour. The development of young people through play is linked to Learning City and the improvement of neighbourhoods is also a contribution to Carlisle Renaissance. |
| Will, or has, the proposal been the subject of a separate report to Members, including Overview and Scrutiny? The original bid was subject to consideration by Community O&S as part of the implementation of the Play Area Strategy. |
| Other Strategic Considerations: The Council has an agreed policy for the replacement and/or refurbishment of its play areas. This bid is to ensure that work can continue with the maximum impact. The work has already started and expectations have been raised through the ranking of play areas in priority order to receive attention. |
| Options Appraisal Process: Many of the play areas are older than 10 years and as such represent a risk to people using them if they reach a point beyond which they are safe to use. This bid is designed to prevent that point being reached through managing the assets the Council has in a strategic manner. |
| Risk Assessment: |
| Risk | Likelihood | Impact | Action to mitigate risk |
| Insurance Claims from old equipment not being replaced | High | Medium | Invest or remove the risk by closure |
| Budget Implications: £75k for 2007/08 and £50k p.a. recurring to enable the rolling programme of work to continue. An average cost for the replacement of a play area is £50k, although every play area does not require replacement and many can be improved for lower sums, this means that for example 3 play areas will probably be improved in 06/07 due to the existence of the budget. |
| Capital Payments Total/Gross Capital Cost [A] Capital Grants & Contributions Total Grants & Contributions [B] NET COST TO BE MET FROM CARLISLE RESOURCES [A] – [B] Revenue Costs Total/Gross Revenue Cost [C] Income Total Revenue Income [D] NET REVENUE COST TO BE INCLUDED in the BUDGET [C] – [D] | 2007/08 £’000s 75 Unknown Nil | 2008/09 £’000s 50 Unknown NIL | 2009/10 £’000s 50 Unknown NIL | After 2009/10 £’000s 50 Unknown NIL |
| Value Added Tax: |
| Impact on the Gershon Annual Efficiency Plan Investment reduces the risk of consequential insurance claims |
| Contact Officer: Mark Beveridge |  |
| Telephone: 7350 |
| e-mail: |

Proposal agreed by Director and Date:

APPENDIX D

## GUIDANCE FOR COMPLETION OF THE PRO-FORMA FOR A

CAPITAL PROGRAMME BID

This guidance sets out how the attached blank pro forma should be completed and integrates the requirements of the Council’s Business Case Methodology.

Please complete the pro-forma and return to Shelagh McGregor as soon as possible but no later than the 11th August.  Should you need any assistance please contact Shelagh McGregor (7290) or Alison Taylor (7280).

PLEASE NOTE THAT ALL PROJECTS OVER £60,000 WILL BE CONSIDERED BY THE CAPITAL PROJECTS BOARD

| DIRECTORATE: |  |
| --- | --- |
| PORTFOLIO: |  |
| PORTFOLIO HOLDER: |  |
| SERVICE HEAD: |  |
| SCHEME TITLE: |  |
| Brief Description of Scheme: Please provide brief details of scheme including why it is needed. For example is it a change driven by legislation, Council policy or strategies. |
| Objective and Outcome: Please set out the objective of the scheme, its outcome and outputs relating to any policy priorities which will be met. What are the measurable benefits? How will the improvement be measured against today’s achievements? |
| Specific Impact on Corporate Priorities and Service Standards: This section relates to priorities contained in the other Plans maintained by the authority to include the City Council Corporate Plan, the Directorate Corporate Plans and the Asset Management Plan. |
| Will, or has, the proposal been the subject of a separate report to Members, including Overview and Scrutiny? If yes, please provide dates and report references. |
| Other Strategic Considerations: Set out briefly any other considerations relevant to the scheme, as required by the Council’s Business Case Methodology. These should include, where relevant to the scheme in question, the:- Identification of any mandatory legal or statutory requirement, which requires the service or asset to be provided and which cannot be met in any other way. The need arising as a direct requirement to meet a specific deficiency identified by CPA or that in an agreed Best Value Plan. Any feasibility work that has already been carried out, options appraisals, consultations, planning and legal issues. Economic and environmental considerations. Involvement of external/internal partnership working to achieve Council objectives Stage of commitment (for existing schemes). Continues or completes a capital scheme where significant expenditure started in a previous year. Priority need to replace the asset/service on a like for like basis as existing asset is at end of useful life. Meets Asset Management Plan objective. |
| Options and Investment Appraisal Process: Please indicate the different options considered (including ‘do nothing’) to achieve the objectives of the proposal and why that now presented was chosen. This part of the business case needs to demonstrate a ‘return on investment’, for example by reducing risk, driving up performance or increasing efficiency. It is critical to define how successful delivery of the anticipated outcomes will be demonstrated. For significant investments these details must be integrated into the Service Plans for the relevant Directorates and therefore subsumed into the performance management framework. |
| Risk Assessment: You should conduct a risk assessment on any new proposals. Briefly set out any issues arising here. These could potentially be:- Whether the proposal can be achieved using existing staff resources. The impact on service delivery and/or failure to meet business needs, Council aims or budget priorities; Where no action could result in the wasteful use of financial and staff resources; Where there is a potential for revenue losses and/or an increase in an expenditure head cost base etc. Have the risks been evaluated in accordance with the Council’s Risk Management Policy? Is there really the capacity to carry out this project? Please indicate whether the perceived risks are High, Medium or Low in terms of the likelihood of them occurring and their impact on the project. Also provide details of any strategies or processes in place to manage the risks associated with the proposal. |
| Budget Implications: This information will be used to update both capital and revenue budgets. Provide details on such things as: Whether the spending is recurring over a period of years or one-off in nature. A full breakdown of costs applicable to the project split between capital (e.g. investment in land and property) and revenue (e.g. annual running costs) over at least the next three years. This should include whole life costing such as repairs and replacements of assets involved and accommodation and support service costs etc. The extent to which the costs of the project are based on firm costings or estimates. The potential whole life costs for the scheme e.g. the costs and likely replacement date for heating systems, equipment etc. so that these forecasts can be incorporated into financial plans for the future. Details of any grants or income that will offset the capital and/or ongoing revenue costs of the project. The likely start and finish dates for the scheme, which will determine the phasing of the capital and revenue spending to be reflected in the budget. |
| Value Added Tax Identify if the proposal relates to activities exempt form VAT, either in full or in part and if necessary identify what proportion of the total cost relates to exempt activities. |
| Impact on the Gershon Annual Efficiency Plan State here if the project will contribute to the Council’s efficiency target. This may arise for example from the way the project was procured [resulting in a more competitive price], from the design of the building or facility [maybe to be more energy efficient] or as a result of an invest to save project. |

# Business Case Methodology

Business Cases are used to justify the decision to invest in a development or a project. This justification is based on the estimated cost of development and implementation against the risks, benefits and savings to be gained. The total business change must be considered, which may be much wider than just the cost.

The Business Case must say why the effort and time will be worth the expenditure. Members and officers will evaluate the effectiveness and viability of the proposed investment against the Business case.

They are required for all significant investment decisions to ensure that;

- Officers can make recommendations to members based on an objective appraisal of cost, benefits, risks and links to corporate strategy

- Members can make decisions based on a consistent and repeatable methodology for assessing a business case

- Overview and Scrutiny Committees can clearly understand and challenge the thinking behind recommendations and decisions to invest

- All stakeholders can objectively evaluate the effectiveness of investment in terms of the delivery of clearly stated benefits

- New investments and transfer of resources can be clearly linked to our performance management framework and corporate governance arrangements.

The requirements for a business case will depend upon the level of investment and strategic significance of the proposed investment. For some low value proposals a concise but clear business case will suffice Whereas high value, high risk and strategically important projects may require a detailed business case to facilitate transparent scrutiny, performance management and to drive project management.

Officers will use their judgement with regard to the detail required for a business case—however there are some ‘mandatory’ requirements as specified below.

All business cases must objectively address the following questions under these headings:

# Reasons

Why is this change needed?

What will happen if we do nothing?

This section of the Business case needs to clearly explain the case for change. Consideration may need to be given to drivers for change either externally (e.g. legislation) or internally (e.g. corporate strategy).

# Options

What are the options under consideration? (NB do nothing or do minimum must always be a properly evaluated option)

An objective and full assessment of at least two (do nothing and recommended change) must be included here. Bear in mind that the purpose of the business case is not to win an argument, it is to ensure that decisions are made with a clear understanding of the consequences.

A quality business case will include assessment of a range of options and demonstrate a good understanding of the opportunities presented by partnership working, innovative procurement etc.

# Benefits Expected

What are the measurable benefits against today’s situation?

The Business Case will be the point of reference for a future review of the effectiveness of the investment. This will be a critical part of the Council’s performance management framework.

# Risks

What are the risks associated with various options?

What are the strategies for managing risk?

What is the relationship between risk and benefit?

Risks must be evaluated in accordance with the Council’s Risk Management Policy. The Business Case will be evaluated and scrutinised by officers and members with reference to this policy.

# Cost

What is the cost of the options?

What is the full cost of change?

All costs must be franked by the Financial Services Business Unit.

# Timescales

What are the timescales for development, implementation and benefit realisation?

Timescales are particularly important to ensure the effective profiling of budgets. This profiling not only enables financial performance management, it helps develop realistic financial plans. Over-commitment of financial resources to undeliverable plans within a financial year is unacceptable and inefficient.

# Investment appraisal

What is the preferred option and why?

What will success look like?

This part of the business case needs to demonstrate a ‘return on investment’, for example by reducing risk, driving up performance or increasing efficiency. It is critical to define how successful delivery of the anticipated outcomes will be demonstrated. For significant investments these details must be integrated into the Business Plan for the relevant Business Unit and therefore subsumed into the performance management framework.

# Text boxes

None

There would be no direct implications, but there may be some potential to make information available to the public via the Internet, as well as to the Contact Centre.

The estimated cost of a new system and training is £50,000.

There would be some costs associated with staff time and change management these costs will need to be absorbed by directorates.

The current maintenance agreement with the suppliers of Indicata+ runs out in April 2007. It is hoped to procure a system before the end of December to give the supplier enough time to get us up and running for a phased roll out of any new system into the new financial year.

Carlisle City Council’s current Performance Management System (Indicata+) is merely a performance recording and workflow system which records information against Performance Indicators, and as such offers little or no reporting and analysis. Currently, performance analysis work is carried in separate systems and this is unsatisfactory, it takes a long time and is prone to errors. Indicata+ is only in use at three other Local Authorities, therefore there is no user network to draw on for sharing experiences, no best practice and no knowledge and it has suffered from severe under development by the supplier for the last 3 years.

The Council’s rapidly developing and emerging performance management framework demands much more sophisticated reporting and analysis of the performance information gathered than we can get out of the current system.

It is therefore suggested that we need to consider the procurement of a more advanced automated performance management system to facilitate the collection, reporting, analysis and comparison of performance information to aid the integration of the Council’s performance management framework throughout all directorates.

Since the procurement of Indicata+, many new and more sophisticated systems have come onto the market, with huge user-bases, which allow for rapid development of new features as well as integration with a host of  other applications. These new systems and the technology they are built on allow the sharing of information for all.  Any new system would have access for everyone who required it.  This would include access available for PI users and managers as well as tailorable views for all staff, Directors, the Chief Executive, members, and partners.

The latest performance management systems are capable of linking individual appraisals, team plans, corporate projects, corporate risks and Best Value and Local Performance Indicators right through to corporate objectives and the Corporate Improvement Plan and further up to the LSP at the touch of a button. A new system like this would potentially become the backbone to the continuing transformation and improvement of the Council’s Performance Management Framework by providing the much talked about "golden thread".

A performance management software package would improve the delivery of our services to the community through improved decision making.  This would be based on having more accurate and more timely access to the right information around Projects, Risks, Plans, Strategies, Performance Indicators, and Partnership data that are all inter-inked in one performance management framework.

Replacement for Indicata+ system

# Fiona Musgrave

# Policy and Performance Team