| REPORT TO EXECUTIVE |
| --- |
| PORTFOLIO AREA: FINANCE AND PERFORMANCE MANAGEMENT |
| Date of Meeting: | 17 December 2007 |
| Public |  |
| Key Decision: | Yes | Recorded in Forward Plan: | Yes |
| Inside Policy Framework |

| Title: | PROVISIONAL CAPITAL PROGRAMME 2008/09 TO 2010/11 |
| --- | --- |
| Report of: | DIRECTOR OF CORPORATE SERVICES |
| Report reference: | CORP69/07 |

Summary:

The report provides an update to CORP60/07, which was considered by the Executive on 28 November. It details the revised capital programme for 2007/08 together with the proposed method of financing as set out in Appendices A and B.

The report also summarises the proposed programme for 2008/09 to 2010/11 in the light of the capital bids submitted to date for consideration, and summarises the estimated capital resources available to fund the programme.

Recommendations:

The Executive is asked to:

- Note the revised capital programme and relevant financing for 2007/08 as set out in Appendices A and B, for recommendation to Council in February 2008;

- Make recommendations on the provisional capital programme from 2008/09 to 2010/11 in the light of the capital bids submitted to date, together with the estimated available capital resources available, for budget consultation purposes;

- Note that any capital scheme approved by Council may only proceed after a full report, including business case and financial appraisal, has been approved.

| Contact Officer: | Alison Taylor | Ext: | 7280 |
| --- | --- | --- | --- |

CITY OF CARLISLE

To:	The Executive								CORP69/07

17 December 2007

PROVISIONAL CAPITAL PROGRAMME 2007/08 TO 2010/11

- INTRODUCTION

  - This report details the revised capital programme for 2007/08 together with the proposed methods of financing as set out in paragraph 3 and Appendix A and B.

  - The report also details the capital spending proposals for 2008/09 to 2010/11, together with the potential resources available to fund the programme.

1.3	A Capital Projects Board of senior officers has been established to take the lead on the prioritisation of investment and the monitoring and evaluation of schemes.  This is to improve performance monitoring and business case analysis of capital projects.

- CAPITAL RESOURCES

2.1	There are several sources of capital resources available to the Council to fund capital expenditure, the main ones being:

- Borrowing (Prudential Code - see paragraph 6.2)

- Capital Grants e.g. Lottery Commission, Sports England, DFG, RHG

- Capital Receipts e.g. proceeds from the sale of assets

- Council Reserves e.g. Projects Fund, Renewals Reserve

  - In accordance with the Capital Strategy, the Director of Corporate Services will make recommendations on the most effective way of financing the Capital Programme to optimise the overall use of resources.

  - It should be noted that capital resources can only be used to fund capital expenditure and cannot (with the exception of the Council’s own Reserves), be used to fund revenue expenditure.  There are strict definitions of what constitutes capital expenditure.

  - It should also be noted that the resources available to support the capital programme can only be estimated during the year.  The final position is dependent in particular on how successful the Council has been in achieving Capital Receipts from the sale of assets against its target i.e. the more capital receipts generated, the less is required to be taken from Borrowing and Council Reserves (and vice versa).

  - The cost of borrowing £1m to fund the capital programme will result in a charge to the revenue account in the next full year of approximately £85,000.  This is made up of £45,000 for the cost of the interest payable (4.5% of £1m equates to £45,000) and a principal repayment provision of 4% of the outstanding sum (4% of £1m equates to £40,000).

- REVISED CAPITAL PROGRAMME 2007/08

  - The capital programme for 2007/08 totalling £8,205,200 was approved by the Council on 28 June 2007 as detailed in the 2006/07 out-turn report (CORP16/07).

  - A review of progress to date of each scheme in the current financial year has been undertaken as detailed in the Quarterly Budget Monitoring report considered by the Executive on 19 November (CORP57/07).  That report highlighted a significant underspend against the annual budget and an initial attempt was made to identify slippage on individual schemes.  However the Capital Projects Board continues to review the whole capital programme with a view to re-profiling the current programme over the next three years to provide a more realistic programme of works.  Therefore an accurate estimate of the value of slippage to 2008/09 if not yet available.

  - The revised capital programme for 2007/08 now totals £9,481,900 as detailed in Appendix A, whilst Appendix B details the anticipated use of capital resources. A summary of the revised programme for 2007/08 is as follows:

| Summary Programme | £ | Appx |
| --- | --- | --- |
| 2007/08 Original Capital Programme | 8,205,200 | A |
| Other adjustments | 1,579,1000 | A |
| 2007/08 Revised Capital Programme | 9,784,300 | A |
| Estimated Capital Resources available | (21,505,369) | B |
| Projected (Surplus) capital resources | (11,721,069) |  |
| Less Earmarked to Asset Management Reserve Net (Surplus) of Capital Resources 31/03/08: Capital Receipts | 2,000,000 (9,721,069) |  |

  - It is anticipated that additional capital receipts will be generated during 2007/08 estimated at a net figure of £800,000 over and above current projections.  This is primarily in respect of the PRTB agreement with CHA and the figure has been built into the Capital resources figure available to fund the capital programme.

  - An additional £199,000 has been received from the DCLG in relation to Disabled Facilities Grants.  The Council’s 40% contribution can be met from within the existing Housing Strategy budgets. The additional allocation has been included in the 2007/08 programme for completeness although approval is still required from full Council for this scheme.

- NEW CAPITAL SPENDING PROPOSALS 2008/09 TO 2010/11

  - During the previous budget cycle it was agreed to keep new capital schemes to a minimum to allow capacity resources to be directed to complete existing schemes. It also assisted the revenue position due to increased investment income. This policy has continued into the 2008/09 budget cycle.

  - The new capital spending proposals are included on the pro-formas attached to this report, and are summarised in the following table.

| Capital Scheme | App/ Para | 2008/09 £000 | 2009/10 £000 | 2010/11 £000 | Future £000 |
| --- | --- | --- | --- | --- | --- |
| Current Commitments: |  |  |  |  |  |
| Willowholme Industrial Estate |  | 9 | 0 | 0 |  |
| Durranhill Industrial Estate |  | 30 | 0 | 0 |  |
| Renaissance Improvements |  | 10 | 0 | 0 |  |
| ODPM Private Sector Renewal |  | 25 | 0 | 0 |  |
| Private Sector Housing Investment | 4.4/4.5 | 849 | 849 | 849 |  |
| Major Planned Repairs | C3/4.4/4.6 | 250 | 250 | 250 |  |
| Renewals Reserve: |  |  |  |  |  |
| Vehicles & Plant | 4.4/4.7 | 258 | 333 | 289 |  |
| IT Equipment | 4.4/4.7 | 120 | 288 | 333 |  |
| Equipment | 4.4/4.7 | 0 | 0 | 0 |  |
| Industrial Estate Maintenance | 4.8 | 490 | 215 | 200 |  |
| Desk Top Replacement | 4.4/4.9 | 108 | 108 | 108 |  |
| Housing Strategy (5 Year) |  | 1,250 | 400 | 0 |  |
| Play Areas |  | 50 | 50 | 50 |  |
| Environmental Enhancements |  | 40 | 40 | 0 |  |
| Housing Foyer |  | 300 | 0 | 0 |  |
| Total Existing Commitments |  | 3,789 | 2,533 | 2,079 |  |
| New Spending Proposals |  |  |  |  |  |
| MUGA & Sports Initiatives | C1 | 105 | 0 | 0 |  |
| Environmental Enhancements | C2 | 160 | 160 | 200 |  |
| Petteril Riverbank Protection Work | C4 | 82 | 0 | 0 |  |
| Hammonds CCTV | C5 | 25 | 0 | 0 |  |
| Adelaide Street Allotment fencing | C6 | 10 | 0 | 0 |  |
| Caldew/City Centre Flood Defence | 4.10 | 21 | 0 | 0 |  |
| Historic Quarter |  | 840 | 0 | 0 |  |
| Total New Proposals |  | 1,243 | 160 | 200 |  |
| TOTAL POTENTIAL PROGRAMME |  | 5,032 | 2,693 | 2,279 |  |

  - Many of the proposals require further appraisal and strengthened Business Cases, which have not yet been considered by the Projects Board.  Therefore should they be approved for inclusion in the Council’s Capital Programme as part of this budget process, the release of any budget would be subject to verification of the business case by the Capital Projects Board and a report to the Executive as appropriate.

  - Details of the proposals for spend in these committed areas will be subject to a full report and Business Case to the Capital Projects Board before the release of any budget.

  - The Private Sector Housing Investment budget is to cover Disabled Adaptations Grants, Renovations Grants and Minor Works Grants.

  - The budgetary implications relating to the Major Repairs to Council Property were considered by the Executive on 28 November (CS84/07).

  - The use of the Renewals Reserve is subject to an options review considered elsewhere on the agenda (CORP72/07). The table above includes the current MTFP projections and will be amended once a final decision is made on the future of the reserve.

  - It was previously agreed to contribute £200,000 per annum to provide a fund to maintain the Industrial Estates.   The budget is to cover minor works needed and a programme of works will be prepared for approval. The 2007/08 budget has also been re-profiled into 2008/09 and 2009/10 as agreed by the Executive.

  - The IT systems desktop replacement programme has been developed and the four-year replacement programme will require  £108,000 per annum which includes a 10% efficiency saving.

  - Report CS83/07 was considered by the Executive on 19 November approving a non-recurring budget allocation of £21,000.

5.	FUTURE COMMITMENTS

  - In addition to the spending proposals in the above table there are also potential capital implications arising from the following issues which will be reported on fully as details become available:

- Carlisle Renaissance Development Framework & Movement Strategy

- Tullie House Development and Trust Implications

- Theatre and Arts Study

- Asset Review Programme

- Sports Facilities Study Implications

- Three Rivers Implications

- IT Strategy

- Environmental Issues

- Housing Strategy

5.2	An earmarked reserve has been established for the Asset Investment Fund, which totals £2m after the 2007/08 contribution.

- POTENTIAL CAPITAL RESOURCES AVAILABLE

  - The table below sets out the estimated resources available to finance capital programme for 2008/09 to 2010/11.

| Source of Funding | Para | 2008/09 £000 | 2009/10 £000 | 2010/11 £000 | Future £000 |
| --- | --- | --- | --- | --- | --- |
| Capital Grants: |  |  |  |  |  |
| Regional Housing Pot | 6.3 | (1,110) | (1,110) | (1,110) |  |
| Disabled Facilities Grant | 6.4 | (226) | (226) | (226) |  |
| General Slippage re 2006/07 |  | (20) (25) | 0 0 | 0 0 |  |
| Capital Receipts: |  |  |  |  |  |
| Generated in year – General | 6.5 | (1,000) | (1,000) | (1,000) |  |
| Generated in year – PRTB | 6.6 | (1,100) | (552) | (526) |  |
| Reserves: |  |  |  |  |  |
| Renewals Reserve | 6.7 | (378) | (621) | (622) |  |
| TOTAL |  | (3,859) | (3,509) | (3,484) |  |

  - A new system of capital finance (Prudential Code) was introduced on 1 April 2004, which gives authorities freedom to borrow to fund capital schemes subject to the over-riding principles of Affordability, Prudence and Sustainability.  Whilst the new freedoms could significantly impact on the capital resources available to the Authority, the principles referred to in effect mean that the Council is limited by the ongoing cost of any borrowing (i.e. the cost of prudential borrowing falls to be met from the General Fund recurring expenditure).  The Prudential Code requires authorities to develop their own programmes for investment in fixed assets, based upon what the authority and local taxpayers can afford, and subject to a full Business Case and Options appraisal process.  Further details on the Code can be found elsewhere on the agenda in the Treasury Management Report (CORP63/07).

The Council currently has no need to take on any prudential borrowing due to the level of capital receipts it is currently generating.  However, the projections of capital receipts start to reduce considerably after 2009/10 and at this stage, the use of prudential borrowing to fund the capital programme may need to be considered.

  - The old system of capital funding of supported borrowing has now been removed from the Revenue Support Grant allocation and has been replaced by a separate capital grant funded from the Regional Housing Pot. This is estimated at £1.110m for future years, although the actual allocation will not be received until January.

  - Disabled facilities grant allocation will not be announced until January 2008, and therefore the projection is based on current allocations.   A further report will be presented to the Executive in January 2008 once the 2008/09 allocation has been received.   It should be noted that the DFG grant covers 60% of the expenditure, with the Council meeting 40% from its own resources.

  - Capital receipts from the sale of fixed assets, including the sale of the Council’s interest in land on the Raffles estate and other specific asset disposals, as a result of the Council’s Surplus Land Policy, are estimated at £1,000,000 per annum.

  - The Preserved Right to Buy (PRTB) sharing arrangement with CHA is for a fifteen year period with the Council being entitled to a pre-agreed reducing percentage of the receipts.  Right to Buy sales have been running at considerably above original projections and the estimate for 2007/08 has been adjusted to reflect the anticipated receipt based upon sales made to date.  Updated projections for the next three year period have been requested from CHA, but until the updated information has been received the Table above sets out the latest projections available.

  - The Renewals Reserve is an earmarked reserve for the replacement of Vehicles, Equipment and Plant and an options review is currently underway as detailed in paragraph 4.7.  The use of the reserve is considered elsewhere on the agenda (CORP72/07).

- The Government is to introduce a new grant scheme to support recycling and composting improvements.  The value of the grant will be worth £225m nationally over the 3-year period 2008/09 - 2010/11. The funding is an automatic allocation based on a population based formula and should be known in December 2007.  The current forecast for capital resources does not include any grant from this scheme at the moment.

7.	SUMMARY PROVISIONAL CAPITAL PROGRAMME 2008/09 TO 2010/11

A summary of the estimated resources compared to the proposed programme year on year is set out below:

|  | 2007/08 £000 | 2008/09 £000 | 2009/10£000 | 2010/11 £000 |
| --- | --- | --- | --- | --- |
| Estimated Resources available (para 3.1 and 5.1) | (21,505 | (3,859) | (3,509) | (3,484) |
| Proposed Programme (para 4) | 9,784 | 5,032 | 2,693 | 2,279 |
| Projected (Surplus)/deficit Less earmarked to Asset Management Reserve Cumulative year end Position Capital Receipts | (11,721) 2,000 (9,721 (9,721) | 1,173 0 1,173 (8,548) | (816) 0 (816) (9,364) | (1,205) 0 (1,205) (10,569) |

8.	CONSULTATION

8.1	The Corporate Resources, Infrastructure and Community Overview and Scrutiny Committees will consider the requests for their areas of responsibility at their meetings in November.  Feedback of any comments on the proposals will be made to the Executive on 10 December prior to the Executive issuing their draft budget proposals for wider consultation on 17 December.

9.	RECOMMENDATIONS

The Executive is asked to:

- Note the revised capital programme and relevant financing for 2007/08 as set out in Appendices A and B, for recommendation to Council in February 2008;

- Make recommendations on the provisional capital programme from 2008/09 to 2010/11 in the light of the capital bids submitted to date, together with the estimated available capital resources available, for budget consultation purposes;

- Note that any capital scheme approved by Council may only proceed after a full report, including business case and financial appraisal, has been approved.

10.	IMPLICATIONS

- Staffing/Resources – as detailed on the individual appraisal forms

- Financial – included within the report

- Legal – none

- Corporate – SMT and SPG have considered the new spending proposals contained within this report.

- Risk Management – as detailed on the individual appraisal forms

- Equality Issues – none

- Environmental – as detailed on the individual appraisal forms

- Crime and Disorder –as detailed on the individual appraisal forms

ANGELA BROWN

Director of Corporate Services

| Contact Officer: | Alison Taylor | Ext: | 7280 |
| --- | --- | --- | --- |

REVISED CAPITAL PROGRAMME 2007/08					APPENDIX A

| Scheme | 2007/08 Original July £ | 2007/08 Revised Nov 2007 £ | Notes |
| --- | --- | --- | --- |
| Land & Property Gazateer | 30,300 | 30,300 |  |
| Bitts Park Water Feature | 6,000 | 6,000 |  |
| Millennium Scheme | 89,700 | 89,700 |  |
| Stonyholme | 18,400 | 18,400 |  |
| Bitts Park Indoor Tennis Facilities | 98,300 | 271,900 | 1 |
| Sheepmount | 165,300 | 246,600 | 2 |
| Kingstown Industrial Estate | 219,600 | 44,600 | 3 |
| Willowholme Industrial Estate | 155,300 | 25,300 | 3 |
| Durranhill Industrial Estate | 168,900 | 168,900 |  |
| Private Sector Renewal | 1,194,300 | 1,393,300 | 4 |
| IEG | 39,300 | 39,300 |  |
| Customer Contact | 59,100 | 59,100 |  |
| Customer Services | 150,000 | 150,000 |  |
| Planned Major Repairs | 225,600 | 225,600 |  |
| Energy Efficiency | 0 | 4,000 | 5 |
| Vehicles Plant & Equipment | 838,600 | 838,600 |  |
| GIS | 59,500 | 59,500 |  |
| Car Park Improvements | 28,700 | 28,700 |  |
| Corporate IT Infrastructure | 35,000 | 35,000 |  |
| Document Imaging System | 45,000 | 45,000 |  |
| Sheepmount Bridge | 1,000 | 1,000 |  |
| City Wi Fi | 20,000 | 20,000 |  |
| Desk Top replacement | 120,000 | 120,000 |  |
| Payroll/personnel replacement | 36,000 | 36,000 |  |
| California Road Football pitch | 1,000 | 1,000 |  |
| Dale End Road Football pitch | 1,000 | 1,000 |  |
| Fusehill Street Play Area | 2,000 | 2,000 |  |
| Housing Strategy | 521,000 | 1,266,000 | 6 |
| Housing Foyer | 0 | 100,000 | 6 |
| Talkin Tarn | 40,600 | 40,600 |  |
| Heysham Park | 238,500 | 238,500 |  |
| Bitts Park Play Area | 1,400 | 1,400 |  |
| ODPM Private Sector Renewal | 318,300 | 318,300 |  |
| Cremator Replacements | 566,200 | 566,200 |  |
| Multi use Games Area | 25,100 | 25,100 |  |
| Multi use Games Area – Hammonds | 13,900 | 13,900 |  |
| Play Area Developments | 70,000 | 70,000 |  |
| Play Area – Cummersdale | 55,000 | 55,000 |  |
| Synthetic Football Pitch | 250,000 | 308,500 | 2 |
| Renaissance Improvements | 65,000 | 65,000 |  |
| Environmental Improvements | 235,200 | 235,200 |  |
| Waste Minimisation | 461,500 | 461,500 |  |
| Electronic Documents Records System | 353,000 | 353,000 |  |
| CTS/EPS IT system | 130,000 | 130,000 |  |
| Greystone Community Centre | 90,000 | 105,000 | 7 |
| Chances Park | 40,000 | 40,000 |  |
| Small Scale Community Projects | 90,000 | 90,000 |  |
| Willowholme Depot | 35,000 | 35,000 |  |
| Bousteads Depot | 58,300 | 58,300 |  |
| Bitts Park Depot | 369,300 | 369,300 |  |
| Belah Community Centre | 320,000 | 320,000 |  |
| Performance Information System | 50,000 | 37,200 | 8 |
| Tullie House Gallery Improvements | 0 | 99,000 | 9 |
| Longtown MTI Townscape | 0 | 261,500 | 10 |
| Longtown MTI Business Grants | 0 | 160,000 | 11 |
| TOTAL | 8,205,200 | 9,784,300 |  |

Notes:

- Supplementary estimate of £30,000 for Bitts Park Airdome agreed by Council on 17 July 2007, grant of £125,000 from Lawn Tennis Association and revenue funding of £18,500.

- Additional contribution received from Kiers of £139,000 less transfer to Synthetic Pitch scheme of £58,500.

- Budgets deferred into future years in accordance with report CS54/07.

- Increase in DFG budget as a result of £199,000 additional allocation being received. Still subject to formal approval by full Council.

- Budget set up to match income due from Morton Community Centre for reimbursement of costs

- Re-profiling of the overall Housing Strategy scheme bringing forward expenditure from 2009/10 as agreed by Council on 17 July 2007, and the release of £100,000 for the Housing Foyer

- Additional contribution from County Council of £15,000.

- Scheme reduced to £37,200 with the balance being returned to capital resources

- Supplementary estimate approved by Council on 17 July 2007

- Additional capital scheme which is part of the Longtown Market Town Initiative, funded from external grant mainly from the NWDA

- New capital scheme for Longtown Market Town Initiative, funded from grants

APPENDIX B

REVISED CAPITAL PROGRAMME 2007/08 – PROPOSED FINANCING

| Source of funding | 2007/08 Original £ | 2007/08 Revised £ | Notes |
| --- | --- | --- | --- |
| Capital Grants: |  |  |  |
| RHP | 1,519,000 | 1,519,000 |  |
| DFG | 226,000 | 425,000 | 1 |
| General | 120,000 | 732,600 | 2 |
| Slippage from 2006/07 | 358,300 | 358,300 |  |
| Capital Receipts: |  |  |  |
| B/fwd from previous year | 12,559,602 | 12,459,069 | 3 |
| PRTB receipts | 1,200,000 | 2,500,000 | 4 |
| Generated in year | 2,962,500 | 2,462,500 | 4 |
| Contributions | 0 | 158,800 | 5 |
| Capital Reserves: |  |  |  |
| Renewals Reserve | 838,600 | 838,600 |  |
| Revenue Reserves: |  |  |  |
| GF Balances | 0 | 51,500 | 6 |
| External contributions | 0 | 0 |  |
| TOTAL FINANCE AVAILABLE | 19,784,002 | 21,505,369 |  |
| TOTAL PROGRAMME (SEE APP A) | 8,205,200 | 9,784,300 |  |
| PROJECTED SURPLUS CAPITAL RESOURCES AVAILABLE | (11,578,802) | (11,721,069) |  |

Notes:

- Additional DFG allocation of £199,000 for 2007/08 (still subject to Council approval).

- Additional grant due to the Council in respect of Tullie House Gallery Improvements (£66,000), Longtown MTI Townscape (£261,500), Longtown MTI Business Grants (£160,000) and the Lawn Tennis Association £125,100)

- Reduction in balance of usable capital receipts as a result of the 2006/07 Audit.  Deposit on a disposal transferred to income received in advance until the sale is completed at which point it will be recognised as a usable capital receipt

- Revisions to anticipated receipts receivable in 2007/08 due to the receipt of more up to date information

- Additional funding received from Kiers towards the Sheepmount (£139,800), the County Council towards Greystone Community Centre (£15,000) and Morton Community Centre for Energy Efficiency (£4,000).

- Increased use of external contributions to partially finance capital expenditure in relation to Tullie House Gallery Improvements as approved by Council on 17 July 2007. Also included here is the revenue financing for the Bitts Park Tennis Airdome of £18,500.