CORPORATE RESOURCES OVERVIEW AND SCRUTINY COMMITTEE

# Committee Report

| Public |
| --- |
| Date of Meeting: | 3 April 2008 |
| Title: | Capital Projects/Programmes Boards |
| Report of: | Jason Gooding, Deputy Chief Executive and Director of People, Policy and Performance |
| Report reference: | CE15/08 |

# Summary:

The Capital Projects and Capital Programmes Boards were established in 2006/7 to ensure that there are effective governance arrangements on significant capital projects and programmes of work that the Council undertakes.

This report provides more detail on the work of the Capital (now Corporate) Projects Board.

# Recommendations:

- That Members note progress to date.

- That Members confirm that the information contained within business case logs and progress summary reports is appropriate to their needs.

- That Members confirm that they wish to receive summary reports from the Corporate Projects Board on a quarterly basis.

| Contact Officer: | Carolyn Mitchell | Ext: | 7306 |
| --- | --- | --- | --- |

# CITY OF CARLISLE

To:	Corporate Resources Overview and Scrutiny

Date:	3 April 2008

# Report on Corporate Projects and Corporate Programmes Board

# 1.	Introduction

This Committee received a report providing a progress update and proposals for extending the remit of the Capital (now renamed Corporate) Projects and Programmes Board at the meeting in February 2008 (report CE08/08).

Members requested more detailed information about the role and activities of the Corporate Projects Board and that is the subject of this report.

# 2.	Corporate Projects Board

# 2.1	New Business Cases

Business Cases are reviewed by the Corporate Projects Board and comments and recommendations passed to Corporate Programmes Board that then influence the budget approvals.

In order to demonstrate the activities that the Corporate Projects Board undertake, a copy of the minutes from the meeting in February 2008 is attached as appendix A.

Appendix B provides minutes of a joint meeting between the Capital Projects and Capital Programmes Boards which provided an opportunity to discuss progress and the future of the Boards.

# 2.2	Recording and Reporting

The extent and quality of project reporting is variable at present. Whilst there are some examples of very good practice on projects, others need some additional support and guidance to embed ‘highlights’ reports, issues logs and risk registers into routine project reporting.

2.2.1	Highlights Reports (see appendix G)

Essentially these rely on ‘traffic light’ reporting ie green status shows everything is ok whilst red would indicate major problems on a project.

Highlights reports contain a summary of key activities and achievements since the last report, planned activities for the period up to the next individual project’s board meeting, issues and risks affecting the project during the period.

2.2.2	Risks and Issues

Risks and issues are monitored by individual project boards but it is also important that the Corporate Projects Board have an overview of key risks and issues as they may impact on other projects, or may help to identify an emerging pattern that needs addressing corporately.

2.2.3	Overview Recording

A database application has been developed to enable consolidation of projects information, more effective monitoring of projects and to inform ‘traffic light’ reporting.

This is fairly basic but provides collated information that was not readily available previously.

Examples of summary business case logs and summary of progress (Highlights) reports which are  produced for the Corporate Programmes Board are attached as appendices C and D respectively.

2.2.3	Covalent Performance Management Software

It is anticipated that Covalent will be used for monitoring most City Council projects in the future as this has much more integrated monitoring and reporting facilities, within and across projects and programmes,  than existing, disparate software systems that are in use.

The implementation of Covalent itself is being monitored using the Covalent software and it will soon be tested at a high-level with the capital projects information.

# 2.3	Role of the Project Support Officer

The recent appointment of a Project Support Officer is working to bring the data from projects up to date, ensure that project governance arrangements are embedding and that key reports are provided at agreed intervals. She can alert the Corporate Projects Manager to any potential problems/clashes between projects and identify development needs of those involved in managing projects.

# 3.	Training

Project Management now forms part of the Management Development Plan. Whilst PRINCE2 Practitioner training is delivered by external providers, training has been developed and delivered in-house to a number of Managers re. capital projects and the roles of the Boards and this will be developed further over the next year.

# 4.	Templates

A number of standard templates, with guidance, have been produced and are now available on the Intranet. The following templates are included as appendices (note that others are also available)

- Business Case template	appendix E

- Project Initiation Document (PID)	appendix F

- Highlights report	appendix G

- Issues log	appendix H

# 5.	Future Plans

The groups have been renamed Corporate Projects Board and Corporate Programmes Board to reflect a broadened remit, covering non-capital projects. A framework for assessing which projects will fall within the revised remit will be developed and presented to CROS at a future meeting. The criteria for inclusion will be risk based and, in accordance with the Council’s Risk Management policy will include risks other than financial e.g. reputational, legal.

# 6.	Conclusion

A substantial amount of work has been undertaken around improving project governance in relation to capital projects and this will be extended to other significant Council projects. There is still significant progress to be made, particularly in relation to compiling and summarising progress.

A part-time Project Support Officer is now in post and she is improving and speeding up the embedding of reporting mechanisms.

Implementation and roll-out of Covalent software will help to support this process.

- Recommendations

That Members note the progress of the Corporate Projects Board to date.

That Members confirm that the information contained within the business case logs (appendix C) and project summary reports (appendix D) is appropriate to their needs.

That members confirm that they would like to receive business case logs and progress summary reports from the Corporate Projects Board on a regular basis and advise of the frequency at which they wish to receive them.

# Appendix A

Meetings Minutes/Actions Form

Purpose of meeting:			Capital Projects Board

Date & time of meeting:		22nd February 2008

Location:				Civic Centre, Carlisle

| Attendees | Responsibility/Position/Company |
| --- | --- |
| Carolyn Mitchell | Project Manager |
| Carolyn Curr | Head of Policy & Performance |
| Malcolm Mark | Development & Support Manager |
| Simon Taylor | Housing Services & Health Partnerships Manager |
| Rob Stephenson | Homelessness & Hostels Co-ordinator |
| Apologies |  |
| Jackie Grierson | Group Accountant |
| Tom Millar | Carlisle Renaissance Programme Manager |
| Gordon Nicholson | Head of Facilities |
| John Nutley | Head of IT |

| Minute No. | Action No | Description | Responsible | Target Date |
| --- | --- | --- | --- | --- |
| 1. |  | Previous Minutes Capital Projects Board and joint Capital Projects and Capital Programmes Boards meeting minutes discussed. |  |  |
| 2 | 1 2 3 4 | New Business Cases Homeless Families Hostel (Shaddongate) Although this is not a statutory responsibility the Board agreed that it supports the Council’s priorities and should result in an environmentally sound and sustainable asset. However, the cost of the project seems to be higher than initially indicated and a better estimate of costs needs to be provided (£400,000 shown in Council’s capital provision for 2007/8 but nothing beyond this) and document that adequate funding is available and where from. Simon explained that this includes £750k from the Private Sector Housing budget and the money from the sale of London Rd hostel. Potential revenue savings should also be identified and included in the PID. Rob advised that he has met with Chris Pearson re. Renaissance proposals for Shaddongate and there did not seem to be any conflicts between the two. The Board recommended a revised project structure from that shown in the PID, with Catherine Elliot as Sponsor, Mike Battersby as Senior Supplier, Simon Taylor as Senior User and Rob as Project Manager. The Board stressed the need to ensure that Rob’s post can be funded as part of this bid to enable him to effectively act as Project Manager and pass part or all of his existing job to someone else. Project controls should include documented Change Controls to be authorised at an appropriate level. The Board agreed that the risks shown in the PID were insufficient and that the project needs to develop and maintain a risk register. ST to provide feedback to Housing and update PID prior to next meeting. YMCA Foyer – This does not need a business case as it is effectively a work package within an existing project (Housing – Supporting Vulnerable People). Carlisle City Council makes a financial contribution but are not responsible for delivery. However, this Board recommends that targets/indicators/ agreed triggers for release of funding and monitoring arrangements and responsibilities should be documented. MS/RS/MM to liase to develop these. ST to speak to Tom Millar re. Carlisle Renaissance Historic core work which may be planned for the YMCA area Extra Care Housing Partnership As with the Foyer, this does not need a business case as it is effectively a work package within an existing project. We make a financial contribution but are not responsible for delivery. This Board recommends that targets/indicators/ agreed triggers for release of funding and monitoring arrangements and responsibilities needs to be documented. MS/RS/MM to liase to develop these. Ghyll Bank – Business Case to be presented at next meeting. EDRMS update – CC advised that work with the consultants was leading to the view that there is not a sound business case for EDRMS at present so it is likely to be withdrawn. | CM MM/MS/RS ST MM/MS/RS |  |

| 3 | 5 | 2007/08 Projects No major financial issues. CROS report – CM advised that CROS were supportive of an extended remit but asked for a further report with more detailed description of the achievements of the Capital Projects Board since its inception and the framework for assessing which projects should be considered/reviewed by the group. Highlights Reports Housing – green/amber Bitts Depot – amber in January but now green as alterations to internal layout have been agreed and work is progressing. Cremator – complete Synthetic Hockey Pitch – red due to shortfall of funding Bitts Park Airdome – complete Willowholme - MS reported that Belah is now stopped until CHA funding is in place. | CM | 20/03/08 |
| --- | --- | --- | --- | --- |
| 5 |  | Any Other Business Carry Forward proformas to be circulated by Finance by end of March. |  |  |
|  |  | Date of Next Meeting 19th March 2008 at 2pm in 9th Floor Committee Room. |  |  |

Appendix B

# Minutes of Joint Meeting of Capital Projects and Programmes Board

# Date & time of meeting:	19th December 2007

Location:	Civic Centre, Carlisle

| Attendees | Responsibility/Position/Company |
| --- | --- |
| Jason Gooding (Chair) | Deputy Chief Exec. |
| Mike Battersby | Director of Community Services |
| Angela Brown | Director of Corporate Services |
| Carolyn Curr | Head of Policy & Performance |
| Carolyn Mitchell | Corporate Projects Manager |
| Malcolm Mark | Development & Support Manager |
| Jackie Grierson | Group Accountant |
| Gordon Nicholson | Head of Facilities |
| John Nutley | Head of IT |
| Tom Millar | Carlisle Renaissance Programme Manager |
| Apologies | G Nicolson, Head of Facilities Management |

|  | Action By |
| --- | --- |
| Project Managers Report Progress to Date: See Project Manager’s written report |  |
| Terms of Reference - Remit of Capital Projects Board The prime task is quality assurance of business case and project delivery. Does it fit with the aims and priorities of the council? It was agreed that the remit should be extended to include revenue projects and assessment will be ‘risk based’ (criteria to be developed). | CM |
| Reporting Mechanisms CM to produce a report updating CROS in Feb. Capital Project Board updates to be included in J Grierson’s reports to Exec. | CM JGr |
| Update/Feedback from Programme Board Members The system is working – a huge improvement compared to a year ago. There has been a reduction in the amount of capital carried forward because of projects running over time. People now know they have to go through a process. Members are now aware of what the Board does and looks for its comments. It was agreed that the Programmes Board would: meet more regularly than they have provide more feedback to the Projects Board take a proactive role in overviewing and prioritising the Council’s programme | AB |
| Risks & Issues Business Cases 06/07 and 07/08 – concerns about projects still being approved where no business case has been reviewed by the Capital Projects Board. Programmes Board recognise that this will happen but Angela advised that that Finance wouldn’t release funding until a business case has been approved. The groups agreed that it would be helpful to have some revenue funding allocated to a ‘pool’ reserved for business case development. However, funding for feasibilty etc. should be included in initial costs identified for projects. | AB to ensure Finance are aware of this AB |
| Any Other Business A Brown referred to the Project Management Training. The group discussed this and concluded that no more Prince2 should be done by external organisations (unless qualification is an essential job requirement) and relevant project management training should be delivered in-house for all levels of staff according to what they need. Project closure, lessons learned, post project review processes and templates will be developed further. More work on Benefits Realisation is needed as this is an area where awareness raising is needed within the Authority. Further ‘in-house’ training to be developed and delivered. | CM JGo/CM CM with support from Boards |

# Appendix C   	Business Case Log  - Considered by Capital Projects Board 01/09/07 to 15/03/08

CPB Ref	Project Name	Date of Meeting	Additional info	Comments	Date to CProg

requested	 Board

17	Adelaide Street Allotments	19/09/2007	Yes	Recommend approval subject to confirmation that estimates have been/are 	19/09/2007

Funding	received to show that costs will not exceed budget.

Quotes received from Elizabeth show that the work should be done within budget

requested.

18	Hammonds CCTV	19/09/2007	Yes	There is an existing agreement within the Authority that any new CCTV would 	19/09/2007

use existing data centres. This could result in some savings and discussions with

IT should take place to clarify this prior to further progress.

Ongoing revenue cost for maintenance has not been included in the bid. Is this

because there is already a revenue budget in place for the existing cameras that

can simply be transferred to these?

Recommend approval subject to liason with (and feedback from) IT and CDRP and

approval by Service Head and Director.

CM contacted Phil Gray 27/09/07 for more info and updated business cases (see

minutes of CPB 19/9/07)

19	River Petteril 	19/09/2007	Yes	Recommend that this should be approved subject to:	19/09/2007

Reinforcement/Enhanceme	Confirmation of legal position re. ownership and responsibilities of riparian owner.

nt Works

Condition survey/indication on rest of riverbank to establish that this amount of

money is adequate/what is the likely overall or longer term cost

27/09/07 CM requested info and updated business case from Phil Gray.(see

minutes 19/09/07)

02/11/07 CCC's ownership of the land verbally confirmed by Sally Nicholson.

Mike Swindlehurst has Title Number: CU216363. Copy Official Register and Plan

from Claire Liddle - further information of section of bank, if specified,  can be

obtained.

19 March 2008													Page 1 of 3

CPB Ref	Project Name	Date of Meeting	Additional info	Comments	Date to CProg

requested	 Board

20	Kingstown Nature 	19/09/2007	Yes	27/09/07 CM requested info & updated business cases from Phil Gray	19/09/2007

Reserves

21	CCTV Room Relocation	19/09/2007	No	Bid wthdrawn not supported by Director	19/09/2007

22	7th Green - Riverbank 	19/09/2007	No	Recommend should not proceed further due to lack of information	19/09/2007

Erosion

CM advised Mark Beveridge by email 27/09/07

23	Play Raffles MUGA 	19/09/2007	Yes	What is Play Raffles? Are there any risks associated with the sustainability of 	19/09/2007

Multi-Use Games Area	revenue funding sources and if so, how would these be mitigated? What’s the

breakdown of grants and contributions by contributor? Do we own the disused

games area that would be the site of the MUGA?

Otherwise, this seems like a sound business case and the CPB recommend

approval.

No approvals or comments from Service Head or Director shown

Discussions ongoing with Sport England regarding return of funding.

102	Caldew Flood Alleviation	21/11/2007	Yes	Project has been approved by Executive but no business case has been seen by

Capital Projects Board.  GN to present a report at next meeting.

103	Homeless Families Hostel 	22/02/2008	Yes	Although this is not a statutory responsibility the Board agreed that it supports the	22/02/2008

(Shaddongate)	 Council’s priorities and should result in an environmentally sound and sustainable

asset.

However, the cost of the project seems to be higher than initially indicated and a

better estimate of costs needs to be provided (£400,000 shown in Council’s

capital provision for 2007/8 but nothing beyond this) and document that adequate

funding is available and where from. Simon explained that this includes £750k

from the Private Sector Housing budget and the money from the sale of London

Rd hostel. Potential revenue savings should also be identified and included in the

PID.

19 March 2008	Page 2 of 3

CPB Ref	Project Name	Date of Meeting	Additional info	Comments	Date to CProg

requested	 Board

The Board recommended a revised project structure from that shown in the PID,

with Catherine Elliot as Sponsor, Mike Battersby as Senior Supplier, Simon Taylor

as Senior User and Rob as Project Manager.  The Board stressed the need to

ensure that Rob’s post can be funded as part of this bid to enable him to

effectively act as Project Manager and pass part or all of his existing job to

someone else.

Project controls should include documented Change Controls to be authorised at

an appropriate level.

The Board agreed that the risks shown in the PID were insufficient and that the

project needs to develop and maintain a risk register.

ST to provide feedback to Housing and update PID prior to next meeting.

19 March 2008													Page 3 of 3

Appendix D

Capital Projects Report Summary - Progress reports received between	01/01/08	and	14/03/08

Status	Red

Report	CPB  	Project Name	Project 	End date	On 	On 	Status Explained	On

to	ref	Manager	Start date	Time	budget	Quality

05/02/2008	11	Synthetic Hockey 	David Ellis	01/05/2007	No	No	Project stopped due to lack of funding.

Pitch (All weather

astro turf pitch)

03/03/2008	11	Synthetic Hockey 	David Ellis	01/05/2007	No	No	Project currently stopped due to shortfall of funding. May

Pitch (All weather 	be rise in costs from Contractor S. I. S. due to wait

astro turf pitch)	(inflation etc).  Full planning permission has been

approved.

05/03/2008	52	Payroll/Personnel 	Carolyn 	13/02/2008	No	No	Overspend - mainly due to changes in project costing of

System	Mitchell	staff time. Delayed due to lack of capacity within HR.

Status	Amber

Report	CPB  	Project Name	Project 	End date	On 	On 	Status Explained	On

to	ref	Manager	Start date	Time	budget	Quality

21/01/2008	8	Bitts Park Depot 	David Ellis	01/07/2007	01/04/2008	no	Some alterations needed and probs with condensation.

Block 2 Reconstruction

05/03/2008	47	Car Park 	Keith Poole	Project scope has changed - £27,000 left (for hardware

Improvements	and software).  Keith Poole is now Project Manager.

28/02/2008	36	Customer Services	Mark 	No	For phase 2.  Funding allocated for 07/08 but business

Beveridge	case not yet developed. Carry forward to 08/09.

19 March 2008	Page 1 of 9

RAG Status	Green

Report	CPB  	Project Name	Project 	End date	On 	On 	Status Explained	On

to	ref	Manager	Start date	Time	budget	Quality

04/02/2008	1	Belah Community 	Martin 	01/10/2007	Planning application due to be submitted.  Anticipated

Centre	Faulder	start on site 19 May.  Comm Centre to vacate site on

21/04/08.

05/03/2008	1	Belah Community 	Martin 	01/10/2007	Yes	Yes	Construction stage health and safety plan.

Centre	Faulder

05/03/2008	1	Belah Community 	Martin 	01/10/2007				Planning & building control applications submitted.

Centre	Faulder	Expressions of interest have been advertised & to date 5

have been received back.  Project due to go out to tender

on 14 March.  Contract cannot be placed with Contractor

until all funding in Code.  Comm Centre due to vacate site

on 21 April.

05/02/2008	5	Bitts Park Airdome	David Ellis	01/12/2006	02/08/2008	No	Yes	Courts complete. Dome to be erected in Jan (weather

dependent)

28/02/2008	5	Bitts Park Airdome	David Ellis	01/12/2006	02/08/2008 	No	Yes	Near Completion.  Dome late due to weather.  CLL

operate this facility.

03/03/2008	5	Bitts Park Airdome	David Ellis	01/12/2006	02/08/2008	Yes	Project now complete except for minor snags.  Need

favourable weather conditions for coatings & markings to

courts.  Have verbal approval to use facility but waiting

for sign off from Building Control.  Defects to be monitored	No

by Projects Team until Dec 08.

05/02/2008	8	Bitts Park Depot 	David Ellis	01/07/2007	01/04/2008	Yes	Programme on schedule to be completed soon with handover Yes

Block 2 	to end users 1st week in April.  Building construction within

Reconstruction	original budget plus contribution for end-user

requirements.  Remaining budget to be spent on creation

of space and infrastructure within the Depot as a whole.

Quality of construction work is high.

05/03/2008	8	Bitts Park Depot 	David Ellis	01/07/2007	01/04/2008	Yes	Yes	Only retention carried over.

Block 2

Reconstruction

19 March 2008	Page 2 of 9

RAG Status	Green

Report	CPB  	Project Name	Project 	End date	On 	On 	Status Explained	On

to	ref	Manager	Start date	Time	budget	Quality

28/02/2008	77	Bitts Park Play Area	Mark 	Project Completed.

Beveridge

28/02/2008	25	Bitts Park Water 	Mark 	Project completed.

Feature	Beveridge

07/01/2008	66	Bousteads depot	Mike 	Add work added to scheme.		Good

Swindlehurst

05/02/2008	9	Bousteads Grassing	Martin 	Yes	Work to Havs store should be complete this week. 		Good

Yard Development	Faulder	Materials have been removed to the new dry goods

store.  Barrier & white lining to be carried out in next few

weeks.  Add work add to the overall scheme.  The

alteration to the bothey to provided updated & larger

mess facitilites. Pedestrian health & safety measures are

being implemented.

05/03/2008	9	Bousteads Grassing	Martin 	Work to HAV's store now complete, will require some 		Yes

Yard Development	Faulder	racking once store is up and running.  Barrier & white

lining positions will being finalised with end users, should

be complete by end of March.  Add work added to sch.

Alteration to bothey to provide updated & larger mess

facilities.  Pedestrian health & safety measures are being

implemented.

19 March 2008	Page 3 of 9

RAG Status	Green

Report	CPB  	Project Name	Project 	End date	On 	On 	Status Explained	On

to	ref	Manager	Start date	Time	budget	Quality

05/02/2008	78	Cremators	David Ellis	01/01/2005	01/10/2007	Near completion with exception of some minor snags and

defects.

03/03/2008	78	Cremators	David Ellis	01/01/2005	01/10/2007	Yes	With the exception of pipe lagging to the recent heat 	No

recovery pipe work, the project is complete.  Defects to

be monitored by Project Team until end of Oct 08.  Surplus

£10,000.

28/02/2008	7	Cummersdale Play 	David Ellis	01/10/2007	31/12/2007	Yes	Near Completion

Area

05/02/2008	34	Durranhill Industrial 	Martin 	Yes	Work started again after VAT delay.  CCTV issues

Estate	Faulder	resolved.  Signage info still required from Property

Services.

05/03/2008	34	Durranhill Industrial 	Martin 	Yes	Yes	CCTV now installed and working (ANPR camera).  The

Estate	Faulder	re-deployable camera to be installed in next 2 weeks.

Footway surfacing to be carried out towards end of this

month.  Still some minor carriageway repairs to be

finished off.  Signage to estate entrance no longer

required by property services.  VAT and CCTV issues

now resolved.

Near completion.  £138,764 to date.  Some things removed

from project scope and some weather dependant issues.

06/03/2008	64	Energy Efficiency	David Kay	13/02/2008	Yes	No work to do on this project.

19 March 2008	Page 4 of 9

RAG Status	Green

Report	CPB  	Project Name	Project 	End date	On 	On 	Status Explained		On

to	ref	Manager	Start date	Time	budget		Quality

28/02/2008	55	Fusehill Street Play 	Mark 	Project completed.

Area	Beveridge

04/02/2008	84	Garfield St Group 	Martin 	14/01/2008	15/05/2008	Poor weather conditions but work is progressing. Signing		Yes

Repairs	Faulder	up of property owners still being finalised.  Full extent of

project therefore yet not known.

05/03/2008	84	Garfield St Group 	Martin 	14/01/2008	15/05/2008	Yes	Contractor started on site & progressing as best as poor

Repairs	Faulder	weather allows.  All work to roofs & chimneys should be

complete by w/e 14 March.  Door & window replacement

starting next week.  Project on programme.  Some

concerns about PPE but contractor notified.  Concerns

about health & safety plan have been rectified.

Contractor has been asked that pavement below scaffold

is left free from debris after complaints received.  Couple

of issues with ingress of water during re-roofing

operation due to recent severe gales now resolved with

property owners.

06/03/2008	45	GIS - Data Capture	Rob 	Yes	Expected completion by end of March 2008.

Stapleton

06/03/2008	43	GIS - General	Rob 	Yes	Expected completion by end of March 2008.

Stapleton

06/03/2008	44	GIS - Payments 	Rob 	Yes	Expected completion by end of March 2008.

to external  	Stapleton

consultants

19 March 2008	Page 5 of 9

RAG Status	Green

Report	CPB  	Project Name	Project 	End date	On 	On 	Status Explained	On

to	ref	Manager	Start date	Time	budget		Quality

06/03/2008	46	GIS - Software	Rob 	Yes	Expected completion by end of March 2008.

Stapleton

05/03/2008	87	John St Hostel	Martin 	Architect is progressing towards stage D (planning

Faulder	approval).  Environmental site desk study report received.

Bid for funding submitted and awaiting outcome - Early

April.

04/02/2008	87	John St Hostel	Martin 	Project to Planning.  Waiting for detailed drawings.

01/02/2008	13	Longtown MTI 	Martin 	yes	Near completion.		Yes

Townscape	Faulder

Faulder

05/03/2008	13	Longtown MTI 	Martin 	Yes	Practical completion achieved 21 Dec 07.  Minor snagging	Yes

Townscape	Faulder	 still to be resolved.  Traffic management now removed.

28/02/2008	81	Multi Use Games 	Mark 	Project Completed.

Area - Hammonds	Beveridge

19 March 2008	Page 6 of 9

RAG Status	Green

Report	CPB  	Project Name	Project 	End date	On 	On 	Status Explained	On

to	ref	Manager	Start date	Time	budget	Quality

28/02/2008	80	Multi Use Games 	Mark 	Yes	Balance from other 2 done - Melbourne Park and Petteril

Areas	Beveridge	Bank - Balance to return to Sport England.

13/03/2008	3	Performance 	Tommy 	Yes	Work is now underway.	Yes

Information System	Davies

06/03/2008	39	Planned Major 	David Kay	Yes	This project is now completed carrying out asbestos

Repairs - Asbestos	removal work in various properties to achieve compliance

with current asbestos regulations.  Project related risk

assessments have been carried out.

06/03/2008	38	Planned Major 	David Kay	01/04/2007	Yes	Yes	This project is now completed.  The project is to carry 	Yes

Repairs - Civic 	out re-siting and fire precautions work in the Civic Centre.

Centre	 he project brief was established  by previous projects

on other floors of the Civic Centre.  Project related risk

assessments carried out.

06/03/2008	37	Planned Major 	David Kay	01/04/2007	Yes	Yes	This project is now completed.  The project is to carry out

Repairs - General	condition surveys on buildings.  The reports are sent to

the project manager when completed.

19 March 2008	Page 7 of 9

RAG Status	Green

Report	CPB  	Project Name	Project 	End date	On 	On 	Status Explained	On

to	ref	Manager	Start date	Time	budget	Quality

06/03/2008	4	Play Area 	Phil Gray	No	This was 06/07 project but is running late.

Development

05/03/2008	49	Sheepmount Bridge	Mike 	13/02/2008	Completed.

Swindlehurst

28/02/2008	30	Sheepmount 	Mark 	Project nearly completed.

Development	Beveridge

28/02/2008	31	Sheepmount 	Mark 	On-going programme of work (maintenance work not

Drainage	Beveridge	PRINCE2 format).  Started in 2006.

28/02/2008	28	Stonyholme (CLL)	Mark 	Project completed.

Beveridge

28/02/2008	72	Tullie House Gallery Mark 	Project Completed.

Improvements	Beveridge

05/03/2008	85	Westmoreland 	Martin 	30/11/2007	Yes	Yes	Retention only.

Street Group 	Faulder

Repairs

01/02/2008	85	Westmoreland 	Martin 	30/11/2007	Contractor works completed but condensation issues.  	No

Street Group 	Faulder	Internal leak at eaves level.

Repairs

19 March 2008	Page 8 of 9

RAG Status	Green

Report	CPB  	Project Name	Project 	End date	On 	On 	Status Explained	On

to	ref	Manager	Start date	Time	budget	Quality

05/03/2008	85	Westmoreland 	Martin 	30/11/2007	Contractor has completed the works and list of minor 	Yes

Street Group 	Faulder	defects has been produced.  Most have been rectified.

Repairs	Highways have installed bollards & lowered the corners

for disabled access.  This is the last report until end of

defects liability period in approx 6 months.

05/02/2008	65	Willowholme Depot	Martin 	Planning and design stage.  UU due to install a new

Faulder	sewer through site requiring whole of depot.

05/03/2008	33	Willowholme 	Martin 	Yes	Planning application in.  Major sewer works on site.

Industrial Estate	Faulder

07/01/2008	33	Willowholme 	Martin 	UU installing new sewer through depot starting April 08

Industrial Estate	Faulder	requiring whole of site.

19 March 2008	Page 9 of 9

#### Appendix E 			 BUSINESS CASE TEMPLATE

| Project Name | insert project name |
| --- | --- |
| Author/Contact Officer: Contact Details: |  |
| Service Head: |  |
| Directorate: |  |
| Portfolio Holder: |  |
| Document/Version Number: |  | Date: |  |
| Document Location: |  |

# Document History

| Revision History |  |
| --- | --- |
| Revision date | Previous revision date | Summary of Changes | Changes marked |

| Approvals | This document requires the following approvals. |  |
| --- | --- | --- |
| Individual or Group | Name/ Contact | Date Issued | Document/ Version No. | Date Approved | Comments (attach additional sheets if necessary) |
| Service Head |  |  |  |  |  |
| Director |  |  |  |  |  |
| Capital Projects Board |  |  |  |  |  |
| Capital Programmes Board |  |  |  |  |  |
| SMT |  |  |  |  |  |
| Executive |  |  |  |  |  |
| Purpose of this document | To document the justification for the undertaking of the project, based on the estimated cost of development and implementation against the risks and anticipated business benefits and savings to be gained. |

| Contents | This Business Case contains the following topics: |
| --- | --- |

| Topic | See Page |
| --- | --- |
| Brief Description |  |
| Reasons |  |
| Objectives |  |
| Options Appraisal |  |
| Benefits expected |  |
| Impact on Corporate Priorities and Service Standards |  |
| Other Strategic Considerations |  |
| Proposed Timetable |  |
| Input Required from Other Teams/External Parties |  |
| Risks |  |
| Summary Investment Appraisal |  |
| Estimated Costs |  |

| Brief Description |  |
| --- | --- |

| Reasons |  |
| --- | --- |

| Objectives |  |
| --- | --- |

| Options Appraisal |  |
| --- | --- |

| Benefits Expected ? |  |
| --- | --- |
| What are the measurable benefits? | How will these improvements be measured against today’s achievements? | When are the benefits likely to be achieved? |

| Specific Impact on Corporate Priorities and Service Standards |  |
| --- | --- |

| Other Strategic Considerations |  |
| --- | --- |

| Proposed Timetable | Estimated Date & Comments |
| --- | --- |
| Formal Approval for project by Council Executive |  |
| Tender Process Complete |  |
| Implementation Programme (please provide details of any known milestones and key dates within this) |  |
| Estimated Completion |  |
| Post Contract Evaluation Due |  |

| Details of input required from other teams in the Council to deliver the project. |  |  |
| --- | --- | --- |
|  | Involvement Required | Name of person consulted re. feasibility of their input | Summary of involvement to date and their comments (attach additional sheets if necessary) |
| Construction/Property Services |  |  |  |
| External Funding Officer |  |  |  |
| HR |  |  |  |
| IT |  |  |  |
| Legal Services |  |  |  |
| Procurement |  |  |  |
| Project Management |  |  |  |
| Details of Input required from External Bodies e.g. contractors, consultants, service providers, partners |  |  |  |

| Risks (click here for guidance notes). |  |
| --- | --- |
| Risk | Likelihood | Impact | Action to mitigate risk |

If the proposal has been the subject of a separate report to Members, including Overview and Scrutiny, please state which committee(s) and give report dates, titles and references.

| Summary Investment appraisal |  |
| --- | --- |

| Summary of Estimated Costs (please ensure that detailed budget breakdowns are attached if applicable) |
| --- |
| Capital Payments Total/Gross Capital Cost [A] Capital Grants & Contributions Total Grants & Contributions [B] NET COST TO BE MET FROM CARLISLE RESOURCES [A] – [B] Revenue Costs Total/Gross Revenue Cost [C] Income Total Revenue Income [D] NET REVENUE COST TO BE INCLUDED in the BUDGET [C] – [D] | 2008/09 £’000s 0 0 0 0 | 2009/10 £’000s 0 0 0 0 | 2010/11 £’000s | After 2010/11 £’000s |
| Financial Services Comments |
| Finance Officer: Date: |

# Business Case Guidance Notes

| Reasons | Provide a description of the background to the project. Include any history of events and a brief summary of any current system that is to be replaced. Briefly state the purpose of the project. |
| --- | --- |
| Objectives | Please set out the objective of the scheme, its outcome and outputs relating to any policy priorities which will be met. Describe how the project supports corporate objectives, business strategy, plans or programmes. Describe, in simple terms, the key benefits of the project. Explain the reasons for the selection of the chosen solution (where appropriate). |
| Options | Please indicate the different options considered (including ‘do nothing’) to achieve the objectives of the proposal and why that now presented was chosen. |
| Benefits Expected | Explain what benefits the project will bring in terms of: Cost savings Time and efficiency gains Improved quality Process improvement Enhanced controls (e.g. security) Ease of operation Try to express the benefits in a way that can be measured. Be specific about the benefits to be realised – where the benefits will be gained, which processes are affected, who will be involved, when will the benefits be realised. Means of measuring the benefit What controls will be established to ensure that the benefit is being realised |

| Risks | You should conduct a risk assessment on any new proposals. Briefly set out any issues arising here. These could potentially be:- Whether the proposal can be achieved using existing staff resources. Is there really the capacity to carry out this project? The impact on service delivery and/or failure to meet business needs, Council aims or budget priorities; Where no action could result in the wasteful use of financial and staff resources; Where there is a potential for revenue losses and/or an increase in an expenditure head cost base etc. Ensure that the risks been evaluated in accordance with the Council’s Risk Management Policy. Indicate whether the perceived risks are High, Medium or Low in terms of the likelihood of them occurring and their impact on the project. Also provide details of any strategies or processes in place to manage the risks associated with the proposal. |
| --- | --- |
| Cost | Provide an indication of the expected costs and timescales of the proposed project. |
| Timetable | Indicative timetable for project milestones/ approvals. |
| Investment appraisal | This part of the business case needs to demonstrate a ‘return on investment’, for example by reducing risk, driving up performance or increasing efficiency. It is critical to define how successful delivery of the anticipated outcomes will be demonstrated. For significant investments these details must be integrated into the Service Plans for the relevant Directorates and therefore subsumed into the performance management framework. |

Appendix F – PID template

<PROJECT NAME>

Project Initiation DOCUMENT (PID)

ID: <Doc ID> Version: <Draft> Author: <Author Name> Date: <DD-MON-YY>

1. Background

Provide a description of the background to the project here.

Include any history of events and a brief summary of any current system that is to be replaced.

Briefly state the purpose of the project.

# 2. Outline Business Case

Describe how this project supports the business strategy, plans or programmes.

Describe in simple terms the key benefits of the project.

Explain the reasons for the selection of the chosen solution (where appropriate).

Make reference to the full business case document where possible.

# 3. Project objectives and scope

# 3.1 Project objectives

Explain what the project needs to achieve in terms of performance and quality, budget and time to completion. Describe what will be in place once the project is completed.

# 3.2 Project scope

Define the scope of the project. Specify inclusions and exclusions. Define any boundaries and/or dependencies with other projects.

Define:

- any exclusions from scope

- constraints on the project (e.g. resource availability)

- interfaces to other projects and/or systems

- dependencies on other projects or parts of the business.

- details of other projects that are dependent on part or all of this one

# 4. Project deliverables

Provide a list of the key deliverables (products) of the project. Where possible indicate the responsibilities for delivering the products (e.g. Supplier, User) and the expected timescale.

# 5. Project approach

Explain how the project will be organised in terms of stages and product delivery.

Identify any standard process models that are to be used for stages of the project (e.g. PRINCE2, ISO 12207, DSDM).

# 6. Project Plan

Provide an overall plan for the project. This should at least provide a high-level view of the stages and the timescales

The PID should include the detailed plan for the project as an appendix, preferably produced with a software package such as MS-Project.

# 7. Organisation – roles and responsibilities

Describe the project organisation and specific roles and responsibilities (including the Project Board).

# 8. Resource requirements

Provide an indication of the expected resource requirements for the proposed project.

# 9. Project costs

Provide detailed breakdown of costs with profile of expenditure and income

|  | Anticipated Expenditure/Income by Month (show multiple years if applicable) |
| --- | --- |
| Description/Cost code | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 |

# 10. Project quality

Define any standards or ways of working that need to be met (e.g. ISO standards, quality systems).

Identify any quality reviews or audits to be conducted and who will be responsible for conducting them.

Define any management processes needed to support the project (e.g.  change control, configuration management).

# 11. Project controls

Define any controls on the project (e.g. Project Board reviews, management reporting).

Specify any project specific review points during the project process.

# 12. Risk management

Describe any known risks in terms of the risk, its probability, its potential impact and explain how each risk will be managed. This should use the standard corporate Risk Register format and can be attached as an appendix.

| Project: |
| --- |
| Author: | Date: |
| Reporting Period: | From: | To: |
| Warning Flags: | % complete | This Month | Justification |
| Schedule: |  |  |  |
| Financial: |  |  |  |
| Technical: |  |  |  |
| Operations: |  |  |  |
| Summary |  |
| Key achievements in this period: |  |
| Key activities for next period |  |
| Key Issues currently affecting the project |  |
| Key Risks currently affecting the project |  |

| Appendix H | Issues Log Template |
| --- | --- |
|  | Project Name: Date: Version |
| Author: |  |
| Owner: |  |
| Document Number: |  |

Document History

| Document Location | This document is only valid on the day it was printed. |
| --- | --- |
| Revision History |  |

| Revision date | Previous revision date | Summary of Changes | Changes marked |
| --- | --- | --- | --- |

| Distribution | This document has been distributed to: |
| --- | --- |

| Name | Title | Date of Issue | Version |
| --- | --- | --- | --- |

| Purpose | To summarise all of the Project Issues, their analysis and status. |
| --- | --- |

| Issues: |  |
| --- | --- |

| Reference | Author | Date Identified | Date of Last Update | Description | Status |
| --- | --- | --- | --- | --- | --- |

# Comments

- Provide a description of the background to the project here.

- Include any history of events and a brief summary of any current system that is to be replaced.

- Briefly state the purpose of the project.

Provide a brief description of the project

- Describe the background to the project here.

- Include any history of events and a brief summary of any current system that is to be replaced.

- Briefly state the purpose of the project.

- Please set out the objective of the scheme, its outcome and outputs relating to any policy priorities which will be met.

- Describe how the project supports corporate objectives, business strategy, plans or programmes.

- Describe, in simple terms, the key benefits of the project.

- Explain the reasons for the selection of the chosen solution (where appropriate).

Please indicate the different options considered (including ‘do nothing’) to achieve the objectives of the proposal and why that now presented was chosen.

Be specific about the benefits to be realised , where they will be gained, which processes are affected, who will be involved. Explain what benefits the project will bring in terms of:

- Cost savings

- Time and efficiency gains

- Improved quality

- Process improvement

- Enhanced controls (e.g. security)

- Ease of operation

Try to express the benefits in a way that can be measured.

Means of measuring the benefit and what controls will be established to ensure that the benefit is being realised

Please indicate the different options considered (including ‘do nothing’) to achieve the objectives of the proposal and why the option now presented was chosen.

You should conduct a risk assessment on any new proposals.  Briefly set out any issues arising here.

Indicate whether the perceived risks are High, Medium or Low in terms of the likelihood of them occurring.

Indicate whether the perceived risks are High, Medium or Low in terms of their impact on the project.

Details of any strategies or processes in place to manage the risks associated with the proposal.

This part of the business case needs to demonstrate a ‘return on investment’, for example by reducing risk, driving up performance or increasing efficiency. It is critical to define how successful delivery of the anticipated outcomes will be demonstrated. For significant investments these details must be integrated into the Service Plans for the relevant Directorates and therefore subsumed into the performance management framework.

Date of last report to the Project Board

Brief explanation of reason for warning flag colour

Green = No problems, Amber = Some concerns, Red= Major problems/’Showstoppers’

Green = No problems, Amber = Some concerns, Red= Major problems/’Showstoppers’

Green = No problems, Amber = Some concerns, Red= Major problems/’Showstoppers’

Green = No problems, Amber = Some concerns, Red= Major problems/’Showstoppers’

Include the key issues affecting the project from the Issues Log and Exception reports

Include the key current risks to the project from the Risk Register

Unique identifier for this issue

Description of what has been found out through analysis of the issue

Any actions that have been taken

What is going to happen to resolve the issue going forward

Indicate whether New/Open/Closed and/or a summary description of the current status

# Text boxes

Please tick appropriate box to indicate overall status of project progress

Appendix G – Highlights Report Template