Carlisle City Council

| Report to:- | The Mayor and Members of The City Council |  |  |
| --- | --- | --- | --- |
| Date of Meeting:- | 19 July 2005 | Agenda Item No:- |  |
| Public | Policy | Delegated Yes |

| Accompanying Comments and Statements | Required | Included |
| --- | --- | --- |
| Environmental Impact Statement: | No | No |
| Corporate Management Team Comments: | No | No |
| Financial Comments: | Yes | Yes |
| Legal Comments: | No | No |
| Personnel Comments: | No | No |
| Impact on Customers: | No | No |
| Title:- | PROVISIONAL CAPITAL OUTTURN 2004/05 AND REVISED CAPITAL PROGRAMME 2005/06 |
| Report of:- | The Head of Finance |
| Report reference:- | FS16/05 |

Summary:-

The 2004/05 provisional Capital out-turn and revised 2005/06 Capital Programme was considered by the Executive on 20th June and 4th July, and Corporate Resources Overview and Scrutiny Committee on 23rd June.

The out-turn shows that the net capital underspend for 2004/05 is £16,933 once committed expenditure to be met in 2005/06 of  £5,173,015 is taken into account.

Council is asked to approve the revised Capital Programme for 2005/06, as detailed at Appendix 1 totalling £12,516,366.

###### Recommendation:-

Council is asked to approve the revised Capital programme for 2005/06 totalling £12,516,366, and the associated financing, subject to approval of item 2.2(iv) above which is being considered elsewhere on the agenda.

| Contact Officer: | Angela Brown | Ext: | 888052 |
| --- | --- | --- | --- |

CARLISLE CITY COUNCIL

To:	The Mayor and Members of the City Council				FS16/05

19 July 2005

PROVISIONAL CAPITAL OUTTURN 2004/05 AND REVISED CAPITAL PROGRAMME 2005/06

1.  	SUMMARY CAPITAL OUTTURN 2004/05

  - The provisional capital out-turn for 2004/05  is summarised in the following table:

|  | 2004/05 Revised Budget £ | 2004/05 Actual £ | 2004/05 Variance at 31/03/05 £ | Committed Expenditure C/F to 2005/06 £ | 2004/05 Revised Underspend £ |
| --- | --- | --- | --- | --- | --- |
| Capital Programme | 10,622,520 | 5,432,572 | (5,189,948) | 5,173,015 | (16,933) |

  - The committed expenditure carried forward to 2005/06 is approved under delegated powers by the Head of Finance.

- REVISED CAPITAL PROGRAMME 2005/06

2.1	The impact of the carry forward together with any other changes approved to the 2005/05 budget since it was approved on 10th February is detailed at Appendix 1, and shows a revised capital programme for 2005/06 of £12,516,366.

2.2	 Specific items to note are:

- The scheme for Industrial Estate maintenance has not proceeded during 2004/05 and has been delayed pending the finalisation of a Business case. A further report will be considered by a future meeting of the Executive once the Business Plan has been completed and until then it is recommended that the £500,000 budget provision for both 2004/05 and 2005/06 be allocated to an earmarked reserve.

- A budget of £1,500,000 has also been incorporated in relation to Private Sector Renewal, which is being funded from a grant from the ODPM to provide support towards private sector renewal work necessary as a consequence of flooding in January 2005.

- The Executive at its meeting on 4 July 2005 approved a revised scheme for Talkin Tarn as set out in report PS09/05, which will reduce the capital budget requirement for the scheme by £464,375.

- The Executive at its meeting on 4th July recommended to Council a supplementary estimate to complete works to the ground floor of the Civic Centre. The report PS11/05 & CTS23/05 is included for consideration by Council elsewhere on the agenda. Should Council not approve this request then the capital scheme will be amended accordingly.

2.3	Financing for the revised programme is as set out below:

|  | Original Budget £ | Revised Budget £ |
| --- | --- | --- |
| Original Programme | 7,308,851 | 7,308,851 |
| Add: Carried forward from 2004/05 | 0 | 5,173,015 |
| Add: Private Sector Renewal | 0 | 1,500,000 |
| Add: Flood recovery work Civic Centre | 0 | 235,000 |
| Less: Talkin Tarn (revised scheme) | 0 | (700,500) |
| Less: transfers to earmarked reserve | 0 | (1,000,000) |
| Revised Programme | 7,308,851 | 12,516,366 |
| Total Expenditure to be financed | 7,308,851 | 12,516,366 |
| Financed by: |  |  |
| Borrowing (supported by RSG) | 1,109,700 | 1,109,700 |
| Specified Capital Grants (DFG) | 177,000 | 177,000 |
| Capital Receipts | 4,586,510 | 6,783,739 |
| Capital Grants | 91,000 | 2,494,586 |
| Renewals Reserve | 1,344,641 | 1,951,341 |
| Projects Fund | 0 | 0 |
| Revenue Contributions (including HRA balances) | 0 | 0 |
| Total Financing | 7,308,851 | 12,516,366 |

3.	RECOMMENDATIONS

3.1	Council is asked to approve the revised Capital programme for 2005/06 totalling £12,516,366, and the associated financing, subject to approval of item 2.2(iv) above which is being considered elsewhere on the agenda.

ANGELA BROWN

Head of Finance

Contact Officer:	Angela Brown				Ext:	888052