audit committee

| Public |
| --- |
| Date of Meeting: | 23rd January 2007 |
| Title: | Corporate Risk Management |
| Report of: | Jason Gooding, Deputy Chief Executive |
| Report reference: | CE08/07 |

Contact Officer:	Carolyn Mitchell, Project Manager	Ext: 7306

# Summary:

# This report provides Members with a copy of the latest Corporate Risk Register report to Corporate Resources Overview and Scrutiny Committee on 11th January. This demonstrates ongoing review and management of risks within the Authority.

Recommendations:

Members are requested to note that sound governance arrangements in respect of Risk Management are in place and continue to be adhered to in accordance with the Council’s Risk Management Policy.

CORPORATE RESOURCES OVERVIEW AND SCRUTINY COMMITTEE

Committee Report

| Public |
| --- |
| Date of Meeting: | 11th January 2007 |
| Title: | Corporate Risk Register |
| Report of: | Deputy Chief Executive |
| Report reference: | CE 05 07 |

Summary: The purpose of this report is to give members of the Corporate

Resources Overview and Scrutiny Committee the opportunity to consider the

Corporate Risk Register.

Recommendations:

The Committee is asked to consider and comment on the updated Corporate Risk Register and identify any emerging risks for consideration by the Corporate Risk Management Group.

The Committee is asked to note that Risk Management formed part of the Use of Resources submission to the Audit Commission.

| Contact Officer: | Carolyn Mitchell | Ext: | 7306 |
| --- | --- | --- | --- |

CITY OF CARLISLE

To:	Corporate Resources Overview and Scrutiny

Date:	11th January 2007

1. Background

In accordance with the Council’s Risk Management Policy, the draft Corporate Risk Register is submitted to this Committee for consideration on a quarterly basis.

This Report contains the latest quarterly update of the Register.

The Risk Register is at Appendix 1 and the summary of changes made in the last

quarter is at Appendix 2.

2. Comments on the Corporate Risk Register

Members will note that any change in the status of the risk is shown by a symbol in the movement column.

During the last quarter, the Current Action Status / Control Strategy sections have been addressed and the scoring of certain risks amended accordingly.

In addition to scrutinising and commenting on the Risk Register, members of this committee are invited to suggest emerging risks for consideration by the Corporate Risk Management Group. If appropriate these will be incorporated into the Corporate Risk Register and members will be able to track their management at the next quarterly update.

The Council’s Risk Management formed part of the recent Use of Resources submission to the Audit Commission. An extract from the submission has been included as Appendix 3. Copies of any other documents to which this refers can be provided on request.

3. Recommendations

The Committee is asked to consider and comment on the updated Corporate Risk Register and identify any emerging risks for consideration by the Corporate Risk Management Group.

The Committee is asked to note that Risk Management was included in the Use of Resources submission to the Audit Commission.

# Appendix 1  - CORPORATE RISK REGISTER Updated 2 November 2006

| Ref | Risk Description | Impact | Likeli-hood | Risk Score | Move-ment | Current Action Status/Control Strategy | Responsible Officer |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Pay and Workforce Strategy Failure in the implementation of PWS  financial impact  impact on staff including Low morale/demotivation Retention difficulties Increased call on resources Impact on business/productivity Failure to implement succession planning | 4 | 3 | 12 | = | Implementation Plan and Programme determined and published Prince 2 methodology applied Training commenced in specialist areas Regular Staff updates via Management Briefing and newsletters Continual monitoring of progress by Project Manager overseen by Project Board | Deputy Chief Executive |
| 2 | Financial Reporting following comments of audit Commission on standard of financial reporting- Failure will lead -reputational damage -have an impact on overall CPA assessment -poor relationship with District Audit | 3 | 3 | 9 | = | Work continuing to improve the standard of all working papers in line with audit commission requirements. Following the IPF report an improvement Plan has been prepared for consideration by the Executive in November 2006. This will be monitored regularly by the Audit Committee. The Accounts for 2005/06 were approved by Council on 29th June for the purpose of audit. The statutory deadline for the completion of the audit was 30th September. The working papers have been quality checked and were handed over to the Audit Commission on 3rd July. The Audit Commission in their 2005/06 Annual Governance Report acknowledged significant improvements in working papers. The Statement of Accounts Action Plan approved by full Council was monitored weekly at SMT during the 2005/06 audit process and any outstanding issues will form part of the improvement plan. Risk Score stays the same until audit is signed off. | Director of Corporate Services |
| 3 | Financial Management Information provided must be accurate, robust & futureproof for Service Heads to manage failure leading to:-  poor information can lead to poor management decisions  loss of credibility in information provided HBU’s fail to focus on key objectives  Not linked to performance management  failure to adopt best practice and achieve value for money  risks associated with Contractor Plus | 3 | 3 | 9 | = | Quarterly Budget monitoring report to Executive and CROS now highlights high-risk budget areas in greater detail and the linkage to performance and the impact on service delivery is identified. SMT now receive monthly-summarised budget monitoring reports and actions are taken as appropriate. Meetings are being arranged with Policy & Performance team to further improve linkage to performance. Further improvements to be targeted following receipt of Use of Resources Report. Following the IPF report an improvement Plan has been prepared for consideration by the Executive in November 2006. This will be monitored regularly by the Audit Committee Risk score stays the same until IPF improvement plan is approved. Progress has been made on Contractor Plus, with an Action Plan developed and consultants appointed to assist in identifying a replacement system. | Director of Corporate Services |
| 4 | Partnerships (including framework agreement & collaborative working arrangements) Existing partnerships and New and proposed partnerships , failure to ensure compliance with existing arrangements leading to:-  failure to meet stated objectives  reputational and financial impact  onerous terms and conditions, and inadequate exit strategy  increased exposure to risk  major review of compliance with partnership agreements or evidence of agreements not undertaken on a regular or structured basis | 3 | 3 | 9 | = | The Council now has a robust Partnership policy in place providing guidance on the nature and risks of partnerships Appendix E of the Council’s Financial Procedure Rules now contain specific guidance on Officer’s duties and responsibilities regarding partnerships The Director of Legal and Democratic Services instructed all Corporate Directors (by memo. 29/11/05) to obtain the necessary legal and financial advice at all stages of potential partnership working, to ensure full legal analysis and legal advice to Members and legal advice sought on appropriate contract models and safeguards. Internal Audit will carry out sample testing of partnerships once the partnership register has been updated. Senior Management Team to be advised that risks from partnership working arrangements should be included in Operational Risk Registers. | Director of Legal & Democratic Services |
| 5 | CPA - Failure to maintain and/or improve Council's current rating.  reputational damage  loss of freedoms  more prescriptive/onerous inspection  financial impact  demotivation of staff Further risks arising from unclear date of next review and its Terms of Reference | 3 | 3 | 9 | = | Corporate Implementation Plan produced addressing issues from CPA , Direction of Travel and Use of Resources Review Monitor CPA announcements Reputational impact increased due to more interest from media and other Authorities following Audit letter Peer review has been carried out and we are awaiting feedback to help identify any actions we may need to take. Use of Resources self-assessment has been submitted to the Audit Commission. | Deputy Chief Executive |
| 6 | Carlisle Renaissance There is a risk associated with withdrawal of the support of government/other agencies and failing the public’s expectations ( individual projects and elements subject to their own risk assessment and management) | 4 | 2 | 8 | ( | Second public consultation concluded. Ongoing dialogue with potential partners Renaissance team being built Programme Manager in place Dedicated risk registers for all projects in place | Director , Carlisle Re- naissance |
| 7 | Risk of Flu Pandemic leading to:- - inability to maintain services due to impact on staff and suppliers failure to contribute to emergency response due to extent of above | 4 | 2 | 8 | = | Directorates producing Contingency plans (specific issues regarding employees have been identified) NHS leading on multi-agency response with Local Authorities supporting this process County-wide Group formed to assess the consequential impact Likelihood reduced in September 06, as the risk is no longer considered imminent as control measures have been developed and awareness raised. | Deputy Chief Executive |
| 8 | Protection of IT E-records and data and hard copy information:-  failure will have business/financial impact  inability to meet legal/other obligation  impact on resources / cost of re-establishment | 4 | 2 | 8 | = | Annual off-site testing of back-up procedures DIP (Document Image Processing) solution being progressed. Discussions commenced with Connected Cumbria partnership on shared disaster recovery facilities The DIP project is scheduled for completion as part of this year’s IT Strategy | Director of Corporate Services |
| 9 | MediumTerm financial planning and maintaining asset values; failure leading to:-  risk of systems and procedures failing to address MTFP objectives  risk that expenditure not linked to key objectives and priorities  fails to be forward looking and programmed  lack of corporate ownership  failure to achieve balanced budget through the budgetary process  failure to match future commitments and aspirations compared to funding available  maintaining asset values Spending pressures of other key agencies may result in reduction of service provision that could impact on the City’s ability to deliver services and on the reputation of the City Council through a lack of understanding, by the public, of roles and responsibilities of each authority | 4 | 2 | 8 | = | MTFP and other strategy documents approved by Council in July 2006, which focussed on improved financial linkages to Corporate priorities, policies and strategies. There is a need to review the MTFP projections in the light of current pressures arising and this will be done throughout the current budget process. In particular there is an added and growing risk arising to the Council's finance from shortfalls in income projections in a number of areas. Clear strategy for linking resources to corporate priorities is to be developed. The implementation of the Corporate Programme and Projects Board will support this. | Corporate Services |
| 10 | Failure to have robust Business Continuity Planning arrangements  severe impact on business/provision of services  financial impact  reputational impact  legal liability | 4 | 2 | 8 | = | Business Continuity Plan tested fully by 2005 floods This has been reviewed and updated and feedback received from review of Council’s actions (from Management Briefing Seminar ) An Internal Audit has been carried out. An Action Plan for implementing recommendations is being developed. Marsh Limited will be engaged to help develop a new Business Continuity Plan | Deputy Chief Executive |
| 11 | Shape of Local Government as a result of the White Paper | 4 | 2 | 8 | New Risk | JG to provide wording |  |
| 12 | Council’s response to floods and ensuing perceptions risk of disruption to services risk of damage to the Council’s reputation due to an over-expectation of the level of the Council’s responsibilities (May be viewed as a seasonal risk) | 3 | 2 | 6 | = | The Council’s emergency information/contact numbers have been produced and distributed The Business Continuity Plan is regularly reviewed/updated The multi-agency “Making Space for Water” is well established and has updated an integrated flood response plan and is investigating localised flooding problems Council an active participant on Flood Recovery Board (Environment Agency / United Utilities) which is developing more effective partnerships. Work has now started on flood defences | Director of community services |
| 13 | Absence/Sickness monitoring and management Failure to comply with indicators Impact on business/productivity | 3 | 2 | 6 | = | Sickness Action Plan produced and reported on quarterly to Members at CROS Monitoring and management of absences – procedures reviewed and instigated – positive impact already evidenced Pilot of Occupational Health service is underway Stress Management activity is underway to help all Directorates to identify and address their issues Review scoring / actions at a future date after impact of actions above consolidated Significant improvements made in year 1 and we are now a top quartile performing authority. SMART targets set for next year. Risk scores will be reviewed at financial year end to ensure this level of achievement has been maintained | Deputy Chief Executive |
| 14 | Failure to implement an effective IT Strategy:-  failure to meet IEG targets  failure to maximise benefits of e-business and e-procurement  increased security risks | 3 | 2 | 6 | = | An Information Strategy Group has been set up and has been working through the action plan developed following approval of the strategy in January 2006. Regular IEG Statements produced. Evidence file produced to assist in Audit Commission grant assessment. Transformational duties incorporated into Head of ICT’s role External assessment and penetration test carried out and action plan produced | Director of Corporate Services |
| 15 | Failure to focus clear Corporate Priorities leading to:-  resources wasted on lesser priorities  key objectives not achieved | 3 | 2 | 6 | = | New Corporate Priorities now determined :- Greener , Cleaner and Safer The Learning City Carlisle Renaissance Further work is in place to ensure that these are the drivers for focussing activity and expenditure | Town Clerk & Chief Executive |
| 16 | Performance Management challenges Failure to embed performance management in the culture of the Council at all levels  inefficient and ineffective management  misdirected/wasted resources  failure to meet target/continuous improvement | 3 | 2 | 6 | = | Quarterly Performance conferences now commenced to monitor and address performance corporately Performance Management included in Directorate’s Service Plans Performance Management Framework will be published by January 2007. | Deputy Chief Executive |
| 17 | Health & Safety management and systems failure could lead to:-  exposure to legal action  financial impact of failing to ensure recovery of all  reputational impact on Council  increased exposure of staff to H&S risks  creation of image of non-proactive employer  lack of understanding of Health and Safety Manager’s role | 3 | 2 | 6 | = | Council’ Health and Safety Policy fully adopted Qualified H&S Manager employed in a corporate role Clear H&S management systems installed across the Council Health and Safety action plan regularly updated and ongoing auditing of current practices Developing partnership arrangements with HSE Developing local Performance Indicators which will be reported on in the Council’s performance management reports to Corporate Resources Overview & Scrutiny Committee Continuing training of staff as appropriate including mandatory training for newly appointed employees Role of Health and safety to be included in Service plans H&S Audit to be included in next Audit Plan H&S reports to be submitted to CROS on a regular basis | Deputy Chief Executive |
| 18 | Rising energy/fuel costs | 2 | 3 | 6 | New Risk | Additional capital funding has been allocated for energy efficiency measures to generate £10,000 approx efficiencies Guidance/advice is being issued to all staff/Members and usage will be monitored The procurement team are progressing the County-wide procurement of energy with the associated benefits of economies of scale | Deputy Chief Exec and Director of Community Services |
| 19 | Failure to implement Code of Corporate Governance  failure to meet legal duty  failure to adopt sound, consistent, transparent and auditable processes | 4 | 1 | 4 | = | The Code of Corporate Governance Action Plan is updated and reported to the Audit Committee quarterly. The Code itself is currently being reviewed - the CIPFA/SOLACE Working Group on Good Governance in Local Government has recently issued a consultation document relating to the proposal to update the governance framework. This is to be reviewed by the Director of Legal and Democratic Services and the Head of Audit Services, have formulated a response by the deadline date of 11th September 2006. | Director Corporate Services |
| 20 | Failure to adopt consistent and effective Project Management procedure leading to:-  financial impact of failure (direct and indirect)  damage to Council’s reputation  principles not applied universally | 3 | 1 | 3 | = | Introduction and Implementation of Business Case philosophy for all significant projects and schemes to ensure executive and corporate monitoring at SMT and Capital Programme Board Introduction of Prince 2 project management and commencement of corporate awareness training Establishment of dedicated Project Manager post within new structure More staff are now qualified PRINCE2 practitioners. Project management training has been recommended for inclusion in the management training programme. Consistent project management approach has been established within the Authority. Can now be removed from CRR | Deputy Chief Executive |
| 21 | Failure to comply with New Emergency Planning procedures under Civil Contingencies Act  failure to meet legal responsibilities | 3 | 1 | 3 | = | Cumbria-wide partnership formed with Cumbria CC Emergency Planning Unit to support and assist Emergency Planning Working group established with terms of reference and action plan for compliance with Civil Contingencies Act. As we are complying with this it can now be removed from the CRR | Deputy Chief Executive |
| 22 | Failure to ensure External Communications are consistent across the authority and on-message, leading to:-  reputational damage caused by mixed/inaccurate messages  loss of established relationships  negative perception of the Council | 3 | 1 | 3 | = | Robust and consistent approach to all External Communications at executive level supported by highly qualified and experienced Communications Unit Full integration and consistency of external communications in relation to Carlisle renaissance Ongoing development of Web-site Corporate Marketing Group established All significant communications to go through Communications Unit Move from Corporate Risk Register to People, Policies & Performance Operational Risk Register | Deputy Chief Executive |
| 23 | Shared Services to be assessed | 1 | 3 | 3 | New Risk | A shared services protocol that has been agreed by the Executive is currently in place. This clearly articulates that no shared services arrangement will be entered into by the City Council unless there are clear benefits for the authority that can be demonstrated in a full business case. This services as a containment action that will reduce the impact of any shared services arrangements into which the City Council enters. The impact is therefore scored at 1. It is likely that the authority will enter into shared services arrangements with other organisations as central government appears keen to progress the shared services agenda. The publication of the local government white paper may also precipitate further action on shared services. The Cumbria Local Authorities Strategic Board has agreed in principle that procurement will be delivered as a shared service in Cumbria. Probability is therefore scored at 3. | Deputy Chief Executive |
| 24 | Flood restoration works  financial impact of failing to ensure recovery of all monies and funding  impact on community of failing to carry out physical works | 2 | 1 | 2 | ( | The Council has now fully settled the insurance claim with the insurers The Bellwin claim has been settled The ODPM grant has been substantially spent/committed and the current balance approx £120,000 is being assessed Sheepmount negotiations completed. To be moved to Operational Risk Register | Director Community Services |
| 25 | Carlisle Northern Development Route |  |  |  | New Risk | The County Council are awaiting Government approval of the revised scheme costs The City Council has responded positively to a request for the provision of its land for inclusion in the scheme The Action Plan being prepared for improvement in air quality on Scotland Road and the benefits delivered by the CNDR are an important element | Director of Development Services |

# Appendix 2:  Corporate Risk Register November 2006

# Quality Control Document (changes in last quarter)

Submitted for consideration by Corporate Overview and Resources Committee 11 January 2007

| REF NO | BRIEF DESCRIPTION | SCORE | COMMENTS |
| --- | --- | --- | --- |
| 1 | Pay and Workforce Strategy | 12= | No change. |
| 2 | Financial Reporting | 9= | No change |
| 3 | Financial Management Information | 9= | Current status updated |
| 4 | Partnerships | 9= | Control strategy updated. |
| 5 | CPA score | 9= | Current status/control strategy updated. |
| 6 | Carlisle Renaissance | 8( | Reduced from 12 (4X3=12). Current status updated. |
| 7 | Flu Pandemic | 8= | No change |
| 8 | Protecting IT records | 8= | No change |
| 9 | Medium term financial planning | 8= | Control strategy updated. |
| 10 | Business Continuity Plan | 8= | Current status updated. |
| 11 | Local Government White Paper | 8 (4X2) | New Risk |
| 12 | Perception of Council’s flood response | 6= | No change |
| 13 | Absence / sickness monitoring | 6= | No change |
| 14 | Implement IT Strategy | 6 = | No change |
| 15 | Corporate Priorities | 6 = | Control strategy updated. |
| 16 | Performance Management | 6= | No change |
| 17 | Health and Safety | 6= | Control strategy updated. |
| 18 | Rising Energy/Fuel Costs | 6 (2X3) | New Risk |
| 19 | Corporate Governance | 4= | No change |
| 20 | Project Management | 3= | No change |
| 21 | Emergency Planning procedures | 3= | No change |
| 22 | External Communications | 3= | No change |
| 23 | County Council Spending Pressures |  | Current status/control strategy updated. |
| 24 | Shared Services | 3 | New risk (1X3) |
| 25 | Flood restoration works | 2( | Reduced from 4 (2X2). Current status updated |
| 26 | Carlisle Northern Development Route |  | New Risk |

Appendix 3: Use of Resources submission to the Audit Commission

4. INTERNAL CONTROL How well does the council’s internal control environment enable it to manage its significant business risks?

Key line of enquiry 4.1 The council manages its significant business risks

Audit Focus

Evidence that: the council has a risk management process in place the risk management system covers partnership working

|  | Evidence |
| --- | --- |
| 4.1.1 The council has adopted a risk management strategy/policy that has been approved by members. Corporate Resources Overview and Scrutiny Committee agreed the Risk Management Strategy supporting the Policy on 4th July 2005. Council agreed the Risk Management Policy on 19th July 2005. Latest risk management report was presented 19th October 2006 to Corporate Resources Overview & Scrutiny. | Draft Risk Management Policy Council Minutes 19Jul05 - Risk_Management |
| 4.1.2 The risk management strategy/policy requires the council to: identify corporate and operational risks assess the risks for likelihood and impact identify mitigating controls allocate responsibility for the mitigating controls. The Operational Risk Registers identify the risks and show their impact and likelihood and the mitigating measures to be followed in reducing risk. The Corporate Risk Register was reported to Corporate Resources Overview & Scrutiny on 6th April 2006, Reports will be submitted quarterly, the latest report to Corporate Resources Overview & Scrutiny was on 19th October 2006. | SP11/06 Corporate Risk Register Update CE25/06 Corporate Risk Register 19.10.06 Corporate Services Operational Risk Register summary Financial Services Risk Assessments Revenues & Benefits Risk assessments IT Risk Assessments |
| 4.1.3 The council maintains and reviews a register of its corporate business risks linking them to strategic business objectives and assigning ownership for each risk. The latest draft of the Corporate Risk Register shows responsibility for each risk. The Register is updated regularly by Corporate Risk Management Group; the updated Register is considered and agreed by Senior Management Team, and subsequently reported to Corporate Resources Overview & Scrutiny. The link with strategic objectives is thus maintained, but the Strategy hasn't been updated since it was approved last year. We have accepted proposals from Marsh Consultancy to assist us in developing a new plan/strategy for Business Continuity Management. Work will start in the new year. | Latest report to Corporate Resources Overview & Scrutiny was on 19.10.06 CE25/06 Corporate Risk Register Corporate Risk Management Group minutes 2.11.06 |
| 4.1.4 Member responsibility for corporate risk management is identified in the terms of reference of one or more committees as appropriate. Corporate Resources Overview and Scrutiny Committee has the responsibility to consider corporate risk management – per the terms of the Strategy. The Council’s newly formed Audit committee also has a specific remit to oversee that there is an adequate risk management framework and associated control mechanisms in the Authority. | SP11/06 Corporate Risk Register Update |
| 4.1.5 Reports to support strategic policy decisions, and project initiation documents, include a risk assessment. Standard committee reports include a section on risk assessment. Also – for all new projects, a “Business Case Model” must be completed – again this includes reference to Risk. | Committee Report proforma |

| Level 3 |
| --- |
| 4.1.6 The risk management process is reviewed and updated at least annually. Risk management reviewed by Senior Management Team, Corporate Risk Management Group and quarterly by Corporate Resources Overview & Scrutiny committee. Risk Management training for Managers run between Sept 05 and Jan 06. There are operational risk registers maintained within the Directorates and any major operational risks are highlighted by SMT for inclusion on the Corporate Risk Register. Some of these Operational Risk Registers have been reviewed and updated since the restructure and others are in progress. We also have project risk registers for individual projects/programmes of work and these are reported on at Project Boards. Quarterly reports go to Corporate Resources Overview & Scrutiny. | SP11/06 Corporate Risk Register Update Latest report to Corporate Resources Overview & Scrutiny was on 19.10.06 CE25/06 Corporate Risk Register Management Development Plan - Risk Management Corporate Risk Management Group minutes 2.11.06 |
| 4.1.7 The risk management process specifically considers risks in relation to significant partnerships and provides for assurances to be obtained about the management of those risks. The risk management process to consider all core risks to a partnership is in place and there is evidence that this is used on major partnerships – see Achieving Cumbrian Excellence (ACE) and Longtown Market Town Initiative (MTI). There are plans to further improve the risk management as part of the current corporate review of partnerships (see also comments at 2.2.12). Departmental Management Team discuss/review appropriate corporate/directorate risks. | Senior Management Team minutes 24.10.06 and appendix ACE Oct 06 newsletter Example of Directorate Management Team Minutes 4.10.06 Corporate Services Operational Risk Register Corporate Risk Register (latest version) |
| 4.1.8 All appropriate staff are given relevant training and guidance to enable them to take responsibility for managing risk within their own working environment. Risk Management training for Managers run between Sept 05 and Jan 06. Relevant staff are identified as part of the annual appraisal process and six monthly review of that appraisal. | Management Development Plan - Risk Management |
| 4.1.9 The members with specific responsibility for risk management have received risk management awareness training. Facilitated workshop run for Member training in late 2002. More in depth training will be organised to meet the standard as part of the Workforce Development Plan. The Financial Training Framework specifically identifies Member training. | Finance Training Framework 2006 CORP58-06 Financial Management Improvement Plan Draft 2 |
| 4.1.10 Members with responsibility for corporate risk management receive reports on a regular basis and take appropriate action to ensure that corporate business risks are being actively managed, including reporting to full council as appropriate. Reports go to Corporate Resources Overview and Scrutiny on a quarterly basis. The Corporate Risk register and updates are available to all members of the Council via their Member Support Officer and are also posted on Public Folders under Risk Management \ Corporate Risk Register. The cost of the new Concessionary Fares scheme has been seen as a corporate risk and reports have been made to Corporate Resources Overview & Scrutiny and Council. Report CORP 57/06 was taken to the 7th November Council meeting and this was discussed along with various minute extracts. | SP11/06 Corporate Risk Register Update Corporate Resources Overview & Scrutiny minutes 6.4.06 CE17-06 Corporate Risk Register, Appendix 1 and Appendix 2 Corporate Resources Overview & Scrutiny minutes 27.7.06 CE25/06 Corporate Risk Register 19.10.06 Corporate Resources Overview & Scrutiny minutes 19.10.06 Council Minutes 7.11.06 meeting Members Training Report 2005-6 to Executive |
| 2.2.12 The financial performance of significant partnerships is regularly reviewed, linked to outputs, and the results shared with partners and acted upon. The Council acknowledges the reliance placed on its partnership arrangements and has over the last few years undertaken a significant amount of work to provide a sound framework, through the adoption of the Partnership Policy (introduced in January 2005) and supporting guidance notes, against which partnerships can be established and monitored. Whilst this framework, in part, addresses financial considerations and expected outcomes to support the Council’s own priorities and objectives, a recent internal review of these arrangements have identified areas where practice could be improved upon. This current piece of work is being co-ordinated by Policy and Performance and once concluded, will be made available in one simplified format covering criteria, contractual arrangements etc. Meetings are held monthly with Carlisle Leisure Limited (CLL), Crime & Disorder Reduction Partnership (CDRP), Longtown Market Town Initiative (LMTI) and Achieving Cumbrian Excellence (ACE) where financial issues are discussed. The ‘partnership outline’ documents for Longtown Market Town Initiative, Crime & Disorder Partnership and ACE give details of the purpose of the partnership, agreements, financial impact, duration, links to priorities, risk assessment, exit strategy, measured outputs and review reporting. Background papers are linked to these documents. |  |