| REPORT TO EXECUTIVE |
| --- |
| PORTFOLIO AREA: FINANCE AND RESOURCES |
| Date of Meeting: | 19 December 2005 |
| Public |  |
| Key Decision: | Yes | Recorded in Forward Plan: | Yes |
| Inside Policy Framework |

| Title: | PROVISIONAL CAPITAL PROGRAMME 2005/06 TO 2008/09 |
| --- | --- |
| Report of: | Director of Corporate Services |
| Report reference: | FS33/05 |

Summary:

The report provides an update to FS27/05, which was considered by the Executive on 14th November. It details the revised capital programme for 2005/06 together with the proposed method of financing as set out in Appendices A and B.  It also summarises the proposed programme for 2006/07 to 2008/09 in the light of the new capital proposals submitted to date and the estimated capital resources available to fund the programme.

Recommendations:

The Executive is asked to:

- Note the revised capital programme and relevant financing for 2005/06 as set out in Appendices A and B, for recommendation to Council in February 2006;

- Note the budgets to be carried forward to 2006/07;

- Make recommendations on the provisional capital programme for 2006/07 to 2008/09 in the light of the capital bids submitted to date, together with the estimated capital resources available, for budget consultation purposes.

- Note that any capital scheme approved by Council may only proceed after a full report, including business case and financial appraisal, has been approved.

| Contact Officer: | Angela Brown | Ext: | 7299 |
| --- | --- | --- | --- |

CITY OF CARLISLE

To:	The Executive								FS33/05

19 December 2005

PROVISIONAL CAPITAL PROGRAMME 2005/06 TO 2008/09

- INTRODUCTION

  - This report details the revised capital programme for 2005/06 together with the proposed methods of financing as set out in paragraph 3 and Appendix A and B.

  - The report also details the capital bids for 2006/07 to 2008/09, together with the projected resources available to fund the programme over the three-year period.

- CAPITAL RESOURCES

2.1	There are several sources of capital resources available to the Council to fund capital expenditure, the main ones being:

- Borrowing (Prudential Code - see paragraph 6.2)

- Capital Grants e.g. Lottery Commission, Sports England, DFG

- Capital Receipts e.g. proceeds from the sale of assets

- Council Reserves e.g. Projects Fund, Renewals Reserve

  - It should be noted that capital resources can only be used to fund capital expenditure and cannot (with the exception of the Council’s own Reserves), be used to fund revenue expenditure. There are strict definitions of what constitutes capital expenditure.

  - It should also be noted that the resources available to support the capital programme can only be estimated during the year. The final position is dependent in particular on how successful the Council has been in achieving Capital Receipts from the sale of assets against its target i.e. the more capital receipts generated, the less is required to be taken from Borrowing and Council Reserves (and vice versa).

  - The cost of borrowing £1m to fund the capital programme will result in a charge to the revenue account in the next full year of approximately £85,000.  This is made up of £45,000 for the cost of the interest payable (4.5% of £1m equates to £45,000) and a principal repayment provision of 4% of the outstanding sum (4% of £1m equates to £40,000).

- REVISED CAPITAL PROGRAMME 2005/06

  - The capital programme for 2005/06 totalling £12,516,366 was approved by the Council on 19 July 2005 as detailed in the 2004/05 out-turn report (FS16/05).

  - An initial attempt has been made to identify slippage on individual schemes. This slippage totals £2,464,200 and it is recommended that this be carried forward to 2006/07. This carry forward has been reflected in this report and in Appendix A.

  - Several other schemes have been revised.  The County Council has made a contribution towards the Sheepmount Bridge (£25,000) and committed £50,000 towards Back Lanes. Grant funding of £18,200 has been received from DEFRA towards the Recycling scheme, and £248,000 (the total cost of the project) has been allocated by Sport England for two Multi Use Games Areas. On 19th July 2005 Members approved the replacement of a server at Brampton Community Centre at a cost of £11,640 from the Renewals Reserve, ahead of the original replacement period. The Council has also received additional DFG funding of £75,400 (60%) which has been built into the programme along with the City Council’s contribution (40%).

  - The revised capital programme for 2005/06 now totals £10,530,676 as detailed in Appendix A, whilst Appendix B details the anticipated use of capital resources. A summary of the revised programme for 2005/06 is shown below:

|  | £ | App |
| --- | --- | --- |
| 2005/06 Original Capital Programme | 12,516,366 | A |
| Slippage to 2006/07 | (2,464,200) | A |
| Other adjustments | 478,510 | A |
| 2005/06 Revised Capital Programme | 10,530,676 | A |
| Estimated Capital Resources available | 21,448,297 | B |
| Projected (Surplus) capital resources | (10,917,621) |  |
| Less earmarked provision | 1,000,000 |  |
| Projected (Surplus) capital resources | (9,917,621) |  |
| Projected Surplus Capital Resources as at 31/03/06: Projects Fund Capital Receipts | (4,499,568) (5,418,053) |  |

  - It is anticipated that additional capital receipts will be generated during 2005/06, which have been estimated at £958,000 over and above current projections. This has been built into the Capital resources figure available to fund the capital programme.

- NEW CAPITAL SPENDING PROPOSALS 2006/07 TO 2008/09

  - Many of the proposals require further appraisal and strengthened Business Cases, and therefore should they be approved for inclusion in the Council’s Capital Programme as part of this budget process, the release of any budget would be subject to a further full report to the Capital Projects Board and the Executive as appropriate. The new capital spending proposals are summarised in the following table:

| Capital Scheme | App/ Para | 2006/07 £000 | 2007/08 £000 | 2008/09 £000 | Future £000 |
| --- | --- | --- | --- | --- | --- |
| Current Commitments: |  |  |  |  |  |
| Slippage from 2005/06 | A | 2,464 | 0 | 0 |  |
| Shaddonmill |  | 12 | 0 | 0 |  |
| GIS |  | 91 | 0 | 0 |  |
| Private Sector Housing Investment | 4.2/4.3 | 768 | 768 | 768 |  |
| Major Repairs to Council Property | 4.2/4.4 | 250 | 250 | 250 |  |
| Vehicles Plant & Equipment | 4.2/4.4 | 293 | 437 | 437 |  |
| Industrial Estate Maintenance | 4.5 | 200 | 200 | 200 |  |
| Cremator Replacements | 4.2/4.6 | 450 | 0 | 330 |  |
| Desk Top Replacement | 4.2/4.7 | 120 | 120 | 120 |  |
| Housing Strategy (5 Year) |  | 1,250 | 1,250 | 1,550 |  |
| Talkin Tarn |  | 710 | 0 | 0 |  |
| Heysham Park |  | 100 | 154 | 0 |  |
| Sheepmount |  | 50 | 0 | 0 |  |
| Total Existing Commitments |  | 6,758 | 3,179 | 3,655 |  |
| New Spending Proposals |  |  |  |  |  |
| Play Areas | 4.8 | 50 |  |  |  |
| Synthetic Football Pitch |  | 250 |  |  |  |
| Renaissance Improvements |  | 180 |  |  |  |
| Waste Minimisation |  | 905 |  |  |  |
| Electronic Document Records System | 4.9 | 353 |  |  |  |
| CTS/EPS IT System | 4.9 | 130 |  |  |  |
| Greystone Community Centre | 4.10 | 25 |  |  |  |
| Chances Park | 4.10 | 40 |  |  |  |
| Capitalise Software Licences | 4.11 | 240 | 240 | 240 |  |
| Total New Proposals |  | 2,173 | 240 | 240 |  |
| TOTAL POTENTIAL PROGRAMME |  | 8,931 | 3,419 | 3,895 |  |

  - These schemes will be subject to a full report and Business Case to the Capital Projects Board before the release of any budget.

  - The Private Sector Housing Investment budget is to cover Disabled Adaptations Grants, Renovations Grants and Minor Works Grants.  Based on estimates of the future applications likely to be received it is suggested that this amount will be required each year over the period under review.

  - The budgetary implications concerning the Major Repairs to Council Property and Vehicles, Plant and Equipment Renewals will be set out in reports presented to the Executive on 23rd January 2006. The current 2006/07 budget provision for use of the Renewals Reserve of £293,000 can be split as follows:

£

Vehicles/Plant		200,500

IT 				  71,766

Equipment			  20,320

292,586

  - It was previously agreed to contribute £200,000 per annum to provide a fund to maintain the Industrial Estates.  This was a recommendation that arose from the Best Value Review of Property Services.  The budget is to cover minor works needed and a programme of works will be prepared for approval.

  - The options for replacing the equipment at the Crematorium will be reviewed before procurement.

  - The IT systems desktop replacement programme is in the course of being developed.  Early indications are that a 4-year replacement programme will require  £120,000 per annum.

  - The Play Area strategy is not yet available but is being prepared. Members may wish to consider allocating resources in 2006/07 pending approval of that strategy.

  - It is recommended that 10% of these budgets be approved initially, to enable the feasibility of the project to be undertaken and a full Business Case produced.  A further report will be required to the Capital Projects Board and the Executive to consider the releasing of the balance.

  - These schemes have been added to the capital programme following proposals to the Executive considered elsewhere on the agenda.

  - It should be noted that this proposal reallocates spending from the revenue to the capital programme. However the funding of this proposal is subject to the findings of the Renewals reserve review. It is anticipated that the report on the review of the Renewals Fund will be presented to the Executive at their January meeting.

5.	FUTURE COMMITMENTS

5.1		In addition to the spending proposals in paragraph 4.1 there are potential capital implications arising from the following issues which will be reported on fully as details become available:

- Carlisle Renaissance Development Plan Implications

- Tullie House Development Plan Implications

- Play Area Strategy Implications

- Sports Feasibility Study Implications

- Three Rivers Implication

5.2	An earmarked reserve has been established for the Asset Investment Fund which totals £1m after the 2005/06 contribution.  A business case is in the course of being prepared to show how it is planned to utilise that resource.  There are no plans at the moment to contribute after 2005/06.

- POTENTIAL CAPITAL RESOURCES AVAILABLE

  - The estimated resources available to finance the capital programme for 2006/07 to 2008/09 are set out below.

| Source of Funding | Para | 2006/07 £000 | 2007/08 £000 | 2008/09 £000 |
| --- | --- | --- | --- | --- |
| Borrowing | 6.2 | (1,110) | (1,110) | (1,110) |
| Capital Grants: |  |  |  |  |
| Disabled Facilities Grant | 6.3 | (177) | (177) | (177) |
| ODPM (slippage from 2005/06) |  | (330) | 0 | 0 |
| Capital Receipts: |  |  |  |  |
| Opening balance |  | (5,418) | (1,876) | (2,081) |
| Generated in year – General | 6.4 | (1,480) | (500) | (500) |
| Generated in year – PRTB | 6.5 | (2,000) | (1,400) | (1,200) |
| Reserves: |  |  |  |  |
| Projects Reserve | 6.6 | (3,569) | (2,101) | (436) |
| Renewals Reserve | 6.7 | (292) | (437) | (437) |
| TOTAL |  | (14,376) | (7,601) | (5,941) |

  - A new system of capital finance (Prudential Code) was introduced on1st April 2004, which gives authorities freedom to borrow to fund capital schemes subject to the over-riding principles of Affordability, Prudence and Sustainability. Whilst the new freedoms could significantly impact on the capital resources available to the Authority, the principles referred to in effect mean that the Council is limited by the ongoing cost of any borrowing (i.e. the cost of prudential borrowing falls to be met from the General Fund recurring expenditure). The Prudential Code requires authorities to develop their own programmes for investment in fixed assets, based upon what the authority and local taxpayers can afford, and subject to a full Business Case and Options appraisal process. Further details on the Code can be found elsewhere on the agenda in the Treasury Management Strategy Report (FS37/05).

At this point in time the Council has no need to take on any unsupported (prudential) borrowing due to the level of capital receipts it is currently generating. However, the projections of capital receipts start to reduce considerably after 2009/10 and at this stage, the use of unsupported borrowing to fund the capital programme may need to be considered. For the purposes of this report the assumption is that the Council’s borrowing will continue at its existing level i.e. at the level at which the ongoing cost is estimated to be supported by the Revenue Support Grant, and that no unsupported borrowing will be undertaken. However, the provisional RSG figures recently received indicate that funding of supported borrowing has been removed from the settlement and will be replaced by a separate funding stream. Details on the level of supported borrowing have not been received and will be reported to a future meeting of the Executive once received.

  - Disabled facilities grant allocation will not be announced until January 2006, and therefore the projection is based on current allocations. A further report will be presented to the Executive in January 2006 once the 2006/07 allocation has been received. It should be noted that the DFG grant covers 60% of the expenditure, with the Council meeting 40% from its own resources.

  - Capital receipts from the sale of fixed assets as a result of the Council’s Surplus Land Policy are estimated at £500,000 per annum, with additional receipts of £980,000 being anticipated for 2006/07 only.

  - The Preserved Right to Buy (PRTB) sharing arrangement with CHA is for a fifteen year period with the Council being entitled to a pre-agreed reducing percentage of the receipts. Right to Buy sales have been running much higher than original projections, and the table sets out the current projections of receipts anticipated over the three-year period.

  - This is the estimated requirement to be taken from the Projects Reserve. The reserve also includes the amount transferred from the Housing Revenue Account Balance on 31st March 2005, and takes account of the projected revenue budget shortfall, which is a first call on the Projects Fund. All supplementary estimates approved to date have been funded from the Projects Reserve; these include the Cumbria Air Ambulance contribution of £10,000 as recommended by Council on 3 May 2005, and £340,000 per annum for Carlisle Renaissance over the next three years approved by the Executive on 20 August 2005.

7.	SUMMARY PROVISIONAL CAPITAL PROGRAMME 2006/07 TO 2008/09

A summary of the proposed programme and estimated resources is set out below:

|  | 2006/07 £000 | 2007/08 £000 | 2008/09 £000 |
| --- | --- | --- | --- |
| Estimated Resources available (para 3.4 and 6.1) | (14,376) | (7,601) | (5,941) |
| Proposed Programme (para 3.4 and 4.1) | 8,931 | 3,419 | 3,895 |
| Projected (Surplus)/deficit Cumulative year end Position Projects Reserve Capital Receipts | (5,445) (3,569) (1,876) (5,445) | (4,182) (2,101) (2,081) (4,182) | (2,046) (436) (1,610) (2,046) |

8.	CONSULTATION

  - The financial implications arising from this report will form part of the draft budget proposals issued by the Executive, which will be subject to public consultation.

9.	RECOMMENDATIONS

The Executive is asked to:

- Note the revised capital programme and relevant financing for 2005/06 as set out in Appendices A and B, for recommendation to Council in February 2006;

- Note the budgets to be carried forward to 2006/07;

- Make recommendations on the provisional capital programme for 2006/07 to 2008/09 in the light of the capital bids submitted to date, together with the estimated capital resources available, for budget consultation purposes.

- Note that any capital scheme approved by Council may only proceed after a full report, including business case and financial appraisal, has been approved.

10.	IMPLICATIONS

- Staffing/Resources – as detailed on the individual appraisal forms

- Financial – included within the report

- Legal – none

- Corporate – CMT, EMG and SFPG have previously considered the new spending proposals contained within this report.

- Risk Management – as detailed on the individual appraisal forms

- Equality Issues – none

- Environmental – as detailed on the individual appraisal forms

- Crime and Disorder –as detailed on the individual appraisal forms

ANGELA BROWN

Director of Corporate Services

| Contact Officer: | Angela Brown | Ext: | 7299 |
| --- | --- | --- | --- |

REVISED CAPITAL PROGRAMME 2005/06					APPENDIX A

| Scheme | 2005/06 Original July £ | 2005/06 Revised Nov 2005 £ | Notes |
| --- | --- | --- | --- |
| Crematorium refurbishment | 19,100 | 19,100 |  |
| Land & Property Gazateer | 52,740 | 52,740 |  |
| National Land Information System | 8,000 | 8,000 |  |
| Bitts Park Water Feature | 10,800 | 10,800 |  |
| Leisuretime Investment | 597,860 | 527,860 | 1 |
| IEG | 253,350 | 253,350 |  |
| Kingmoor Nature Reserve | 15,000 | 7,000 | 1 |
| Asset Investment Fund | 138,960 | 138,960 |  |
| Vehicles Plant & Equipment | 1,932,241 | 1,943,881 | 2 |
| DDA | 238,300 | 238,300 |  |
| Major Repairs | 320,000 | 320,000 |  |
| Hardwick Circus Fountain | 20,000 | 20,000 |  |
| City Wi Fi | 20,000 | 20,000 |  |
| Desk Top replacement | 120,000 | 120,000 |  |
| Payroll/personnel replacement | 159,915 | 9,915 | 1 |
| Private Sector Renewal | 1,613,500 | 1,213,170 | 1 |
| Sheepmount Development | 1,085,000 | 1,085,000 |  |
| Customer Contact | 231,660 | 231,660 |  |
| Customer Services | 150,000 | 0 | 1 |
| Raffles Vision | 213,500 | 213,500 |  |
| Car Park (signage) | 7,020 | 7,020 |  |
| Newark Street Car Park | 74,000 | 74,000 |  |
| Millennium Scheme | 286,700 | 240,000 | 1 |
| Shaddonmill | 24,210 | 24,210 |  |
| Civic Centre | 90,000 | 90,000 |  |
| Recycling | 76,000 | 94,200 | 3 |
| Back Lanes | 50,000 | 100,000 | 4 |
| Willowholme Industrial estate | 200,000 | 200,000 |  |
| California Road Football pitch | 10,000 | 10,000 |  |
| Dale End Road Football pitch | 10,000 | 10,000 |  |
| Fusehill Street Play Area | 62,000 | 62,000 |  |
| Corporate IT Infrastructure | 35,000 | 35,000 |  |
| Litter Bins | 12,070 | 12,070 |  |
| Street Lighting | 56,800 | 56,800 |  |
| GIS | 231,140 | 231,140 |  |
| Document Image Processing | 45,000 | 15,000 | 1 |
| ODPM Private Sector Renewal | 1,500,000 | 1,170,000 | 1 |
| Flood recovery Civic Centre | 235,000 | 235,000 |  |
| Bitts Park Play Area | 165,000 | 165,000 |  |
| Heysham Park | 100,000 | 100,000 |  |
| Sheepmount Bridge | 488,000 | 513,000 | 4 |
| Housing Strategy | 1,250,000 | 405,000 | 1 |
| Talkin Tarn | 308,500 | 0 | 1/5 |
| Multi Use Games Areas | 0 | 248,000 | 6 |
| TOTAL | 12,516,366 | 10,530,676 |  |

Notes:

- Slippage into 2006/07as detailed in paragraph 3.2 totalling £2,464,200.

- Additional item to be replaced as approved by Council on 19 July 2005.

- Additional DEFRA grant received for Waste Performance and Efficiency Grant totalling £32,344 of which £18,200 related to Capital.

- Contributions receivable from Cumbria County Council relating to this scheme.

- Reduction in total scheme costs as approved by the Executive on 4 July 2005. Scheme now not expected to commence until 2006/07.

6.  See paragraph 3.3.

APPENDIX B

REVISED CAPITAL PROGRAMME 2005/06 – PROPOSED FINANCING

| Source of funding | 2005/06 Original £ | 2005/06 Revised £ | Notes |
| --- | --- | --- | --- |
| Borrowing (supported by RSG) | 1,109,700 | 1,109,700 |  |
| Capital Grants: |  |  |  |
| DFG | 177,000 | 252,400 |  |
| Sports England/Football Foundation | 2,494,586 | 2,430,786 | 1 |
| Capital Receipts: |  |  |  |
| B/fwd from previous year | 4,559,862 | 4,559,862 |  |
| PRTB receipts | 5,100,000 | 5,100,000 |  |
| Generated in year | 500,000 | 1,458,000 | 2 |
| Capital Reserves: |  |  |  |
| Projects Fund | 4,546,568 | 4,499,568 | 3 |
| Renewals Reserve | 1,951,341 | 1,962,981 | 4 |
| Revenue Reserves: |  |  |  |
| GF Balances | 0 | 0 |  |
| External contributions | 0 | 75,000 | 5 |
| Property Surplus | 0 | 0 |  |
| HRA Balances | 0 | 0 |  |
| TOTAL FINANCE AVAILABLE | 20,439,057 | 21,448,297 |  |
| TOTAL PROGRAMME (SEE APP A) | 12,516,366 | 10,530,676 |  |
| PROJECTED SURPLUS CAPITAL RESOURCES C/F TO 2006/07 | (7,922,691) | (10,917,621) |  |

Notes:

- Funding carried forward as a result of total scheme slippage into 2006/07 (£330,000) and additional grant received in 2005/06 from DEFRA.

- Additional receipts anticipated as detailed in paragraph 3.3.

- Use of the Projects Reserve to fund the Cumbria Air Ambulance contribution (£10,000) and the 2005/06 base budget shortfall of £37,000.

- Additional item to be replaced as approved by Council on 19 July 2005 funded from the Renewals Reserve.

- External funding expected in relation to the Sheepmount Bridge.