###### EXCERPT FROM THE MINUTES OF THE

EXECUTIVE

###### HELD ON 27 JULY 2009

EX.150/09	DRAFT CAPITAL STRATEGY 2010/11 TO 2014/15

(Key Decision)

Portfolio	Finance

Subject Matter

The Director of Corporate Services reported (CORP.36/09) on the Draft Capital Strategy 2010/11 to 2014/15.  She informed Members that the Draft Capital Strategy was a key policy document, intended to direct the Council's Capital Programme and the allocation of resources for the five year period 2010/11 to 2014/15 and would supplement the Medium Term Financial Plan.  The Capital Strategy was reviewed annually alongside the Medium Term Financial Plan, commencing with the assumptions made in the Budget Resolution approved by Council on 3 February 2009.  The position had been updated to reflect any known changes since that date.

The Director reminded Members of the objectives of the Capital Strategy in ensuring that capital investment decisions and capital resources contributed to the achievement of the Council's corporate priorities; co-ordinated strategic priorities and ensuring that investment opportunities were maximised; managed performance and decision making processes to make best use of available capital resources and setting out processes to monitor and evaluate proposed and actual capital spending on projects to ensure that value for money was obtained.  She added that the strategy had been developed using a number of overarching strategic guidelines.

The Director outlined the current capital programme forecasts, reminding Members of the key assumptions which had been considered in making the projections including the Capital Programme of £8.829 million for 2009/10 and £3.667 million for 2010/11.  The impact of the 2008/09 outturn and the carrying forward of budgets into 2009/10 and 2010/11 had increased the programme by £4.071 million and £0.030 million respectively since the budgets were approved in February.

The Director indicated that the current capital programme forecast spending on capital projects of around £1 - £4 million per annum for years 2010/11 to 2014/15, although past experience had indicated that actual spending would be much higher due, in the main, to the fact that a number of initiatives were still at an early stage of development and had not therefore been included in the projections.  She identified a number of schemes currently under review including Carlisle Renaissance, Tullie House Governance Options, Theatre and Arts Study, Asset Review Programme, Sands Development, Environmental Enhancements, Morton Land Development, Caldew Riverside and Housing / Homelessness commenting that the position on those schemes would need to be updated during the budget process when an indication of capital schemes coming to fruition and their timing could be made more accurately.

The report also set out an estimated level of capital finance resources which would be generated over the next five years and highlighted the current position regarding borrowing, capital receipts, reserves and balances, Government and other capital grants and external funding, and revenue contributions.  The Director summarised the level of capital spending and available financing for the period 2010/11 to 2014/15 which indicated that there was currently approximately £3 million uncommitted estimated capital resources available to support any future capital programme.

Members questioned the Director on different aspects of the report, in particular the projections on the Right to Buy Scheme and the reference to the Disabled Facilities Grants.

Summary of options rejected

None

DECISION

1.  That the report of the Director of Corporate Services regarding the draft Capital Strategy 2010/11 to 2014/15 be received.

2.  That the draft Capital Strategy be referred for consideration by the Resources Overview and Scrutiny Panel on 25 August 2009 and the comments of the Panel be referred back to the meeting of the Executive on 1 September 2009.

Reasons for Decision

To consult with the Resources Overview and Scrutiny Panel on the draft Capital Strategy for 2010/11 to 2014/15.