Corporate Resources Overview & Scrutiny

# Committee Report

| Public |
| --- |
| Date of Meeting: | 13 May 2004 |
| Title: | CUSTOMER AND INFORMATION SERVICES UNIT PERFORMANCE MONITORING REPORT |
| Report of: | HEAD OF CUSTOMER AND INFORMATION SERVICES |
| Report reference: | CIS 01-03 |

# Summary:

The report provides a summary of the work of the Business Unit to date and monitors performance against 2003/2004 Business Plan targets.

# Recommendations:

# It is recommended that Members note the report and raise any matters of concern.

| Contact Officer: | John Nutley | Ext: | 7250 |
| --- | --- | --- | --- |

BUSINESS PLAN PERFORMANCE MONITORING REPORT

CUSTOMER & INFORMATION SERVICES BUSINESS UNIT

- INTRODUCTION

  - The purpose of this report is to produce a quarterly update on the performance of the CIS Unit.  Updates are provided in the areas of Business Plan key challenges, Best Value Reviews, Performance Indicators, Forward Plan and Budget situation.  It updates the previous update report presented to this Committee on the 4th February 2004.

  - The update reports against the 2003/2004 Business Plan.  The 2004/2005 Business Plan is due to be finalised on 11th. May 2004.

  - This report was presented to CMT on 5th May 2004 and their comments incorporated.

  - The Portfolio Holders comments are :-

“The Unit has performed satisfactorily both in financial and business plan achievement during the past year.  The coming year will present greater challenges with the development of the Customer Contact Centre and the e-government programme.”

- KEY DEVELOPMENTS

Key Challenge 1 – Implementation of a new Foyer Service

  - This Key Challenge is now considered to be delivered and future developments will only arise, as operational circumstances require.  Lessons learnt from this facility will be carried forward to the new Customer Contact Centre.

Key Challenge 2 – Implement a new customer contact centre

  - The detailed contract for the delivery of the new Customer Contract Centre (CCC) has now been signed.  Detailed work on implementing the CCC is taking place in a number of areas.  In particular:-

- Accommodation – Work being led by Commercial & Technical Services.

Plan for the basic structure of the Customer Contact Centre now agreed.  Details on fixtures & fittings still to be agreed after further consultation.  Current Rates Hall operation transferred to old Carlisle Housing Association reception.  Work scheduled for completion mid August.

- Computer & Network Infrastructure – Work being led by Customer & Information Services.  New enterprise server has been delivered and commissioned.  Telephone switch due to be upgraded this week.  New telephony element part of the CCC due to be delivered this month.  Technical and hardware improvements necessary to web server element part of CCC due early in June.

- Software – Work being led by Customer & Information Services.  Transfer of software applications from exiting enterprise server to new server on target for this month.  Planning for implementation of Customer Relationship Management (CRM) software, knowledge database, electronic forms, back office interfaces and web public access modules now complete.  CRM software to be loaded in June.  A rolling program of other elements will then take place.

- Change Management – Work being led by Executive Director.  Several sub themes are currently in progress.  Knowledge management, Business Process Re-engineering, Human Resources & Communications are all proceeding to an agreed project plan.

A more detailed project update on the CCC needs to be scheduled for presentation to this Committee in the future.

Key Challenge 3 – Completion of the LSVT transfer

2.5	This challenge is now complete.

Key Challenge 4 – Introduction of a service culture in IT

  - Most IT staff have now undertaken the first steps in the introduction of a service culture.  They have all attended the foundation course of IT Infrastructure Library course that leads to an internationally recognised qualification in IT service management.  Staff will continue with training in this area during the next financial year.  It is the intention, when accreditation to this standard is achieved, to re-assess service culture within the IT Team using the previously benchmarked assessment in order to measure any improvement.  At the conclusion of this Key Challenge a suitable Performance Indicator will be identified to enable customer satisfaction of the IT service to be tracked and monitored.

Key Challenge 5 – Implementation of the e-gov agenda

  - Progress is still being made towards e-enabling all Council services by the end of 2005.  There are a number of activities and projects underway which will move us significantly towards delivering on this target.  The main project is the Customer Contact Centre but there are also a number of other projects being delivered jointly through the Connected Cumbria Partnership.  In particular, an e-forms project funded by Local Government On-Line (LGOL) funding will develop some 70 electronic forms and make them available for all District and County services.  The majority of these forms have now been developed.

  - The government have announced a new round of IEG money for the coming year (IEG4).  Some £350,000 is being available to continue the e-government work but is conditional upon meeting 14 national priorities being set.  The Customer Contact Centre will meet most of these.

  - Since the last Monitoring Report new proposals on the future of the Cumbrian Information Hub have been resubmitted to the Office of the Deputy Prime Minister.  A visit by an ODPM representative is due on the 6th of May to respond to these proposals.

Key Challenge 6 – Re-implementation of a SLA/Planning/Resource Management culture

  - This challenge is aimed at ensuring the demands on the Unit are prioritised and it’s resources are targeted where they are most needed.  Work on this important challenge has yet to start.  Thinking has moved towards the idea that this should be managed at a corporate level.  A new Information Systems Group is being set up to manage and coordinate the Council’s various IT initiatives.  The first meeting is to be held on 5th May 2004.

Key Challenge 7 – New IT Strategy

  - The linkage between the IT Strategy and the Information Strategy were noted in the last performance monitoring report.  It was noted that whilst this Information Strategy was being developed corporately, discussions about the technical aspects of an IT Strategy could proceed.  These technical discussions have now concluded and now need to be compiled and drafted into a formal document for adoption by the Council.  The draft IT strategy is still to be written.

Key Challenge 8 – Improved internal communications

  - The situation has improved with scheduled meetings by teams and managers taking place more frequently.  In particular, the new appraisal system and business planning process are all acting as agents to improve communication.

Key Challenge 9 – Develop reprographics unit

  - Work is still taking place to develop new income streams to offset any loss of income arising as a result of externalisation processes.  To date the Unit has been successful in being retained by externalised Units for their printing needs.  As part of the Customer Contact Centre (CCC) accommodation changes the print room is to be relocated so that it is adjacent to the CCC public area.  Ease of access for the public will improve the possibilities of increasing revenue for the Unit.

3   PROGRESS ON BEST VALUE REVIEWS

The Customer Contact Best Value Review had a major and continuing impact on the Unit.  The Unit is continuing it’s lead helping the Council deliver on the Best Value Action Plan

- PERFORMANCE INDICATOR UPDATE

The Unit is responsible for the following indicators:-

| Reference | Performance Indicator | 2002-2003 Actual | 2002-2003 Target | 2003-2004 Projected Actual | 2003-2004 Target | Comments |
| --- | --- | --- | --- | --- | --- | --- |
| BV8 | % of invoices paid within 30 days | 94.28% | 100% | 94.52% | 100% | See Note 1 below. |
| BV12 | Average number of days sickness per FTE | 13.1 Days | 9.0 Days | 14.4 Days | 9.0 Days | See Note 2 below. |
| LP95 | % of phone calls answered within 18 seconds | 97.6% | 97% | 98.3% | 97.5% | See Note 3 below. |
| LP95A | % received calls answered within 18 secs | 78.3% | 75% | 75.9% | 75% | See Note 3 below. |

Note 1.  This figure has improved on the last quarter but work still needs to be done to ensure that invoices in dispute are logged as such.

Note 2.  This figure is inflated due a disproportionately high rate of long term sickness (62%).  This situation has now been resolved and the number of sick days per FTE should start to fall.

Note 3.  These figures both meet the corporate standard and are improvements on the last quarter.

5.  CORPORATE ISSUES

5.1 Staffing:

The IT Teams are now fully staffed.  Temporary staff members taken on to help through LSVT and the introduction of the new FIS are to be released during the next quarter.  The impact of the reduced staffing levels in conjunction with the increased work arising from the Customer Contact Centre and other e-government work will become apparent in the coming quarter.

5.2 Accommodation

The IT Unit is still awaiting the final outcome of the strategic use of the Civic Centre Ground Floor for its final location in the building to be decided.  The accommodation for the Customer Service Team has now been resolved.  The Unit will take possession upon completion of the Customer Contact Centre.

5.3 Links with Other Business Units

The initial meeting of the Information Systems Group is due to be held on the 5th May.  The corporate working group will prove useful in determining & prioritising the Councils IT initiatives.

In addition to links with other Business Units, the Unit is continuing to participate in a number of external partnerships and projects on behalf of the Authority.  The key partnerships involved are the North West E-government Group (NWeGG) and the Connected Cumbria Partnership, of which Carlisle is the chair this year.  These partnerships are primarily involved in e-government projects, joint procurements, joint bids and representation and consultation  on electronic government at a regional and national level.

The Unit Head also represents the other District Councils on the Cumbria ICT Broadband Initiative.  A major piece of work of this body is Project Access, which is aimed at delivering a Broadband service to 95% of Cumbria.  Carlisle is a project board member on behalf of the local government sector.  This project is close to completion with due diligence being carried out on a preferred prior to contract signature.  Delivery of a broadband service is scheduled within one year from contract signature.

- Forward Plan

The Unit has no items on the current forward plan.

7.	BUDGET UPDATE

| Budget Line | Annual Budget Direct & Indirect | Budget to Month End Direct & Indirect | Actual at Month End Direct & Indirect | Month End Variance | Anticipated Year End Variance | Comment |
| --- | --- | --- | --- | --- | --- | --- |
| I.T. Services | 1,129,370 | 1,129,370 | 1,150,741 | 22,160 | 22,160 |  |
| Print Room | 138,430 | 138,430 | 127,314 | (9,865) | (9,865) |  |
| Civic Telephones | 115,270 | 115,270 | 77,722 | (37,541) | (20,541) |  |
| Customer Contact | 275,460 | 275,460 | 195,270 | (80,190) | (80,190) | See 2 below |

Note 1:

Most of this underspend is committed to the development of the Customer Contact Centre.

The following capital bids for the current year were successful:-

Corporate DIP System £45,000 – Capital

Corporate IT Support for Parish Councils - £3,000 - Revenue

# JOHN NUTLEY

# HEAD OF CUSTOMER AND INFORMATION SERVICES