INFRASTRUCTURE OVERVIEW AND SCRUTINY COMMITTEE

Committee Report

| Public |
| --- |
| Date of Meeting: | 7th April 2005 |
| Title: | REPAIRS TO BACK LANES |
| Report of: | HEAD OF COMMERCIAL & TECHNICAL SERVICES |
| Report reference: | CTS 14/05 |

Summary:

This report has been prepared to update Members on survey work which has just been completed to identify unadopted and adopted back lanes and establish the estimated cost for repairs and also provides information on likely source of funding more repairs

Recommendations:

It is recommended that Members note the information contained in this report and the actions it is planned to take.

It is recommended that Members consider options for the future maintenance of unadopted lanes

| Contact Officer: | Keith Poole | Ext: | 5101 |
| --- | --- | --- | --- |

INFRASTRUCTURE OVERVIEW & SCRUTINY COMMITTEE		7th April 2005

Repairs to Back Lanes

1.0	Introduction

1.1	In September 2004 the Executive consider report CTS 13/04 which outlined a strategy for repairing adopted and unadopted Back Lanes.   A verbal update on this issue was also made to this committee at its special meeting on the 9th February.   This report has been written to further update Members on issues related to Back Lanes.

2.0	Progress Report

2.1	Programme of repairs for 2004/5

The County Council have allocated £10,000 for repairs to lanes and this has been matched with £10,000 from the City Council.   Officers of both councils have selected schemes from the Priority 1 category which was listed in report CTS 13/04 (see copy attached in Appendix to this report).   The locations selected are:-

| Lane Location | Lane No. | Cost | Ward |
| --- | --- | --- | --- |
| Granville Road | 125 | 2000 | Castle |
| Melrose Terrace | 72 | 8150 | St Aidans |
| Spencer Street | 3 | 11,400 | Castle |
| Blackwell Road* | 91 | 10,500 | Currock |

* Note:  The lane at the rear of Blackwell Road is being repaired using Claimed Rights Maintenance funding as the lane is in need of repair and the expenditure has been approved by the County Council.

The lane to the rear of Spencer Street is in a conservation area and supplementary funding is being sought from the conservation area enhancement budget to enable the materials used to be consistent with the conservation area.   Similar funding will be sought for other Lanes in Conservation Areas.

The repair works are ongoing and should be completed by the end of March 2005.

  - Programme of Repairs for 2005/6

The City Council and County Council have both agreed to provide match funding of £50,000 each for 2005/6 a total of £100,000 to be spent on the repair of Back Lanes.   Confirmation of the County Council funding is awaited after which officers will meet to consider which schemes should be proposed for implementation.   The remaining Phase 1 schemes are most likely to be selected unless severe deterioration is reported at other locations which would justify priorities being changed.   The opportunity to link these works to the amenity lighting programme and the Alley gate initiative will be explored to maximise the community benefit.

2.3	Further Identification of Back Lanes

At its meeting on the 13th September 2004 the Executive agreed to authorise funding of £7,500 to enable further investigation to be undertaken of unadopted lanes to assess the cost of improvement and decide any priorities.   This study was also to identify any further adopted lanes in the rural area which may have not been identified in the original report.

With regard to unadopted lanes a list is included in the Appendix detailing each lane and the established cost of repair.   It should be noted that the vast majority of these lanes are in the main urban area.   The list of unadopted lanes has not been prioritised as it is difficult to establish suitable criteria on which to prioritise.   The estimated costings are to tarmac the lanes, provide lighting and drainage, but not necessarily not to an adoptable standard.   Members as asked to consider how to approach the improvement of these unadopted lanes.   The following issues are put forward for consideration:-

- Is it appropriate for repairs to unadopted lanes to be carried out at present.   It may be better to concentrate funding on the adopted lanes for which the County Council are responsible as Highway Authority.   The maintenance responsibility for unadopted lanes rests with the adjacent property owners.

- Undertake some repairs to selected lanes but consider minimizing the work

to essential work only to improve safety.   Priority might be given to any locations where residents were prepared to contribute to the cost of improvement, perhaps even to an adopted standard.

c)	Consider concentrating any expenditure in areas where any

neighbourhood renewal works are underway.   It might be appropriate for

each neighbourhood Forum to comment on the priorities in their area.

Members are asked to discuss these issues and suggest a way ahead with regard to unadopted lanes.

- Recommendations

3.1	It is recommended that Members note the information contained in this report and the actions it is planned to take.

3.2	it is recommended that members consider options for the future maintenance of unadopted lanes.

ADOPTED BACK LANES – PRIORITY 1

| Lane No. | Name / Location | Ward | Cost (£) |
| --- | --- | --- | --- |
| 90 | Rear of 3-45 Beaconsfield Street | Currock | 41,400 |
| 89 | Side of 52 Blackwell Road, Rear of 4 Grasmere Street | Currock | 25,300 |
| 125 | Granville Road, side of Infirmary Annex, Rear 33 Newtown Road | Castle | 2,000 |
| 72 | Rear 2-18 Melrose Terrace | St Aidans | 8,140 |
| 18 | Rear Warwick Square West – Even numbers | Castle | 15,800 |
| 63 | Rear 2-12 Furze Street | St Aidans | 8,800 |
| 3 | Rear 2-22 Spencer Street | Castle | 11,400 |
| 88 | Rear 64-110 Blackwell Road | Currock | 26,400 |
| 91 | Rear 28-44 Blackwell Road | Currock | 10,500 |
| 83 | Rear 1-21 Currock Road | Currock | 28,800 |
|  |  | TOTAL COST | 178,540 |

Note: Indicative Costs only

ADOPTED BACK LANES – PRIORITY 2

| Lane No | Name / Location | Ward | Cost (£) |
| --- | --- | --- | --- |
| 62 | Rear 11-51 Greystone Road | Castle | 22,660 |
| 19 | Side 19 Aglionby Street, Rear 29 Aglionby Street | Castle | 5,500 |
| 84 | Rear 23-57 Currock Road | Currock | 23,100 |
| 115 | Rear 3-43 Dale Street | Denton Holme | 21,340 |
| 17 | Side 7 Brunswick Street | Castle | 4,000 |
| 133 | Side 1 Lawson Street, Rear of 80 Newtown Road | Castle | 22,440 |
| 61 | Rear 53-103 Greystone Road | St Aidans | 27,280 |
| 68 | Side 128 Greystone Road, Rear 206 Greystone Road | St Aidans | 42,900 |
| 124 | Side 4 Leatham Street, Side 40 Ashley Street | Castle | 18,700 |
| 132 | Side 2 Clift Street, Side 2 Lawson Street | Castle | 14,960 |
|  |  | TOTAL COST | 202,880 |

Note: Indicative Costs only

ADOPTED BACK LANES – PRIORITY 3

| Lane No | Name / Location | Ward | Cost (£) |
| --- | --- | --- | --- |
| 97 | Rear 1-39 Ester Street | Currock | 17,600 |
| 98 | Side 95 Blackwell Road, Rear 98 Boundary Road | Currock | 60,060 |
| 105 | Rear 67-81 Nelson Street | Denton Holme | 9,460 |
| 107 | Side 3 Clifton Street, Rear 51 Nelson Street | Denton Holme | 9,460 |
| 109 | Rear 1-15 Colville Terrace | Denton Holme | 7,260 |
| 110 | Side 26 Norfolk Street, Rear 6 Colville Street | Denton Holme | 31,240 |
| 114 | Rear 58-92 Westmorland Street | Denton Holme | 16,500 |
| 96 | Rear 1-29 Boundary Road | Currock | 11,660 |
| 85 | Rear 59-89 Currock Road | Currock | 6,600 |
| 136 | Rear 2 Lawson Street | Castle | 8,800 |
| 135 | Side 2 Balfour Road | Belle Vue | 1,320 |
| 134 | Side 2 Cranbourne Road | Castle | 5,720 |
| 131 | Rear 2 Wilson St to 16 Wilson Street | Castle | 10,560 |
| 130 | Rear 2 Cliff Street to 26 Clift Street | Castle | 660 |

| Lane No | Name / Location | Ward | Cost (£) |
| --- | --- | --- | --- |
| 129 | Side Clift Street, Rear 49 Clift Street | Castle | 29,260 |
| 127 | Side 1 Bower Street | Castle | 2,200 |
| 126 | Side 3 Peel Street | Castle | 3,960 |
| 123 | Side 2 Canal Street, Side 4 Ashley Street | Castle | 17,600 |
| 141 | Side 69 Crummock Street | Castle | 8,140 |
| 27 | Rear 9-35 Myddleton Street | Castle | 15,840 |
| 137 | Side 9, 10 Strand Road, rear 11 and 3 Strand Road | Castle | 19,800 |
| 79 | Side 4 Roseville Terrace | St Aidans | 4,840 |
| 78 | Side 26 Grey Street, 4 Roseville Terr | St Aidans | 9,080 |
| 71 | Rear 11 Melbourne Road, Rear 41 Melbourne Road | St Aidans | 17,600 |
| 70 | Side 1 Raven Nook , Side 11 Melbourne Road | St Aidans | 7,700 |
| 69 | Rear 72-90 Greystone Road | St Aidans | 11,000 |
| 67 | Rear 264-272 Warwick Road | St Aidans | 7,480 |
| 64 | Side Beehive Inn | St Aidans | 9,240 |
| 60 | Rear 45-51 Margery Street | St Aidans | 5,060 |
| 59 | Rear 1-11 Jackson Street | St Aidans | 8,800 |
| 57 | Side 3 Grace Street, Rear 2 Jackson Street | St Aidans | 23,100 |

| Lane No | Name / Location | Ward | Cost (£) |
| --- | --- | --- | --- |
| 56 | Side 22 Tullie Street | St Aidans | 4,840 |
| 1 | Rear Compton Street | Castle | 10,560 |
| 53 | Rear 1-19 Eldred Street | St Aidans | 11,000 |
| 118 | Rear 1-43 Garfield Street | Denton Holme | 20,080 |
| 26 | Rear 52-76 Aglionby Street | Castle | 21,120 |
| 25 | Rear 2-14 Myddleton Street | Castle | 9,240 |
| 24 | Rear 3-27 Orfeur Street | Castle | 13,860 |
| 23 | Rear 2-18 Aglionby Street | Castle | 14,080 |
| 22 | Rear 31-39 Aglionby Street | Castle | 6,060 |
| 21 | Rear 90-110 Warwick Road | Castle | 17,160 |
| 20 | Rear Warwick Square East No 11-21 | Castle | 20,460 |
| 16 | Side 3 Cecil Street, near exchange | Castle | 10,000 |
| 5 | Rear 5-29 Chiswick Street | Castle | 15,840 |
| 121 | Side 2 Crummock Street to Side 1 Bassenthwaite Street | Castle | 7,480 |
| 2 | Rear 36-46 Victoria Place | Castle | 4,840 |
| 122 | Side 2 Bassenthwaite Street , Rear 93 Wigton Road | Castle | 8,800 |
| 119 | Side 4 Thomas Street, Rear 26 Thomas Street | Denton Holme | 18,260 |
| 55 | Rear 1-17 Street | St Aidans | 9,680 |
|  |  | TOTAL COST | 628,200 |

| UNADOPTED BACK LANES |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| NAME | LENGTH | WIDTH | M2 | CONSTRUCTION | COST |
|  |  |  |  |  | (Inc. lamps & drainage) |
| ADELPHI TERRACE C/W (10-22) | 30 | 6.8 | 204 | TARMAC | £ 6,038.00 |
| BK ADEPLPHI TERRACE (1-19) | 67 | 3 | 201 | SETTS | £ 13,483.00 |
| BK ADEPLPHI TERRACE (4-22) | 46 | 4 | 184 | SETTS | £ 9,258.00 |
| BK ALEXANDER STREET | 238 | 4 | 952 | SETTS | £ 47,898.00 |
| BK ALTON STREET (1-25) | 52 | 4 | 232 | SETTS/CONCRETE | £ 11,673.00 |
| ARTHUR STREET (7-47) | 92 | 4 | 368 | SETTS | £ 18,515.00 |
| BK BEACONSFIELD STREET | 97 | 3 | 291 | UNMADE | £ 19,522.00 |
| BLACKWELL ROAD |  |  |  |  |  |
| (99-113) | 37 | 3 | 111 | UNMADE | £ 7,446.00 |
| (121-153) | 95 | 4 | 380 | UNMADE | £ 19,118.00 |
| (157/177) | 72 | 4 | 288 | UNMADE | £ 14,490.00 |
| (183-207) | 68 | 4 | 272 | UNMADE | £ 13,685.00 |
| (209-229) | 95 | 4 | 380 | UNMADE | £ 19,118.00 |
| BERIN STREET (END) | 16 | 4 | 336 | CONCRETE | £ 3,220.00 |
| BK BLUNT STREET (1-31) | 98 | 4 | 392 | UNMADE | £ 19,722.00 |
| BOUNDARY ROAD (SIDE 74) | 18 | 3 | 54 | SETTS | £ 3,622.00 |
| BK BOWMAN STREET | 40 | 5 | 200 | UNMADE | £ 8,050.00 |
| BKB ROOK STREET | 42 | 4 | 172 | SETTS | £ 8,452.00 |
| BROOKFIELD GARDENS | 53 | 3 | 159 | UNMADE | £ 10,666.00 |
| BK BROOKFIELD GARDENS | 45 | 4 | 180 | UNMADE | £ 9,282.00 |
| CARLETON GARDENS (SIDE 22) | 30 | 5 | 150 | UNMADE | £ 6,040.00 |
| CARLETON GARDENS (2- 22) | 123 | 15 | 1845 | TARMAC | £ 24,753.00 |
| BK CHAPEL STREET (1-9) | 92 | 3 | 276 | SETTS | £ 18,515.00 |
| CHARLOTTE TERRACE | 90 | 5 | 450 | UNMADE | £ 18,112.00 |
| BK CHERTSEY MOUNT | 172 | 4 | 688 | UNMADE | £ 34,615.00 |
| 37 CLEMENTINA TERRACE TO 48 ROSE STREET | 150 | 4 | 600 | UNMADE | £ 30,187.00 |
| CLIFT STREET (28-30) | 37 | 6 | 222 | TARMAC | £ 7,446.00 |
| BK CONSTABLE STREET (1-27) | 63 | 3 | 189 | UNMADE | £ 12,678.00 |
| CROMWELL CRESCENT (SIDE 2) | 87 | 15 | 1305 | UNMADE | £ 17,508.00 |
| BK CRUMMOCK STREET (71-99) | 56 | 4 | 224 | SETTS | £ 11,270.00 |
| CURROCK ROAD (40-80) | 95 | 3 | 285 | SETTS | £ 19,118.00 |
| BK CURROCK ROAD (22-38) | 57 | 3 | 171 | UNMADE | £ 11,471.00 |
| BK CURROCK STREET (6-32) | 110 | 4 | 440 | UNMADE | £ 22,137.00 |
| BK DALSTON ROAD (34-58) | 96 | 4 | 384 | UNMADE | £ 19,320.00 |
| BK DELAGOA STREET STH | 104 | 4 | 416 | SETTS | £ 20,930.00 |
| BK DENTON STREET | 78 | 4 | 312 | UNMADE | £ 15,697.00 |
| BK DEVONSHIRE TERRACE (9) | 9 | 4 | 36 | UNMADE | £ 1,811.00 |
| BK EDEN MOUNT | 84 | 5 | 420 | UNMADE | £ 16,905.00 |
| BK EDEN STREET (2-62) | 258 | 4 | 1032 | UNMADE | £ 10,384.00 |
| BK EDEN STREET EAST | 40 | 4 | 160 | UNMADE | £ 810.00 |
| BK EDWARD STREET | 82 | 3 | 246 | SETTS | £ 3,300.00 |
| BK ELDRED STREET | 25 | 4 | 100 | UNMADE | £ 5,031.00 |
| BK EMPIRE ROAD (1 - St James) | 108 | 4 | 432 | SETTS | £ 21,735.00 |
| BK ETTERBY ROAD (1-7) | 43 | 4 | 172 | UNMADE | £ 8,653.00 |
| BK ETTERBY STREET (1-73) | 283 | 4 | 1132 | UNMADE | £ 56,953.00 |
| BK ETTERBY STREET (SIDE 37) | 28 | 4 | 112 | UNMADE | £ 5,635.00 |
| ETTERBY TERRACE | 108 | 4 | 432 | UNMADE | £ 21,735.00 |
| FLAT LANE | 82 | 8 | 656 | UNMADE | £ 16,502.00 |
| BK FLOWER STREET | 90 | 3 | 270 | SETTS | £ 18,112.00 |
| BLACK FLOWER STREET… |  |  |  |  |  |
| (Orchard street - Grey Street) | 86 | 4 | 344 | SETTS | £ 17,310.00 |
| BK FREER STREET (3-37) | 98 | 4 | 392 | UNMADE | £ 19,722.00 |
| BK GARDEN STREET | 82 | 3 | 246 | SETTS | £ 16,502.00 |
| GELTSDALE AVENUE | 338 | 13 | 4394 | TARMAC | £ 68,022.00 |
| BK GLOUCESTER ROAD (1-11) | 25 | 3 | 75 | TARMAC | £ 5,032.00 |
| BK GRANVILLE ROAD (60-98) | 119 | 4 | 476 | UNMADE | £ 23,948.00 |
| BK GRANVILLE ROAD (59-91) | 153 | 4 | 612 | UNMADE | £ 30,800.00 |
| THE GREEN - HOUGHTON | 40 | 3 | 120 | UNMADE | £ 8,000.00 |
| BK GREYSTONE ROAD STH.. |  |  |  |  |  |
| (Raven Street to Nook Street) | 60 | 4 | 240 | SETTS | £ 12,100.00 |
| (Jesmond Street to no. 118) | 52 | 4 | 208 | SETTS | £ 10,465.00 |
| GREYSTONES LANE | 58 | 5 | 290 | UNMADE | £ 11,873.00 |
| BK HAROLD STREET | 122 | 4 | 488 | UNMADE | £ 24,550.00 |
| HARRABY GREEN ROAD (SIDE 17) | 22 | 12 | 264 | UNMADE | £ 4,430.00 |
| BK HARRABY GREEN ROAD (1-29) | 105 | 4 | 420 | UNMADE | £ 21,132.00 |
| BK HARRABY GREEN ROAD (4-8) | 20 | 4 | 80 | UNMADE | £ 4,025.00 |
| BK HARRISON STREET (1-9) | 20 | 4 | 80 | UNMADE | £ 4,025.00 |
| SIDE 2A HARRISON STREET TO SIDE 45 ESTHER STREET | 77 | 4 | 308 | UNMADE | £ 15,496.00 |
| BK HASSELL STREET | 104 | 3 | 312 | UNMADE | £ 20,930.00 |
| BK HAWICK STREET (8-20) | 52 | 4 | 208 | SETTS | £ 10,465.00 |
| BK HERBERT STREET (2-38) | 140 | 4 | 560 | UNMADE | £ 28,175.00 |
| BK HOUGHTON ROAD (24-27) | 60 | 12 | 720 | UNMADE | £ 12,100.00 |
| BK HOWARD PLACE (5-SCHOOL) | 144 | 4 | 576 | SETTS | £ 28,980.00 |
| BK KINGMOOR TERRACE | 75 | 5 | 375 | UNMADE | £ 15,100.00 |
| LAWSON STREET (25-37) | 70 | 7 | 490 | TARMAC | £ 14,100.00 |
| BK LAWSON STREET (22-52) | 68 | 4 | 272 | SETTS | £ 13,685.00 |
| BK LAWSON STREET (25) | 17 | 4 | 68 | SETTS | £ 3,413.00 |
| LEICESTER STREET (2) LANE | 88 | 4 | 352 | UNMADE | £ 17,710.00 |
| BK LIME STREET EAST | 65 | 5 | 325 | UNMADE | £ 13,100.00 |
| BK LONDON ROAD (1-24) | 180 | 4 | 720 | UNMADE | £ 36,225.00 |
| BK MAITLAND STREET (2-14) | 84 | 4 | 336 | UNMADE | £ 16,900.00 |
| BK MAYSON STREET (41-47) | 30 | 4 | 120 | CONCRETE | £ 6,100.00 |
| MILLHOLME AVENUE (SIDE 2) | 40 | 3 | 120 | SETTS | £ 8,000.00 |
| BK MONTREAL STREET (2A-52) | 115 | 4 | 460 | UNMADE | £ 23,145.00 |
| BK MONTREAL STREET (1-67) | 160 | 4 | 640 | UNMADE | £ 32,200.00 |
| NEWCASTLE STREET TO KENDAL STREET | 28 | 4 | 112 | SETTS | £ 5,635.00 |
| BK NEWTOWN ROAD (141-151) | 40 | 4 | 160 | SETTS | £ 8,000.00 |
| (187-201) | 53 | 4 | 212 | UNMADE | £ 10,666.00 |
| (142-176) | 105 | 5 | 525 | UNMADE | £ 21,132.00 |
| PETTERIL TERRACE (SIDE 24) | 28 | 4 | 112 | TARMAC | £ 5,635.00 |
| London Road - no. 36) | 225 | 15 | 3825 | TARMAC | £ 45,282.00 |
| Side no. 1 - Rear 36) | 455 | 10 | 4550 | TARMAC | £ 91,568.00 |
| BK 1-5 PORTLAND SQUARE | 64 | 4 | 256 | COBBLES | £ 12,880.00 |
| BK RED BANK TERRACE | 120 | 4 | 480 | UNMADE | £ 24,150.00 |
| RICHARDSON STREET (SIDE 4) | 40 | 4 | 160 | UNMADE | £ 8,400.00 |
| BK RICHARDSON STREET (4-112) | 300 | 4 | 1200 | UNMADE | £ 60,375.00 |
| BK RICHARDSON STREET (75-87) | 48 | 4 | 192 | UNMADE | £ 9,660.00 |
| ROBINSON STREET (BACK CURROCK PUB) | 24 | 4 | 104 | UNMADE | £ 4,830.00 |
| ROSEBERRY ROAD (SIDE 14) | 33 | 9 | 297 | UNMADE | £ 6,642.00 |
| BK ROSEBERRY ROAD (92-114) | 57 | 5 | 285 | UNMADE | £ 11,470.00 |
| BK SCAURBANK ROAD (2-END) | 70 | 4 | 280 | UNMADE | £ 14,100.00 |
| BK SCAURBANK ROAD (1-19) | 66 | 4 | 264 | UNMADE | £ 13,282.00 |
| BK SCOTLAND ROAD (43-51) | 40 | 5 | 200 | UNMADE | £ 8,000.00 |
| (57-71) | 53 | 4 | 212 | UNMADE | £ 10,666.00 |
| (73-105) | 115 | 4 | 464 | UNMADE | £ 23,143.00 |
| STH WESTERN TERRACE (SIDE 14) | 28 | 4 | 112 | SETTS | £ 5,635.00 |
| BK STH WESTERN TERRACE | 112 | 4 | 448 | SETTS | £ 22,540.00 |
| BK STRAND ROAD | 50 | 4 | 200 | UNMADE | £ 10,000.00 |
| STRAWBERRY TERRACE (1-13) | 90 | 4 | 360 | UNMADE | £ 18,112.00 |
| STRAWBERRY TERRACE (C/W) | 128 | 6 | 768 | TARMAC | £ 25,766.00 |
| BK STRAWBERRY TERRACE (2-20) | 61 | 4 | 244 | UNMADE | £ 12,276.00 |
| BK TAIT STREET | 37 | 4 | 148 | SETTS | £ 7,446.00 |
| BK THE CRESCENT | 20 | 4 | 80 | TARMAC | £ 4,025.00 |
| TITHEBARN STREET (SIDE 22) | 78 | 4 | 312 | UNMADE | £ 15,700.00 |
| 48 THORNTON ROAD TO 38 ROSEBERRY ROAD | 72 | 7 | 504 | UNMADE | £ 14,500.00 |
| BK THORNTON ROAD (2-28) | 27 | 4 | 108 | UNMADE | £ 5,433.00 |
| BK THORNTON ROAD (30-48) | 62 | 4 | 248 | UNMADE | £ 12,500.00 |
| TYNE STREET (END) | 115 | 5 | 575 | UNMADE | £ 23,143.00 |
| BK UPPERBY ROAD (25-57) | 110 | 4 | 440 | UNMADE | £ 22,200.00 |
| BK WARWICK ROAD |  |  |  |  |  |
| (42-50) | 40 | 3 | 120 | SETTS | £ 8,000.00 |
| (193-199) | 40 | 5 | 200 | SETTS | £ 8,000.00 |
| (229-241) | 52 | 5 | 260 | SETTS | £ 10,465.00 |
| Rugby Club Entrance | 35 | 10 | 350 | TARMAC | £ 7,100.00 |
| BK WARWICK ROAD STH |  |  |  |  |  |
| (192-208) | 48 | 4 | 192 | SETTS | £ 9,100.00 |
| Beehive Pub - no. 222 | 68 | 4 | 272 | UNMADE | £ 13,685.00 |
| BK WIGTON ROAD (1-11) | 38 | 4 | 152 | SETTS | £ 7,650.00 |
| (33-49) | 42 | 5 | 210 | CONCRETE | £ 8,500.00 |
| (51-61) | 37 | 5 | 185 | CONCRETE | £ 7,500.00 |
| BK WILSON STREET (92-230) | 50 | 3 | 150 | SETTS | £ 10,100.00 |
| BK WOODRUFFE TERRACE | 137 | 4 | 548 | UNMADE | £ 27,570.00 |
| Totals | 10491 | 596.8 | 55280 |  | £ 2,050,843.00 |
| UNADOPTED BACK LANES - BRAMPTON |  |  |  |  |  |
| CHANDLERS LANE | 38 | 5.26 | 200 | COBBLES | £ 20,000.00 |
| SHEPHERDS LANE | 20 | 4.5 | 90 | COBBLES | £ 9,000.00 |
| SAWMILL LANE | 215 | 7 | 1505 | UNMADE | £ 30,200.00 |
| LOVERS LANE | 120 | 3.5 | 420 |  | No Work |
| CHURCH LANE | 70 | 4.5 | 315 | BRICK PAVIOURS | No Work |
| Totals | 463 | 24.76 | 2530 |  | £ 59,200.00 |